3GPP TSG-RAN WG2 Meeting #113bis-e     			          	                         R2-2103694

Electronic Meeting, April 12 – 20, 2021

Agenda item:	8.8.1

Source:	CMCC

Title:	Work plan for RAN slicing WI

WID/SID:	NR_slice

Document for:	Discussion and Decision

1	Introduction

In RAN#91-e meeting, the following plan[1] was agreed:

Plan: RAN Slicing WID can be approved at current TSG meeting with RAN2 scope. RAN2 will start work on the WI in Q2. RAN3 continues the work on the SI in Q2 to address remaining points. RAN3 objectives (and related RAN2 impacts if any) are added to the WID at the June TSG meeting.

So, RAN2 will start normative work in RAN2#113bis-e meeting, and RAN3 will continue the SI in RAN3#112 meeting.

2	WI objectives

The WID “enhancement of RAN Slicing for NR” [2] was approved in RAN#91-e. Here are the objectives of this work item:

The work item aims to standardize the enhancement on RAN support of network slicing. Detailed objectives of the work item are: - Support slice based cell reselection, specify mechanisms and signalling including [RAN2] - To assist cell reselection, broadcast the supported slice info of the current cell and neighbour cells, and cell reselection priority per slice in system information message. - To assist cell reselection, include slice info (with similar information as in SI message) in RRCRelease message. - Support slice based RACH configuration, specify mechanisms and signalling including, for Mobile Originating cases [RAN2] - Configure separated PRACH configuration (e.g., transmission occasions of time-frequency domain and preambles) for slice or slice group - Configure RACH parameters prioritization (e.g., scalingFactorBI and powerRampingStepHighPriority) for slice or slice group - Determine how this works with existing functionality, which may include how to perform RACH type selection (e.g., 2-step and 4-step), support of RACH fall-back cases, handling of simultaneous configuration with similar functions such as legacy RA prioritization (e.g., MPS and MCS UEs). Note: The use of Rel-17 RAN slicing enhancements in given cells shall not prevent from accessibility for Rel-15 and Rel-16 UEs. Note: RAN3 objectives to be added after RAN3 study phase is finished. Note: This work item should take SA2 output on slicing enhancement into consideration if RAN impacts are identified, e.g. the relation between Tracking Area and S-NSSAI is expected to impact the solution for slice based cell reselection.

In addition, Slice based cell selection is currently removed from the WID and can be considered later, with the following conclusion [1]:

The Objective on Slice-Aware Cell Selection is not included in the WID. Possibly It can be considered for later inclusion.

3	Discussion

3.1	Work plan and task break down per RAN WG

The following work plan only covers the RAN2 objectives in the WID. RAN3 work may be added after Jun 2021, which depends on the output of RAN3 SI.

| Meeting time | WG and TUs | Work plan |
| --- | --- | --- |
| Apr 2021 | RAN2: 0.5 TU | Discuss on the solutions for slice based cell reselection and RACH configuration on the following aspect: - Scenario and general framework. - Slice grouping. - The information to be transmitted in the system information and RRC release message. - UE behaviour. Note: The work should take SA2 output into consideration, and coordinate with SA2 if needed. |
| May 2021 | RAN2: 0.5 TU | Discuss on the solutions for slice based cell reselection and RACH configuration on the following aspect: - Slice grouping and corresponding signalling. - The information to be transmitted in the system information and RRC release message. - UE behaviour for reselection and random access. Note: The work should take SA2 output into consideration, and coordinate with SA2 if needed. |
| Aug 2021 | RAN2: 0.5 TU | Continue discuss on the open issues for slice based cell reselection and RACH configuration: - Stage 3 details - The 3 open issues for RACH, e.g. 2-step RA, fallback, coexistence… - Discuss on the RAN2 aspect for the RAN3 leading objectives, if any. - Running CRs for 38.331, 38.321, 38.304 and 38.306 |
| Oct 2021 | RAN2: 0.5 TU | Continue discuss on the open issues for slice based cell reselection and RACH configuration: - Stage 3 details - The 3 open issues for RACH, e.g. 2-step RA, fallback, coexistence… - Discuss on the RAN2 aspect for the RAN3 leading objectives, if any. - Running CRs for 38.331, 38.321, 38.304 and 38.306 - If time allows, slice based cell selection can be discussed. |
| Nov 2021 | RAN2: 0.5 TU | Finalize the solutions for slice based cell reselection and RACH configuration - Finalize the open issues and functionality - Finalize corresponding running CRs for 38.331, 38.321, 38.304 and 38.306 |

4	Conclusion

This paper provided a new work plan for the work item.

References

- RP-210871 Offline Disc Report – RAN Slicing, RAN2 Chair (Moderator)

- RP-210912 New WID on enhancement of RAN Slicing for NR, CMCC