3GPP TSG-RAN WG2 #116-e                                                                                       R2-2111184

eMeeting, 1st – 12th November, 2021

Agenda Item:	    8.2.2

Source: 	    MediaTek (Rapporteur), Intel (Rapporteur)

Title:		    Work plan of R17 NR and MR-DC measurement gap enhancements WI

Document for:	    Discussion and decision

# 1 Introduction

In RP#92, it was agreed to add R2 TU for R17 MG enhancement WI (led by RAN4). There are 3 objectives (as follows) in MG enhancement WI [1]. All 3 objectives have some RAN2 impact. For objective 1 and 2, RAN4 already provided initial input on current progress [2][3].

- Pre-configured MG pattern(s) (fast MG configuration) [RAN4, RAN2]

  - RRM requirements for pre-configured MG pattern(s) [RAN4]

    - Study requirements of the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch, e.g., per BWP MG configuration

    - Specification of rules and UE behaviour for activation/deactivation of a MG following a DCI or timer based BWP switch

    - Define measurement period requirements with pre-configured MG pattern(s) in the presence of one or more BWP switch per measurement period

  - Specification of applicability of pre-configured MG pattern(s) [RAN4]

  - Procedures and signaling for pre-configured MG pattern(s) [RAN2]

    - Specification of protocol impacts of the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch, e.g., per BWP MG configuration based on RAN4 input

- Multiple concurrent and independent MG patterns [RAN4, RAN2]

  - RRM requirements for concurrent and independent MG patterns [RAN4]

    - Define requirements for UE maximum number of concurrent and independent MG patterns active at any time

    - Specification of requirements for multiple concurrent and independent MG patterns (MGL, MGRP)

    - Specification of requirements and UE behavior for proximity of MG instances in time, priority, and partial or full overlap of MG instances

    - Define the corresponding measurement requirements

  - Specification of applicability of multiple concurrent and independent gap patterns [RAN4]

  - Procedures and signaling for simultaneous RRC (re-)configuration of one or more gap patterns [RAN2]

    - Specification of protocol impacts for multiple concurrent and independent MG patterns based on RAN4 input

- Network Controlled Small Gap (NCSG) specification [RAN4, RAN2]

  - RRM requirements for NCSG [RAN4]

    - Requirements for Visible Interruption Length (VIL) for different numerologies in FR1 and FR2

    - Specification of NCSG patterns, Measurement Length (ML), and Visible Interruption Repetition Period (VIRP)

    - Requirements for DL reception and UL transmission during ML, before start VIL and after end VIL

    - Measurement requirements with NCSG

  - Specification of applicability of NCSG patterns [RAN4]

  - Procedures and signaling for NCSG patterns [RAN2]

Notes:

- The joint requirements for objectives (1), (2) and (3) can be discussed in the WI stage after stabilizing individual requirements.

- The work on all objectives should consider UEs in RRC CONNECTED mode only.

- The work includes EN-DC, NE-DC, NR-NR DC and standalone operations and includes both per-FR MG capable UE and per-UE MG capable UE.

# 2 Discussion

RAN2 has 3 meeting to conclude the MG enhancement WI. The following is our plan to finish the RAN2 jobs.

3GPP RAN2 #116e meeting (November 2021, 0.5 TU)

- Pre-configured MG

  - Discussion on RRC configuration of pre-configured MG including

    - Differentiation between pre-configured MG and legacy MG

    - Network control on activation/deactivation of pre-configured MG

  - Discussion on activation/deactivation of pre-configured MG upon BWP switching

- Concurrent MG

  - Discussion on RRC configuration of concurrent MG including

    - The association of MG and use case(s)

- NCSG

  - Initial discussion on capability procedure to report NCSG

3GPP RAN2 #116bis-e meeting (January 2022, 0.5TU)

- Pre-configured MG

  - Conclude on RRC configuration and activation/deactivation of pre-configured MG upon BWP switching

- Concurrent MG

  - Conclude on RRC configuration

- NCSG

  - Conclude on RRC configuration (RAN4 input is needed)

  - Conclude on capability reporting procedure for NCSG

- Discussion on RRC configuration impact in MR-DC architecture (if applicable)

- Discussion on UE capability signaling

3GPP RAN2 #117e meeting (February 2022, 0.5TU)

- Finalize remaining open issues on RRC signaling and procedure

- Endorse 38.331 and 36.331(if needed) running CR for ASN.1 review

- Endorse 38.306 CR  and feature table for MG enhancement features (RAN4 input is needed)

- Endorse 38.321 running CR if needed

Proposal 1: RAN2 to take the above work plan of MG enhancement WI into consideration.

# 3 Conclusions

Base on the discussion in section 2, we propose the following:

Proposal 1: RAN2 to take the above work plan into consideration for MG enhancement WI.

# 4 References

[1] RP-211591, “Revised WID on NR and MR-DC measurement gap enhancements”, Intel Corporation, MediaTek Inc.

[2] R2-2109367/R4-2115438, “LS on R17 NR MG enhancements – Pre-configured MG”, RAN4

[3] R2-2109361/R4-2115343, “LS on R17 NR MG enhancements – Concurrent MG”, RAN4