3GPP TSG RAN WG2 Meeting#91          	R2-153842

# Beijing, China  24th – 28th August 2015

# Source: 	Vodafone Group Plc

# Title:	Draft WID proposal Clean-slate Cellular IoT for RAN TSG

# Document for	Other (Information)

# Agenda Item	15

# Introduction

This draft WID proposal document is presented for information only. The intention of this document is to assist in planning the structure of the RAN specifications and the timeline that is anticipated in RAN working groups. The intention is to use the feedback to prepare a final WID for RAN plenary#69 in September 2015 for approval.

RAN2 working group members are invited to review, discuss and help improve this draft WID.

Listed below are some topics on which discussion is invited. Questions or suggestions on other aspects of the WID are also welcome.

- Objective and scope of the WID

- Number of specifications: Should the new RAT follow UMTS (25 series) / LTE (36 series) family of specifications? Can any of existing LTE specification(s) be reused/edited?

- Other than the GSM 900 band, what frequency band(s) are companies interested to contribute work on?

- Understanding the work plan and timeline for the completion of the work within Release-13 (March 2016).

- Architecture: Whether Gb-based architecture or S1-based architecture? Please note that the majority of the signalling specifications on those reference points are in CT WG1.

- RAN2 delegates should anticipate using ASN.1 PER

NOTE: No mention of Time Units is made, as per PCG agreement.

# Summary

Attached below is a draft WID for normative work in TSG-RAN following a Study Item in TSG-GERAN.

In order to have smooth progress in RAN#69, feedback on the above points and the draft WID below is requested.

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title: 	Low Complexity Radio Access Network for Cellular Internet of Things

## Acronym: 	LC_ CIoT_RAN

## Unique identifier:

## 1	3GPP Work Area

| X | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

## 2	Classification of WI and linked work items

### 2.0	Primary classification

This work item is a …

|  | Study Item (go to 2.1) |
| --- | --- |
| X | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

### 2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.2	Feature

| Related Study Item or Feature (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 640001 | Cellular System Support for Ultra Low Complexity and Low Throughput Internet of Things | Feasibility study in TR 45.820 that led to work item. |

Go to §3.

### 2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

This work item is …

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

#### 2.3.1	Stage 1

| Source of external requirements (if any) |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

#### 2.3.2	Stage 2

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify:

Go to §3.

#### 2.3.3	Stage 3

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) or external document | Clause | Remarks |

If no identified source of stage 2 information, justify:

Go to §3.

#### 2.3.4	Test spec

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

Go to §3.

#### 2.3.5	Other

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

### 2.4	Work task

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

## 3	Justification

In GERAN#62, a study item on “Cellular System Support for Ultra Low Complexity and Low Throughput Internet of Things” was approved in GP-140421. The aim was to study both the possibility of evolving current GERAN system and the design of a new access system towards low complexity and low throughput radio access technology to address the requirements of cellular internet of things. The objectives of the study were: improved indoor coverage, support for massive number of low throughput devices, low delay sensitivity, ultra-low device cost, low device power consumption and (optimised) network architecture.

Since GERAN#62, the work plan and the Cellular IoT requirements were agreed by GERAN WG1 and WG2. GERAN WG1 and WG2 studied features and techniques extensively to meet the objectives, and the various concepts were evaluated.

As per the PCG#34 decisions, it was agreed to move the normative phase of a single “clean-slate solution” to TSG RAN based on the study results documented in TR 45.820 and agreed work plan. The one clean-slate solution is that presented in Section 7.3 of TR 45.820. The normative work shall start to reflect what has been agreed in Section 7.3 of TR 45.820 and Stage 2 specifications are expected to be completed by December 2015, and Stage 3 core parts (incl. message encoding) to be completed by March 2016 as part of Rel-13.

## 4	Objective

The objective is to specify a new radio access technology optimised for Cellular Internet of Things with:

- Support for a large number of low cost and low power consumption devices, with a 20dB extended coverage compared with legacy GPRS (supporting an MCL of 164 dB without PSD boosting, assuming a maximum base station transmit PSD corresponding to 43 dBm per 200 kHz and a maximum device transmit power of 23 dBm), and with a minimum throughput of 160 bps at extreme coverage.

- New radio interface and protocols supporting efficient small data transmission with reduced signalling overhead.

- Support for coexistence with GSM when deployed within GSM band and support of coexistence with other 3GPP radio technologies in adjacent spectrum.

The Work Item shall specify the solution on the basis of the radio access technology described in Section 7.3 of TR 45.820 with the following technical aspects:

- Usage of OFDMA in the downlink with 3.75 kHz sub-carrier spacing and usage of FDMA in the uplink with 3.75 kHz symbol rate.

- A frame structure optimized for latency and power consumption of Mobile Autonomous Reporting traffic models as specified in Appendix E of TR 45.820.

- Wideband (up to 200 kHz bandwidth) PSCH signal to support up to 20 kHz frequency offset.

- Semi-fixed PDCCH resource allocation with independently encoded messages to reduce the PDCCH reception complexity.

- Coverage-class based modulation and coding scheme selection and resource scheduling for PDSCH, PDCCH, physical uplink shared channel (PUSCH), and physical random-access channel (PRACH).

- Support of GMSK modulation on the uplink for high-efficiency of power amplifier.

The evaluations presented in TR45.820 shall be re-used wherever possible. New evaluations required (if any) for the normative work shall use the same assumptions as described in 3GPP TR 45.820.

The outcome of the work item shall be documented in a stage 2 functional specification, and a new set of stage 3 specifications (in each of the RAN WGs) for this clean slate radio technology should be developed.

The detailed objectives are;

- Specification of physical layer aspects [RAN1], covering:

  - Physical channel and mapping of transport channels

  - Channel coding and physical channel mapping

  - Physical layer procedures

  - Physical layer measurements

  - UE physical layer capabilities

- Specification of radio protocol aspects [RAN2]:

  - Control plane radio interface protocol and architecture

  - User plane radio interface protocol and architecture

  - UE capabilities

  - Idle and Connected mode mobility

  - Support for efficient small data procedures

- Define core requirements [RAN4]:

  - Define Tx and Rx RF requirements for the UE

  - Define Tx and Rx RF requirements for the Base Station

  - Define RRM core requirements for the UE [RAN4, RAN2, RAN1].

- Define performance requirements [RAN4]

  - UE and Base Station demodulation requirements

  - UE and Base Station RRM performance requirements

- 700MHz, 800MHz and 900MHz band support [RAN4]

- Support for paging optimisations for coverage enhancements [RAN2, RAN3]

- Define interface and procedures for optimised core network [RAN3] (if needed based on SA2 study FS_AE_CIOT)

  - Define interface to optimised core network including support for:

    - efficient small data transfer

    - extended DRx in idle mode

    - paging optimisations for coverage enhancements

    - paging optimisations that restrict the paging area

  - Support for procedures for CN selection [RAN2, RAN3] in order to allow the usage of future-proof CNs

The interface to the core network will be an optimised interface discussed in SA2 as part of FS_AE_CIOT.

Conformance testing will be described in a subsequent work item.

## 5	Service Aspects

None

## 6	MMI-Aspects

None

## 7	Charging Aspects

None

## 8	Security Aspects

None

## 9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X | X |  |
| No | X |  |  |  | X |
| Don’t know |  |  |  |  |  |

## 10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title | 1st rsp. WG | 2nd rsp. WG(s) | Presented for information at plenary# | Approved at plenary # | Comments |
| XY.300 | Low Complexity Radio Access (LC-RA); Overall description; Stage 2 | R2 |  | RAN#70 (Dec’15) | RAN#71 (Mar’16) | Stage 2 specification |
| XY.101 | Low Complexity Radio Access (LC-RA); User Equipment (UE) radio transmission and reception | R4 |  | RAN#70 (Dec’15) | RAN#71 (Mar’16) | Approval date only applies to core |
| XY.104 | Low Complexity Radio Access (LC-RA); Base Station (BS) radio transmission and reception | R4 |  | RAN#70 (Dec’15) | RAN#71 (Mar’16) | Approval date only applies to core |
| XY.133 | Low Complexity Radio Access (LC-RA); Requirements for support of radio resource management | R4 |  | RAN#70 (Dec’15) | RAN#71 (Mar’16) | Approval date only applies to core |
| XY.201 | Low Complexity Radio Access (LC-RA); Physical layer; General description | R1 |  | RAN#70 (Dec’15) | RAN#71 (Mar’16) |  |
| XY.211 | Low Complexity Radio Access (LC-RA); Physical channels and modulation | R1 |  | RAN#70 (Dec’15) | RAN#71 (Mar’16) |  |
| XY.212 | Low Complexity Radio Access (LC-RA); Multiplexing and Channel Coding | R1 |  | RAN#70 (Dec’15) | RAN#71 (Mar’16) |  |
| XY.213 | Low Complexity Radio Access (LC-RA); Physical layer procedures | R1 |  | RAN#70 (Dec’15) | RAN#71 (Mar’16) |  |
| XY.214 | Low Complexity Radio Access (LC-RA); Physical layer; Measurements | R1 |  | RAN#70 (Dec’15) | RAN#71 (Mar’16) |  |
| XY.302 | Low Complexity Radio Access (LC-RA); Services provided by the physical layer | R2 |  | RAN#70 (Dec’15) | RAN#71 (Mar’16) |  |
| XY.304 | Low Complexity Radio Access (LC-RA); User equipment (UE) procedures in idle mode | R2 |  | RAN#70 (Dec’15) | RAN#71 (Mar’16) |  |
| XY.306 | Low Complexity Radio Access (LC-RA); User equipment (UE) radio access capabilities | R2 |  | RAN#70 (Dec’15) | RAN#71 (Mar’16) |  |
| XY.321 | Low Complexity Radio Access (LC-RA); Medium Access Control (MAC) protocol specifications | R2 |  | RAN#70 (Dec’15) | RAN#71 (Mar’16) |  |
| XY.322 | Low Complexity Radio Access (LC-RA); Radio Link Control (RLC) protocol specifications | R2 |  | RAN#70 (Dec’15) | RAN#71 (Mar’16) |  |
| XY.323 | Low Complexity Radio Access (LC-RA); Packet Data Convergence Protocol (PDCP) specification | R2 |  | RAN#70 (Dec’15) | RAN#71 (Mar’16) | Pending on decision for architecture selection |
| XY.331 | Low Complexity Radio Access (LC-RA); Radio Resource Control (RRC); protocol specification | R2 |  | RAN#70 (Dec’15) | RAN#71 (Mar’16) |  |

| Affected existing specifications [None in the case of Study Items] |  |  |  |  |
| --- | --- | --- | --- | --- |
| Spec No. | CR | Subject of the CR | Approved at plenary# | Comments |
| TS 37.104 |  | Update to MSR | RAN#71 (Mar’16) |  |
| TS 37.141 |  | Update to MSR | RAN#71 (Mar’16) |  |
| TS 36.413 |  |  | RAN#71 (Mar’16) |  |

## 11	Work item rapporteur(s)

Chris Pudney, Vodafone Group plc.

Email: chris.pudney@vodafone.com

## 12	Work item leadership

Primary: 3GPP RAN WG1

Secondary: 3GPP RAN WG2

## 13	Supporting Individual Members

Supporting IM name

Vodafone

Deutsche Telekom

Telecom Italia

Qualcomm

Huawei

Hisilicon

Neul

U-Blox

China Mobile

China Unicom

US Cellular

China Telecom

CATR

Telus

ASTRI

Spreadtrum Communications

Etisalat

Lenovo

LGUplus

TruePosition

Dish Network

Lightsquared

Coolpad

form change history:

2013-12-06 v1.14.1 modified §11 to read: <FamilyName>, <GivenName>, (If the person is new to 3GPP work, give full contact coordinates, in particular, email address.)

2013-10-03 v1.14.0 removal of embedded help text

v1.13.2: adds tdoc header

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"