3GPP TSG-RAN WG3 Meeting #119bis-e                                                              R3-231307

Electronic meeting, April 17 – 26, 2023

Agenda item: 		13.1

Source: 		Qualcomm Incorporated (WI Rapporteur)

Title: 	Workplan for Rel-18 mobile IAB

Document for:	Information

# 1	Introduction

At RAN#94e, the Work Item on Mobile IAB (Integrated Access and Backhaul) for NR (NR_mobile_IAB) was agreed [1]. As WI Rapporteur, in this contribution, we recommend a work plan for RAN2, RAN3 and RAN4. The workplan captures interdependences among tasks and timeline for RAN2/3/4.

The WID [1] introduced the following objectives in the core part:

The detailed objectives of the WI are listed as follows: - Define Procedures for migration/topology adaptation to enable IAB-node mobility, including inter-donor migration of the entire mobile IAB-node (full migration) [RAN3, RAN2] - The mobile IAB-node can connect to a stationary (intermediate) IAB-node. Optimizations specific to the scenarios, where the mobile IAB-node connects to a stationary (intermediate) IAB-node, or where it directly connects to an IAB-donor-DU are de-prioritized. - The mobility of dual-connected IAB-nodes is down-prioritized. - Enhancements for mobility of an IAB-node together with its served UEs, including aspects related to group mobility. No optimizations for the targeting of surrounding UEs. [RAN3, RAN2] Note: Solutions should avoid touching upon topics where Rel-17 discussions already occurred and where the topic was excluded from Rel-17, except for enhancements that are specific to IAB-node mobility. - Mitigation of interference due to IAB-node mobility, including the avoidance of potential reference and control signal collisions (e.g. PCI, RACH). [RAN3, RAN2] The following principles should be respected: - Mobile IAB-nodes should be able to serve legacy UEs. - Solutions providing optimization for Mobile IAB may entail Rel-18 UE enhancements, provided that such enhancements are backwards compatible RAN4 is expected to study impact on RF and RRM requirements: - Conduct co-existence study to assess the impact of moving cells. Based on the study outcome, specify RF and RRM requirements and mechanisms for the mobile IAB-node to enable co-existence, if needed. - Specify RRM requirements for the mobile IAB-node to enable IAB-node mobility, if needed. The involvement of RAN1 may be needed, depending on work progress.

The WID [1] introduced the following objectives in the performance part:

- Specify RF conformance requirements for the mobile IAB-node, if needed. - Specify RRM and demodulation performance requirements for the mobile IAB-node by taking into account IAB-node mobility, if needed.

The WID further emphasizes on interaction with SA2:

- Alignment and coordination with Rel-18 SA2 work on VMR should be considered, if needed.

# 2	Workplan

## 2.1	Prioritization of efforts

This section captures prioritization of the various tasks defined as well as interdependences among these tasks handled by different RAN WGs.

RAN3/2-related efforts:

- Procedures for migration/topology adaptation to enable IAB-node mobility, including inter-donor migration of the entire mobile IAB-node (full migration):

This objective primarily focuses on the migration of the mobile IAB-node. The following topics should be considered:

  - Inter-donor migration of the entire IAB-node (full migration): RAN3 can be expected to take the lead in this effort. RAN3 can continue the discussion on full migration started in Rel-17. Since this discussion is expected to have impact on RAN2 and potentially also RAN1 and RAN4, RAN3 should start with this effort in the first meeting. RAN2 and potentially other RAN WGs may wait for RAN3 progress on this topic.

  - Other new procedures or enhancements to existing procedures related to this objective can be defined by RAN3 and RAN2. New procedures should be identified at the beginning of the WI since such work typically takes significant time and may further affect other RAN WGs. As always, new functionality that is necessary to support IAB-node mobility should be given higher priority than optimizations to existing functionality.

  - Topology adaptation in absence of Xn was identified in Rel-18 SA2 Study on VMR as part of key issue #3. RAN3 may want to consider discussing the relevance of this issue for RAN independent of SA2’s effort. This discussion should start early in case interaction with SA2 is necessary.

- Enhancements needed for the mobility of an IAB-node together with its served UEs, including aspects related to group mobility:

This objective primarily focuses on the impact on the UE connected to or camping on a mobile IAB-node cell. It can also include handover to and/or reselection of a mobile IAB-node cell. The objective allows for enhancements in a variety of areas; a few of them are given below. The discussion should include the consideration of the support for legacy UEs. RAN2 and RAN3 should identify the enhancements to be handled in Rel-18 at the beginning of the WI so that sufficient time remains for thorough discussion. In this discussion, the definition of new functionality should be given priority over optimizations. For new procedures, optimizations should only be considered after a baseline has been defined.

The following areas may be explored by RAN2 and RAN3:

  - Enhancements to cell (re-)selection between stationary network and mobile IAB-node, and between mobile IAB-nodes.

  - Enhancements to UE access to the mobile IAB-node vs. the stationary network.

  - Enhancements to UE handover between stationary network and mobile IAB-node and between mobile IAB-nodes.

  - Enhancements for location updates (TA, RNA) for UEs that are camping on or connected to mobile IAB-node cells. This issue was identified in Rel-18 SA2 Study on VMR as key issues #5 and #6. RAN3 and RAN2 may want to consider discussing the relevance of this issue for RAN independently of SA2’s effort.

  - Signalling optimizations due to collective migration of UEs connected to a mobile IAB-node. This may include the bundling of UE-associated information into one common message. RAN3 should consider optimizations of this nature at a later stage of the WI after the baseline procedures (i.e., w/o such bundling) have been established.

- Mitigation of interference due to IAB-node mobility, including the avoidance of potential reference and control signal collisions (e.g., PCI, RACH):

The following topics may be explored under this objective:

  - PCI collision avoidance: RAN3 may discuss means for PCI collision avoidance. RAN2 may discuss potential means for PCI collision detection.

  - RACH resource collision avoidance: RAN2 may discuss potential issues related to this topic.

  - Other issues related to interference mitigation may be identified and discussed in RAN2 and RAN3.

- Note on potential complexity related to multi-hop backhauling for mobile IAB:

  - Aspects of the potential complexity related to multi-hop backhauling should be briefly discussed at the beginning of the WI in RAN2 and RAN3.

RAN4-related efforts (Core Part):

- Co-existence study to assess the impact of moving cells.

  - The co-existence criteria defined in Rel-16/17 only apply to stationary IAB-nodes, and they were based on a specific minimum distance between IAB-nodes and macro-cell. For mobile IAB-nodes, the assumption on the minimum distance and the implications on power control, receiver dynamic range, etc. need to be revised. RAN4 may need to consider if additional simulation work is needed. These topics should be discussed early during the RAN4 effort since they are expected to consume a lot of time.

- RRM requirements for the mobile IAB-node to enable IAB-node mobility.

  - RRM requirements defined in Rel-16/17 only included RLF recovery. For mobile IAB, the IAB-node is expected to undergo frequent topology adaptations. The associated RRM requirements need to be discussed. This discussion should include identification of the relevant mobile IAB scenarios. The prior RAN work on high-speed trains should be included into these considerations. These topics should be discussed early since they are expected to consume a lot of time.

RAN4-led efforts (Performance Part):

- The topics related to the performance part need to be handled based on the progress of the discussion on the Core Part.

Alignment and coordination with Rel-18 SA2 work on VMR

- RAN WGs should try to align efforts on mobile IAB with SA2 normative work on VMR if such normative work is agreed by SA2. It is expected that such alignment will be discussed by TSG RAN before.

- RAN WGs may want to include into the discussion all aspects related to the key issues identified by the SA2 Study on VMR that have RAN impact and are aligned with the RAN WI objectives. The above outline has captured some aspects that might be considered.

## 2.2	Timeline

Table 1 summarizes a timeline for RAN2/3/4. This timeline is based on RP-221060 [2].

Table 1: Timeline for RAN2, 3, 4 efforts

| TSG/WG | Meeting Number | Date | TU | Task |
| --- | --- | --- | --- | --- |
| RAN2 | #121bis | April 2023 | 0.5 | AI 8.12.2: Enhancements for the mobility of an IAB-node together with its served UEs, including aspects related to group mobility. - Mobile IAB indicator in Msg.5: - RAN2 agreed: Postponed, AMF selection in the base-station is a Ran3 function, Ran2 expect RAN3 to ask for it if support for this is needed - However, SA2 already captured in TS 23.501 vs. 18.0, section 5.35A.1: For a MBSR node, it provides a mobile IAB-indication to the IAB-donor-CU when the RRC connection is established as defined in TS 38.331 [28]. When the mobile IAB-indication is received, the IAB-donor-CU selects an AMF that supports IAB-node with mobility and includes the mobile IAB-indication in the N2 INITIAL UE MESSAGE as defined in TS 38.413 [34] so that the AMF can perform mobile IAB authorization. - RAN2 to discuss this matter and consider supporting mobile IAB-indicator in MSG5, or, otherwise, to send LS to SA2. - Mobile-IAB-node broadcast: - RAN2 agreed: Working Assumption: support to have UE prioritization in cell reselection for mIAB cell(s), at least for inter-frequency cell-reselection. FFS if UE search and measure for mIAB cells on different frequencies is unspecified (autonomous search), FFS if such search can be done without assistance frequency information. - RAN2 to discuss the FFSs in the second agreement. AI 8.12.3: Procedures for migration/topology adaptation to enable IAB-node mobility, including inter-donor migration of the entire mobile IAB-node (full migration) - BAP impact: - RAN2 agreed: For the upstream data handling at the BAP of mobile IAB MT, one common default BAP configuration to be used by both logical DUs is the baseline. RAN2 to further discuss the need of using logical-DU-specific default BAP configuration (e.g. when the two logical DUs use different donor-DUs). RAN2 to discuss the need of using logical-DU-specific default BAP configuration. - Other topics: Propose/discuss enhancements that fall under this objective and are in RAN2 scope. AI 8.12.4: Mitigation of interference due to IAB-node mobility, including the avoidance of potential reference and control signal collisions (e.g. PCI, RACH) This topic was not handled in last meeting. - PCI collision: RAN2 agreed that further work on this matter would be based on LS by RAN3. |
| RAN3 | #119bis | April 2023 | 1.5 | AI 13.1: General Exchange with SA2: In the last meeting, RAN3 sent a Reply LS in R3-231011 to SA2. SA2 LS in R3-230032 included in point#6: For point#6 (regarding KI#5), based on the SA2 study, NRPPa triggered procedure for the LMF to obtain MBSR location information i.e., location and velocity at a specific scheduled time could be a good alternative to the GMLC based MT-LR solution. Additionally, SA2 would also like to allow the LMF to obtain the UE ID of the MBSR via NRPPa from the donor gNB. SA2 would like to ask RAN3 to consider supporting such solution within Rel-18 timeframe. RAN3 replied: RAN3 needs to conduct further discussions to converge on a solution. RAN3 will inform SA2 for any progress. RAN3 should converge if there is a solution to this problem and if such a solution can be accommodated within Rel-18. We keep this under the General AI since we have not yet decided to handle the topic under mobile IAB. Mobile IAB indication to AMF: The Chair notes of last meeting include: To be continued: NGAP Initial UE message to include an optional “mobile IAB-node indication”. - SA2 already captured in TS 23.501 vs. 18.0, section 5.35A.1: For a MBSR node, it provides a mobile IAB-indication to the IAB-donor-CU when the RRC connection is established as defined in TS 38.331 [28]. When the mobile IAB-indication is received, the IAB-donor-CU selects an AMF that supports IAB-node with mobility and includes the mobile IAB-indication in the N2 INITIAL UE MESSAGE as defined in TS 38.413 [34] so that the AMF can perform mobile IAB authorization. - RAN2 further agreed: Postponed, AMF selection in the base-station is a RAN3 function, Ran2 expect RAN3 to ask for it if support for this is needed - RAN3 should discuss this matter and consider supporting mobile IAB-indicator in the NGAP Initial UE Message, or, otherwise, send LS to SA2. AI 13.2: Procedures for migration/topology adaptation to enable IAB-node mobility, including inter-donor migration of the entire mobile IAB-node (full migration) - Migration procedures - RAN3 agreed: When triggering the F1 Setup procedure on the mIAB-node, the source logical mIAB-DU’s CU to include the information of target logical mIAB-DU’s CU (e.g. IP address, gNB-ID). - RAN3 should discuss if to include an IP address, gNB-ID, both, or others. - RAN3 agreed in November: The source donor CU for the mIAB-MT HO provides to the donor CU serving the mIAB-DU at least the: • gNB ID of the target donor CU for the mIAB-MT HO. • ID(s) of the mIAB-MT. How the mIAB-MT ID is maintained across migrations needs to be further discussed. The mIAB-MT ID sent by the mIAB-MT’s source donor CU to the mIAB-DU’s donor CU is the XnAP UE ID. FFS which donor generates this ID. - RAN3 further agreed in last meeting: In case the target logical mIAB-DU’s CU is different from the mIAB-MT’s CU, the target logical mIAB-DU’s CU needs to be informed about the mIAB-MT’s CU ID and the mIAB-MT ID so that it can initiate the Xn TMM procedures towards mIAB-MT’s CU. - RAN3 should discuss a comprehensive approach on how the mIAB-DU’s CU(s) are informed about the mIAB-MT’s CU. Also, how the mIAB-MT ID is passed to the mIAB-DU’s CU so that it can be used by the mIAB-DU’s CU when initiating the TMM procedure. - In November, RAN3 agreed: Target donor CU selection for mIAB-DU migration and triggering conditions for F1 setup can be up to source CU implementation (unless it is justified that this is not possible) or based on OAM configuration at the source CU. The trigger for F1 setup between the mobile IAB-node’s second logical DU and its donor CU may be based on OAM or pre-configuration. - RAN3 should clarify if and how the CU knows that it itself should trigger the F1 setup vs. leaving it up to the IAB-node to proactively initiate F1 setup. - RAN3 to further discuss: - Any aspects missing for DU migration? - Can DU migration and MT migration be captured as independent ST2 procedures? (if not, why not). - Can DU migration and MT migration overlap in time? If not, why not, and how can temporal overlap be prevented? - RAN3 agreed in last meeting: For scenarios without Xn, RAN3 to investigate whether IAB-related Xn signaling for partial migration and DU migration can be carried via NG using a container to avoid the impact on the AMF. - RAN3 should discuss these matters. - RAN3 replied to SA2’s LS on VMR in R3-211011 on the inclusion of mIAB-MT’s ULI with UE’s ULI: - For point#7 (regarding KI#6): RAN3 believes that the functionality requested to provide UE location in point#7 can be accommodated within Rel-18. - RAN3 to discuss how the UE’s CU (= F1-terminating CU) knows about the mIAB-MT’s CU’s ULI. - BH transport in presence of two concurrent logical IAB-DUs - In last meeting, RAN2 agreed: For the upstream data handling at the BAP of mobile IAB MT, one common default BAP configuration to be used by both logical DUs is the baseline. RAN2 to further discuss the need of using logical-DU-specific default BAP configuration (e.g. when the two logical DUs use different donor-DUs). For the upstream data handling at the BAP of mobile IAB MT, RAN2 assume that the F1AP BAP configuration for each logical DU should be configured/controlled by the DU’s respective donor-CU via the corresponding F1AP connection (To be confirmed by RAN3). For the downstream data handling arriving at the mobile IAB node, RAN2 assume upper layers (e.g. IP layer) can differentiate the data to different logical DUs based on e.g. the IP address, i.e. no need to introduce logical-DU-specific BAP address. (To be confirmed by RAN3). - RAN3 should confirm RAN2’s assumptions. AI 13.3: Enhancements for the mobility of an IAB-node together with its served UEs, including aspects related to group mobility. - Configuration aspects - RAN3 agreed: With respect to mIAB-DU migration and partial migration, RAN3 to discuss how the mobile IAB-DU’s parameters are (re-)configured. - This includes NCGI, TAC, and all other parameters typically OAM-configured on a stationary IAB-DU and reported to the CU in F1 Setup Request as well as parameters configured by the CU on a stationary IAB-DU. - The discussion should consider that opposed to a stationary IAB-node: - The mIAB-node may move across the MNO’s entire network, i.e., inter-vendor interoperation needs to be supported. - The mIAB-node may move on a non-deterministic route, i.e., the IAB-node’s neighbourhood (e.g., target cell) may not be predictable. - The solution should scale to a large number of mIAB-nodes in the network (e.g., IAB-node on each vehicle). - RAN3 cannot rely on the availability of dynamic inter-node match up based on OAM for node from different vendors. UE handover to target mobile IAB-node: - RAN3 should discuss whether the source CU of a UE should know that the target cell considered for UE handover belongs to a mobile IAB-node, and what implication this would have. AI 13.4: Mitigation of interference due to IAB-node mobility, including the avoidance of potential reference and control signal collisions (e.g. PCI, RACH) - PCI collision avoidance: - RAN3 agreed: PCI-change on the IAB-node can be supported via handover of connected UEs between cells using old and new PCI, respectively. - This agreement implies that both PCIs are simultaneously supported on the IAB node. We need to discuss the procedure. - RAN3 agreed: PCI collision can be detected by the F1-terminating IAB-donor of the mobile IAB-node. RAN3 to discuss how the non-F1-terminating IAB-donor, which represents the IAB-node’s actual location in the network, learns about any PCI collision detected by the F1-termining IAB-donor. |
| RAN4RF | #106bis | April 2023 | 0.5 | Discussions on work plan. ### mIAB output power and power control Agreement: - FFS if output power and power control requirements for Rel-18 mIAB could be the same as for UE. mIAB FR1 bands Agreement: - Consider developing mIAB for bands in addition to n41, n77, n78, n79 based primarily on operator request. Coexistence study Agreement: - FFS the difference between Rel-18 mIAB and Rel-16 IAB coexistence study in terms of deployment, network layout and coexistence scenarios. - To list preliminary list of parameters (network layout, deployment, antenna parameters that might be different between Rel-18 mIAB and previous Rel-16 IAB coexistence study. MT/DU/RAN carrier and frequency configurations Agreement: - At least from co-existence study aspect, RAN4 focus on adjacent channel within same band. mIAB-MT and DU TDM Agreement: - For R18 mIAB, RAN4 only consider TDM for MT/DU operation. Simulation assumptions: Agreement: - Network layout: - Heterogeneous scenario (layout 1). - homogeneous scenario (layout2). - other layout options are not precluded. - FFS on the below listed simulation parameters: - Inter-BS distance. - Minimum distance between moving IAB Node belonging to two cells. - Minimum distance between BS and UE. - Proposal for additional system parameters is shown in Table 2. - For the simulation parameters not listed in Annex below, Rel-16 IAB coexisting simulation can be utilized for preliminary studies. Other parameters for coexisting are not precluded and new parameter values could be further discussed. |
| RAN4RD | #106bis | April 2023 | 0.5 | Discuss work plan Initial discussion on RRM core requirements for mobile IABs |
| RAN2 | #122 | May 2023 | 0.5 | Continue discussion |
| RAN3 | #120 | May 2023 | 1.5 | Continue discussion |
| RAN4RF | #107 | May 2023 | 0.5 | RF: Discussion on RF requirements and co-existence |
| RAN4RD | #107 | May 2023 | 0.5 | RRM: Discussion on RRM requirements |
| RAN | #100 | June 2023 |  |  |
| RAN2 | #123 | Aug 2023 | 0.5 | Continue discussion |
| RAN3 | #121 | Aug 2023 | 1.0 | Continue discussion |
| RAN4RF | #108 | Aug 2023 | 0.5 | RF: Further discussion on RF requirements and conclusions on co-existence work |
| RAN4RD | #108 | Aug 2023 | 0.5 | RRM: Further discussions on RRM requirements |
| RAN | #101 | Sept 2023 |  |  |
| RAN2 | #123bis | Oct 2023 | 0.5 | Finalize St2 discussion |
| RAN3 | #121bis | Oct 2023 | 1.5 | Finalize St2 discussion |
| RAN4RF | #108bis | Oct 2023 | 0.5 | RF: Agreements on RF requirements and draft CR discussions |
| RAN4RD | #108bis | Oct 2023 | 0.5 | RRM: Agreements on RRM requirements and draft CR discussions |
| RAN2 | #124 | Nov 2023 | 0.5 | Finalize St3 discussion |
| RAN3 | #122 | Nov 2023 | 1.5 | Finalize St3 discussion |
| RAN4RF | #109 | Nov 2023 | 0.5 | RF: Agree CRs with RF requirements |
| RAN4RD | #109 | Nov 2023 | 0.5 | RRM: Agree CRs with RRM requirements |
| RAN3 | #109 | Nov 2023 | 0.25+0.25 Perf Part | Performance: Initial discussion on RF and RRM performance |
| RAN | #102 | Dec 2023 |  | Functional freeze |
| RAN4RF | #110 | Feb 2023 | 0.5 | RF: Maintenance as needed |
| RAN4RD | #110 | Feb 2023 | 0.5 | RRM: Maintenance as needed |
| RAN3 | #110 | Feb 2023 | 0.25+0.25 Perf Part | Performance: Agreement on scope and TP/CR split among companies |
| RAN | #103 | March 2023 |  | ASN.1 freeze |
| RAN3 | #110bis | April 2023 | 0.25+0.25 Perf Part | Performance: Initial TP/CR review and approvals |
| RAN3 | #111 | May 2023 | 0.25+0.25 Perf Part | Performance: TP/CR review and approvals, finalization of work |

# References

- RP-222671: Revised WID for NR_mobile_IAB; TSG RAN Meeting #97e, electronic meeting, Sept. 12 - 16, 2022

- RP-221060: Draft Status of TU RAN1 to 4 after RAN#96 v01, Budapest, Hungary, June 6 - 9, 2022