3GPP TSG RAN WG3 Meeting #130	R3-258505

Dallas, USA, Nov 17th – 21st, 2025

Agenda Item:	10.1

Source:	Vodafone, NTT DOCOMO, China Mobile, AT&T

Title:	Workplan for Rel-20 Study of 6GR

Document for:	Information

# Introduction

This document provides updated workplan for the “Rel-20 Study of 6GR” from R1-2507812, which includes updated plan in each WG.

# Workplan

## August 2025

RAN1#122 (8 TU)

- Overview of 6GR air interface

  - High level design proposals/principles/target and overall design of 6G air interface to illustrate/address the pain points observed from different angles, e.g.,

    - aspects of how to design a single RAT to serve diverse devices, channel bandwidth (at least minimum and maximum),

    - aspects of overall coverage,

    - aspects of initial access and common channel,

    - aspects of MRSS,

    - aspects of service/channel multiplexing/collision, including concurrence of UL transmissions, …,

    - aspects of concept and operation of bandwidth,

    - aspects of supporting existing and new services,

    - aspects of spectrum utilization and operations,

    - aspects of spectrum efficiency,

    - aspects of all duplex types,

    - as well as concepts and aspects of harmonization of TN and NTN,

    - etc.

- Evaluation assumptions for 6GR air interface

  - Discussions on models, scenarios, parameters, and methodology, metrics/criteria that can be used for evaluating technology proposals, energy efficiency, sensing performance (including potential extension of channel model).

- Waveform

  - Identify candidate waveform for improving spectrum efficiency, power efficiency, coexistence and coverage, etc.

- Frame structure

  - Identify candidate numerology and frame structure (for all duplex types), as well as compatibility with 5G NR to allow for efficient 5G-6G Multi-RAT Spectrum Sharing (MRSS).

- Channel coding

  - Identify candidate channel coding

  - Discussions on metrics/criteria that can be used for evaluating technology proposals and for down selecting proposals

- Modulation, joint channel coding and modulation

  - Identify candidate modulation, including joint channel coding and modulation

  - Discussions on metrics/criteria that can be used for evaluating technology proposals and for down selecting proposals

- Energy efficiency

  - Identify candidate technologies for NW power saving, UE power saving, and joint mechanisms taking both NW and UE into account for power saving.

- AI/ML

  - Collect AI/ML use cases in all potential components in physical layer design

## October 2025

RAN1#122bis (10 TU)

- Overview of 6GR air interface

  - Highlight high level design proposals/principles/target and overall design of 6G air interface for skeleton TR, focusing on

    - scalable 6GR design (e.g., what design is scalable, what design is unscalable),

    - support of minimum spectrum allocation,

    - coverage,

    - MRSS,

    - synchronization signal structure and periodicity,

    - operation of bandwidth/band adaptation,

    - spectrum utilization and aggregation framework,

    - harmonization of TN and NTN,

    - others (if any)

- Evaluation assumptions for 6GR air interface

  - Determine the basic models, scenarios, parameters, methodology, and metrics/criteria to initiate the evaluation, as well as traffic model that can be commonly used for evaluating technology proposals.

- Waveform

  - Continue identifying candidate waveform for improving spectrum efficiency, power efficiency, coexistence and coverage, etc.

- Frame structure

  - Continue identifying candidate numerology and frame structure (for all duplex types), as well as compatibility with 5G NR to allow for efficient 5G-6G Multi-RAT Spectrum Sharing (MRSS).

- Channel coding

  - Continue identifying candidate channel coding

  - Determine the basic metrics/criteria to initiate the evaluation

- Modulation, joint channel coding and modulation

  - Continue identifying candidate modulation, including joint channel coding and modulation

  - Determine the basic metrics/criteria to initiate the evaluation

- Energy efficiency

  - Continue identifying candidate technologies for NW power saving, UE power saving, and joint mechanisms taking both NW and UE into account for power saving, as well as evaluation assumptions/methodologies.

- AI/ML

  - Complete collecting AI/ML use cases in all potential components in physical layer design

RAN2#131bis (4.5 TU)

- General

  - Deployment scenarios

  - Guidelines

  - UE capability framework

- Radio interface, protocol architecture and procedures

  - User plane

  - Control plane

  - Data transfer design to support various types of data (e.g. AI/ML, Sensing, etc)

- AI/ML for 6GR

  - AI/ML use cases

  - LCM Procedure

  - Data collection and data management

- Mobility

- ISAC

- Migration from 5G NR to 6GR

RAN3#129bis (4 TU)

- Overall RAN Architecture

  - High-level discussions on the overall RAN architecture and design principles.

- RAN-CN functional split, interface, protocol stack and procedures

  - High-level discussions of functional split, interfaces, protocol stacks, and associated procedures between RAN and CN.

- RAN internal functional split, interfaces, protocol stacks and procedures

  - High-level discussions on intra-RAN functional split, internal interfaces, protocol stacks, and procedures.

- AI/ML in 6G Radio Access Networks

  - Identification of existing and new AI/ML use cases in 6G RAN.

RAN4#116bis (7 TU)

- System parameters

  - Preliminary discussion of topics including waveform, modulation, CBW, FFT, numerology, number of receivers, number of transmitters, synchronization signal and raster, spectrum utilization, irregular channel bandwidth, and device types.

- General RF and UE RF

  - Survey existing specifications for non-spectrum and non-AI general RF and UE RF topics and begin discussion on how those specifications may be improved during 6G.

  - Begin discussion on 6G spectrum aggregation framework, UE energy efficiency, and other joint UE-BS RF issues.

- BS RF and coexistence

  - Begin discussions on improvements for specification of 6G non-spectrum and non-AI BS RF.

  - Begin discussions on improvements for specification of 6G Multi-standard Radio.

  - Begin discussions on improvements for BS efficiency specification.

  - Begin discussion on models, scenarios, parameters, and methodologies to be used in conducting 6G coexistence studies.

- Spectrum

  - Begin discussions on 6G band definitions and 6G band combination definition with a focus on simplification.

  - Discussion on the definition of 6G frequency ranges.

  - Survey 6G regulatory status.

  - Begin discussion of other 6G spectrum related aspects.

- RRM

  - Identify topics for improvements for non-AI 6G RRM studies.

- Demodulation

  - Identify topics for improvements for non-AI 6G demodulation studies.

- AI

  - Start collection of RAN4-driven AI use cases not related to OTA or testability

- Spectrum sharing

  - Begin study of 6G multi-RAT spectrum sharing for migration

  - Begin study of mobility between 5G NR and 6G.

- Sensing/ISAC

  - Identify RAN4 related ISAC PHY functions and procedures.

  - Begin identification of RAN4 RF issues unique to sensing/ISAC.

  - Begin discussion on models, scenarios, parameters, and methodologies to be used in conducting sensing/ISAC coexistence studies.

  - Begin discussion on models, scenarios, parameters, and methodologies to be used for testability definition.

- Testability and OTA

  - Identify key 6G assumptions for both AI and non-AI solutions.

  - Begin discussion of 6G testability methodology framework for both AI and non-AI features.

- RAN4 operation efficiency

  - Survey existing work on specification improvement and modernization.

  - Identify new tools for band/band combinations.

  - Begin discussion on CR operation improvement.

  - Discuss any other RAN4 operation related aspects.

## November 2025

RAN1#123 (10 TU)

- Overview of 6GR air interface

  - Make initial decision on high level design proposals/principles/target and overall design of 6G air interface to be distributed to respective related agenda.

- Evaluation assumptions for 6GR air interface

  - Complete the remaining evaluation assumptions, if any.

- Waveform

  - Complete identifying candidate waveform for improving spectrum efficiency, power efficiency, coexistence and coverage, etc.

- Frame structure

  - Complete identifying candidate numerology and frame structure (for all duplex types), as well as compatibility with 5G NR to allow for efficient 5G-6G Multi-RAT Spectrum Sharing (MRSS).

- Channel coding

  - Complete identifying candidate channel coding

  - Complete the remaining evaluation assumptions, if any.

- Modulation, joint channel coding and modulation

  - Complete identifying candidate modulation, including joint channel coding and modulation

  - Complete the remaining evaluation assumptions, if any.

- Energy efficiency

  - Complete identifying candidate technologies for NW power saving, UE power saving, and joint mechanisms taking both NW and UE into account for power saving, as well as evaluation assumptions/methodologies, to be distributed to respective related agenda.

- AI/ML

  - Select AI/ML use cases to be distributed to respective related agenda.

RAN2#132 (4 TU)

- General

  - UE capability framework

  - TN/NTN integration

  - Design approaches, New services, Others

- Radio interface, protocol architecture and procedures

  - User plane

  - Control plane

  - Data transfer design to support various types of data (e.g. AI/ML, Sensing, etc)

- Common User plane and Control plane

  - Data transfer, model transfer, and AIML

  - Energy efficiency

  - Others(including any remaining Access stratum security-related aspects, in alignment with requirements from SA3.)

- Mobility

- ISAC

- Migration from 5G NR to 6GR

RAN3#130 (4 TU)

- Overall RAN Architecture

  - Proceed with discussions on the overall RAN architecture and design principles.

- RAN-CN functional split, interface, protocol stack and procedures

  - Identify options regarding functional split, interfaces, protocol stacks, and associated procedures between RAN and CN.

- RAN internal functional split, interfaces, protocol stacks and procedures

  - Identify options regarding intra-RAN functional split, internal interfaces, protocol stacks, and procedures.

- AI/ML in 6G Radio Access Networks

  - Continue to identify existing and new AI/ML use cases in 6G RAN.

RAN4#117 (7 TU)

- System parameters

  - Continued discussion of topics including waveform, modulation, CBW, FFT, numerology, number of receivers, number of transmitters, synchronization signal and raster, spectrum utilization, irregular channel bandwidth, and device types.

- General RF and UE RF

  - Continued discussions on non-spectrum and non-AI 6G improvements for general RF and UE RF specifications.

  - Continued discussion on 6G spectrum aggregation framework, UE energy efficiency, and other joint UE-BS RF issues.

- BS RF and coexistence

  - Continued discussions on improvements for specification of 6G non-spectrum and non-AI BS RF.

  - Continued discussions on improvements for specification of 6G Multi-standard Radio.

  - Continued discussions on improvements for BS efficiency specification.

  - Continued discussion on models, scenarios, parameters, and methodologies to be used in conducting 6G coexistence studies.

- Spectrum

  - Continued discussions on 6G band definitions and 6G band combination definition with a focus on simplification.

  - Discussion on the definition of 6G frequency ranges.

  - Continued survey of 6G regulatory status.

  - Continued discussion of other 6G spectrum related aspects.

- RRM

  - Begin discussion of improvements for non-AI 6G RRM studies.

- Demodulation

  - Begin discussion of improvements for non-AI 6G demodulation studies.

- AI

  - Begin discussion of AI/ML framework

  - Continued collection of RAN4-driven AI use cases not related to OTA or testability

- Spectrum sharing

  - Continued discussion of 6G multi-RAT spectrum sharing for migration

  - Continued discussion of mobility between 5G NR and 6G.

- Sensing/ISAC

  - Continued discussion on RAN4 related PHY functions and procedures.

  - Begin discussion of RAN4 RF issues unique to sensing/ISAC.

  - Continued discussion on models, scenarios, parameters, and methodologies to be used in conducting coexistence studies.

  - Continued discussion on models, scenarios, parameters, and methodologies to be used for testability definition.

- Testability and OTA

  - Discussion on key 6G assumptions for both AI and non-AI solutions.

  - Continued discussion of 6G testability methodology framework for both AI and non-AI features.

- RAN4 operation efficiency

  - Discussion of on-going work on specification improvement and modernization.

  - Discuss new tools for band/band combinations.

  - Continue discussion on CR operation improvement.

  - Discuss any other RAN4 operation related aspects.

## February 2026

RAN1#124 (12 TU)

- Overview of 6GR air interface

  - (Placeholder) Complete remaining issues on high level design proposals/principles/target and overall design of 6G air interface to be distributed to respective related agenda, if any.

  - Continue discussing minimum and maximum channel bandwidth

- Waveform

  - Narrow down the candidate waveform for improving spectrum efficiency, power efficiency, coexistence and coverage, etc.

- Frame structure

  - Narrow down the candidate numerology and frame structure (for all duplex types)

- Channel coding

  - Narrow down candidate channel coding

- Modulation, joint channel coding and modulation

  - Narrow down candidate modulation, including joint channel coding and modulation

- Energy efficiency

  - (Placeholder) Remaining issues on candidate technologies for NW power saving, UE power saving, and joint mechanisms taking both NW and UE into account for power saving, to be distributed to respective related agenda, if any

- AI/ML

  - (Placeholder) Select remaining AI/ML use cases to be distributed to respective related agenda, if any.

- Initial access

  - Identify candidate technologies for initial access, including synchronization signal and raster, broadcast signals/channel and physical random access channel, etc.

- MIMO operation

  - Identify candidate MIMO technologies

- Physical layer control, data scheduling and HARQ operation

  - Identify candidate technologies for physical layer control, data scheduling and HARQ operation

- Duplexing

  - Identify candidate duplexing technologies

- 6GR spectrum utilization and aggregation

  - Identify candidate technologies for 6GR spectrum utilization and aggregation

- NTN

  - Identify candidate NTN technologies considering harmonized 6G Radio design for TN and NTN, including their integration

- Other physical layer signals, channels and procedures

  - Identify necessary other physical layer signals, channels and procedures

RAN2#133 (9 TU)

- To be updated after RAN2#132

RAN3#131 (5 TU)

- Overall RAN Architecture

  - Proceed with discussions on the overall RAN architecture and design principles.

- RAN-CN functional split, interface, protocol stack and procedures

  - Start the comparison between options for functional split, interface, protocol stack and procedures

- RAN internal functional split, interfaces, protocol stacks and procedures

  - Start the comparison between identified options regarding internal functional split, interfaces, protocol stacks and procedures

- AI/ML in 6G Radio Access Networks

- Discuss topics based on progress from other groups

RAN4#118 (7 TU)

- System parameters

  - Continue the discussion on waveform, modulation, CBW, FFT, numerology, number of receivers, number of transmitters, synchronization signal and raster, spectrum utilization, irregular channel bandwidth, and device types. RAN4 will take RAN1’s discussion and decision into consideration.

- General RF and UE RF

  - Continued discussions on non-spectrum and non-AI 6G improvements for general RF and UE RF specifications.

  - Continued discussion on 6G spectrum aggregation framework, and other joint UE-BS RF issues.

  - Initial consideration of RAN1 decisions on UE energy efficiency.

- BS RF and coexistence

  - Continued discussions on improvements for specification of 6G non-spectrum and non-AI BS RF.

  - Continued discussions on improvements for specification of 6G Multi-standard Radio.

  - Continued discussions on improvements for BS efficiency specification.

  - Continued discussion on models, scenarios, parameters, and methodologies to be used in conducting 6G coexistence studies.

- Spectrum

  - Continued discussions on 6G band definitions and 6G band combination definition with a focus on simplification.

  - Discussion on the definition of 6G frequency ranges.

  - Continued survey of 6G regulatory status.

  - Continued discussion of other 6G spectrum related aspects.

- RRM

  - Continued discussion of improvements for non-AI 6G RRM studies.

- Demodulation

  - Continued discussion of improvements for non-AI 6G demodulation studies.

- AI

  - Continued discussion of AI/ML framework

  - Continued collection of RAN4-driven AI use cases not related to OTA or testability

- Spectrum sharing

  - Continued discussion of 6G multi-RAT spectrum sharing for migration

  - Continued discussion of mobility between 5G NR and 6G.

- Sensing/ISAC

  - Continued discussion on RAN4 related PHY functions and procedures.

  - Begin discussion of RAN4 RF issues unique to sensing/ISAC.

  - Continued discussion on models, scenarios, parameters, and methodologies to be used in conducting coexistence studies.

  - Continued discussion on models, scenarios, parameters, and methodologies to be used for testability definition.

- Testability and OTA

  - Discussion on key 6G assumptions for both AI and non-AI solutions.

  - Continued discussion of 6G testability methodology framework for both AI and non-AI features.

- RAN4 operation efficiency

  - Discussion of on-going work on specification improvement and modernization.

  - Discuss new tools for band/band combinations.

  - Continue discussion on CR operation improvement.

  - Discuss any other RAN4 operation related aspects.

## April 2026

RAN1#124bis (14 TU)

- Overview of 6GR air interface

  - Decide the minimum and maximum channel bandwidth

- Waveform

  - Decide the scope of waveform enhancements beyond NR baseline for improving spectrum efficiency, power efficiency, coexistence and coverage, etc.

- Frame structure

  - Decide the numerology and frame structure (for all duplex types)

- Channel coding

  - Decide the scope of channel coding enhancements beyond NR baseline

- Modulation, joint channel coding and modulation

  - Decide the scope of modulation enhancements beyond NR baseline

- Initial access

  - Continue identifying candidate technologies for initial access, including synchronization signal and raster, broadcast signals/channel and physical random access channel, etc.

  - Decide the basic sync signal structure and associated periodicity

- MIMO operation

  - Continue identifying candidate MIMO technologies

- Physical layer control, data scheduling and HARQ operation

  - Continue identifying candidate technologies for physical layer control, data scheduling and HARQ operation

- Duplexing

  - Continue identifying candidate duplexing technologies

- 6GR spectrum utilization and aggregation

  - Continue identifying candidate technologies for 6GR spectrum utilization and aggregation

- NTN

  - Continue identifying candidate NTN technologies considering harmonized 6G Radio design for TN and NTN, including their integration

- Other physical layer signals, channels and procedures

  - Continue identifying necessary other physical layer signals, channels and procedures

- Sensing

  - Identify candidate PHY functions and procedures for sensing technology (e.g., waveform, reference signals, measurement feedback, etc…), as well as the aspects of integration with communication services.

RAN2#133bis (10 TU)

- To be updated after RAN2#132

RAN3#131bis (6 TU)

- Overall RAN Architecture

  - Proceed with discussions on the overall RAN architecture.

- RAN-CN functional split, interface, protocol stack and procedures

  - Finalize the comparison between options (SBI vs p2p) for functional split, interface, protocol stack and procedures

- RAN internal functional split, interfaces, protocol stacks and procedures

  - Finalize the comparison between identified options regarding internal functional split, interfaces, protocol stacks and procedures

- AI/ML in 6G Radio Access Networks

- Discuss topics based on progress from other groups

RAN4#118bis (20 TU)

- System parameters

  - Continue the discussion on waveform, modulation, CBW, FFT, numerology, number of receivers, number of transmitters, synchronization signal and raster, spectrum utilization, irregular channel bandwidth, and device types. RAN4 chair will coordinate with RAN1 chair to plan a joint session to harmonize the discussion and decision between RAN1 and RAN4.

- General RF and UE RF

  - Continued discussions on non-spectrum and non-AI 6G improvements for general RF and UE RF specifications.

  - Continued discussion on 6G spectrum aggregation framework, and other joint UE-BS RF issues.

  - Begin forming agreements regarding UE energy efficiency based on RAN1 decisions.

- BS RF and coexistence

  - Continued discussion regarding improvements for specification of 6G non-spectrum and non-AI BS RF.

  - Continued discussion on improvements for specification of 6G Multi-standard Radio.

  - Continued discussion on improvements for BS efficiency specification.

  - Continued discussion discussion on models, scenarios, parameters, and methodologies to be used in conducting 6G coexistence studies.

- Spectrum

  - Continued discussions on 6G band definitions and 6G band combination definition with a focus on simplification.

  - Continued discussion on the definition of 6G frequency ranges.

  - Begin summary of 6G regulatory status.

  - Begin summary of other 6G spectrum related aspects.

- RRM

  - Continued discussion of improvements for non-AI 6G RRM studies.

- Demodulation

  - Continued discussion of improvements for non-AI 6G demodulation studies.

- AI

  - Continued discussion of AI/ML framework

  - Continued collection of RAN4-driven AI use cases not related to OTA or testability

- Spectrum sharing

  - Continued discussion of 6G multi-RAT spectrum sharing for migration

  - Continued discussion of mobility between 5G NR and 6G.

- Sensing/ISAC

  - Continued discussion on RAN4 related PHY functions and procedures.

  - Begin discussion of RAN4 RF issues unique to sensing/ISAC.

  - Continued discussion on models, scenarios, parameters, and methodologies to be used in conducting coexistence studies.

  - Continued discussion on models, scenarios, parameters, and methodologies to be used for testability definition.

- Testability and OTA

  - Discussion on key 6G assumptions for both AI and non-AI solutions.

  - Continued discussion of 6G testability methodology framework for both AI and non-AI features.

- RAN4 operation efficiency

  - Discussion of on-going work on specification improvement and modernization.

  - Discuss new tools for band/band combinations.

  - Continue discussion on CR operation improvement.

  - Discuss any other RAN4 operation related aspects.

## May 2026

RAN1#125 (14 TU)

- Overview of 6GR air interface

  - Complete remaining issues on the minimum and maximum channel bandwidth to provide interim assessment

- Waveform

  - Complete remaining issues on the scope of waveform enhancements beyond NR baseline for improving spectrum efficiency, power efficiency, coexistence and coverage, etc. to provide interim assessment

- Frame structure

  - Complete remaining issues on the numerology and frame structure (for all duplex types) to provide interim assessment

- Channel coding

  - Complete remaining issues on the scope of channel coding enhancements beyond NR baseline to provide interim assessment

- Modulation, joint channel coding and modulation

  - Complete remaining issues on the scope of modulation enhancements beyond NR baseline to provide interim assessment

- Initial access

  - Discuss candidate technologies for initial access, including synchronization signal and raster, broadcast signals/channel and physical random access channel, etc.

  - Complete remaining issues on the basic sync signal structure and associated periodicity to provide interim assessment

- MIMO operation

  - Discuss candidate MIMO technologies

- Physical layer control, data scheduling and HARQ operation

  - Discuss candidate technologies for physical layer control, data scheduling and HARQ operation

- Duplexing

  - Discuss candidate duplexing technologies

- 6GR spectrum utilization and aggregation

  - Discuss candidate technologies for 6GR spectrum utilization and aggregation

- NTN

  - Discuss candidate NTN technologies considering harmonized 6G Radio design for TN and NTN, including their integration

- Other physical layer signals, channels and procedures

  - Discuss necessary other physical layer signals, channels and procedures

- Sensing

  - Continue identifying candidate PHY functions and procedures for sensing technology (e.g., waveform, reference signals, measurement feedback, etc…), as well as the aspects of integration with communication services.

RAN2#134 (10 TU)

- To be updated after RAN2#132

RAN3#132 (6 TU)

- Overall RAN Architecture

  - Remaining discussions on the overall RAN architecture.

- RAN-CN functional split, interface, protocol stack and procedures

  - Based on comparison between options for functional split, interface, protocol stack and procedures, prepare conclusions regarding P2P vs SBI to RAN Plenary#112

- RAN internal functional split, interfaces, protocol stacks and procedures

  - Based on comparison regarding internal functional split, interfaces, protocol stacks and procedures prepare guidance to RAN Plenary#112 regarding the design of Internal  functional split, interfaces, protocol stacks and procedures. Prepare guidance regarding the need of CU-DU split, CP-UP split to RAN Plenary#112

- AI/ML in 6G Radio Access Networks

- Discuss topics based on progress from other groups

RAN4#119 (20 TU)

- System parameters

  - Decision is made on the aspects of the interim milestone, including waveform, modulation, CBW, numerology, synchronization signal and raster, and irregular channel bandwidth. RAN4 chair will coordinate with RAN1 chair to plan a joint session to harmonize the discussions and decisions between RAN1 and RAN4.

- General RF and UE RF

  - Continued discussion regarding non-spectrum and non-AI 6G improvements for general RF and UE RF specifications.

  - Continued discussionon agreements regarding on 6G spectrum aggregation framework, and other joint UE-BS RF issues.

  - Continued consideration of RAN1 decisions on UE energy efficiency.

- BS RF and coexistence

  - Continued discussion on improvements for specification of 6G non-spectrum and non-AI BS RF.

  - Continued discussion on improvements for specification of 6G Multi-standard Radio.

  - Continued discussion on improvements for BS efficiency specification.

  - Continued discussion on models, scenarios, parameters, and methodologies to be used in conducting 6G coexistence studies.

- Spectrum

  - Continued discussions on 6G band definitions and 6G band combination definition with a focus on simplification.

  - Continued discussion on the definition of 6G frequency ranges.

  - Agree on summary of 6G regulatory status.

  - Agree on summary of other 6G spectrum related aspects.

- RRM

  - Continued discussion of improvements for non-AI 6G RRM studies.

- Demodulation

  - Continued discussion of improvements for non-AI 6G demodulation studies.

- AI

  - Continued discussion of AI/ML framework

  - Continued collection of RAN4-driven AI use cases not related to OTA or testability

- Spectrum sharing

  - Continued discussion of 6G multi-RAT spectrum sharing for migration

  - Continued discussion of mobility between 5G NR and 6G.

- Sensing/ISAC

  - Continued discussion on RAN4 related PHY functions and procedures.

  - Continued discussion of RAN4 RF issues unique to sensing/ISAC.

  - Continued discussion on models, scenarios, parameters, and methodologies to be used in conducting sensing/ISAC coexistence studies.

  - Continued discussion on sensing/ISAC models, scenarios, parameters, and methodologies to be used for testability definition.

- Testability and OTA

  - Discussion on key 6G assumptions for both AI and non-AI solutions.

  - Continued discussion of 6G testability methodology framework for both AI and non-AI features.

- RAN4 operation efficiency

  - Discussion of on-going work on specification improvement and modernization.

  - Discuss new tools for band/band combinations.

  - Continue discussion on CR operation improvement.

  - Discuss any other RAN4 operation related aspects.

## August 2026

RAN1#126 (16 TU)

- Waveform

  - Discuss remaining details on the waveform enhancements beyond NR baseline, if any, based on interim assessment

- Frame structure

  - Discuss remaining details on the numerology and frame structure (for all duplex types), if any, based on interim assessment

- Channel coding

  - Discuss remaining details on the channel coding enhancements beyond NR baseline, if any, based on interim assessment

- Modulation, joint channel coding and modulation

  - Discuss remaining details on the modulation enhancements beyond NR baseline, if any, based on interim assessment

- Initial access

  - Continue discussing candidate technologies for initial access, including synchronization signal and raster, broadcast signals/channel and physical random access channel, etc.

  - Discuss remaining details on the basic sync signal structure and associated periodicity, if any, based on interim assessment

- MIMO operation

  - Continue discussing candidate MIMO technologies

- Physical layer control, data scheduling and HARQ operation

  - Continue discussing candidate technologies for physical layer control, data scheduling and HARQ operation

- Duplexing

  - Continue discussing candidate duplexing technologies

- 6GR spectrum utilization and aggregation

  - Continue discussing candidate technologies for 6GR spectrum utilization and aggregation

- NTN

  - Continue discussing candidate NTN technologies considering harmonized 6G Radio design for TN and NTN, including their integration

- Other physical layer signals, channels and procedures

  - Continue discussing necessary other physical layer signals, channels and procedures

- Sensing

  - Discuss candidate PHY functions and procedures for sensing technology (e.g., waveform, reference signals, measurement feedback, etc…), as well as the aspects of integration with communication services.

RAN2#135 (12 TU)

- To be updated after RAN2#132

RAN3#133 (6 TU)

- Overall RAN Architecture

  - Proceed with remaining discussions on the overall RAN architecture.

- RAN-CN functional split, interface, protocol stack and procedures

  - Proceed on remaining RAN-CN functional aspects according to the decision of RAN Plenary#112

- RAN internal functional split, interfaces, protocol stacks and procedures

  - Proceed on remaining aspects for RAN internal interfaces, protocol stacks and procedures according to the decision of RAN Plenary#112

- AI/ML in 6G Radio Access Networks

- Discuss topics based on progress from other groups

RAN4#120 (20 TU)

- TBD

## October 2026

RAN1#126bis (16 TU)

- Initial access

  - Discuss remaining details on candidate technologies for initial access, including synchronization signal and raster, broadcast signals/channel and physical random access channel, etc.

- MIMO operation

  - Discuss remaining details on candidate MIMO technologies

- Physical layer control, data scheduling and HARQ operation

  - Discuss remaining details on candidate technologies for physical layer control, data scheduling and HARQ operation

- Duplexing

  - Discuss remaining details on candidate duplexing technologies

- 6GR spectrum utilization and aggregation

  - Discuss remaining details on candidate technologies for 6GR spectrum utilization and aggregation

- NTN

  - Discuss remaining details on candidate NTN technologies considering harmonized 6G Radio design for TN and NTN, including their integration

- Other physical layer signals, channels and procedures

  - Discuss remaining details on necessary other physical layer signals, channels and procedures

- Sensing

  - Continue discussing candidate PHY functions and procedures for sensing technology (e.g., waveform, reference signals, measurement feedback, etc…), as well as the aspects of integration with communication services.

- Evaluate performance of at least energy efficiency, spectrum efficiency, and coverage compared to 5G NR to deliver the initial result at the end of study

  - Discussions on models, scenarios, parameters, and methodology, metrics/criteria that will be used for the performance evaluation, if cesessary in addition to the outcome of the evaluation assumption.

RAN2#135bis (12.5 TU)

- To be updated after RAN2#132

RAN3#133bis (6 TU)

- Overall RAN Architecture

  - Proceed with remaining discussions on the overall RAN architecture.

- RAN-CN functional split, interface, protocol stack and procedures

  - Proceed on remaining RAN-CN functional aspects according to the decision of RAN Plenary#112

- RAN internal functional split, interfaces, protocol stacks and procedures

  - Proceed on remaining aspects for RAN internal interfaces, protocol stacks and procedures according to the decision of RAN Plenary#112

- AI/ML in 6G Radio Access Networks

- Discuss topics based on progress from other groups

RAN4#120bis (20 TU)

- TBD

## November 2026

RAN1#127 (16 TU)

- Initial access

  - Continue discussing remaining details on candidate technologies for initial access, including synchronization signal and raster, broadcast signals/channel and physical random access channel, etc.

- MIMO operation

  - Continue discussing remaining details on candidate MIMO technologies

- Physical layer control, data scheduling and HARQ operation

  - Continue discussing remaining details on candidate technologies for physical layer control, data scheduling and HARQ operation

- Duplexing

  - Continue discussing remaining details on candidate duplexing technologies

- 6GR spectrum utilization and aggregation

  - Continue discussing remaining details on candidate technologies for 6GR spectrum utilization and aggregation

- NTN

  - Continue discussing remaining details on candidate NTN technologies considering harmonized 6G Radio design for TN and NTN, including their integration

- Other physical layer signals, channels and procedures

  - Continue discussing remaining details on necessary other physical layer signals, channels and procedures

- Sensing

  - Discuss remaining details on candidate PHY functions and procedures for sensing technology (e.g., waveform, reference signals, measurement feedback, etc…), as well as the aspects of integration with communication services.

- Evaluate performance of at least energy efficiency, spectrum efficiency, and coverage compared to 5G NR to deliver the initial result at the end of study

  - Collect the performance evaluation results.

RAN2#136 (12.5 TU)

- To be updated after RAN2#132

RAN3#134 (6 TU)

- Overall RAN Architecture

  - Proceed with remaining discussions on the overall RAN architecture.

- RAN-CN functional split, interface, protocol stack and procedures

  - Proceed on remaining RAN-CN functional aspects according to the decision of RAN Plenary#112

- RAN internal functional split, interfaces, protocol stacks and procedures

  - Proceed on remaining aspects for RAN internal interfaces, protocol stacks and procedures according to the decision of RAN Plenary#112

- AI/ML in 6G Radio Access Networks

- Discuss topics based on progress from other groups

RAN4#121 (20 TU)

- TBD

## February 2027

RAN1#128 (16 TU)

- Initial access

  - Summarize candidate technologies for initial access, including synchronization signal and raster, broadcast signals/channel and physical random access channel, etc.

- MIMO operation

  - Summarize candidate MIMO technologies

- Physical layer control, data scheduling and HARQ operation

  - Summarize candidate technologies for physical layer control, data scheduling and HARQ operation

- Duplexing

  - Summarize candidate duplexing technologies

- 6GR spectrum utilization and aggregation

  - Summarize candidate technologies for 6GR spectrum utilization and aggregation

- NTN

  - Summarize candidate NTN technologies considering harmonized 6G Radio design for TN and NTN, including their integration

- Other physical layer signals, channels and procedures

  - Summarize necessary other physical layer signals, channels and procedures

- Sensing

  - Summarize candidate PHY functions and procedures for sensing technology (e.g., waveform, reference signals, measurement feedback, etc…), as well as the aspects of integration with communication services.

- Evaluate performance of at least energy efficiency, spectrum efficiency, and coverage compared to 5G NR to deliver the initial result at the end of study

  - Complete collecting the performance evaluation results.

RAN2#137 (12.5 TU)

- To be updated after RAN2#132

RAN3#135 (6 TU)

- Overall RAN Architecture

  - Proceed with remaining discussions on the overall RAN architecture.

- RAN-CN functional split, interface, protocol stack and procedures

  - Proceed on remaining RAN-CN functional aspects according to the decision of RAN Plenary#112

- RAN internal functional split, interfaces, protocol stacks and procedures

  - Proceed on remaining aspects for RAN internal interfaces, protocol stacks and procedures according to the decision of RAN Plenary#112

- AI/ML in 6G Radio Access Networks

- Discuss topics based on progress from other groups

RAN4#122 (20 TU)

- TBD

## April 2027

RAN2#137bis (12.5 TU)

- To be updated after RAN2#132

RAN3#135bis (6 TU)

- Overall RAN Architecture

  - Proceed with remaining discussions on the overall RAN architecture.

- RAN-CN functional split, interface, protocol stack and procedures

  - Proceed on remaining RAN-CN functional aspects according to the decision of RAN Plenary#112

- RAN internal functional split, interfaces, protocol stacks and procedures

  - Proceed on remaining aspects for RAN internal interfaces, protocol stacks and procedures according to the decision of RAN Plenary#112

- AI/ML in 6G Radio Access Networks

- Discuss topics based on progress from other groups

RAN4#122bis (20 TU)

- TBD

## May 2027

RAN2#138 (12.5 TU)

- To be updated after RAN2#132

RAN3#136 (6 TU)

Summarize the outcome of:

- Overall RAN Architecture

- RAN-CN functional split, interface, protocol stack and procedures

- RAN internal functional split, interfaces, protocol stacks and procedures

- AI/ML in 6G Radio Access Networks

- Mobility and Interworking between 6G and other RATs

- All aspects led by other WGs

RAN4#123 (20 TU)

TBD

Note that when the agreements are reached in each WG, the related CRs for each TR will be prepared.

# References

RP-252912, “Revised SID: Study on 6G Radio”, NTT DOCOMO, CMCC, AT&T, Vodafone, RAN#109, Sep. 2025.