3GPP TSG-RAN WG4 Meeting #103-e	R4-2209056

Electronic Meeting, 9 May – 20 May 2022

Agenda Item:	9.19.5.1

Source:	Ericsson

Title:	Update of work plan for RedCap demodulation performance part

Document for:	Approval

# 1	Updated work plan for UE demodulation performance

According to RAN plenary decision on the extension of the RedCap WI performance part completion date to December 2022 [1], we propose to adjust the performance part as follows [2].

- RAN4#103-e, May 2022

  - Agree with the scope of UE demodulation and CSI reporting requirements and simulation assumption.

  - Collect the initial simulation results for alignment.

  - Decide the CR work split.

- RAN4#104, August 2022

  - Collect the simulation results.

  - Finalize the test parameters for UE demodulation and CSI reporting requirements.

  - Review the draft CRs for TS38.101-4.

- RAN4#104-bis-e, October 2022

  - Collect the simulation results.

  - Agree with the demodulation and CSI reporting requirements based on the simulation results with impairments.

  - Endorse the draft CRs for TS38.101-4.

- RAN4#105, November 2022

  - Collect the simulation results if necessary.

  - Agree with the CR for TS38.101-4.

# 2	CR work split proposal

We propose the following CR work split according to the latest agreements [4]. Please refer to the detailed spefication structure proposed in [3].

| Clauses | Descriptions | Notes | Companies |
| --- | --- | --- | --- |
| 3 and 4 | Definitions, symbols, and abbreviations General |  |  |
| 5.1.1.x | Applicability of requirements for RedCap |  |  |
| 5.2I | PDSCH demodulation requirements for RedCap | Including the corresponding FRC in A.3.2 |  |
| 5.3I | PDCCH demodulation requirements for RedCap | Including the corresponding FRC in A.3.3 |  |
| 5.4I | PBCH demodulation requirements for RedCap |  |  |
| 5.5I | Sustained downlink data rate provided by lower layers for RedCap |  |  |
| 6.1.1.x | Applicability of requirements for RedCap (CSI reporting requirements (Conducted requirements)) |  |  |
| 6.2I | Reporting of Channel Quality Indicator (CQI) for RedCap | Including the corresponding CSI RMC in A.4 |  |
| 6.3I | Reporting of Precoding Matrix Indicator (PMI) for RedCap | Including the corresponding FRC in A.3.2 |  |
| 6.4I | Reporting of Rank Indicator (RI) for RedCap | If agreed |  |
| 7.1.1.x | Applicability of requirements for RedCap (Demodulation performance requirements (Radiated requirements)) |  |  |
| 7.2I | PDSCH demodulation requirements for RedCap | Refer to the existing test cases. |  |
| 7.3I | PDCCH demodulation requirements for RedCap | Refer to the existing test cases. |  |
| 7.4I | PBCH demodulation requirements for RedCap | Refer to the existing test cases. |  |
| 7.5I | Sustained downlink data rate provided by lower layers for RedCap | Refer to the existing test cases. |  |
| 8.1.1.x | Applicability of requirements for RedCap (CSI reporting requirements (Radiated requirements)) |  |  |
| 8.2I | Reporting of Channel Quality Indicator (CQI) for RedCap | Refer to the existing test cases. |  |
| 8.3I | Reporting of Precoding Matrix Indicator (PMI) for RedCap | Refer to the existing test cases. |  |
| 8.4I | Reporting of Rank Indicator (RI) for RedCap | If agreed |  |
| B.1.x | Static propagation condition | Add UE Receiver with 1Rx |  |

# References

- RP-220964, “Status report for WI: Support of reduced capability NR devices; rapporteur: Ericsson”, RAN1.

- R4-2201435, “Work plan for UE demodulation requirements for RedCap”, Ericsson.

- R4-2209057, “draft big CR: Introduction of UE demodulation and CSI reporting requirements for RedCap”, Ericsson.

- R4-2207206 “WF on RedCap demodulation and CQI reporting requirements”, Ericsson.