3GPP TSG-RAN WG4 Meeting #111	R4-2407662 
Fukuoka, Japan, 20th – 24th May, 2024

Agenda item:	7.10.1

Source:	CAICT

Title:	Updated Framework and time plan for FR2 MIMO OTA performance requirements development (May 2024)

Document for:	Approval

1	Introduction and Discussion

This contribution provides an updated framework and time plan based on the approved version (Nov 2023) in [1], new agreements achieved in recent RAN4 meetings in [2], and the actual progress.

At the last meeting, the following agreements were achieved [2]:

Issue 2-2-1: Pass/fail criteria for FR2 MIMO OTA lab alignment Agreement: - For FR2 MIMO OTA lab alignment activity, apparent outliers (if identified) should not be considered in the average process for deriving reference values. The PAD measurement result deviates over [1.5]*preliminary MU (i.e., 7.575 dB for band n261) from all the other labs’ results should be identified as apparent outlier. - Define the same pass/fail limit as that for FR1 lab alignment, i.e., 0.75*preliminary MU Issue 2-2-2: FR2 MIMO OTA lab alignment results Agreement: - Based on the analysis in R4-2405464, RAN4 concludes the 1st round FR2 MIMO OTA lab alignment activity at this meeting with the following outcome: - The 4 labs (Apple, CAICT, CMCC, Huawei) are aligned at 28-GHz band. - The remaining lab can submit the PAD measurement results at the next meeting and be confirmed as aligned labs, without affecting the confirmation of the aligned labs in the 1st round. Issue 2-3-2: How to process the PAD measurement results to be included into the data pool - Take the average values of PAD measurement results with one top and on bottom outliers removed.

Besides, as stated in the Subsection 2.2.5 of the framework [1], RAN4 needs to study the impact of different UE implementation assumptions on the number of panels on MIMO OTA requirements.

2.2.5 UE antenna panel assumption impact on performance requirements - RAN4 needs to study the impact of different UE implementation assumptions on the number of panels on MIMO OTA requirements - FFS how to accommodate different UE assumptions of number of panels for deriving MIMO OTA requirements

However, due to limited simulation and test resource, companies have not studied such impact. Considering the actual situation, it is not feasible to make decision on how to accommodate different UE assumptions of number of panels for deriving MIMO OTA requirements. Meanwhile, the group have collected at least 9 measurement data from different FR2 UEs, the impact of the number of antenna panels should already be included into the data pool.  Thus, we propose not to consider the impact of the number of antenna panels on FR2 MIMO OTA requirements, and to remove Subsection 2.2.5 from the framework.

2	Updated Framework for FR2 MIMO OTA performance requirements development (for approval)

2.1 Overall work flow

The overall work flow of FR2 MIMO OTA performance requirements development is illustrated in Fig. 1.

Fig. 1.  Work flow of FR2 MIMO OTA performance requirements development

In general, FR2 MIMO OTA performance requirements will be derived based on a measurement data pool of commercial devices per band.

To establish valid and trustable measurement data pool for defining FR2 MIMO OTA requirements, the following activities are required before measurement campaign:

- Channel model validation activity: Companies shall complete channel model validation before submitting measurement results, validation results should be submitted to RAN4 for review. Details of the channel model validation is specified in 2.2.1.

- Lab alignment activity: An FR2 MIMO OTA lab alignment should be done. Only aligned labs can share measurement results into the data pool for defining FR2 MIMO OTA requirements. Details of the lab alignment activity is specified in 2.2.2.

- At least 3 participating labs and 2~4 Performance Alignment Devices (PADs) per band are required.

The detailed working procedures for specifying FR2 MIMO OTA performance requirements are described in Section 2.2.

2.2 Detailed working procedures

2.2.1 Channel Model Validation

- The purpose of Channel Model Validation is to ensure that the channel models are correctly implemented and hence capable of generating the propagation environment, as described by the model, within the test zone of the 3D-MPAC system.

- The channel model validation measurements shall be performed as described in Annex D.3 of TS 38.151, including:

  - Power delay profile (PDP)

  - Doppler/Temporal correlation

  - PAS similarity percentage (PSP)

  - Cross-polarization

  - Power validation

- Channel model: FR2 UMi CDL-C, as specified in Annex D.1 of TS 38.151

- Test band: n261

- Pass/fail limits: as defined in Annex D.2 of TS 38.151

2.2.2 Lab Alignment Activity

- The purpose of Lab Alignment Activity is to ensure there is no unexpected lab deviation and establish full trust and confidence on the measurement results. At least 3 participating labs and 2~4 PADs for each band are required.

- Test labs are invited to participate in the lab alignment activity, the following conditions should be fulfilled:

  - Participating labs shall complete channel model validation.

  - Participating labs should have sufficient test resource to provide on-time measurement results without delay.

  - Each lab should finalize PAD measurement within 10 workdays, and deliver to the next lab in the same country ASAP with PAD In/Out information shared via email-reflector; otherwise, labs in the same country should equally share the period for testing the PADs.

- Test methodology:

  - Test plan: 3GPP TS 38.151

- Test cases for Lab Alignment Activity:

  - Test band: n261 (for PADs that support n261), n257 (for the PAD that does not support n261)

  - Number of test cases: 2~4 PADs per-band

  - Operation mode: NR Non-Standalone (NSA) is preferred and SA is not precluded, and should be mapped with the measurement results submission.

  - Power class: PC3

- Test results submission:

  - Use the same worksheet template in R4-2308740 to submit the measurement results

  - The measurement results should be submitted to RAN4 by anonymous approach (the UE model shall not be disclosed publicly)

  - Results shall not be shared between labs before submitting to RAN4 meetings or sharing in the RAN4 reflector. Comparison and lab alignment analysis should only be done in RAN4 meetings/discussions

- Lab alignment criteria:

  - The pass/fail criteria are defined as the maximum deviation between the MASC measurement result and the reference value

  - The reference value is derived based on the per-band linear averaging approach (in dB) of lab alignment data pool from ≥ 3 labs, apparent outliers (if identified) should not be considered in the average process for deriving reference values. The PAD measurement result deviates over [1.5]*preliminary MU (i.e., 7.575 dB for band n261/n257) from all the other labs’ results should be identified as apparent outlier.

  - Pass/fail limit for lab alignment is defined as ±0.75*preliminary MU, i.e., ±3.79 dB for band n261/n257.

2.2.3 Measurement Campaign

- The purpose of Measurement Campaign is to collect measurement results of commercial devices from permitted labs after the Lab Alignment Activity for specifying FR2 MIMO OTA performance requirements.

- Test cases for FR2 MIMO OTA Measurement Campaign:

  - Test band: n261 (first stage)

  - Operation mode: NR Non-Standalone (NSA) (first stage)

  - Powe class: PC3 (first stage)

- Commercial Device (Smartphone) selection criteria:

  - DUT capability: at least support n261 (for the first stage)

  - The following selection criteria can also be considered:

    - Year of production: 2019-2024

    - Brand variety

    - Popularity

    - Number of bands supported

  - Power Class: PC3

- Commercial devices provision:

  - Test labs can collect commercial devices by themselves based on the above selection criteria

  - Any 3GPP member can work with the selected test labs to provide devices

    - A test lab shall measure only one UE model in case different samples of the same model are provided

  - The 3GPP member providing the DUTs should contact one of the selected labs to check their availability to receive the DUTs and define together the related provisioning aspects

    - Any issue should be reported to the rapporteur in a timely manner to discuss for an alternative solution

    - To plan properly the measurement campaign, the following actions are requested for the RAN4 Nov meeting:

      - The rapporteur checks with the volunteer labs the number of DUTs (minimum 3) they expect to be able to measure AND how many DUTs they can accommodate from 3GPP members

      - The 3GPP member providing the DUTs checks how many samples they intend to provide (in terms of maximum number)

      - Planning of the measurement campaign could be reviewed based on the above points

- Measurement results submission:

  - Use the worksheet template R4-2403014 to submit the measurement results

  - The measurement results should be submitted to RAN4 by anonymous approach (the UE model should not be disclosed). The following information should be provided:

    - All FR2 bands supported by each UE

    - Production year of each UE

    - Other information that should be disclosed is FFS

  - The plan and progress of each lab are encouraged to be shared via the RAN4 reflector (e.g., how many devices are planned to be/ have been measured)

2.2.4 Specifying Performance Requirements

- Only the results from aligned labs will be considered for specifying requirements

- Minimum number of commercial devices for defining requirements: [8-15]

    - FFS after receiving some feedback from volunteer labs on the estimated amount of measurement data can be provided. More measurement data is preferred.

    - To increase the number of measurement data, include the PAD measurement results from aligned labs into the data pool for specifying FR2 MIMO OTA performance requirements, if allowed by PAD providers. Take the average values of PAD measurement results with one top and on bottom outliers removed.

- Method: Derive the requirements based on per-band Data driven approach. The value at [TBD] percentile of the CDF curve can be selected as the starting point for requirement discussion.

- Performance part of the work will proceed in a contribution-driven manner.

2.3 Time plan

1. Finalize the framework and time plan for FR2 Lab Alignment Activity in RAN4 #106 (Feb 2023).

2. Lab volunteers and PADs announced in RAN4#106 or via email-reflector before the starting of RAN4#106-bis-e (17 Apr 2023) are considered.

3. Conclude lab volunteers, PADs’ information, and delivery scheme in RAN4#106-bis-e. PAD providers should make sure the PADs are ready by the end of RAN4#106-bis-e (26 Apr 2023). Lab Alignment Activity can start with the labs that have completed channel model validation, after RAN4#106-bis-e immediately, if ≥ 3 lab volunteers and [2-3] PADs are confirmed.

4. Lab volunteers shall complete channel model validation before the starting of RAN4#108 (21 Aug 2023). The results shall be submitted to RAN4 by formal T-docs. Lab volunteer can share the validation results via email-reflector before submitting to RAN4 meetings, and then ask for PADs to participate in the Lab Alignment Activity.

5. Collect 1st round lab alignment measurement results from lab volunteers based on contribution-driven manner in RAN4#110 (Feb 2024) and RAN4#110-bis (Apr 2024). Conclude the 1st round lab alignment outcome in RAN4#110-bis. Remaining labs can submit the PAD measurement results at RAN4#111 (May 2024) and be confirmed as aligned labs, without affecting the confirmation of the aligned labs in the 1st round. Conclude the Rel-18 lab alignment activity at RAN4#111 (May 2024). Measurement data collection can start before RAN4#110 by volunteer labs.

6. Companies are encouraged to prepare and purchase commercial devices for the Measurement Campaign as early as possible. Count the number of the commercial devices no later than RAN4 #109 (Nov 2023) to estimate how much measurement data can be collected. Providers should make sure the commercial devices are ready by the end of RAN4#110 (Feb 2024).

7. Collect measurement results of commercial devices from aligned labs based on contribution-driven manner in RAN4#110-bis (Apr 2024) and RAN4#111 (May 2024).

8. Conclude FR2 MIMO OTA performance requirements at or before RAN4#111 (May 2024).

Proposal 1: Approve the updated framework and time plan in Section 2 of this contribution for FR2 MIMO OTA performance requirements development.

3	Conclusion

In this contribution, we propose an updated framework and time plan for FR2 MIMO OTA performance requirements development.

Proposal 1: Approve the updated framework and time plan in Section 2 of this contribution for FR2 MIMO OTA performance requirements development.

References

- R4-2321138, “Updated Framework and time plan for FR2 MIMO OTA performance requirements development (Nov 2023)”, CAICT, 3GPP RAN4#109, Nov. 2023.

- R4-2406083, “Way Forward for [110bis][337] NR_MIMO_OTA_enh”, CAICT, 3GPP RAN4#110bis, Apr. 2024.