3GPP TSG-RAN WG4 Meeting #116											R4-2509662

Bengaluru, IN, 25th – 29th August, 2025

Agenda item:	6.14.1

Source: 	Fujitsu

Title: 	Work plan for Introduction of NR TDD 4.9GHz band for US operation

Document for:	Approval

# 1. Introduction

At the RAN#108 meeting, spectrum-related work item [1] was approved to specify a new NR TDD 4.9GHz band for US operation. This contribution provides a work plan to complete the technical work.

# 2. Discussion

[Core part]

A one quarter study phase to identify and document coexistence requirements for the new band:

- Study coexistence 	.

    - Identify adjacent spectrum protection requirements

      - Identify any potential emission limits more stringent than the normal BS and UE emission masks

    - Identify other technologies operating in the 4940-4990 MHz band

      - Identify potential coexistence mechanism(s)

        - Frequency division sharing

        - Geographic separation

        - TDD synchronization

      - Identify any potential emission limits more stringent than the normal BS and UE emission masks

Following the completion of the study phase, the core objectives of this WI are:

-	Specify a new NR TDD operating band for the frequency range, 4940-4990 MHz to support the following SCS and channel bandwidths:

| SCS (kHz) | UE Channel bandwidth (MHz) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 3 | 5 | 10 | 15 | 20 | 25 | 30 | 35 | 40 | 45 | 50 | 60 | 70 | 80 | 90 | 100 |
| 15 |  |  | 10 | 15 | 20 | 25 | 30 |  | 40 |  | 50 |  |  |  |  |  |
| 30 |  |  | 10 | 15 | 20 | 25 | 30 |  | 40 |  | 50 |  |  |  |  |  |
| 60 |  |  | 10 | 15 | 20 | 25 | 30 |  | 40 |  | 50 |  |  |  |  |  |

- Specify band numbering, system parameters and RF characteristics for the channel bandwidths defined for the new band.

- Address potential BS and UE co-existence issues, if any.

  - Specify band specific BS emissions requirements if needed

  - Specify UE additional emission limits and A-MPR if needed

- Specify the BS RF requirements.

- Specify the UE RF requirements for the new bands. Reuse NR band n79 UE hardware assumption if possible.

- Update the related technical specifications to include support for the new band

- CRs shall not be approved until ongoing litigation is resolved to avoid specification rework and potential NBC changes

Note: The new NR band will be introduced in a REL-independent way starting from REL-15.

[Performance part]

-	Update the related 3GPP NR technical specifications to include support for the new band e.g. BS conformance testing and RRM test cases.

The objectives of this WI are below.

Considering the above, we proposed the work plan for this WI as follows. According to the WID, the core part and performance part of this WI are planned to complete in December 2025 and June 2026, respectively.

- RAN4#116:

  - Study to identify the coexistence requirements for the new band.

- RAN4#116-bis:

  - Discuss the core requirements considering the identified coexistence requirements.

  - Endorse the draft CRs if no controversial issues are confirmed.

- RAN4#117:

  - Finalize the technical discussion for core part.

  - Agree to all CRs for core part if ongoing litigation is resolved. Otherwise, the CRs are technically endorsed.

- RAN4#118:

  - Discuss the performance requirements.

- RAN4#118-bis:

  - Further discuss the performance requirements and endorse the draft CRs.

- RAN4#119:

  - Finalize the technical discussion for performance part.

  - Agree to all CRs for performance part if ongoing litigation is resolved. Otherwise, the CRs are technically endorsed.

# 3. Conclusions

In this contribution, we showed a work plan for the timely completion of the technical discussion for specifying a new NR TDD 4.9GHz band for US operation. The completion date of core part and performance part of this WI are December 2025 and June 2026, respectively.

# 4. Reference

- RP-251887, New WID on Introduction of NR TDD 4.9GHz Band for US Operation, Fujitsu