3GPP TSG-RAN WG4 Meeting #116bis			                                  R4-2513746

Prague, CZ, October 13rd – 17th, 2025

Agenda item:	7.7.2

Source: 	CMCC

Title: 	Work plan on Rel-20 enhancements for UAV

Document for:	Approval

# 1. Introduction

RAN#109 meeting approved RP-252954 [1] New WID on enhancement of NR RF and RRM requirements for uncrewed aerial vehicle (UAV). It is proposed to agree on the work plan for Rel-20 UAV.

# 2. Workplan

## 2.1. WID Objective

The core part of WI:

- Scenario:

  - BSs for UAV service are deployed on the ground by adjusting the tilt angle upwards. The coverage height is up to 600~1000m. The ISD for BSs for UAV service is about 2~4km.

  - A direct radio link between BS on the ground and UAV UE.

- Specify RF requirements for UAV UE to support higher UL output power.

  - Example bands:

    - TDD with same TDD pattern, including n41, n77, n78, n79,

    - FDD: n3

  - Consider UAV UE with omni-direction antenna or with antenna array

  - Consider UAV UE with up to 33dBm max total conductive output power

  - Analyse co-existence for UAV and considering the details relevant to UAV including antenna array model, and specify requirements if needed.

  - Specify UE RF requirements, e.g., maximum output power, configured transmission power, SEM.

- Specify RRM requirements, if needed

Note 1: No RAN1 impact are expected

The performance part of the work item includes:

- Specify the RRM test cases corresponding to the RRM core requirements.

## 2.2. Timeline

Table 1: Work plan for UAV

| WG | Meeting Number | TU | Task |
| --- | --- | --- | --- |
| RAN4 | #116bis | Core RF 0.25 | - Agreement on UAV work plan. - Discussion on co-existence scenario of UAV - Discussion on the which RF requirements need to be specified for UAV |
| RAN4 | #117 | Core RF 0.25 | - Agree on co-existence scenario of UAV - Discussion on co-existence for UAV - Discussion on antenna model for UAV - Discussion on the which RF requirements need to be specified for UAV |
| RAN4 | #118 | Core RF 0.25 | - Discussion on co-existence for UAV - Discussion on antenna model and other details for UAV - Discussion on the RF requirements for UAV |
|  |  | Core RD 0.25 | - Start the discussion on the RRM core requirements for UAV - Identify the necessity of introduce new RRM core requirements for UAV |
| RAN4 | #118bis | Core RF 0.25 | - Discussion on co-existence for UAV - Discussion on antenna model and other details for UAV - Discussion on the RF requirements for UAV |
|  |  | Core RD 0.25 | - Identify and discuss which RRM requirements need to be specified for UAV (if needed) |
| RAN4 | #119 | Core RF 0.25 | - Further discussion on co-existence for UAV - Further discussion on antenna model and other details for UAV - Further discussion on the RF requirements for UAV |
|  |  | Core RD 0.25 | - Further discuss the RRM core requirements for UAV (if needed) - Discussion on the requirements framework (if needed) |
| RAN4 | #120 | Core RF 0.25 | - Conclusion on the co-existence for UAV - Further discussion on the RF requirements for UAV |
|  |  | Core RD 0.25 | - Further discuss the RRM core requirements for UAV (if needed) - Agree on the requirements framework (if needed) |
| RAN4 | #120bis | Core RF 0.25 | - Further discussion on the RF requirements for UAV - Discussion on CR work split |
|  |  | Core RD 0.25 | - Further discuss the RRM core requirements for UAV (if needed) - Discussion on CR work split (if needed) |
| RAN4 | #121 | Core RF 0.25 | - Agree on the core requirements for UAV - Drafting CRs |
|  |  | Core RD 0.25 | - Agree on the RRM core requirements for UAV (if needed) - Drafting CRs (if needed) |
| RAN4 | #122 | Core RF 0.25 | - Endorse CRs |
|  |  | Core RD 0.25 | - Endorse CRs (if needed) |
| RAN4 | #122bis | Pref RD 0.5 | - Discuss and decide RRM test cases and related parameters (if needed) - Discussion on CR work split (if needed) |
| RAN4 | #123 | Pref RD 0.25 | - Drafting CRs (if needed) |
| RAN4 | #124 | Pref RD 0.25 | - Endorse CRs (if needed) |

# 3. References

[1] RP-252954, New WID on enhancement of NR RF and RRM requirements for uncrewed aerial vehicle (UAV)