3GPP TSG-RAN4 Meeting #116bis	R4-2513998

# Prague, CZ, 13th Oct. 2025 - 17th Oct. 2025

Source:	ZTE Corporation

Title:	Work plan for Rel-20 BS RF requirement evolution for FR1 and testing, phase 2

Agenda item:			7.2.2

Document for:	Approval

# 1. Introduction

The work item for Rel-20 BS RF requirement evolution for FR1 and testing, phase 2 concentrates on 2 work areas for BS RF requirement evolution. They are

- Co-location requirements enhancement:

- SBFD BS to SBFD BS adjacent channel coexistence

The objectives in the latest WID in [1] are:

Enhancement of co-location requirements - Enhancement of co-location requirements for BS type 1-O for upper frequencies of FR1 targeting above 3.3GHz - Evaluate impact of Rel-19 BS-to-BS isolation findings captured in TR 37.941 (clause 6.4.4) on OTA co-location requirements. - Consider impact on the following OTA co-location requirements: - Transmitter OFF power requirement - Transmitter co-location spurious emission requirement - Transmitter intermodulation requirement - Co-location OOBB requirement - Enhance OTA co-location requirements - Improve the core requirements with reasonable expected BS-to-BS isolation for the upper FR1 frequencies. Two options will be considered - Option 1: Investigate and improve CLRA concept - Option 2: Investigate possibility to define requirements using the existing OTA metrics (such as TRP, EIRP, EIS), if any SBFD BS to SBFD BS adjacent channel co-existence - SBFD BS to SBFD BS adjacent channel coexistence - Focus on FR1 WA. - Consider both scenarios including SBFD capable BS being co-located and non-collocated. - Focus on bands: n104, n79, n41. - Specify necessary (and if feasible) BS TX and RX RF requirement for SBFD-capable BS for the scenarios of SBFD BS to SBFD BS adjacent channel coexistence. The BS RF requirements include - TX unwanted emission - RX in-band blocking - Note 1: whether to comply with requirements is declared by BS. - Note 2: The existing TDD requirements apply for non-SBFD BSs

Accordingly, the work plan is provided in the following section.

2. Work Plan

In the requested time budget requested, the core part will be completed in RAN4#122 meeting (i.e. Feb. 2027) and the performance part will be started in RAN4#122 meeting and completed in RAN4#124 meeting (i.e. Aug. 2027). The work plan is provided in Table 1.

Table 1: Work plan for BS RF requirement evolution for FR1 and testing, phase 2

| Timeline | Work plan |
| --- | --- |
| RAN4#116bis (0.5 TU) -Core part October, 2025 | Agree on the work plan. Enhancement of co-location requirements - Start to discuss the impacts on the OTA co-location requirements based on the Rel-19. - Discuss the missing cases for MCL analysis from Rel-19 (e.g.band combination) - Start to discuss the OTA co-location requirements improvement including: - CLRA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics. SBFD BS to SBFD BS adjacent channel co-existence - Initial discuss scenarios/cases, simulation assumption, coupling loss assumption for co-site case and etc. - Approve the TR skeleton |
| RAN4#117 (0.5 TU) -Core part November, 2025 | Enhancement of co-location requirements - Continue discussing the impacts on the OTA co-location requirements. - Continue the MCL analysis for missing cases from Rel-19 (e.g.band combination). - Continue discussing OTA co-location requirements improvement including: - CLRA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Initial simulation results for SBFD BS to SBFD BS adjacent channel coexistence - Initial discuss the necessity and feasibility of BS Tx unwanted emission and Rx in-band blocking RF requirements. |
| RAN4#118 (1 TU) -Core part February, 2026 | Enhancement of co-location requirements - Continue discussing the impacts on the OTA co-location requirements. - Continue the MCL analysis for missing cases from Rel-19 (e.g.band combination). - Continue discussing OTA co-location requirements improvement including: - CLRA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Updated simulation results for SBFD BS to SBFD BS adjacent channel coexistence - Continue discussing the necessity and feasibility of BS Tx unwanted emission and Rx in-band blocking RF requirements. |
| RAN4#118bis (1 TU) -Core part April, 2026 | Enhancement of co-location requirements - Continue discussing the impacts on the OTA co-location requirements. - Continue the MCL analysis for missing cases from Rel-19 (e.g.band combination). - Continue discussing OTA co-location requirements improvement including: - CLRA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Align the simulation results and try to draw conclusion on the simulation results for SBFD coexistence - Identify the necessity and feasibility of BS Tx unwanted emission and Rx in-band blocking RF requirements based on the co-existence simulation study. |
| RAN4#119 (1 TU) -Core part May, 2026 | Enhancement of co-location requirements - Continue discussing the impacts on the OTA co-location requirements. - Continue the MCL analysis for missing cases from Rel-19 (e.g.band combination). - Continue discussing OTA co-location requirements improvement including: - CLRA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Discuss how to define the RF requirements based on the the conclusion of co-existence simulation study. - TP to TR if needed |
| RAN4#120 (1 TU) -Core part August, 2026 | Enhancement of co-location requirements - Draw the conclusion on the MCL analysis for missing cases from Rel-19 - Continue discussing OTA co-location requirements improvement including: - CLRA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics - SBFD BS to SBFD BS adjacent channel co-existence - Continue discussing how to define the new RF requirements. |
| RAN4#120bis (1 TU) -Core part October, 2026 | Enhancement of co-location requirements - Continue discussing OTA co-location requirements improvement including: - CLRA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Continue discussing how to define the new RF requirements. |
| RAN4#121 (1 TU) -Core part November, 2026 | Enhancement of co-location requirements - Draw the conclusion on the core requirement improvement - Discuss and Endorse all draft CRs SBFD BS to SBFD BS adjacent channel co-existence - Agree on the definition of the new RF requirements. - Discuss and Endorse all draft CRs. |
| RAN4#122 (0.5+0.5 TU)-Core part + Perf. part February, 2027 | - Core: Enhancement of co-location requirements - Complete the core requirement for co-location requirement improvement - Agree all formal CRs SBFD BS to SBFD BS adjacent channel co-existence - Complete the RF requirements for SBFD-SBFD BS adjacent channel co-existence. - Agree all formal CRs - Agree the final TR. - Perf: Enhancement of co-location requirements - Initial discuss the conformance testing for the improved of co-location requirements. SBFD BS to SBFD BS adjacent channel co-existence - Initial discuss the conformance testing of the new RF requirements including MU, test configuration, test procedures, and etc. |
| RAN4#122bis (0.5 TU)-Perf. part April, 2027 | Enhancement of co-location requirements - Continue discussing the conformance testing for the improved of co-location requirements. SBFD BS to SBFD BS adjacent channel co-existence - Continue discussing the conformance testing of the new RF requirements including MU, test configuration, test procedures, and etc. |
| RAN4#123 (0.5 TU) -Perf. part May, 2027 | Enhancement of co-location requirements - Continue discussing the conformance testing for the improved of co-location - Discuss and Endorse all draft CRs. SBFD BS to SBFD BS adjacent channel co-existence - Agree on the conformance testing of the new RF requirements including MU, test configuration, test procedures, and etc. - Discuss and Endorse all draft CRs |
| RAN4#124 (0.5 TU) -Perf. part August, 2027 | Enhancement of co-location requirements - Complete the discussion on the conformance testing for the improved of co-location - Agree all final CRs. SBFD BS to SBFD BS adjacent channel co-existence - Complete the discussion on the conformance testing of the new RF requirements - Agree all final CRs . |

3. Conclusion

Proposal: Agreed on the work plan as in table 1.

4. Reference

[1] RP-252905, New WID on NR base station (BS) RF requirement evolution for FR1 and testing phase 2, Moderator (Huawei)