## Slide 1: Some prioritized tasks in RAN4#118
3GPP TSG RAN WG4 Meeting #118 R4-2602191
Gothenburg, SE, Feb. 9-13, 2026
RAN4 Chair

## Slide 2: On 6G study
All 6G study threads should target to finalize the discussion on the study scopes/objectives by the end of RAN4#118, with
  Reasonable scope and realistic work plan
    20TU have been budgeted for 6G study from April meeting. In general, we can assume 1.5-3 TU per topic, depending on the scopes.
  The scope of any identified study objective must be described with the right level of detail. It is critical that we strike a balance to avoid scope ambiguity while ensuring there is no immature preclusion of potential proposals.
  If the agreed study objectives are too many to be proceed all together. Clear prioritization should be provided, e.g. starting with A and B and followed by C and D upon A and B’s completion
From RAN4#118bis, we will shift the focus on the technical discussion based on the work plan.

## Slide 3: On the interim assessment in 6G SID
It is planned to have joint discussion across RAN1 and RAN4 in April/May meeting
Regarding on RAN4 relevant interim assessment, we should send LS to RAN1 by providing RAN4 agreements, progress and/or requests by the end of RAN4#118.
  This is relevant to both 6G system parameter and RRM discussion at least.
Task RRM group to discuss interim assessment: SSB and periodicity from RRM perspective in this meeting

## Slide 4: On 6G AI
Task 6G AI group to identify and summarize RAN4 prioritized use cases based on RAN plenary agreements in RP-253864

## Slide 5: On the completion of R19
R19 performance parts are targeted to be completed by the end of RAN4#118
  We do not have TU to extend R19 projects beyond March 2026.
  Open work should not be left for maintenance but will be removed from WID.
Please make sure all CR are available for agreement. Check the WID to make sure all specifications are covered.
CR should not contain any TBD or square brackets.
Please ensure all CR’s across the different sessions (for example, RRM in one session, BS conformance in another) are available.