3GPP TSG-RAN WG4 Meeting #93	R4-1915208

# Reno, USA, 18-22 Nov 2019

Source:	Sprint

Title:	NR band n26 Workplan

Agenda item:	10.23.4

Document for:	Approval

# 1	Introduction

A new WID for NR band n26 was approved at RAN #85 [1].

This document is a work plan for the n26 Work Item.

# 2	Discussion

The following table is from the WID. Nokia has volunteered to do all the BS CRs as indicated in the right-hand column. TRs 38.307 and 38.101-4 were included in the WID, but there is a proposed revised WID that removes them due to lack of specification impact.

| Impacted existing TS/TR |  |  |  |  |
| --- | --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks | Responsible Party |
| 36.104 | Evolved Universal Terrestrial Radio Access (E-UTRA); Base Station (BS) radio transmission and reception | TSG-RAN#87 | Core Part | Nokia |
| 37.104 | E-UTRA, UTRA and GSM/EDGE; Multi-Standard Radio (MSR) Base Station (BS) radio transmission and reception – Band n26 specific requirements/changes | TSG-RAN#87 | Core Part | Nokia |
| 37.105 | Active Antenna System (AAS) Base Station (BS) transmission and reception | TSG-RAN#87 | Core Part | Nokia |
| 38.101-1 | NR; UE Radio transmission and reception | TSG-RAN#87 | Core part |  |
| 38.133 | NR; Requirements for support of radio resource management | TSG-RAN#87 | Core part |  |
| 38.104 | NR; BS Radio transmission and reception | TSG-RAN#87 | Core part | Nokia |
| 36.141 | Evolved Universal Terrestrial Radio Access (E-UTRA); Base Station (BS) conformance testing | TSG-RAN#87 | Perf Part | Nokia |
| 37.141 | E-UTRA, UTRA and GSM/EDGE; Multi-Standard Radio (MSR) Base Station (BS) conformance testing | TSG-RAN#87 | Perf Part | Nokia |
| 37.145-1 | Active Antenna System (AAS) Base Station (BS) conformance testing; Part 1: Conducted conformance testing | TSG-RAN#87 | Perf Part | Nokia |
| 37.145-2 | Active Antenna System (AAS) Base Station (BS) conformance testing; Part 2: radiated conformance testing | TSG-RAN#87 | Perf Part | Nokia |
| 38.141-1 | NR; Base Station (BS) conformance testing Part 1: Conducted conformance testing | TSG-RAN#87 | Perf. part | Nokia |
| 38.141-2 | NR; Base Station (BS) conformance testing Part 2: Radiated conformance testing – Band n26 specific requirements/changes | TSG-RAN#87 | Perf part | Nokia |
| 38.133 | NR; Requirements for support of radio resource management – Band n26 specific requirements/changes | TSG-RAN#87 | Perf part |  |

The Work Item is scheduled to be completed in March, but the completion will depend on agreement on A-MPR for n26. At RAN4 #92bis a proposal on n26 emissions requirements was approved. It contained a request for interested companies to bring A-MPR simulation results to RAN4 #93. The goal is for initial A-MPR simulation results to be presented at RAN4 #93, with agreement on A-MPR for n26 at RAN4 #94 in February 2020, and CRs approved in at RAN #87 in March 2020.

# 3	Conclusions

The above represents the plan for completion of the n26 Work Item at RAN #87 in March 2020.

# 4	References

- RP-192273, “New WID: Introduction of NR Band n26,” Sprint Corporation, AT&T, Dish Network

- R4-1913078, “n26 Emissions requirements,” Sprint, SouthernLINC, Dish Network