3GPP TSG-RAN4 Meeting #96-e	R4-2010745

E-meeting, 17 – 28 August, 2020

Source: 	Ligado Networks

Title: 	Work plan for Introduction of 1.6 GHz NR SUL Band with same uplink frequency range of Band 24

Agenda item:	10.26.4

Document for: 	Approval

# Introduction

In RAN#88e, a new work item (WI) to introduce a SUL Band for the Band 24 UL was approved [1].  This contribution presents a work plan for the WI.

# Discussion

Based on the objectives listed in [1], the work can be categorized up into three areas as follows:

Common part

- System paramters:

  - Operating band

  - Channel bandwidth

  - Channel raster

  - Synchronization raster

BS Part

- Co-existence

- Spurious emissions

- Co-location with other base stations

UE Part

- Given the justification provided in the WID, determine if requirements are required to meet the transmit power limits in the UL frequency range, 1627.5 – 1632.5 MHz

- UE maximum output power

- Out of band emissions

- Spurious emissions

# Work Plan

| RAN4 Meeting | Description |
| --- | --- |
| RAN4#96 (August, 2020) | Common part - Review and agree to system parameters BS UE - Reach agreement on whether ramp down in emissions between 1627.5 – 1632.5 MHz needs to be treated - Agree on way forward for evaluating the new OOBE limits specified for the UE in the FCC Order |
| RAN4#97 (October, 2020) | BS - Review Draft CRs UE - Agree on simulation assumptions for evaluating the impact of OOBE limits - Review Draft CRs |
| RAN4#98 (March, 2021) | BS - Review Draft CRs UE - Align on OOBE evaluations - Review Draft CRs |
| RAN4#98bis (April, 2021) | BS - Agree on Final CRs UE - Agree on Final CRs |

# Proposal

Approve the above work plan for this WI.

# References

[1] RP-200845, New WID proposal on introduction of 1.6 GHz NR SUL band with same uplink frequency range of Band 24