3GPP TSG-RAN4 Meeting #96-e	R4-2010747

E-meeting, 17 – 28 August, 2020

Source: 	Ligado Networks

Title: 	Work plan for modification of LTE Band 24

Agenda item:	14.8.1

Document for: 	Approval

# Introduction

In RAN#88e, a new work item (WI), Modification of LTE Band 24 specifications to comply with updated regulatory emission limits, was approved [1].  This contribution presents a work plan for the WI.

# Discussion

Based on the objectives listed in [1], the work can be broken up into two parts as follows:

BS Part

- Review the material on record in dockets 11-109, 12-340 on the impact of DL transmission on E911 requirements

- Update operating band unwanted emission limits

UE Part

- Given the justification provided in the WID, determine if requirements are required to meet the transmit power limits in the UL frequency range, 1627.5 – 1632.5 MHz

- Add a new Tx-Rx spacing

- Assess the implications of regulatory updates related to out of band emissions and update the UE specifications accordingly

# Work Plan

| RAN4 Meeting | Description |
| --- | --- |
| RAN4#96 (August, 2020) | BS - Review material on record in Dockets 11-109, 12-340 and evaluate the impact of DL transmission on E911 requirements - Review and agree on TSs and Clauses that require changes UE - Reach agreement on whether ramp down in emissions between 1627.5 – 1632.5 MHz needs to be treated - Agree on way forward for evaluating the new OOBE limits specified for the UE in the FCC Order |
| RAN4#97 (October, 2020) | BS - Review Draft CRs UE - Agree on simulation assumptions for evaluating the impact of OOBE limits - Review Draft CRs |
| RAN4#98 (March, 2021) | BS - Review Draft CRs UE - Align on OOBE evaluation results - Review Draft CRs |
| RAN4#98bis (April, 2021) | BS - Agree on Final CRs UE - Agree on Final CRs |

# Proposal

Approve the above work plan for this WI.

# References

[1] RP-201356, Modification of LTE Band 24 specifications to comply with updated regulatory emission limits