3GPP TSG-RAN WG4 Meeting #96-e	R4-2010994

# Electronic Meeting, 17th - 28th Aug, 2020

Title: 	Work plan for Physical layer enhancements for NR ultra-reliable and low latency communication (URLLC)

Source: 	Huawei, HiSilicon

Agenda item:	7.8.1

Document for:	Approval

Introduction

During the RAN #84 meeting a new study on physical layer enhancements for NR ultra-reliable and low latency communication (URLLC) was agreed in [1]. Its objectives are listed below：

Phase 1:

- Study the test methodology for both BS and UE [RAN4]

  - Test methodology for the test metric of 99.999% reliability with testing time into consideration

  - Test methodology for low latency requirements

Phase 2:

Specify the following performance requirements based on Rel-15 URLLC functionalities [RAN4]

- Investigate and specify the RLM test cases

- Study and specify the US/BS demodulation performance and UE CQI reporting requirements for high reliability

  - The following candidate features related to high reliability should be further identified and prioritized

    - PDSCH repetitions over multiple slots

    - PUSCH repetitions over multiple slots

    - 4-bit CQI Table 3

    - MCS index table 3

    - Other features are not precluded

- Study and specify the UE/BS demodulation performance and UE CQI reporting requirements for low latency

  - The following candidate features related to low latency should be further identified and prioritized

    - PDSCH processing capability 2

    - Self-contained slot and/or non slot for DL

    - PDSCH and PUSCH mapping type A/B

    - Pre-emption indication for DL

    - Other features are not precluded

Specify the following performance requirements based on Rel-16 URLLC functionalities [RAN4]

- Base station demodulation performance requirements

- UE demodulation performance requirements

- Base station conformance testingIn this contribution we propose a work plan for the required work and the associated time plan in RAN4.

In this contribution, we propose a work plan for the remained work.

Discussion

According to the WI, the progress has been delayed. Requirements for Rel-15 are almost finished and we should start to discuss the features in Rel-16. As follows, we propose a detailed work plan for the following three meetings.

RAN4#96:

- Agree on work plan.

- Discuss on Rel-16 URLLC features.

- Agree on remained open issues for Rel-15 URLLC features.

- Simulation results alignment on Rel-15 test cases.

- Discussion and agree on Rel-15 CRs which have been assigned.

RAN4#97:

- Agree on Rel-16 URLLC test cases and simulation assumptions.

- Agree on Rel-16 CR split.

- Agree on Rel-15 URLLC CRs

RAN4#98:

- Simulation results alignment on Rel-16 test cases.

- Discussion and agree on Rel-16 CRs

Conclusion

In this contribution we proposed a work plan for physical layer enhancements for NR ultra-reliable and low latency communication (URLLC).

References

[1]  RP-191584, “Revised WID: Physical Layer Enhancements for NR Ultra-Reliable and Low Latency Communication (URLLC)”, 3GPP TSG RAN Meeting #84, Newport Beach, USA, June 3-6, 2019.