3GPP TSG-RAN WG4 Meeting # 97-e 	                                        R4-2015567

Electronic Meeting, 2-13 Nov., 2020

Agenda Item:	7.7.3.1.

Source:	Intel Corporation

Title:	Work plan for NR Positioning RRM Performance part

Document for:	Approval

# Introduction

In [1], the work plan for NR positioning WI Rel16 was approved. In this contribution the specific work plan for the performance part requirements of this WI was updated.

# Work plan

As agreed in the last RAN plenary, NR positioning WI in Rel16 was expected to be completed in by March 2021. Therefore, for the performance part requirements in order to meet the targeted timeline, we suggest that the accuracy requirement and test cases can be discussed in parallel way.

Proposal 1: The proposed work plan for NR positioning perf part can be:

- RAN4#97e (November 2020)

  - Accuracy requirements

    - Align on the link level simulation result for RSTD, UE Rx-Tx time difference and PRS RSRP

    - Agree on the principle to define the accuracy requirements for RSTD, UE Rx-Tx time difference and PRS RSRP

    - Initial phase CR drafts

  - Test cases:

    - Basis PRS configuration patterns

    - Agree on the test case list for core and accuracy requirements

    - Initial phase CR drafts

- RAN4#98e (Jan 2021)

  - Accuracy requirements

    - Agree on the accuracy requirements for RSTD, UE Rx-Tx time difference and PRS RSRP

    - Final phase CR

  - Test cases:

    - Test case drafts

    - Final phase CR

# CR / Test case split

We also expect that necessary CR works can be split and coordinated among the different companies for timely completion of this WI.

NOTE: the table below is planned to be updated based on the discussion in RAN4 #97e

Proposal 2: Adopt the following CR / Test case work split:

| Index | CR Title | Tentative section number in [2] | Responsible Company | Note |
| --- | --- | --- | --- | --- |
| Draft Big CR |  |  |  |  |
|  | Draft Big CR on NR Positioning Performance requirements |  |  |  |
| UE Accuracy requirements. Report mapping |  |  |  |  |
| P1 | RSTD measurement accuracy requirements | 10.1.23 | [Intel] |  |
| P2 | PRS RSRP measurement accuracy requirements | 10.1.24 |  |  |
| P3 | UE Rx-Tx time difference measurement accuracy requirements | 10.1.25 |  |  |
| UE Performance requirements |  |  |  |  |
| TC0 | PRS configuration patterns | A3.x. | Intel |  |
| TC1-1 | FDD RSTD measurement reporting in FR1 | A6.6.x | Intel |  |
| TC 1-2 | TDD RSTD measurement reporting in FR1 | A6.6.x |  |  |
| TC 1-3 | TDD RSTD measurement reporting in FR2 | A7.6.x |  |  |
| TC 2-1 | FDD UE Rx-Tx time difference measurement reporting in FR1 | A6.6.xx |  |  |
| TC 2-2 | TDD UE Rx-Tx time difference measurement reporting in FR1 | A6.6.xx |  |  |
| TC 2-3 | TDD UE Rx-Tx time difference measurement reporting in FR2 | A7.6.xx |  |  |
| TC 3-1 | FDD PRS RSRP measurement reporting in FR1 | A6.6.xxx |  |  |
| TC 3-2 | TDD PRS RSRP measurement reporting in FR1 | A6.6.xxx |  |  |
| TC 3-3 | TDD PRS RSRP measurement reporting in FR2 | A7.6.xxx |  |  |
| TC 4-1 | FDD RSTD measurement accuracy in FR1 | A6.7.x |  |  |
| TC 4-2 | TDD RSTD measurement accuracy in FR1 | A6.7.x |  |  |
| TC 4-3 | TDD RSTD measurement accuracy in FR2 | A7.7.x |  |  |
| TC 5-1 | FDD UE Rx-Tx time difference measurement accuracy in FR1 | A6.6.xx |  |  |
| TC 5-2 | TDD UE Rx-Tx time difference measurement accuracy in FR1 | A6.7.xx |  |  |
| TC 5-3 | TDD UE Rx-Tx time difference measurement accuracy in FR2 | A7.7.xx |  |  |
| TC 6-1 | FDD PRS RSRP measurement reporting in FR1 | A6.7.xxx |  |  |
| 6-2 | TDD PRS RSRP measurement reporting in FR1 | A6.7.xxx |  |  |
| 6-3 | TDD PRS RSRP measurement reporting in FR2 | A7.7.xxx |  |  |
| gNB requirements |  |  |  |  |
|  | TBA based on RAN4 #97e discussion |  |  |  |

# Summary

This paper proposes work plan and CR splitting consideration for NR positioning RRM performance part work.

# References

- R4-1910001, On RAN4 time plan for NR positioning

- 3GPP TS 38.133 v16.5.0