## Slide 1: Work Plan for Study on 5G NR UE Application Layer Data Throughput Performance
Qualcomm
3GPP TSG-RAN4 Meeting #98bis-e
Electronic Meeting, Apr 12th – Apr 20th 2021
Agenda item: 9.5.1
R4-2107032
Document for: Approval

## Slide 2: Work Plan
RAN4#98bis-e (April 2021)
  Agree on initial simulation assumptions
  Decide on possible test methodologies
RAN4#99-e (May 2021)
  Update simulation assumptions based on simulation results, if needed.
  Finalize test methodology and update the TR 37.901-5 in new clause 5.10.
RAN4#100-e (August 2021)
  Capture simulation results and conclusions in TR 37.901-5 in new clause 5.10.