3GPP TSG-RAN WG4 Meeting #98-bis-e	R4-2107362

Online, 12 – 20 April, 2021

Agenda item:	5.1.3.1

Source: 	Qualcomm Incorporated

Title: 	Updated NR-U RRM Performance Work Plan

Document for:	Approval

# Introduction

During RAN4#96-e meeting, RRM core requirements for NR-U were marked as complete and an initial work plan for RRM performance requirements [1] was approved in RAN4#97-e meeting. The last RAN Plenary meeting agreed [2] to postpone the completion date planned for NR-U Performance part by 3 months.

This contribution will update the previously agreed Work Plan [1] to reflect the new timeline.

# Work Plan

With the target completion date of June 2021, we propose the following modified work plan:

- RAN4 #97e (Oct-Nov 2020)

  - Way forward on general framework and test cases split

- RAN4 #98e (Jan-Feb 2021)

  - Discussion on CCA models, test configurations and test cases

  - CR endorsement and agreement

- RAN4 #98-bis-e (April 2021)

  - Discussion on CCA models, test configurations and test cases

  - CR endorsement and agreement

- RAN4 #99e (May 2021)

  - Discussion on CCA models, test configurations and test cases

  - CR endorsement and agreement

  - Performance part completion

# Conclusion

# This contribution gives the updated work plan for NR-U performance requirements. Interested companies are invited to make contributions based on this timescale, to complete the WI performance part in time.

# References

[1] R4-2017332, “NR-U RRM Performance Work Plan”, Qualcomm, RAN4#97-e, Nov 2020

[2] RP-210456, “SR for WI on NR-based access to unlicensed spectrum”, Qualcomm, RAN#91e, March 2021