3GPP TSG-RAN WG5 Meeting #66 	R5-150156

# Athens, Greecs, 9-13 February 2015

# Source:	Ericsson

# Title:	New Work Item proposal: UE Conformance Test Aspects - Codec for Enhanced Voice Services (EVS)

# Document for:	Information

Agenda Item:		4.1

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title:	UE Conformance Test Aspects - Codec for Enhanced Voice Services (EVS)

## Acronym:	EVS_codec-UEConTest

## Unique identifier:

NOTE:	If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI. Please tick (X) the applicable box(es) in the table below:

| This WID includes a Core part |  |
| --- | --- |
| This WID includes a Performance part |  |

## 1	3GPP Work Area

| x | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

## 2	Classification of WI and linked work items

### 2.0	Primary classification

This work item is a …

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
| X | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

NOTE:	Core, Performance and Testing parts of RAN WIs are usually Building Blocks.
If you are in doubt, please contact MCC.

### 2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.2	Feature

| Related Study Item or Feature (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |
| 470030 | Codec for Enhanced Voice Services |  |

This work item is …

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
| X | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

#### 2.3.1	Stage 1

| Source of external requirements (if any) |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

#### 2.3.2	Stage 2

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify:

Go to §3.

#### 2.3.3	Stage 3

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) or external document | Clause | Remarks |

If no identified source of stage 2 information, justify:

Go to §3.

#### 2.3.4	Test spec

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |
| 470032 | Stage 2/3 for Codec for Enhanced Voice Services | 26.114, 26.441, 26.442, 26.443, 26.444, 26.445, 26.446, 26.447, 26.448, 26.449, 26.450, 26.451 |
| 650205 | CT1 part of CT impacts of codec for Enhanced Voice Services | 24.229 |

Go to §3.

#### 2.3.5	Other

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

### 2.4	Work task

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

## 3	Justification

The CT1 part of the core requirements for the Release 12 MTSA feature Enhanced Voice Services were completed at CP#66 (Dec-14). The completion of the SA4 part was 95% at SP#66 (Dec-14) and is targeted to be completed by SP#67 (March-15).

3GPP study Enhanced Voice Services in the Evolved Packet System can be found in TR 22.813.The TR sets the design constraints and performance requirements for EVS used as base for the core requirements specified by CT1 and SA4.

The Enhanced Voice Services (EVS) coder overview is specified in TS 26.441. EVS consists of the multi-rate audio coder optimized for operation with voice and music/mixed content signals, a source controlled rate scheme including a voice/sound activity detector and a comfort noise generation system, and an error concealment mechanism to combat the effects of transmission errors and lost packets. Jitter buffer management is also provided.

The EVS coder also provides enhanced interoperation with AMR-WB over all nine source bit rates from 6,6 kbit/s to 23,85 kbit/s.

The EVS speech coder is capable of switching its bit-rate every 20 ms speech frame upon command.

The EVS codec enhances coding efficiency and quality for narrowband (NB) and wideband (WB) for a large bit rate range, starting from 5.9 kbps Variable Bit Rate (VBR). It further provides a significant step in quality over these traditional telephony bandwidths with super-wideband (SWB) and fullband (FB) operation starting from 9.6 and 16.4 kbps, respectively. Maximum bit rate is 128 kbps with support for WB, SWB, and FB. The ability to switch the bit rate at every 20-ms frame allows the codec to easily adapt to changes in channel capacity. The codec features discontinuous transmission (DTX) with algorithms for voice/sound activity detection (VAD) and comfort noise generation (CNG). An error concealment mechanism mitigates the quality impact of channel errors resulting in lost packets. A system for jitter buffer management (JBM) is included. The codec also features a channel-aware mode to further improve frame/packet error resilience. Enhanced interoperation with AMR-WB is provided over all nine bit rates between 6,6 kbps and 23,85 kbps.

The EVS coder characterization is documented in TR 26.952.

The support of the EVS speech codec is optional in MTSI.

This work item enables UE conformance testing for UEs supporting MTSI and the EVS codec.

## 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The technical objective is to fulfil the test part of the Release 12 Enhanced Voice Service and provide the test requirements for the protocol aspects applicable to UEs supporting MTSI and the EVS codec.

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

### 4.3	RAN time budget proposal

NOTE:	For WIs/SIs under RAN WG5 leadership this section is not filled out. Otherwise:
For a not yet approved WI/SI the rapporteur has to fill out the last row of the table(s) below up to the target date of the WI/SI (if necessary add further tables): Indicate the number of time units (1 TU ~ 2h), i.e. one value for each session/field. If no time unit is needed, leave the field empty.
Once the WI/SI is approved, the tables below will no longer be updated in the WI/SI description (i.e. the tables reflect the status of the initial approval). But changes can be proposed in the status report of the WI/SI.

| RAN #64 Q3/2014 RAN #65 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 78 | 78 | 87 | 87 | 87 | 85 | 72 | 72 | 72 | 72 |

L: LTE, U: UMTS, J: Joint, RD: RRM/demodulation

NOTE:	In case further explanation of the time budget proposal is needed, then please explain this below.

additional comments to the time budget proposal:

## 5	Service Aspects

## 6	MMI-Aspects

## 7	Charging Aspects

## 8	Security Aspects

## 9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  |  |  |
| No | X | X | X | X | X |
| Don't know |  |  |  |  |  |

## 10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title | 1st rsp. WG | 2nd rsp. WG(s) | Presented for information at plenary# | Approved at plenary # | Comments |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
By default a new specs can only be new for one of both parts.

| Affected existing specifications [None in the case of Study Items] |  |  |  |  |
| --- | --- | --- | --- | --- |
| Spec No. | CR | Subject of the CR | Approved at plenary# | Comments |
| 34.229-1 |  | Internet Protocol (IP) multimedia call control protocol based on Session Initiation Protocol (SIP) and Session Description Protocol (SDP); User Equipment (UE) conformance specification; Part 1: Protocol conformance specification | TSG RAN#70 (December 2015) | Introduction of new EVS test cases. |
| 34.229-2 |  | Internet Protocol (IP) multimedia call control protocol based on Session Initiation Protocol (SIP) and Session Description Protocol (SDP); User Equipment (UE) conformance specification; Part 2: Implementation Conformance Statement (ICS) specification | TSG RAN#70 (December 2015) | Applicability statements of the new EVS test cases. |
| 34.229-3 |  | Internet Protocol (IP) multimedia call control protocol based on Session Initiation Protocol (SIP) and Session Description Protocol (SDP); User Equipment (UE) conformance specification; Part 3: Abstract test suite (ATS) | TSG RAN#70 (December 2015) | Development/update of TTCN test cases for EVS. Note: Progress of TTCN development of the new protocol test cases is tracked in MCC TF160 reports to RAN5/RAN. |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

## 11	Work item rapporteur(s)

JÖNSSON, Bo

Company:	Ericsson

Email:		bo.jonsson@ericsson.com

## 12	Work item leadership

TSG RAN5

NOTE:	If this is a RAN WID including Core and Perf. part, then this WG specifies the WG leading the Core part.
RAN WG4 is by default leading the Perf. part.

## 13	Supporting Individual Members

Supporting IM name

Ericsson

CATR

CMCC

NTT DoCoMo

Orange

Rohde & Schwarz

Qualcomm

Samsung