## Action Points at RAN5#90-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#90.01 | SIG | Check impact of RAN2 CR R2-2011131 on TS 38.523-1 RRC TCs 8.1.2.5.1.1/2/3 and propose update as needed | Ericsson, Qualcomm, TF160 | R5-210005 (RP#90-e Chair notes) | RAN5#91 | Pending |
| AP#90.02 | SIG | Analyse presence of mandatory and optional ‘Test Purposes’ (e.g. inactive state) in SIG TCs and work out a solution that addresses test definition, test suite implementation and verification | Qualcomm, TF160, Samsun, Huawei, R&S, Motorola Mobility, CATT | R5-211025; R5-211027; R5-210647 | RAN5#91 | Pending |
| AP#90.03 | SIG | Introduce default configuration of SSB based RLF RLM in TS 38.508-1 Table 4.6.3-11: BWP-DownlinkDedicated (radioLinkMonitoringConfig) | Huawei, HiSilicon, MCC TF160 | R5-210645 | RAN5#91 | Pending |
| AP#90.04 | SIG | NG.114 Profile Requirements included in TS 34.229-5 shall be informative. Update TC 7.4 accordingly. | R&S | R5-210343 | RAN5#91 | Pending |

## Action Points at RAN5#89-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#89.01 | SIG | Add applicability definition for TS 36.523-1 MCPTT test case 13.1.22 MCPTT / Attach / Call setup CO | Samsung | R5-206281 | RAN5#90 | Closed R5-211352 |
| AP#89.02 | SIG | Investigate feasibility of verifying Test Purpose 1 (which has been voided) in TS 38.523-1 TC 9.1.5.2.9 and update test definition accordingly | Huawei, HiSilicon, TF160, Qualcomm, MediaTek, Motorola Mobility, CATT | R5-206280 | RAN5#90 | Closed R5-210580 R5-211333 |