## Action Points at RAN5#91-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#91.01 | SIG | Analyse and update TCs based on the proposed solution to fully define the cell configuration to overcome the limitation due to lack of FR1/E-UTRA calibration in an OTA environment involving FR1/FR2/E-UTRA cells | Anritsu, 5G system with NR and LTE WI Sub Rapporteurs Protocol – Idle Mode; RRC; EPC Option 3; 5GC; Multilayer, Keysight, TF160 | R5-213259 | RAN5#92 | Pending |
| AP#91.02 | SIG | Update TS 36.508 4.5A.5 generic procedure to skip authentication procedures | Qualcomm, TF160 | R5-213131 | RAN5#92 | Pending |

## Action Points at RAN5#90-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#90.01 | SIG | Check impact of RAN2 CR R2-2011131 on TS 38.523-1 RRC TCs 8.1.2.5.1.1/2/3 and propose update as needed | Ericsson, Qualcomm, TF160 | R5-210005 (RP#90-e Chair notes) | RAN5#91 | Pending R5-212046 Closed |
| AP#90.02 | SIG | Analyse presence of mandatory and optional ‘Test Purposes’ (e.g. inactive state) in SIG TCs and work out a solution that addresses test definition, test suite implementation and verification | Qualcomm, TF160, Samsung, Huawei, R&S, Motorola Mobility, CATT | R5-211025; R5-211027; R5-210647 | RAN5#91 | Pending Closed |
| AP#90.03 | SIG | Introduce default configuration of SSB based RLF RLM in TS 38.508-1 Table 4.6.3-11: BWP-DownlinkDedicated (radioLinkMonitoringConfig) | Huawei, HiSilicon, MCC TF160 | R5-210645 | RAN5#91 | Pending R5-212409 Closed |
| AP#90.04 | SIG | NG.114 Profile Requirements included in TS 34.229-5 shall be informative. Update TC 7.4 accordingly. | R&S | R5-210343 | RAN5#91 | Pending R5-212047 Closed |