3GPP TSG RAN WG5 Meeting #92-e	R5-214464

Electronic Meeting, August 16 – 27, 2021

3GPP TSG RAN Meeting #93-e	RP-21xxxx

Electronic Meeting, Sep 13 - 17, 2021

Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE Conformance Test Aspects for NR support for high speed train scenario |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_HST-UEConTest |  |  |  |  |
| Unique ID | 900050 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202328 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2021 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 44 % |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG |
|  | Company | CMCC |
|  | Email | songdan@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#92-e (the details can be found in R5-214465):

- 44% overall completeness achieved.

- For ICS, 1 CR was agreed.

- For RRM, 12 CRs were agreed.

- For Demod, 3 CRs were agreed.

- For applicability, 3 CRs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-214465 WP - Rel-16 HST after RAN5#92-e, CMCC

TS 38.508-2 CRs

- R5-215943	Addition of PICs for NR HST TCs, Huawei, Hisilicon

TS 38.521-4 CRs

- R5-215944	Update Applicability of requirement for HST-DPS and multi-TRxP test cases, Apple Italia S.R.L.

- R5-215946   Addition of NR HST Demod TC 5.2.2.1.9 - HST SFN, Huawei, Hisilicon

- R5-215947   Addition of NR HST Demod TC 5.2.2.1.10 - HST DPS, Huawei, Hisilicon

TS 38.533 CRs

- R5-215948	Addition of NR HST RRM TC 4.6.1.7-intra-freq DRX highSpeedMeasFlag, Huawei, Hisilicon

- R5-215949   Addition of NR HST RRM TC 6.1.2.5-intra-freq cell reselection highSpeedMeasFlag, Huawei, Hisilicon

- R5-215036   Correction to minimum requirements for inter-RAT cell reselection with highSpeedMeasFlag, Huawei, Hisilicon

- R5-215037   Correction to minimum requirements for intra-frequency measurement with highSpeedMeasFlag, Huawei, Hisilicon

- R5-215038   Correction to NR HST RRM TC 6.1.1.7-HST intra-freq cell reselection, Huawei, Hisilicon

- R5-215039   Addition of cell mapping for NR HST RRM TCs, Huawei, Hisilicon

- R5-215243   Update of test case 6.6.4.5 for R16 NR HST, CMCC

- R5-215244   Editorial change of RRM test case 6.6.1.7, CMCC

- R5-215412   Addition of cell configuration for RRM HST test cases in Annex E, Ericsson

- R5-215413   Correction of RRM HST Inter-RAT measurements test case 6.6.3.3, Ericsson

- R5-215414   Correction of RRM HST E-UTRA NR FR1 Cell reselection  test case 8.2.1.2, Ericsson

- R5-215415   Correction of RRM HST E-UTRA NR Inter-RAT event triggered reporting test case 8.4.2.9, Ericsson

TS 38.522 CRs

- R5-215033   Addition of applicability for NR HST TCs, Huawei, Hisilicon

- R5-215245   Addition of test applicability for RRM test case 6.6.4.5, CMCC

- R5-215411   Correction of RRM HST test cases applicability, Ericsson

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template