3GPP TSG-RAN5 Meeting #92-e	R5-215116

Electronic Meeting, 16th - 27th Aug 2021

3GPP TSG RAN meeting #93e										RP-21xxxx

Electronic Meeting, Sep. 13-17, 2021

Status Report to TSG

Agenda item:			13.5.23

| WI / SI Name | UE Conformance Test Aspects - Physical Layer Enhancements for NR Ultra-Reliable and Low Latency Communication (URLLC) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_L1enh_URLLC-UEConTest |  |  |  |  |
| Unique ID | 900054 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202566 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 06/2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 45% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

WP is updated based on RAN5#91 output as [1].

Demod

Test cases are specified for PDSCH demodulation with repetitions over multiple slots, Mapping Type B and UE processing capability 2 or pre-emption [3, 5~15]. Statistical processing and MU/TT are still FFS.

SIG

Test cases for verifying DCI_0_2 and DCI_1_2 are specified in [4, 16~19].

2.5.2	Remaining Open issues

See details in WP [1].

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General documents

[1]	R5-215115	WP for Physical Layer Enhancements for NR Ultra-Reliable and Low Latency Communication (URLLC)	Huawei, HiSilicon

38.508-2 documents

[3]	R5-215951	Addition of PICS for URLLC test cases	Huawei, HiSilicon, Sporton

[4]	R5-214934	Introduce PICS for NR URLLC	Lenovo and Motorola Mobility

38.521-4 documents

[5]	R5-215952	Addition of URLLC demod test case 5.2.2.1.7	Huawei, HiSilicon

[6]	R5-215953	Addition of URLLC demod test case 5.2.2.2.7	Huawei, HiSilicon

[7]	R5-216078	Addition of URLLC demod test case 5.2.3.1.7	Huawei, HiSilicon

[8]	R5-215103	Addition of URLLC demod test case 5.2.3.2.7	Huawei, HiSilicon

[9]	R5-215954	Addition of 5.2.2.1.6 2Rx FDD FR1 PDSCH repetitions over multiple slots performance	Sporton, Huawei, HiSilicon

[10]	R5-215955	Addition of 5.2.2.1.8 2Rx FDD FR1 PDSCH pre-emption performance	Sporton, Huawei, HiSilicon

[11]	R5-215956	Addition of 5.2.2.2.6 2Rx TDD FR1 PDSCH repetitions over multiple slots performance	Sporton

[12]	R5-215957	Addition of 5.2.2.2.8 2Rx TDD FR1 PDSCH pre-emption performance	Sporton

[13]	R5-215958	Addition of 5.2.3.1.6 4Rx FDD FR1 PDSCH repetitions over multiple slots performance	Sporton

[14]	R5-215959	Addition of 5.2.3.2.6 4Rx TDD FR1 PDSCH repetitions over multiple slots performance	Sporton

38.522 documents

[15]	R5-215960	Addition of applicability of URLLC demod test cases	Huawei, HiSilicon, Sporton

38.523-1 documents

[16]	R5-216317	New UL TBS MAC test Case for NR URLLC	Lenovo and Motorola Mobility

[17]	R5-216318	Addition of New DL MAC NR URLLC Test Case	Lenovo and Motorola Mobility

[18]	R5-216319	Correction to NR URLLC Test Case	Lenovo and Motorola Mobility

38.523-2 documents

[19]	R5-214931	Adding applicability for new NR URLLC test cases	Lenovo and Motorola Mobility

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template