3GPP TSG-RAN5 Meeting #92-e	R5-215317

# Electronic Meeting, 16th – 27th Aug. 2021

3GPP TSG RAN meeting #93e										RP-21xxxx

Electronic Meeting, Sep. 13-17, 2021

Status Report to TSG

Agenda item:			13.7.2

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202568 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: Dec. 2021 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 7% (+2) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@hisilicon.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

15 CRs were agreed during RAN5#92e-meeting. 29 configurations are completed so far.

2.5.2	Remaining Open issues

See the work plan for details [1]

2.5.3	Remaining Open issues with cross-WG dependencies

N/A

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General paper

- R5-216353	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

TS 38.508-1 CRs:

- R5-215969	Updating Test Frequencies for Rel-17 CA,DC band combinations within FR1 into TS 38.508-1, China Telecommunications

- R5-216079	Updating test frequencies for Rel-17 inter-band EN-DC configurations, DOCOMO Communications Lab.

- R5-215970	Introduction of test frequencies for CA_n71(2A), Ericsson, Dish Network

- R5-215971	Addition of R17 CADC configuration into 38.508-1, China Unicom

- R5-215972	Update of 4.3.1.1.2 for NR inter-band CA configurations in FR1, ZTE Corporation

- R5-214929	Introduction of test frequencies for CA_n71(2A) for protocol testing, Ericsson, Dish Network

TS 38.508-2 CR:

- R5-216115	Updating UE capabilities for Rel-17 CA,DC,SUL band combinations within FR1 into TS 38.508-2, China Telecommunications

- R5-215281	Introduction of CA_n71(2A), WE Certification Oy, DISH Network

- R5-215357	Updating UE capability for NR inter-band EN-DC configurations, DOCOMO Communications Lab.

TS 38.521-1 CRs:

- R5-214221	Updating clause 6.2C.2 for Rel-17 SUL combinations in TS 38.521-1, China Telecommunications

- R5-214224	Update clause 7 for R17 CA and SUL RX characteristics in TS 38.521-1, China Telecommunications

- R5-216080	Update of R17 CADC configurations into TS38.521-1 clause 5, China Unicom, WE Certification, DISH Network, China Telecommunications

TS 38.521-3 CRs:

- R5-214384	Update clause 7 for R17 DC RX characteristics in TS 38.521-3, China Telecommunications

- R5-214188	Update of R17 CADC configurations into TS38.521-3 clause 5, China Telecommunications

- R5-215378	Update to EN-DC R17 common section, Bureau Veritas, China Unicom

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template