## Action Points at RAN5#93-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#93.01 | SIG | Define the cell configuration to overcome the limitation due to lack of FR1/E-UTRA/UTRA calibration in an OTA environment involving FR1/FR2/E-UTRA/UTRA cells in impacted test cases (marked as FFS) | R&S, Keysight, Anrtisu, TF160 |  | RAN5#94 | Pending |
| AP#93.02 | SIG | Check all NR-DC and NR CA Inter-band test cases to align the terminology being used for OTA environment | R&S | R5-217108 | RAN5#94 | Pending |
| AP#93.03 | SIG | Review test cases impacted by FR1/E-UTRA/UTRA OTA environment limitation to make them verifiable based on restricted test purpose approach | R&S | R5-217806 | RAN5#94 | Pending |
| AP#93.04 | SIG | Update TS 38.523-1 SoR TC 6.3.1.5 | Keysight | R5-217996 | RAN5#94 | Pending |

## Action Points at RAN5#92-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#92.01 | SIG | Review and streamline appropriate PICS for IMS Emergency Call & eCall capability covering LTE, NR & IMS test specs | TF160, R&S, Qualcomm, MediaTek | R5-215727 R5-215717 R5-216330 | RAN5#93 | Closed R5-216661 |

## Action Points at RAN5#91-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#91.01 | SIG | Analyse and update TCs based on the proposed solution to fully define the cell configuration to overcome the limitation due to lack of FR1/E-UTRA calibration in an OTA environment involving FR1/FR2/E-UTRA cells | Anritsu, 5G system with NR and LTE WI Sub Rapporteurs Protocol – Idle Mode; RRC; EPC Option 3; 5GC; Multilayer, Keysight, TF160 | R5-213259 | RAN5#93 | Closed R5-216190 |
| AP#91.02 | SIG | Update TS 36.508 4.5A.5 generic procedure to skip authentication procedures | Qualcomm, TF160 | R5-213131 | RAN5#92 | Closed R5-214623 |