# 3GPP TSG-RAN5 Meeting #98	R5-230391

# Athens, Greece, Feb 27th - Mar 3rd, 2023

# 3GPP TSG RAN Meeting #99	RP-22xxxx

# Rotterdam, Netherlands, Mar 20th - 23rd, 2023

Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE Conformance Test Aspects - NB-IoT (Narrowband IoT)/eMTC (enhanced Machine Type Communication) core & performance requirements for Non-Terrestrial Networks (NTN) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_NBIOT_eMTC_NTN_req-UEConTest |  |  |  |  |
| Unique ID | 981034 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223064 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2023 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 30% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG, Danbo Fu (MediaTek) |
|  | Company | CMCC, MediaTek Inc. |
|  | Email | songdan@chinamobile.com, Danbo.Fu@mediatek.com |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#98 (the details can be found in R5-230392):

- 30% overall completeness achieved.

- For test environment, 5 Tdocs were agreed.

- For test applicability and ICS, 2 Tdocs were agreed.

- For RRM, 2 Tdocs were agreed.

- For RF/Demod conformance test cases, 12 Tdocs were agreed.

- For RF Baseline Implementation Capabilities, 2 Tdocs were agreed.

- For TT&MU, 2 Tdocs were agreed.

- For test points, 1 Tdoc was agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-230392 WP Rel-18 NB-IoT_eMTC NTN after RAN5#98, CMCC

- R5-230411 Revised WID on UE Conformance - NB-IoT (Narrowband IoT)/eMTC (enhanced Machine Type Communication) core & performance requirements for Non-Terrestrial Networks (NTN), CMCC, MediaTek Inc.

- R5-230413 Discussion on handling of R18 NB-IoT/eMTC NTN RF/Performance/RRM WI, CMCC, MediaTek Inc., Bureau Veritas

TS 36.508 CRs

- R5-230395 Addition of eMTC NTN FDD reference test freqs for operating band 255 and 256, CMCC

- R5-232011 Addition of NB-IoT NTN FDD reference test freqs for operating band 255 and 256, CMCC

- R5-230397 Update to reference of E-UTRA common test environment for IoT-NTN, CMCC

- R5-231561 Addition of eMTC NTN SIG test freqs, CMCC

- R5-231562 Addition of NB-IoT NTN SIG test freqs, CMCC

TS 36.521-2 CRs

- R5-230398 Update to scope and reference of E-UTRA test applicability and ICS for IoT-NTN, CMCC

- R5-231829 Option 3 for Disc on handling of R18 NB-IoT/eMTC NTN RF Perf RRM WI, CMCC

TS 36.521-3 CRs

- R5-230399 Update to abbreviations of E-UTRA RRM TCs for IoT-NTN, CMCC

- R5-230400 Addition of groups of bands for satellite access TC 3.5.1A, CMCC

TS 36.521-4 CRs

- R5-230406 TP to add Foreword and Introduction to TS 36.521-4, CMCC

- R5-230407 TP to add clause 1-3 to TS 36.521-4, CMCC

- R5-230408 TP to add clause 4 to TS 36.521-4, CMCC

- R5-230409 TP to add clause 5 to TS 36.521-4, CMCC

- R5-230410 Skeleton for TS 36.521-4 v0.1.0, CMCC

- R5-231824 New addition of RX test case of Maximum input level for category M1 with NTN, Sporton

- R5-231825 New addition of RX test case of Maximum input level for category NB1 and NB2 with NTN, Sporton

- R5-231826 New addition of RX test case of Adjacent Channel Selectivity for category M1 with NTN, Sporton

- R5-231827 New addition of RX test case of Adjacent Channel Selectivity for category NB1 and NB2 with NTN, Sporton

- R5-231868 Adding new test cases for 36.521-4 transmit power of category M1, MediaTek Beijing Inc.

- R5-231869 Adding new test cases for 36.521-4 transmit power of category NB1 and NB2, MediaTek Beijing Inc.

- R5-230412 Draft TS 36.521-4 v0.1.0, CMCC

TS 36.523-2 CRs

- R5-230404 Update to scope and reference of E-UTRA SIG applicability for IoT-NTN, CMCC

- R5-231563 Addition of NTN freq bands TC A.4.3.1, CMCC

TS 36.904 CRs

- R5-230401 Update to scope and reference of E-UTRA RF TT and MU for IoT-NTN, CMCC

- R5-230402 Addition of grouping of test cases defined in TS 36.521-4, CMCC

TS 36.905 CRs

- R5-230403 Update to scope and reference of E-UTRA RF test points for IoT-NTN, CMCC

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template