3GPP TSG-RAN5 Meeting #103	R5-243262

# Fukuoka City, Fukuoka, Japan, 20th May 2024 - 24th May 2024

3GPP TSG RAN Meeting #104										RP-24xxxx

Shanghai, China, June 17-20, 2024

## Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance Test Aspects – NR RRM enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_RRM_enh-UEConTest |  |  |  |  |
| Unique ID | 960089 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221705 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: June 2024 + 6 months |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 70% (+5%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xinrong Wang |
|  | Company | Apple |
|  | Email | xinrong_wang@apple.com |

## 1	Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

The work plan was updated in [1]. The work plan shows current completion status in detail.

45 CRs were agreed in [85] through [129].

Overall completion is 70% (+5%).

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1]	R5-243263		WP - UE Conformance Aspects - NR RRM enhancements

[2]	R5-234426		Addition of PICS for RRM enh TCs

[3]	R5-234427		Addition of applicability for RRM enh TCs

[4]	R5-234428		Addition of RRM enh TC 4.5.6.3.1 - EN DC dual DCI BWP switch

[5]	R5-234429		Addition of RRM enh TC 4.5.6.5.1 - EN DC dual RRC BWP switch

[6]	R5-234430		Addition of RRM enh TC 6.5.6.3.1 - NR SA dual DCI BWP switch

[7]	R5-234431		Addition of RRM enh TC 6.5.6.5.1 - NR SA dual RRC BWP switch

[8]	R5-234432		Correction to Annex E for RRM enh TCs

[9]	R5-234977		Addition of cell configuration mapping for interruptions at SRS carrier based switching test cases to Annex

[10]	R5-235166		Addition of clause 5.5.9.0 minimum conformance requirements for uplink spatial relation switch delay

[11]	R5-235167		Addition of EN-DC PSCell FR2 uplink spatial relation switch for a known spatial relation test case 5.5.9.1.1

[12]	R5-235168		Addition of EN-DC PSCell FR2 uplink spatial relation switch associated with a known DL-RS test case 5

[13]	R5-235840		Addition of clause 7.5.9.0 minimum conformance requirements for uplink spatial relation switch delay

[14]	R5-235170		Addition of NR PCell FR2 uplink spatial relation switch with known DL-RS test case 7.5.9.1.1

[15]	R5-235171		Addition of NR PCell FR2 uplink spatial relation switch with known DL-RS test case 7.5.9.2.1

[16]	R5-235172		Addition of test cases 5.5.9.1.1 and 5.5.9.2.1 to Table E.3-1, and test cases 7.5.9.1.1 and 7.5.9.2.1 to Table E.5-1

[17]	R5-235723		Addition of test cases 5.5.9.1.1 and 5.5.9.2.1 to Table F.1.3.2-3

[18]	R5-235735		Addition of test cases 7.5.9.1.1 and 7.5.9.2.1 to Table F.1.3.2-4

[19]	R5-235736		Addition of TT analysis grouping for test cases 5.5.9.1.1 and 7.5.9.1.1 to Table 8-2

[20]	R5-235737		Addition of TT analysis grouping for test cases 5.5.9.2.1 and 7.5.9.2.1 to Table 8-2

[21]	R5-237183	Addition of clause 4.5.9.0 minimum conformance requirements for UE specific CBW change

[22]	R5-237184	Addition of UE specific CBW change on FR1 NR PSCell with non-DRX in synchronous EN-DC test case 4.5.9.1

[23]	R5-237185	Addition of clause 4.6.6.0 minimum conformance requirements for measurements with autonomous gaps

[24]	R5-237187	Addition of clause 5.5.6.3.0 minimum conformance requirements for simultaneous DCI-based and timer-based active BWP switch on multiple CCs

[25]	R5-237189	Addition of clause 5.5.6.4.0 minimum conformance requirements for SCell dormancy switch

[26]	R5-237191	Addition of clause 5.5.10.0 minimum conformance requirements for UE specific CBW change on FR2 NR PScell

[27]	R5-237192	Addition of UE specific CBW change on FR2 NR PSCell test case 5.5.10.1

[28]	R5-237193	Addition of clause 5.6.5.0 minimum conformance requirements for measurements with autonomous gaps

[29]	R5-237195	Addition of clause 6.6.7.0 minimum conformance requirements for NR measurements with autonomous gaps

[30]	R5-237198	Addition of clause 7.5.2.0.2 minimum conformance requirements for UE specific CBW change

[31]	R5-237200	Addition of clause 7.5.6.3.0 minimum conformance requirements for simultaneous DCI-based and timer-based active BWP switch on multiple CCs

[32]	R5-237202	Addition of clause 7.5.10.0 minimum conformance requirements for UE specific CBW change

[33]	R5-237203	Addition of NR FR2 UE specific CBW change of PCell with non-DRX in SA test case 7.5.10.1

[34]	R5-237205	Addition of clause 7.6.5.0 minimum conformance requirements for NR measurements with autonomous gaps

[35]	R5-237715	Addition of EN-DC intra-frequency CGI identification of NR FR1 cell with autonomous gaps in synchronous EN-DC test case 4.6.6.1

[36]	R5-237716	Addition of E-UTRAN - NR PSCell FR2 and NR SCell FR2 DL active BWP switch on multiple CCs in synchronous EN-DC test case 5.5.6.3.1

[37]	R5-237717	Addition of E-UTRAN - NR FR2 PSCell SCell dormancy switch of single FR2 SCell inside active time test case 5.5.6.4.1

[38]	R5-237718	Addition of EN-DC inter-frequency CGI identification of NR neighbour cell in FR2 test case 5.6.5.1

[39]	R5-237760	Addition of SA intra-frequency CGI identification of NR neighbor cell in FR1 test case 6.6.7.1

[40]	R5-237761	Addition of identification of a new CGI of inter-RAT E-UTRA cell using autonomous gaps in NR SA test case 6.6.7.2

[41]	R5-237762	Addition of SA interruptions at NR SRS carrier-based switching test case 7.5.2.2

[42]	R5-237763	Addition of Active BWP switch on multiple SCells with non-DRX in SA test case 7.5.6.3.1

[43]	R5-237764	Addition of SA event triggered reporting tests For FR2 without SSB time index detection when DRX is not used (PCell in FR2) (rel16 additional mandatory gap pattern 17) test case 7.6.2.9

[44]	R5-237765	Addition of SA inter-frequency CGI reporting in autonomous gaps test (PCell in FR2) test case 7.6.5.1

[45]	R5-237712	Correction of SA event triggered reporting tests for FR1 without gap when DRX is used 6.6.2.10

[46]	R5-236748	Correction to RRM enhancement TC 6.5.8.1

[47]	R5-237713	Correction of SA event triggered reporting tests for FR1 without gap when DRX is not used 6.6.2.11

[48]	R5-237025	Introduction of measurement with no gap capability

[49]	R5-237024	Applicability of RRM enhancement test cases

[50]	R5-237018	Addition of cell configuration mapping for rel-16 RRM test cases

[51]	R5-237714	Correction of Annex H to cover additional mandatory gap pattern with MGL 3ms

[52]	R5-240700	Correction to RRM enh test case 6.5.8.1

[53]	R5-241829	Correction to RRM enh test case 6.6.2.9

[54]	R5-241830	Addition of new test case 4.7.8.1 EN-DC FR1 interruptions due to RRM and RLM/BFD measurements on deactivated NR PSCell

[55]	R5-241198	Addition of new test case 4.7.8.2 EN-DC inter-frequency measurement accuracy with FR1 serving cell and FR1 target cell

[56]	R5-241311	Addition of Clause 4.7.9.0 minimum conformance requirements for CSI-RSRQ

[57]	R5-241312	Addition of EN-DC Intra-frequency measurement accuracy with FR1 serving cell and FR1 target cell test case 4.7.9.1

[58]	R5-241313	Addition of EN-DC Inter-frequency measurement accuracy with FR1 serving cell and FR1 target cell test case 4.7.9.2

[59]	R5-241314	Addition of Clause 4.7.10.0 minimum conformance requirements for CSI-SINR

[60]	R5-241315	Addition of EN-DC Intra-frequency measurement accuracy with FR1 serving cell and FR1 target cell test case 4.7.10.1

[61]	R5-241316	Addition of EN-DC Inter-frequency measurement accuracy with FR1 serving cell and FR1 target cell l test case 4.7.10.2

[62]	R5-241317	Addition of Clause 5.7.8.0 minimum conformance requirements for CSI-RSRQ

[63]	R5-241318	Addition of EN-DC intra-frequency measurement accuracy with FR2 serving cell and FR2 target cell test case 5.7.8.1

[64]	R5-241319	Addition of EN-DC Inter-frequency measurement accuracy with FR2 serving cell and FR2 TDD target cell test case 5.7.8.2

[65]	R5-241320	Addition of Clause 5.7.9.0 minimum conformance requirements for CSI-SINR

[66]	R5-241321	Addition of EN-DC intra-frequency measurement accuracy with FR2 serving cell and FR2 TDD target cell test case 5.7.9.1

[67]	R5-241322	Addition of EN-DC inter-frequency measurement accuracy with FR2 serving cell and FR2 TDD target cell test case 5.7.9.2

[68]	R5-241323	Addition of Clause 6.7.11.0 minimum conformance requirements for CSI-RSRQ

[69]	R5-241324	Addition of SA intra-frequency measurement accuracy with FR1 serving cell and FR1 target cell test case 6.7.11.1

[70]	R5-241325	Addition of SA inter-frequency measurement accuracy with FR1 serving cell and FR1 target cell test case 6.7.11.2

[71]	R5-241326	Addition of Clause 6.7.12.0 minimum conformance requirements for CSI-SINR

[72]	R5-241327	Addition of SA intra-frequency measurement accuracy with FR1 serving cell and FR1 target cell test case 6.7.12.1

[73]	R5-241328	Addition of SA Inter-frequency measurement accuracy with FR1 serving cell and FR1 target cell test case 6.7.12.2

[74]	R5-241329	Addition of Clause 7.7.8.0 minimum conformance requirements for CSI-RSRQ

[75]	R5-241330	Addition of SA intra-frequency measurement accuracy with FR2 serving cell and FR2 target cell test case 7.7.8.1

[76]	R5-241331		Addition of SA inter-frequency measurement accuracy with FR2 serving cell and FR2 TDD target cell test case 7.7.8.2

[77]	R5-241332	Addition of Clause 7.7.9.0 minimum conformance requirements for CSI-SINR

[78]	R5-241333	Addition of SA intra-frequency case measurement accuracy with FR2 serving cell and FR2 target cell test case 7.7.9.1

[79]	R5-241831	Addition of SA inter-frequency measurement accuracy with FR2 serving cell and FR2 TDD target cell test case 7.7.9.2

[80]	R5-241335	Addition of test cases 4.5.9.1, 5.5.6.3.1, and 5.5.6.4.1 to Annex E

[81]	R5-241893	Addition of test cases 4.5.9.1, 5.5.6.3.1, and 5.5.6.4.1 to Annex F

[82]	R5-241337	Addition of TT analysis grouping for test cases 4.5.9.1 to Table 8-1

[83]	R5-241894	Addition of TT analysis grouping for test cases 5.5.6.3.1 to Table 8-2

[84]	R5-241895	Addition of TT analysis grouping for test cases 5.5.6.4.1 to Table 8-2

[85]	R5-243718	Applicability correction of RRM enhancements test cases

[86]	R5-243719	Addition of test applicability for Rel-16 RRM EN-DC CSI-RSRP measurement accuracy with FR1 serving cell and FR1 target cell

[87]	R5-243754	Correction of interruptions at NR SRS carrier based switching test case 4.5.2.8 including Test Tolerance

[88]	R5-243755	Correction of interruptions at E-UTRA SRS carrier based switching test case 4.5.2.9 including Test Tolerance

[89]	R5-243706	Correction of FR2 interruptions at SRS carrier based switching test case 5.5.2.7 and 5.5.2.8

[90]	R5-243756	Correction of SA FR1 interruptions at NR SRS carrier based switching test case 6.5.2.2 including Test Tolerance

[91]	R5-242636	Correction of NR SA event triggered reporting tests with additional mandatory gap pattern test case 6.6.2.9 including Test Tolerance

[92]	R5-242637	Correction of NR SA event triggered reporting tests for FR1 without gap when DRX is used test case 6.6.2.10 including Test Tolerance

[93]	R5-242638	Correction of NR SA event triggered reporting tests for FR1 without gap when DRX is not used test case 6.6.2.11 including Test Tolerance

[94]	R5-243757	Addition of FR2 SA event triggered reporting test without gap under non-DRX test case 7.6.2.10 including Test Tolerance

[95]	R5-243758	Addition of FR2 SA event triggered reporting test without gap under DRX test case 7.6.2.11 including Test Tolerance

[96]	R5-242641	Test Tolerance correction in Annex F for RRM enhancement test cases

[97]	R5-242646	Cell configuration correction in Annex E for SA FR2 RRM enhancement test cases

[98]	R5-242647	Minimum conformance requirements for FR2 SA event triggered reporting without gap

[99]	R5-243707	Addition of new test case 5.6.7.1 EN-DC event triggered reporting test without gap under non-DRX

[100]	R5-243708	Addition of new test case 5.6.8.1 EN-DC event triggered reporting tests for NR FR2 cell when DRX is used

[101]	R5-243709	Addition of new test case 5.7.7.1 EN-DC intra-frequency case measurement accuracy with FR2 serving cell and FR2 target cell

[102]	R5-243710	Addition of new test case 5.7.7.2 EN-DC inter-frequency case measurement accuracy with FR2 serving cell and FR2 target cell

[103]	R5-242699	Addition of MU and test tolerance in Annex F for Rel-16 RRM test case EN-DC CSI-RSRP measurement accuracy with FR1 serving cell and FR1 target cell

[104]	R5-243732	Update of Rel-16 RRM test case EN-DC CSI-RSRP measurement accuracy with FR1 serving cell and FR1 target cell

[105]	R5-243235	Addition of Clause 4.5.6.4.0 minimum conformance requirements for simultaneous RRC-based active BWP switch on multiple CCs

[106]	R5-243236	Addition of Clause 4.6.8.0 minimum conformance requirements for CSI-RS based intra-frequency measurement

[107]	R5-243237	Addition of Clause 4.6.9.0 minimum conformance requirements for CSI-RS based inter-frequency measurement

[108]	R5-243238	Addition of Clause 5.5.3.0 minimum conformance requirements for SCell activation and deactivation delay

[109]	R5-243239	Addition of Clause 5.5.6.5.0 minimum conformance requirements for simultaneous RRC-based active BWP switch on multiple CC

[110]	R5-243815	Addition of message contents to test case 4.7.9.1

[111]	R5-243842	Addition of message contents to test case 4.7.9.2

[112]	R5-243843	Addition of message contents to test case 4.7.10.1

[113]	R5-243844	Addition of message contents to test case 4.7.10.2

[114]	R5-243845	Addition of message contents to test case 5.7.8.1

[115]	R5-243846	Addition of message contents to test case 5.7.8.2

[116]	R5-243847	Addition of message contents to test case 5.7.9.1

[117]	R5-243848	Addition of message contents to test case 5.7.9.2

[118]	R5-243849	Addition of message contents to test case 6.7.11.1

[119]	R5-243850	Addition of message contents to test case 6.7.11.2

[120]	R5-243851	Addition of message contents to test case 6.7.12.1

[121]	R5-243852	Addition of message contents to test case 6.7.12.2

[122]	R5-243853	Addition of message contents to test case 7.7.8.1

[123]	R5-243854	Addition of message contents to test case 7.7.8.2

[124]	R5-243855	Addition of message contents to test case 7.7.9.1

[125]	R5-243856	Addition of message contents to test case 7.7.9.2

[126]	R5-242629	Test Tolerance analysis for SRS carrier based switching test cases

[127]	R5-243759	Test Tolerance analysis for event triggered reporting test without gap under non-DRX test case 7.6.2.10

[128]	R5-242631	Test Tolerance analysis for event triggered reporting test without gap under DRX test case 7.6.2.11

[129]	R5-242700	Addition of test tolerance analysis for Rel-16 RRM test case EN-DC CSI-RSRP measurement accuracy with FR1 serving cell and FR1 target cell

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template