### Title: Minutes of TTCN Sidebar, 18-Feb-2025        3GPP RAN5#106 (Athens, Greece)

## Attendees:

Physical:

Olivier Genoud, MCC TF160

Abdul Rasheed Mohammed, Motorola Mobility, MCC TF160

Virginie Bardaux, Anritsu, MCC TF160

Narendra Kalahasti, Anritsu

Mohit Kanchan, Keysight

Parikshit Bhise, Rohde&Schwarz (R&S), MCC TF160

Daiwei Zhou, MediaTek

Eniko Sokondar, MediaTek

Xiaozhong Chen, CATT, MCC TF160

Ya Zhao, Hisilicon

Deepak Sharan, Apple

Online:

Hellen Saunders, Keysight, MCC TF160

Carlos Arroyo-Narvaez, Adare, MCC TF160

Francisca Rodriguez, Adare, MCC TF160

Jerry Wang, Keysight

Pramod Kulkarni, Rohde&Schwarz (R&S)

Nirmal Solomon, Rohde&Schwarz (R&S)

Vinod Vashist, Rohde&Schwarz (R&S)

Endika Aldecoa, MCS Taasting

- Rel-18 NR 3MHz BW:

- R5w250011 (TF160): Rel-18 NR 3MHz BW: Further Test Model and ASPs updates. Virginie presented the document.

TF160: Test model and ASPs are updated in R5w250011 after further discussions this week with several RAN5 companies.

Keysight: Is puncturing as per 3GPP core spec?

TF160: 3GPP core spec specifies it and UE knows it. Using real network scenario. TS 38.211 clause 7.4.3.2.2; CCE calculation done using PCI, aggregation level, etc. UE knows this info from MIB, but same info missing to SS, hence provided in the new ASP field.

Anritsu: With puncturing can we still fit in SIB + Paging with aggregation level 4?

TF160: CCE encoding in general provides good robustness through channel coding. With puncturing, some robustness is lost, but it should still be possible for SS to send 2 DCI’s and for UE to decode them. Puncturing is only happening in CORESET#0.

- R5-250309 (TF160): NR FR1 less than 5MHz BW: Initial Test Model.

Virginie presented the document

Anritsu: 15 RBs are for both grants and hence should have an impact.

TF160: Nbwp will be set to 15. The band is FDD hence UL and DL are multiplexed. SS can use CCE#0 and #1 dynamically. SIB1 will use CCE#2.

Keysight: Is there impact to MAC test cases due to 3 MHz bandwidth?

TF160: In RAN5 work plan for 3MHz BW, an action point will be added to analyze MAC test cases.

TF160: We think MAC may have little impact but RLC should have an impact. Tests specifying PRB to be more than 15 need to be re-evaluated.

Keysight: Will it need any re-verification?

TF160: For now we did not consider this. For this meeting we are trying to resolve the global test environment.

- R5-251288 (TF160, Nokia): Update SIG default test frequencies for band n106. (38.508-1)

Virginie presented the document.

TF160: CORESET index is set to 2, so we have 24 RBs and 2 symbols.

- TTCN planning.

TF160: RAN5#106-agreed prose CRs to be implemented in iwd-25wk11, so that initial regression testing 3 MHz BW should be feasible on iwd-25wk11 (pending UE availability).

- Rel-17 MCX over NR/5GC:

  - R5-250312 (TF160): MCX NR5GC test model.

Olivier presented the document

TF160: The Rel-17 Work Item scope includes introduction of NR/5GC as a new RAT in addition to existing LTE RAT, and also addition of new MCX test cases. R5-250312 CR to Part5 spec is adding the initial test model for MCX over NR/5GC.

  - MCX IPCAN(5G) test model?

TF160: Proposal in R5-250312 does not update/extend the IPCAN(LTE) test model for operation over NR/5GC. We want to hear about industry interest.

R&S: We are interested in IPCAN test model over 5G. When could it be made available?

TF160: Initial delivery of MCX over NR/5GC test cases is targeted in iwd-25wk11 using the MCX_NR5GC test model in R5-250312. The IPCAN test model specification will be targeted for RAN5#107 in Malta. We will start to look into IPCAN model aspects after wk11 delivery, too short to deliver anything on IPCAN model in iwd-25wk11. We will try to target the IPCAN test model over 5G for RAN5#107 in May => First potential TTCN-3 delivery would be in June.

Keysight: We wonder why we still need an IPCAN model now that an SS using the MCX_EUTRA test model is available.

TF160: We understand there is(are) now commercial Test Equipment(s) using the IPCAN EUTRA test model. Since interest on the IPCAN NR5GC test model has been raised, it seems reasonable to work towards extending the existing IPCAN test model to support 5G. Our initial assessment is that the effort should be manageable. If strong concerns exist with this way forward, it needs to be discussed in the RAN5 session so that RAN5 can make the call.

  - TTCN planning: MCX_NR5GC Test Suite in iwd-25wk11.

TF160: Initial delivery of MCX over NR/5GC test cases is targeted in iwd-25wk11 using the MCX_NR5GC test model in R5-250312. Currently existing TTCN test cases will be made available for execution over NR/5GC.

TF160: It is expected (TBC) that new test cases added by the Rel-17 MCX Work Item will be specified so that they can be run over LTE or 5G.

- R5s250062 (R&S) - correction to NR/5GC eCPSOR TC 6.3.2.1:

  - encoding the DNN criterion in the SOR-CMCI:

  - fl_TC_6_3_2_1_TestBody  f_DomainName_Encode  f_DomainName_EncodeLabels

Parikshit presented the document.

TF160: 01 09+DNN, where is 0109 coming from?

R&S: ignore it, 01 is DNN Type message. 09 is Length.

TF160: Main name encode variable change is needed for it?

R&S: Some UE(s) will need to change its implementation if the change is accepted.

TF160: We agree with the issue reported in R5s250062.

R&S: 2 more test cases impacted by this in same series: 6.3.2.2, 6.3.2.5.

Anritsu: The L field 09 was missing, surprising we did not find this problem before.

R&S: The issue is for SOR-CMCI+ DNN.

TF160: The other 2 test cases can be fixed using R5s250062 in our MCC160 comments.

TF160: Although everybody seems to agree at the TTCN sidebar, the TTCN CR consultation period is 2 weeks. If no objection received in this period, we will implement it in iwd-25wk11 delivery.

AOB:

TF160: 34.123-1 12.2.1.13: R5-250451(Qualcomm); NITZ Rel-8 test case, Why a change is needed now for such an old test case?

R&S: We already have similar thing in MM test cases. Same is being reciprocated in GMM. There exists some translators to input what TTCN expects.

TF160: NITZ is only needed by PTCRB. We will check with Qualcomm.