# 3GPP TSG RAN WG5 Meeting #107	R5-252071

# Malta, MT, 19th May 2025 - 23rd May 2025

3GPP TSG RAN Meeting #108	RP-25XXXX

Prague, CZ, 9th June 2025 - 13th June 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance Test Aspects - IoT NTN enhancements plus CT1 aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | IoT_NTN_enh_plus_CT1-UEConTest |  |  |  |  |
| Unique ID | 1030073 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241949 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 80% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG (CMCC), Danbo Fu (MediaTek), Yufeng Zhang (CAICT) |
|  | Company | CMCC, MediaTek Inc., CAICT |
|  | Email | songdan@chinamobile.com, Danbo.Fu@mediatek.com, zhangyufeng@caict.ac.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#107 (the details can be found in R5-252072):

- 80% overall completeness achieved.

- For common test environment, 1 Tdoc was agreed.

- For RRM conformance test cases, 5 Tdocs were agreed.

- For TT analysis, 3 Tdocs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-252072 WP Rel-18 IoT NTN enh after RAN#107, CMCC

- R5-252120 Discussions on IoT NTN new RRM TCs, Mediatek Inc., Keysight Technologies UK Ltd, Thales

TS 36.508 CRs

- R5-253649 Update SIB33 for IoT NTN new RRM TCs, Mediatek India Technology Pvt.

TS 36.903 CRs

- R5-251829 Addition of new TT ANA for test case 13.3.1.3 for NB IoT NTN, MediaTek USA

- R5-252124 Addition of TT analysis for IoT NTN 13.1.1.4, Mediatek India Technology Pvt.

- R5-253485 Addition of TT analysis for IoT NTN 13.1.1.6, Mediatek India Technology Pvt.

TS 36.521-3 CRs

- R5-251828 Update Editor notes and Add TT analysis result to NB-IoT ReEST test cases : 13.3.1.3, MediaTek USA

- R5-253600 Update to test description of IoT NTN enh RRM TC 13.5.3, CMCC, MediaTek

- R5-253479 Update to IoT NTN enh multi cell TCs, Mediatek India Technology Pvt.

- R5-253484 Update Annex E for Iot NTN enh new TCs, Mediatek India Technology Pvt.

- R5-252126 Update Annex F for IoT NTN enh TCs based on MUTT analysis, Mediatek India Technology Pvt.

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template