3GPP TSG-RAN5 Meeting #107	R5-252978

# Malta, Malta, 19th May 2025 – 23rd May 2025

3GPP TSG RAN Meeting #108	RP-24XXXX

Prague, Czech Republic, June 9 - 13, 2025

## Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | Solutions for NR to support non-terrestrial networks (NTN) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_NTN_solutions_plus_CT-UEConTest |  |  |  |  |
| Unique ID | 960074 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221241 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2025 (+6 months) |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 93% (+4%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Vijay Balasubramanian |
|  | Company | Qualcomm |
|  | Email | vijayb[at]qti.qualcomm.com |

## 1	Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN#96-e the WID Solutions for NR to support non-terrestrial networks (NTN) was approved. Work Plan was created in [1].

#### 2.5.2	Remaining Open issues

See WP for more details [54]

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-224798	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

[2] R5-226633	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

[10] R5-231336	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

[29] R5-232846	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

[30] R5-234268	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

[49] R5-237269	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

[50] R5-241134	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

[51] R5-243426	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

[52] R5-245288	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

[53] R5-247139	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

[54] R5-250536	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

[55] R5-252977	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

Tdocs:

[3] R5-226639	TP to add clause 1-3 to TS 38.521-5; Qualcomm

[4] R5-226640	TP to add clause 4 to TS 38.521-5; Qualcomm

[5] R5-226641	TP to add clause 5 to TS 38.521-5; Qualcomm

[6] R5-227885	Text proposal for section 6, 6.1 and 6.2.1 in TS 38.521-5; Google

[7] R5-227886	Text proposal for section 6.2.2 in TS 38.521-5; Google

[8] R5-227480	Update of Table 4.6.1-28 to add message contents values for NTN in SIB1; Qualcomm

[9] R5-226551	Addition of new PICS for NTN feature; Qualcomm

[11]	R5-230882	NTN test channel bandwidths for n256 and n255; Google

[12]	R5-230884	NR NTN test frequencies for n256; Google

[13]	R5-231738	Definition of NTN minimum output power test case 6.3.1; KeySight

[14]	R5-231739	Definition of NTN transmit OFF power test case 6.3.2; KeySight

[15]	R5-231740	Introduction of new test case 7.9 Spurious emissions and addition of main structure of section 7; CAICT

[16]	R5-231741	Introduction of general sections for demodulation performance test cases for NTN capable Ues; Qualcomm

[17]	R5-231742	Introduction of demodulation performance test cases for NTN capable Ues; Qualcomm

[18]	R5-230877	Introduction of 6.5.3.1 for TS38.521-5; Qualcomm

[19]	R5-230878	Introduction of 7.1 7.2 and 7.3 for TS38.521-5; Qualcomm

[20]	R5-230879	Introduction of 6.5.3.2 for TS38.521-5; Qualcomm

[21]	R5-231854	Text configurations and requirements for section 6.2.1 and 6.2.2; Google

[22]	R5-231367	Introduction of NTN TC 6.3.3 on Tx on-off time mask; Apple

[23]	R5-231368	Introduction of NTN TC 6.5.2.2 on Spectrum emission mask; Apple

[24]	R5-231369	Introduction of NTN TC 6.5.2.4  on ACLR; Apple

[25]	R5-231383	Introduction of NTN TC 7.6.3 on out of band blocking; Apple

[26]	R5-231737	Discussion on spec structure for NR NTN; Qualcomm

[27]	R5-231343	Discussion on NR NTN open items; Qualcomm

[28] R5-231833	NTN test point analysis; Google

[30] R5-232520	NR NTN test frequencies for n255; Google

[31] R5-232346	Definition of NTN maximum input level test case 7.4; Keysight

[32] R5-233567	Introduction of new test case 7.5 Adjacent channel selectivity; CAICT

[33] R5-232372	Correction of referenced Annexes for test case 7.9 Spurious emissions; CAICT

[34] R5-233568	Introduction of new Annexes; CAICT

[35] R5-233569	Introduction of NTN AMPR tests; Google Inc

[36] R5-232519	Introduction of NTN configured transmission power tests; Google Inc

[37] R5-233570	TP to add 2Rx PDSCH mapping type A test case for NTN UE; Qualcomm

[38] R5-233158	Update General SE for NTN; Qualcomm

[39] R5-233571	Updates to NTN TC 6.3.3 on Tx on-off time mask; Apple Inc

[40] R5-233572	Updates to NTN TC 6.5.2.2 on Spectrum emission mask; Apple Inc

[41] R5-233573	Updates to NTN TC 6.5.2.4  on ACLR; Apple Inc

[42] R5-232347	TP analysis updated for NTN maximum input level test case 7.4; Keysight

[43] R5-233514	TP analysis for NR NTN configured transmission power tests; Google

[44] R5-233434	Updates to SIB19 for NR NTN; Qualcomm

[45] R5-233435	Update IE ServingCellConfigCommon for NR NTN; Qualcomm

[46] R5-233436	Update to clause 4.4.3 Common parameters for NR NTN; Qualcomm

[47] R5-232693	Addition of NTN freq bands to clause  6.2.3 for Default test frequencies; Qualcomm

[48] R5-233369	Addition of new clause for UE Position Requirements for NR NTN testing; Qualcomm

RAN5#101

Following CRs were agreed

| R5-237863 | 5.3.14.1 | Common test environment update for NR NTN RF/RRM testing | Keysight Technologies UK Ltd, Thales, Qualcomm |
| --- | --- | --- | --- |
| R5-237611 | 5.3.14.2 | Addition of parallel measurement gap PICS for NTN | Qualcomm Technologies Ireland |
| R5-237874 | 5.3.14.4 | Addition of test configuration and error correction for 7.5 Adjacent channel selectivity | CAICT |
| R5-237834 | 5.3.14.4 | Introduction of new test cases 7.7 Spurious response | CAICT |
| R5-237835 | 5.3.14.4 | Introduction of new test cases 7.8 Intermodulation characteristics | CAICT |
| R5-237836 | 5.3.14.4 | Addition of test configuration and error correction for 7.9 Spurious emissions | CAICT |
| R5-236147 | 5.3.14.4 | Introduction of Annex B.0 | CAICT |
| R5-236148 | 5.3.14.4 | Introduction of Annex D Characteristics of the interfering signal | CAICT |
| R5-236149 | 5.3.14.4 | Introduction of measurement uncertainties and test tolerances for test cases from 7.5 to 7.9 | CAICT |
| R5-236150 | 5.3.14.4 | Introduction of Annex F.4 Uplink power window | CAICT |
| R5-236151 | 5.3.14.4 | Introduction of Annex H Statistical Testing | CAICT |
| R5-236291 | 5.3.14.4 | Further clarification on NR NTN comformance requirement specifications | China Telecom |
| R5-237690 | 5.3.14.4 | Adding Additional Spurious Emission TC for NTN | Qualcomm Korea |
| R5-237875 | 5.3.14.4 | Adding Frequency Error TC for NTN | Qualcomm Korea |
| R5-237864 | 5.3.14.4 | Core requirements alignment for NR NTN test cases | Keysight Technologies UK Ltd |
| R5-237876 | 5.3.14.4 | Update to Refsens test case 7.3.2 for NTN | Arriver Software AB |
| R5-237877 | 5.3.14.4 | Update to PDSCH demodulation test cases for NTN | Arriver Software AB |
| R5-237860 | 5.3.14.5 | Update to applicability spec for NTN test cases | Arriver Software AB |
| R5-237106 | 5.3.14.6 | Corrections to UE position provision for NR-NTN | Rohde & Schwarz |
| R5-237865 | 5.3.14.6 | Satllite access configuration update | Keysight Technologies UK Ltd |
| R5-237866 | 5.3.14.6 | Updates to High level test procedure for SAN RRM tests | Keysight Technologies UK Ltd |
| R5-237688 | 5.3.14.6 | Addition of NTN inter-frequency measurement test cases | Qualcomm Technologies Ireland |
| R5-237689 | 5.3.14.6 | Addition of NTN parallel measurement gap-based inter-frequency test cases | Qualcomm Technologies Ireland |
| R5-237833 | 5.3.14.6 | Addition of NTN intra-frequency gap-based measurement test cases | Qualcomm Technologies Ireland |
| R5-237930 | 5.3.14.8 | Test point analysis for NR NTN test cases from 7.5 to 7.9 | CAICT |
| R5-237931 | 5.3.14.8 | Adding Test point analysis for NR NTN frequency error test case | Keysight Technologies UK Ltd |
| R5-237387 | 6.3.11.4 | Addition of 5GC NR-NTN test case NTN / GNSS position reporting / reject cause #78 "PLMN not allowed to operate at the present UE location" | Qualcomm Technologies Int |
| R5-237432 | 6.3.11.4 | Addition of 5GC NR-NTN test case Cell Selection/Serving cell becomes non-suitable (CellBarredNTN) | Qualcomm Technologies Int |
| R5-237389 | 6.3.11.4 | Editorial correction to NR NTN TC 6.7.1.1 | Huawei, Hisilicon |
| R5-237390 | 6.3.11.4 | Editorial correction to NR NTN TC 6.7.1.2 | Huawei, Hisilicon |
| R5-236584 | 6.3.11.5 | Addition of Applicability of Protocol conformance test cases for NR-NTN | Qualcomm Technologies Int |

RAN5#102

Following CRs were agreed

| R5-242007 | Correction of test environment for NR NTN RF testing | ROHDE & SCHWARZ |
| --- | --- | --- |
| R5-242016 | Updates to Test environment for NR NTN RRM testing | Keysight Technologies UK Ltd |
| R5-242017 | Common Test environment updates for NR NTN RF, demod and RRM testing | Keysight Technologies UK Ltd |
| R5-241909 | Addition of NR NTN capabilities | CAICT |
| R5-241270 | Addition of PICS to support NTN RRM | Qualcomm Inc |
| R5-240840 | Corrections on 5.3.3 for minimum guardband and transmission bandwidth configuration | ZTE Corporation |
| R5-240841 | Corrections on 6.2.2 for maximum output power reduction | ZTE Corporation |
| R5-241805 | Corrections on 6.2.3 for additional maximum output power reduction | ZTE Corporation |
| R5-240843 | Corrections on 6.3.2 for Transmit OFF power | ZTE Corporation |
| R5-241806 | Corrections on 6.3.3 for Transmit ON OFF time mask | ZTE Corporation |
| R5-240846 | Corrections on 6.5.2 for out of band emission | ZTE Corporation |
| R5-241807 | Corrections on 6.5.3 for spurious emission | ZTE Corporation |
| R5-241877 | Corrections on 7.3.2 for Reference sensitivity power level | ZTE Corporation |
| R5-240850 | Corrections on 7.4 for maximum input level | ZTE Corporation |
| R5-240851 | Corrections on 7.5 for adjacent channel selectivity | ZTE Corporation |
| R5-240852 | Corrections on 7.6 for blocking characteristics | ZTE Corporation |
| R5-240853 | Corrections on A.3.2.1.1 for the reference channel for NTN PDSCH requirement | ZTE Corporation |
| R5-240854 | Update of 6.2.1 for maximum output power | ZTE Corporation |
| R5-241810 | Update of chapter 4 for RF general description | ZTE Corporation |
| R5-242008 | Update to NTN Add Spurious Emission TC | Qualcomm Inc |
| R5-242009 | Update to NTN General Spurious emission TC | Qualcomm Inc |
| R5-242010 | Updates to NTN Spur emission UE Coex | Qualcomm Inc |
| R5-242011 | Update to NTN Tx Intermod TC | Qualcomm Inc, ZTE |
| R5-242012 | Update to NTN Annex F MU TT | Qualcomm Inc |
| R5-241148 | Update to PDSCH Mapping Type A test case for Satellite Access | QUALCOMM Inc |
| R5-241149 | General updates to RF NTN clauses | QUALCOMM Inc |
| R5-242013 | Splitting the NR NTN frequency error test case | ROHDE & SCHWARZ |
| R5-242018 | UL RMCs updates for NR NTN | Keysight Technologies UK Ltd |
| R5-241396 | Updates to NR NTN Minimum output power test | Keysight Technologies UK Ltd |
| R5-241397 | Updates to NR NTN Transmit OFF power test | Keysight Technologies UK Ltd |
| R5-241398 | Updates to NR NTN Maximum Input Level test | Keysight Technologies UK Ltd |
| R5-241440 | Updates to NTN TC 6.3.3 on Tx on-off time mask | Apple Benelux B.V. |
| R5-241441 | Updates to NTN TC 6.5.2.2 on Spectrum emission mask | Apple Benelux B.V. |
| R5-241442 | Updates to NTN TC 6.5.2.4 on ACLR | Apple Benelux B.V. |
| R5-241910 | Update of Applicability and Additional Information of RF conformance test cases for Satellite Access | CAICT |
| R5-241265 | General update to NTN tests | Qualcomm Inc |
| R5-241266 | Addition of NTN timing accuracy test 14.3.1.1 | Qualcomm Inc |
| R5-241267 | Addition of NTN time-based CHO tests 14.2.1.x | Qualcomm Inc |
| R5-241268 | Addition of NTN intra-frequency cell reselection tests 14.1.x | Qualcomm Inc |
| R5-241269 | Addition of NTN SS-SINR measurement accuracy tests 14.6.3.x | Qualcomm Inc |
| R5-242014 | Description of ephemeris calculation process | Keysight Technologies UK Ltd |

| R5-241561 | Updates to Ephemeris Info for Multi-Cell NRN-NTN signalling test cases | Qualcomm Inc |
| --- | --- | --- |
| R5-241565 | Updates to SIB19 Common Config for NR-NTN test cases | Qualcomm Inc |
| R5-241649 | Addition of NR NTN TA reporting PICS | Qualcomm Inc |
| R5-241566 | Addition of NR-NTN / PLMN selection / Periodic reselection / MinimumPeriodicSearchTimer test case | Qualcomm Inc. |
| R5-241567 | Updates to cell configuration for NTN / GNSS position reporting / reject cause #78 "PLMN not allowed to operate at the present UE location" test case | Qualcomm Inc |
| R5-241568 | Addition of NTN / Mobility registration update / supported TACs not part of UE registration area | Qualcomm Inc |
| R5-241569 | Introduction of new NR NTN RRC TC for Event D1 | Qualcomm Inc |
| R5-240985 | Addition of new NR NTN MAC TA reporting test case | Qualcomm Inc |
| R5-241570 | Addition of new NR NTN RLC t-reassembly timer test case | Qualcomm Inc |
| R5-241571 | Addition of NR NTN PDCP discard timer test case | Qualcomm Inc |
| R5-241652 | Applicability of New NR NTN TC for Event D1 | Qualcomm Inc |
| R5-241650 | Applicability updates to NR NTN test cases | Qualcomm Inc |
| R5-241651 | Applicability updates for new NTN Idle mode and NAS test cases | Qualcomm Inc |

RAN5#103

| R5-243286 | Corrections on 4.3.1 for NTN FR1 test channel bandwidth | ZTE Corporation |
| --- | --- | --- |
| R5-243287 | Update on A.4.1 and A.4.3.1 for FR1-NTN implementation types and RF baseline capabilities | ZTE Corporation |
| R5-243398 | Correction to NTN PICS | Qualcomm France |
| R5-242500 | Introduction of new NR NTN test case - 6.5.1 Occupied bandwidth | Keysight Technologies |
| R5-242501 | Introduction of new NR NTN test case - 6.4.2.1 Error Vector Magnitude | Keysight Technologies |
| R5-243896 | Introduction of new NR NTN test case - 6.4.2.1a Error Vector Magnitude including symbols with transient period | Keysight Technologies |
| R5-243673 | Introduction of new NR NTN test case - 6.4.2.2 Carrier leakage | Keysight Technologies |
| R5-243674 | Introduction of new NR NTN test case - 6.4.2.3 In-band emissions | Keysight Technologies |
| R5-243675 | Introduction of new NR NTN test case - 6.4.2.4 EVM equalizer spectrum flatness | Keysight Technologies |
| R5-242506 | Introduction of new NR NTN test case - 6.4.2.5 EVM equalizer spectrum flatness for Pi2 BPSK | Keysight Technologies |
| R5-243676 | Update of NR NTN test case - 6.2.1 UE maximum output power | Keysight Technologies |
| R5-242508 | Update of NR NTN test case - 6.2.2 UE maximum output power reduction | Keysight Technologies |
| R5-243677 | Update of NR NTN test case - 6.2.3 UE additional maximum output power reduction | Keysight Technologies |
| R5-242510 | Update of NR NTN test case - 6.2.4 Configured transmitted power | Keysight Technologies |
| R5-243678 | Update MU and TT for NR NTN test cases | Keysight Technologies |
| R5-242947 | Updates to additional spurious emissions TC 6.5.3.3 | Qualcomm Tech. Netherlands B.V |
| R5-243679 | Adding new NTN test case 6.3.4 Power control | Qualcomm Tech. Netherlands B.V |
| R5-243288 | Corrections on 5.1 for NTN FR1 frequency range designation | ZTE Corporation |
| R5-243289 | Corrections on 6.2.3 for NTN UE additional maximum output power reduction | ZTE Corporation |
| R5-243290 | Corrections on 6.5.3.3 for NTN UE additional spurious emissions | ZTE Corporation |
| R5-243680 | Updates on Annex for satellite access conformance test | ZTE Corporation |
| R5-243681 | Annex F updates for NTN RF test on Tx on-off time mask | Apple Benelux B.V. |
| R5-243814 | Annex F updates for NTN RF test on Spectrum emission mask | Apple Benelux B.V. |
| R5-243417 | Annex F updates for NTN RF test on ACLR | Apple Benelux B.V. |
| R5-243899 | Update to nrn-ntn pdsch demod test case to update min test time | Qualcomm Inc |
| R5-242512 | Update applicability for NR NTN test cases | Keysight Technologies |
| R5-243292 | Corrections on 4.0 for NTN tested bands selection criteria | ZTE Corporation |
| R5-243394 | Addition of applicability table for NR NTN RRM tests | Qualcomm France |
| R5-243440 | Applicability spec update for NR-NTN test cases | Qualcomm Inc |
| R5-243359 | Addition of NTN Timing Advance test 14.3.2.1 | Qualcomm France |
| R5-243360 | Addition of NTN distance-based CHO tests 14.2.1.5 and 14.2.1.6 | Qualcomm France |
| R5-243361 | Addition of NTN inter-frequency Measurement Initiation Cell Reselection tests 14.1.7 and 14.1.8 | Qualcomm France |
| R5-243362 | Addition of NTN L1-RSRP Measurement Accuracy tests 14.6.4.1 and 14.6.4.2 | Qualcomm France |
| R5-243363 | Update to NTN general sections | Qualcomm France |
| R5-243448 | Update Test Point analysis for NR NTN test cases | Keysight Technologies |

| R5-243554 | Added Common test environment for NR-NTN test cases | Qualcomm Technologies Ireland |
| --- | --- | --- |
| R5-243597 | Updates to SIB19 and ephemeris information for NGSO and GSO condition | Qualcomm Technologies Ireland, MediaTek Inc. |
| R5-243555 | Addition of system information combination for inter frequency NTN scenario | Qualcomm Incorporated |
| R5-242133 | Correction to the note of NR NTN PICS | MediaTek Inc. |
| R5-242765 | Addition of NR NTN PICS | Qualcomm Incorporated |
| R5-242134 | Correction to NR NTN TC 8.1.3.1.26 | MediaTek Inc. |
| R5-243556 | Correction to NR NTN TC 9.4.1.1 | MediaTek Inc. |
| R5-243557 | Correction to NR NTN TC 9.4.1.2 | MediaTek Inc. |
| R5-243558 | Introduction of new TC NR-NTN - TC TAI(s) not allowed / forbidden TAI(s) | Qualcomm Technologies Ireland |
| R5-243559 | Introduction of new TC NR-NTN - ntn-UlSyncValidityDuration, T430 Expiry | Qualcomm Technologies Ireland |
| R5-243560 | Updates to NTN test cases with missing NGSO configuration | Qualcomm Technologies Ireland |
| R5-243598 | Addition of new NR-NTN conditional handover condEventA4 test case | Qualcomm Technologies Ireland |
| R5-243561 | Addition of new NR NTN conditiona handover CondEventD1 test case | Qualcomm Technologies Ireland |
| R5-243599 | Addition of new NR NTN conditiona handover CondEventT1 test case | Qualcomm Technologies Ireland |
| R5-242757 | Correction to NR NTN TA report test case 7.1.1.10.4 | Qualcomm Incorporated |
| R5-243562 | Addition of NR NTN cell reselection test case 6.1.2.18a | Qualcomm Incorporated |
| R5-243563 | Addition of NR NTN cell reselection test case 6.1.2.18b | Qualcomm Incorporated |
| R5-242769 | Addition of NR NTN MAC test case 7.1.1.5.6 | Qualcomm Incorporated |
| R5-243564 | Addition of NR NTN RLC t-reassembly timer test case 7.1.2.3.9a | Qualcomm Incorporated |
| R5-243565 | Correction to the applicability condition of NR NTN | MediaTek Inc. |
| R5-243950 | Applicability updates to NR NTN test cases | Qualcomm Incorporated |
| R5-242320 | NR NTN: Addition of GSO Test Model | MCC TF160 |

RAN5-104

| R5-244933 | Corrections on 7.3.2 for REFSENS requirements for NTN band n256 | ZTE Corporation |
| --- | --- | --- |
| R5-245098 | Updates to Tx power control MU TT values | Qualcomm Technologies Ireland |
| R5-245854 | min test time update for nr-ntn pdsch demod test cases | Qualcomm Inc |
| R5-245855 | SIB19 update for RF and DEMOD test cases | Qualcomm Inc |
| R5-245856 | Update to Clause 7.6.2 In-band blocking | Apple, Qualcomm Technologies Ireland |
| R5-245857 | Update to Clause 7.6.4 Narrow band blocking | Apple, Qualcomm Technologies Ireland |
| R5-245858 | Updates to NTN Out of band blocking RF test | Apple Benelux B.V. - Belgium |
| R5-245073 | Update to general information for NR NTN | Bureau Veritas ADT |
| R5-245371 | Update to applicability for NR-NTN RRM test cases | QUALCOMM Europe Inc. - Spain |
| R5-246063 | Updates to applicability for some NTN RF tests | Apple Benelux B.V. - Belgium |
| R5-245243 | Addition of new test cases for SS-RSRP measurement accuracy for Satellite Access | Rohde & Schwarz |
| R5-245244 | Addition of new test cases for SS-RSRQ measurement accuracy for Satellite Access | Rohde & Schwarz |
| R5-245245 | Editorial corrections to Table 14.0.2-1 | Rohde & Schwarz |
| R5-245859 | Addition of NR-NTN RLM test cases 14.4.1.x | QUALCOMM Europe Inc. - Spain |
| R5-245860 | Addition of NR-NTN Re-establishment test cases 14.2.2.1.x | QUALCOMM Europe Inc. - Spain |
| R5-245346 | Addition of Annex E for NR-NTN test cases | QUALCOMM Europe Inc. - Spain |
| R5-245566 | Corrections to NR NTN Conditional HO test case 8.1.4.4.5 | Arriver Software AB |
| R5-245561 | Correction to NR NTN Idle mode TC 6.7.1.4 | MediaTek Inc. |
| R5-244302 | Correction to NR NTN test case 8.1.4.4.6 | MediaTek Inc. |
| R5-244303 | Correction to NR NTN test case 8.1.4.4.7 | MediaTek Inc. |
| R5-244411 | Correction to NR-NTN testcase 9.4.1.1 | ROHDE & SCHWARZ |
| R5-244421 | Updates to NR NTN RLC test case 7.1.2.2.5a | MCC TF 160 |
| R5-244665 | Updates to NR NTN test case titles | Qualcomm Incorporated |
| R5-244667 | Correction to NTN DRX test case 7.1.1.5.6 | Qualcomm Incorporated |
| R5-245118 | Addition of NR NTN test case 6.4.2.4 | Qualcomm Incorporated |
| R5-245121 | Addition of NR NTN test case 6.4.2.5 | Qualcomm Incorporated |
| R5-245562 | Addition of NR NTN HARQ feedback disabled test case | Qualcomm Incorporated |
| R5-245564 | Correction to NR NTN TC 9.4.1.1 | Huawei, Hisilicon |
| R5-245207 | Correction to NR NTN TC 9.4.1.2 | Huawei, Hisilicon |
| R5-245565 | Correction to NR NTN TC 9.4.1.3 | Huawei, Hisilicon |
| R5-245233 | Corrections to NR NTN test case 6.1.2.18a | Qualcomm Incorporated |
| R5-245254 | Corrections to NR NTN test case 6.1.2.18b | Qualcomm Incorporated |
| R5-244666 | NR NTN test case title updates | Qualcomm Incorporated |
| R5-245563 | Applicability updates for NR NTN test cases | Qualcomm Incorporated |
| R5-244422 | NR NTN: Addition of NGSO Test Model | MCC TF160 |

RAN5#105

| R5-247786 | addition of HARQ feedback disabled PICS for nr-ntn | Qualcomm Inc |
| --- | --- | --- |
| R5-246434 | NTN A-Spurious test - corrections for NS 02N | Keysight Technologies |
| R5-247785 | Updating the test description in NTN performance test case | Huawei, Hisilicon |
| R5-247787 | addition of subtest selection criteria for DEMOD NR-NTN test case | Qualcomm Inc |
| R5-247800 | Updates on defintion of NTN terms and abbreviations | ZTE Corporation, Tejet, SRTC |
| R5-246322 | Update to applicability of test cases for Satellite Access | Ericsson |
| R5-247829 | Update to NR-NTN test applicability | Qualcomm Innovation Center Inc |
| R5-247150 | applicability update for DEMOD NR-NTN tests | Qualcomm Inc |
| R5-246822 | Update to propagation conditions for NR-NTN RLM test cases 14.4.1.x | Qualcomm Innovation Center Inc |
| R5-246823 | Addition of Annex F for NR-NTN test cases | Qualcomm Innovation Center Inc |
| R5-246824 | Update to NR-NTN event-triggered reporting test cases 14.5.1.x including TT | Qualcomm Innovation Center Inc |
| R5-246825 | Addition of NR-NTN cell reselection test cases 14.1.1 and 14.1.5 | Qualcomm Innovation Center Inc |
| R5-246826 | Addition of NR-NTN cell reselection enhanced requirement test case 14.1.6 | Qualcomm Innovation Center Inc |
| R5-246827 | Addition of NR-NTN idle mode relaxed measurement test cases 14.1.9 and 14.1.10 | Qualcomm Innovation Center Inc |
| R5-247284 | Addition of new test cases for SSB based L1-RSRP measurement for Satellite Access | ROHDE & SCHWARZ |
| R5-247879 | Addition beam failure and link recovery TC 14.4.2.1 | Keysight Technologies |
| R5-247880 | Addition beam failure and link recovery TC 14.4.2.2 | Keysight Technologies |
| R5-247881 | Addition beam failure and link recovery TC 14.4.2.3 | Keysight Technologies |
| R5-247945 | Addition beam failure and link recovery TC 14.4.2.4 | Keysight Technologies |
| R5-247882 | Annex F update including TT analysis for NR-NTN BFR test cases | Keysight Technologies |
| R5-247835 | Addition of TT analysis for NR-NTN test cases 14.5.1.x | Qualcomm Innovation Center Inc |
| R5-247883 | Test Tolerances for FR1 SSB-based beam failure detection and link recovery for Satellite access | Keysight Technologies |
| R5-247884 | Test Tolerances for FR1 CSI-RS-based beam failure detection and link recovery for Satellite access | Keysight Technologies |

RAN5-105

| R5-250999 | Correction to NR NTN PICS | MediaTek Inc. |
| --- | --- | --- |
| R5-250072 | Update of NR NTN TC 8.1.3.1.26 | MediaTek Inc. |
| R5-250072r1 | Update of NR NTN TC 8.1.3.1.26 | MediaTek Inc. |
| R5-251297 | Update of NR NTN TC 8.1.3.1.26 | MediaTek Inc. |
| R5-250931 | Correction to NR NTN TC 8.1.4.4.6 | MediaTek Inc. |
| R5-250932 | Correction to NR NTN TC 8.1.4.4.7 | MediaTek Inc. |
| R5-250968 | Correction to NR NTN TC 7.1.1.5.10 | MediaTek Inc. |
| R5-251030 | Correction to applicability of NR NTN TC | MediaTek Inc. |

| R5-250291 | NR NTN - Core specs alignment in common clauses | Keysight Technologies |
| --- | --- | --- |
| R5-250632 | Update of test conditions for NR NTN out-of-band blocking test case | CAICT |
| R5-250948 | Correction of statistical testing of receiver characteristics for NR NTN | Anritsu |
| R5-251188 | Update to NR-NTN test applicability | Qualcomm Germany |
| R5-251562 | Core Spec Alignment for Test Configuration ID for NR-NTN test cases | Rohde & Schwarz |
| R5-251563 | Addition of new Inter-frequency event triggered test cases for SAN | Rohde & Schwarz |
| R5-250921 | Addition of new test cases for CSI-RS based L1-RSRP measurement for Satellite Access | Rohde & Schwarz |
| R5-250922 | Applicability update for L1-RSRP and L3 measurement accuracy test cases for SAN | Rohde & Schwarz |
| R5-251740 | Test Tolerance update in NR NTN Beam Failure Detection and link recovery test cases | Keysight Technologies |
| R5-251657 | Update to NR-NTN cell reselection test cases 14.1.9 and 14.1.10 including TT | Qualcomm India Pvt Ltd |
| R5-251154 | Update to NR-NTN SSB based L1-RSRP Measurement Accuracy test cases 14.6.4.1 and 14.6.4.2 including TT | Qualcomm India Pvt Ltd |
| R5-251155 | Update to NR-NTN SS-SINR Measurement Accuracy test cases 14.6.3.1 and 14.6.3.2 including TT | Qualcomm India Pvt Ltd |
| R5-251163 | Addition of NR-NTN DCI-based BWP switch test case 14.4.3.1.1 | Qualcomm Germany |
| R5-251164 | Addition of NR-NTN RRC-based BWP switch test case 14.4.3.2.1 | Qualcomm Germany |
| R5-251165 | Addition of NR-NTN CBW change test case 14.4.4.1 | Qualcomm Germany |
| R5-251654 | Update to NR-NTN inter-frequency test cases 14.5.2.x including TT | Qualcomm Germany |
| R5-251167 | Update to NR-NTN two-gap inter-frequency test cases 14.5.2.4 and 14.5.2.6 including TT | Qualcomm Germany |
| R5-251651 | Update to NR-NTN SSB-based RLM test cases 14.4.1.1, 14.4.1.2, 14.4.1.3 and 14.4.1.4 including TT | Qualcomm Germany |
| R5-251652 | Update to NR-NTN CSI-RS-based RLM test cases 14.4.1.5, 14.4.1.6, 14.4.1.7 and 14.4.1.8 including TT | Qualcomm Germany |
| R5-251170 | Addition of NR-NTN intra-frequency Handover test case 14.2.1.1 | Qualcomm Germany |
| R5-251653 | Addition of NR-NTN inter-frequency Handover test case 14.2.1.2 | Qualcomm Germany |
| R5-251741 | Update to NR-NTN intra-frequency time-based CHO test case 14.2.1.3 including TT | Qualcomm Germany |
| R5-251742 | Update to NR-NTN inter-frequency time-based CHO test case 14.2.1.4 including TT | Qualcomm Germany |
| R5-251174 | Update to NR-NTN intra-frequency test cases 14.5.1.x | Qualcomm Germany |
| R5-251175 | Update to NR-NTN two-gap intra-frequency test cases 14.5.1.5 and 14.5.1.6 | Qualcomm Germany |
| R5-251658 | Update to Annex F for NR-NTN test cases | Qualcomm Germany |
| R5-251743 | Test Tolerance for NR NTN Beam failure detection and link recovery test cases | Keysight Technologies |
| R5-251144 | Test Tolerance analysis for SS-SINR measurement for Satellite Access test 14.6.3.1 | Qualcomm India Pvt Ltd |
| R5-251145 | Test Tolerance analysis for inter-frequency SS-SINR Absolute and relative accuracy for Satellite Access test 14.6.3.2 | Qualcomm India Pvt Ltd |
| R5-251146 | Test Tolerance analysis for L1-RSRP Absolute and relative accuracy for Satellite Access test 14.6.4.1 and 14.6.4.2 | Qualcomm India Pvt Ltd |
| R5-251609 | Test Tolerance analysis for FR1 inter-frequency cell reselection for UE fulfilling low mobility relaxed measurement criterion for Satellite Access test 14.1.9 | Qualcomm India Pvt Ltd |
| R5-251610 | Test Tolerance analysis for FR1 inter-frequency cell reselection for UE fulfilling not-at-cell edge relaxed measurement criterion for Satellite Access test 14.1.10 | Qualcomm India Pvt Ltd |

RAN5-107

| R5-252064 | Correction of reference in Ephemeris Information clauses | CAICT |
| --- | --- | --- |
| R5-252513 | Correction to nrofHARQProcessesForPDSCH for NTN testing | Anritsu |
| R5-252832 | Editorial correction of typo for Ephemeris NR NTN RRM UL timing accuracy test cases | Keysight Technologies |
| R5-252964 | Update for SIB19 RRM parameter table | Qualcomm Korea |
| R5-253473 | NR NTN - Out of band blocking test - Frequency range update | Keysight Technologies UK Ltd |
| R5-253603 | NR NTN - Removing 256QAM - Core specs alignment | Keysight Technologies, Thales, ZTE |
| R5-253474 | Correction of test case 6.4.2.1a | ROHDE & SCHWARZ |
| R5-253612 | Addition of reference sensitivity test cases with variable Tx-Rx spacing for NR NTN bands | EchoStar |
| R5-253475 | Cleaning up for NR NTN clause 8.2.1.2 | MediaTek (Chengdu) Inc. |
| R5-253616 | Addition of active UL slots and RMC for RF tests of FR1 NTN | Anritsu |
| R5-253006 | Editorial update to NTN RF test case | Apple Inc |
| R5-253613 | Addition of applicability for new test case for variable Tx-Rx spacing for NR NTN bands | EchoStar |
| R5-252963 | Update to NR-NTN test applicability | Qualcomm Korea |
| R5-253476 | Addition of new test case 14.2.2.2.1 and 14.2.2.2.2 for NR NTN | Mediatek India Technology Pvt. |
| R5-252804 | Test Tolerance update for intra frequency NR cell reselection for Satellite Access test 14.1.1 and 14.1.2. | Qualcomm Innovation Center Inc |
| R5-253542 | Test Tolerance update for Measurement Initiation based intra frequency NR cell reselection for Satellite Access test 14.1.3 and 14.1.4. | Qualcomm Innovation Center Inc |
| R5-252806 | Test Tolerance update for inter frequency NR cell reselection for Satellite Access test 14.1.5. | Qualcomm Innovation Center Inc |
| R5-252807 | Test Tolerance update for inter frequency NR cell reselection for Satellite Access test 14.1.6. | Qualcomm Innovation Center Inc |
| R5-253623 | Test Tolerance update for Time based and Location based Measurement Initiation inter frequency NR cell reselection for Satellite Access test 14.1.7 and 14.1.8. | Qualcomm Innovation Center Inc |
| R5-252829 | Addition of NR NTN 14.2.2.3.1 test case | Keysight Technologies UK Ltd |
| R5-253617 | Test Tolerance update in NR NTN Beam Failure Detection and link recovery test cases | Keysight Technologies |
| R5-252877 | Correction to NR SA SS-RSRP measurement accuracy for Satellite Access TCs | Keysight Technologies |
| R5-252941 | Update to NR-NTN measurement reporting tests | Qualcomm Korea |
| R5-252942 | Addition of NR-NTN MAC-CE based pathloss RS switch test 14.4.5.1 | Qualcomm Korea |
| R5-253624 | Update to NR-NTN measurement accuracy tests | Qualcomm Korea |
| R5-252944 | Update to general section of NR-NTN | Qualcomm Korea |
| R5-252945 | Update to NR-NTN intra-frequency re-establishment test 14.2.2.1.1 including TT | Qualcomm Korea |
| R5-252946 | Update to NR-NTN inter-frequency re-establishment test 14.2.2.1.2 including TT | Qualcomm Korea |
| R5-252947 | Update to NR-NTN DCI-based BWP switch test 14.4.3.1.1 including TT | Qualcomm Korea |
| R5-252948 | Update to NR-NTN RRC-based BWP switch test 14.4.3.2.1 including TT | Qualcomm Korea |
| R5-252949 | Update to NR-NTN UE-specific CBW change test 14.4.4.1 including TT | Qualcomm Korea |
| R5-252950 | Update to NR-NTN Transmit Timing test 14.3.1.1 including TT | Qualcomm Korea |
| R5-252951 | Update to NR-NTN Timing Advance test 14.3.2.1 including TT | Qualcomm Korea |
| R5-252952 | Update to Annex F for NR-NTN test cases | Qualcomm Korea |
| R5-252953 | Addition of Annex H common message contents for NR-NTN | Qualcomm Korea |
| R5-252954 | Update to NR-NTN Handover test cases | Qualcomm Korea |
| R5-253625 | Update to SMTC profiles for NR-NTN | Qualcomm Korea |
| R5-252956 | Addition of FR1-NTN timing measurement MU | Qualcomm Korea |
| R5-253543 | Test Tolerance analysis for intra frequency NR cell reselection for Satellite Access test 14.1.1 and 14.1.2. | Qualcomm Innovation Center Inc |
| R5-253544 | Test Tolerance analysis for intra frequency NR cell reselection for Satellite Access test 14.1.3 and 14.1.4. | Qualcomm Innovation Center Inc |
| R5-252799 | Test Tolerance analysis for inter frequency NR cell reselection for Satellite Access test 14.1.5. | Qualcomm Innovation Center Inc |
| R5-253545 | Test Tolerance analysis for inter frequency NR cell reselection for UE configured with enhanced requirements for Satellite Access test 14.1.6. | Qualcomm Innovation Center Inc |
| R5-253626 | Test Tolerance analysis for time based and Location based measurement initiation to inter frequency NR cell reselection for Satellite Access test 14.1.7 and 14.1.8. | Qualcomm Innovation Center Inc |
| R5-253618 | Test Tolerance for NR NTN Beam failure detection and link recovery test cases | Keysight Technologies |
| R5-252967 | Addition of TT analysis for NR-NTN test 14.2.2.1.1 | Qualcomm Korea |
| R5-252968 | Addition of TT analysis for NR-NTN test 14.2.2.1.2 | Qualcomm Korea |
| R5-252969 | Addition of TT analysis for NR-NTN test 14.4.3.1.1 | Qualcomm Korea |
| R5-252970 | Addition of TT analysis for NR-NTN test 14.4.3.2.1 | Qualcomm Korea |
| R5-252971 | Addition of TT analysis for NR-NTN test 14.4.4.1 | Qualcomm Korea |
| R5-252972 | Addition of TT analysis for NR-NTN test 14.3.1.1 | Qualcomm Korea |
| R5-252973 | Addition of TT analysis for NR-NTN test 14.3.2.1 | Qualcomm Korea |
| R5-252135 | NR NTN - Removing 256QAM - TP analysis update | Keysight Technologies, Thales |

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template