3GPP TSG-RAN5 Meeting #108	R5-253744

# Bengaluru, India, 25th Aug 2025 - 29th Aug 2025

3GPP TSG RAN Meeting #109	RP-25xxxx

Beijing, China, September 15-18, 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Further NR mobility enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_Mob_enh2-UEConTest |  |  |  |  |
| Unique ID | 1040108 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241348 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 80% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Daiwei Zhou |
|  | Company | MediaTek Inc. |
|  | Email | daiwei.zhou@mediatek.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN #104 the WID for UE Conformance - Further NR mobility enhancements was approved. Work Plan was created in [1].

Status after RAN5 #108 (the detail can be found in R5-253743)

- 82% overall completeness achieved.

- For RRM/SIG test, 25 CRs were agreed.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers:

[1] R5-253743 WP UE Conformance - Further NR mobility enhancements, MediaTek Inc., Apple, China Telecom

TS 38.508-1 CRs

[1] R5-255034 Update to RRC IEs for Further NR mobility enhancements, MediaTek Inc.

TS 38.522 CRs

- R5-255317 Updates of test applicability for LTM FR1 test cases, MediaTek Inc.

TS 38.523-1 CRs

- R5-253795 Correction of LTM test case 7.1.1.1.28, MediaTek Inc.

- R5-255035 Addition of new LTM Test Case 7.1.1.3.29 for LTM cell switch 4 step contention free random access procedure, Qualcomm Sweden

- R5-254175 Correction to LTM Test Case DRX operation 7.1.1.5.11, Qualcomm Sweden

TS 38.523-2 CRs

- R5-255036 Addition of Applicability of new LTM Test Cases, Qualcomm Sweden

TS 38.533 CRs

[1] R5-254192 Correction for TT analysis for TC 6.3.3.5, Xiaomi

[2] R5-254193 Correction for TT analysis for RRM TC 6.5.12.1, Xiaomi

[3] R5-254194 Correction for TT analysis for RRM TC 6.5.12.2, Xiaomi

[4] R5-254355 Completion of NR-DC SA FR1 CHO test case, Nokia

[5] R5-254356 Update to NR-DC SA FR1 CHO with target MCG and candidate SCG test case including TT, Nokia

[6] R5-254357 Update to NR-DC SA FR2 CHO and PSCell change test case including TT, Nokia

[7] R5-254358 Addition of message content in NR-DC SA FR2 CHO with candidate SCG test case, Nokia

[8] R5-254359 Annex F change to update the test tolerance values for NR-DC SA FR1 CHO test case, Nokia

[9] R5-254360 Annex F change to add the test tolerance for the NR SA FR2 CHO test case, Nokia

[10] R5-255315 Core spec alignment for LTM test cases 6.3.4.1 and 6.3.4.2, MediaTek Inc.

[11] R5-255316 Core alignment for LTM PCell switch test cases 6.3.4.3 and 6.3.4.4, MediaTek Inc.

[12] R5-254701 Correction of NR SA FR2 PDCCH-order RACH test cases 7.3.2.4.x, Ericsson

[13] R5-255318 Correction of FR1 NR SA RACH-based LTM PSCell switch test case 6.3.5.1, Ericsson

[14] R5-255319 Correction of NR FR2 SA RACH-based LTM PSCell switch test case 7.3.5.1, Ericsson

TS 38.903 CRs

[1] R5-254195 TT analysis for new test case 6.3.3.5, Xiaomi

[2] R5-254196 TT analysis for new test case 6.5.12.1, Xiaomi

[3] R5-254197 TT analysis for new test case 6.5.12.2, Xiaomi

[4] R5-254353 Updation of Test tolerance analysis of NR-DC SA FR1 CHO with Candidate SCG test case, Nokia

[5] R5-254354 Addition of Test tolerance analysis of NR-DC SA FR2 CHO with Target SCG test case, Nokia

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template