## Slide 1
IETF Status Report to TSG CT/SA#102
Peter Schmitt (3GPP Liaison Manager to IETF)
Charles Eckel (IETF Liaison Manager to 3GPP)

## Slide 2: Agenda
3GPP-IETF Coordination
Ongoing Liaison Statements exchanged between IETF and 3GPP
Ongoing IANA action
Status of the 3GPP-IETF dependencies
AoB

## Slide 3: 3GPP-IETF Coordination

## Slide 4: IETF-3GPP Coordination meeting
Last: @IETF#118 (Prague)
  2023, November 6, 11:45 - 12:45 (CET)(remote access provided)
  With CT chair, IETF liaison, IESG members, IAB members, WG chairs and delegates. About 25 attendees
  LSs exchanged smoothly
    Recommend IETG WG chairs continue to work with Charles and Peter to post LSs
  Remaining dependencies (about 7) under control
Next: @IETF#119 (Brisbane, AUS)
  Will be held on 2024, March 18 (same week as CT/SA#103)
  Remote access will be provided

## Slide 5: IETF - 3GPP IAB group
Created in April 2023, similar to the IETF-IEEE IAB group
Group description
  The purpose of this group is to support coordination activities between IETF and 3GPP as documented in RFC 3113.
  Led jointly by the 3GPP and IETF liaison managers
  No fixed membership but participation from relevant IETF Area Directors, IETF WG Chairs, 3GPP WG Chairs, and document authors/editors is encouraged.
  See: https://datatracker.ietf.org/group/ietf3gpp/about/
Action Points:
  Update the dependency list tool or create a new one (with IETF support)
  Update RFC 3113: "3GPP-IETF Standardization Collaboration" (2001)

## Slide 6: IETF-3GPP Liaison Statements

## Slide 7: 3GPP SA3 and RAN3 -> IETF TSVWG
Reply LS on DTLS for SCTP (2023/08/21) from SA3
Reply LS on DTLS for SCTP next steps and request for input (2023/08/30) from RAN 3
Both in response to DTLS for SCTP next steps and request for input (2023/08/04)
  TSVWG lists architectural and security requirements TSVWG has taken into consideration towards developing a solution and asks if interpretation of requirements is correct, if 3GPP has preference or feedback on proposed solutions, and encourages participation in interim TSVWG meeting September 19.
Feedback from SA3:
  TSVWG’s interpretation of security requirements is correct – they are generic best-practice properties of a security protocol.
  Solution (ii) preferred because it appears to have lower implementation effort
Feedback from RAN3:
  RAN3 does not want to limit the maximum message size of application protocols. For this reason, any solution with a limit on message size will not meet RAN3 requirements
  SCTP implementations are not discussed in RAN3
TSVWG design team to set requirements for DTLS/SCTP
  Establish design goals and security requirements to scope the new specification
  Produce a short-lived draft to capture results, present and refine at IETF 118
  LS will be sent once a solution has been identified and is specified in enough detail to be reviewed

## Slide 8: 3GPP SA5 -> NETMOD
LS on need for modeling isInvariant and SystemCreated in YANG (2023/03/09)
3GPP Requirements
  Solution to represent isInvariant and SystemCreated properties in YANG statements is needed to support 3GPP stage3 YANG data models
  Views draft-ma-netmod-immutable-flag as a potential solution
Discussed in NETMOD at IETF 117
  WG adoption poll for draft-ma-netmod-immutable-flag-08 completed with mixed opinions
More discussion in NETMOD at IETF 118 based on draft-ma-netmod-immutable-flag-09 posted (2023/10/21)
  Concerns immutable flags break YANG architecture
  Looking for a compromise that addresses 3GPP requirements without negative impact to YANG architecture

## Slide 9: IETF->3GPP
LS on a Framework for Network Slices in Networks Built from IETF Technologies (10/23)
IETF Traffic Engineering Architecture and Signaling Working Group (teas) informs about drafts under development in the WG and ask SA2, SA3, SA5, RAN3 for feedback
RAN3 point of view this depends on implementation and it is an interaction with transport layer, people can check. The LS was noted.
The LS is noted without any action during the November meetings by SA2 , SA3 and SA5

## Slide 10: Tracking requests to IANA

## Slide 11: IANA assignment request handling
Triggered by review of Rel-17 specifications :
  A lot of IANA assignment requests have been done
  Any IANA assignment request must be indicated to the IETF liaison
  Template for IANA assignment request as an Appendix included in the 3GPP spec requiring the assignment
  To track the requests MCC has created a web page: IANA Pending Request Registry

## Slide 12: IETF Dependencies

## Slide 13: New Published RFCs

## Slide 14: Published RFCs
Additional OAuth Parameters for Authorization in Constrained Environments (ACE), RFC 9201
  Was IETF draft: draft-ietf-ace-oauth-params-16
  Published 08/2022
  Next step: CRs to 33.434
Datagram Transport Layer Security (DTLS) Profile for Authentication and Authorization for Constrained Environments (ACE) RFC 9202
  Was IETF draft: draft-ietf-ace-dtls-authorize-18.
  Published 08/2022
  Next step: CRs to 33.434

## Slide 15: Published RFCs
The Object Security for Constrained RESTful Environments (OSCORE) Profile of the Authentication and Authorization for Constrained Environments (ACE) Framework, RFC 9203
  Was IETF draft: draft-ietf-ace-oscore-profile-19
  Published 08/2022
  Next step: CRs to 33.434

## Slide 16: Published RFCs
Handling of Identity Header Errors for Secure Telephone Identity Revisited (STIR), RFC 9410
  Published 07/2023
  CRs to 24.229 and 29.165 approved
Extension of the Datagram Transport Layer Security (DTLS) RFC 9430
  Published 07/2023
  Next step:
    CR to 33.434

## Slide 17: IETF reference updates
None

## Slide 18: Drafts in RFC Editor queue

## Slide 19: Drafts in RFC Editor queue
draft-ietf-stir-passport-rcd-26
  Title: PASSporT Extension for Rich Call Data
  Last update: 06/2023
  Next steps: Publish as Proposed Standard RFC, CRs to 33.127 and 33.128
draft-ietf-stir-messaging-08
  Title: Messaging Use Cases and Extensions for STIR
  Last update: 08/2023
  Next steps: Publish as Proposed Standard RFC, CRs to 33.127
  !!! WARNING !!! Wrong draft reference in 33.127
    IETF draft-ietf-stir-passport-messaging-00, "Messaging Use Cases and Extensions for STIR".

## Slide 20: Drafts under IESG review

## Slide 21: Drafts under IESG review
draft-ietf-detnet-yang-18
  Title: Deterministic Networking (DetNet) YANG Model
  Last update: 07/2023, addressing AD evaluation and feedback
  Is in state IESG last call
  Next step:
    Publish as Proposed Standard RFC
    CRs to 23.501, 23.503 and 29.565

## Slide 22: Active WG documents

## Slide 23: Active WG document
draft-ietf-quic-multipath
  Title: Multipath Extension for QUIC
  Status: WG document, draft-ietf-quic-multipath-06 posted 10/2023
  Next step: WG review, IESG review, RFC publication, SA2 CR to 23.501
draft-boro-opsawg-teas-attachment-circuit
  Title: YANG Data Models for 'Attachment Circuits'-as-a-Service (ACaaS)
  Status: draft-boro-opsawg-teas-attachment-circuit-07 posted 07/2023
  Changed to: draft-ietf-opsawg-teas-attachment-circuit-03 posted 12/23
  Next steps: WG adoption updates, IESG review, RFC publication, SA5 CR to 28.541

## Slide 24: Active WG document
draft-jesske-update-p-visited-network
  Title: Update to P-Visited-Network-ID in SIP Requests and Responses
  Agreement to handle within SIPCORE at IETF 116 coordination meeting
  Status: Completed WGLC, agreement that best to deal with this as an update to RFC 7969
  Next steps: draft-ietf-siprcore-rfc7969bis to be posted, additional WG review, IESG review, RFC publication, CT1 CR to 24.229

## Slide 25: Individual submissions

## Slide 26: Individual submissions
draft-schwarz-mmusic-sdp-for-gw
  Last update: draft-schwarz-mmusic-sdp-for-gw-05, posted 05/2016, expired
  Next step: Still to be reactivated, published RFC, CT4 CR to 23.334 and 29.334
  Action Point: Nobody seems to be realy interested in the topic. In principle the draft is mainly aiming to register “UDP/DTLS” as a "m="-line “proto” codepoint for SDP. Some delegates are working now on a way forward.

## Slide 27: Any Other Business

## Slide 28
Reminder
  To allow tracing of all IETF drafts referenced in 3GPP specifications
  IETF dependencies newly introduced in a 3GPP specification should be reported to the workplan manager by the 3GPP WG chairs.
  IETF Coordinator will trace the progress of the IETF draft
  The workplan manager will add a line to the workplan for each IETF draft.
  The workplan manager will mark the task as completed once the IETF draft becomes an RFC and the RFC is referenced in the 3GPP TS

## Slide 29: Thank You!
Charles Eckel
IETF Liaison Manager to 3GPP
eckelcu@cisco.com
Peter Schmitt
TSG CT Chair
CCSA
peter.schmitt@huawei.com