## Slide 1: SA5 Status Report to SA#103
Zou Lan, SA5 Chair, Huawei
Thomas Tovinger, SA5 Vice Chair, Ericsson
Anatoly Andrianov, SA5 Vice Chair, Nokia
Gerald Görmer, SA5 Charging SWG Chair, MATRIXX Software
Antoine Mouquet, MCC, ETSI

## Slide 2: SA5 leadership
SA5
Zou Lan (Huawei) Chair since 08/2023
Thomas Tovinger (Ericsson) Vice Chair since 08/2023 Anatoly Andrianov (Nokia) Vice Chair since 08/2023
Antoine Mouquet MCC since 11/2023
  Charging Sub-Working Group (SWG)
Gerald Görmer (MATRIXX Software) SWG Chair since 08/2021 Chen Shan (Huawei) SWG Vice Chair since 05/2016

## Slide 3: Contents
General aspects of SA5
SA5 overall progress since SA#102
Management and Orchestration
Charging

## Slide 4: SA5 general information since SA#102
One f2f meeting in 1Q2024
  Statistics SA5#153, 29 Jan– 2 February, 2024 Sevilla, Spain
    76 delegates ‘attended’ (checked-in) 28 registered for ‘On-Line’ participation
    1098 documents (including revisions) including:
      582 CRs submitted (including revisions)，Total CRs agreed: 266
      45 Incoming LSs, 4 postponed
      21 Outgoing LSs Approved

## Slide 5: SA5 Number of delegates/LS exchange 2023/2024
Chart: LS exchange
| SA5#146Bis-e | SA5#147 | SA5#148-e | SA5#149 | SA5#150 | SA5#151 | SA5#152 | SA5#153
incoming LS | 0 | 38 | 33 | 33 | 29 | 19 | 29 | 45
Outgoing LS | 0 | 18 | 13 | 13 | 9 | 6 | 13 | 21
Chart: Number of delegates in SA5
| SA5#146Bis-e | SA5#147 | SA5#148-e | SA5#149 | SA5#150 | SA5#151 | SA5#152 | SA5#153
F2F delegates | 0 | 151 | 0 | 153 | 176 | 142 | 150 | 76
Online delegates | 139 | 51 | 149 | 42 | 41 | 37 | 44 | 28

## Slide 6: SA5 meeting statistics (2023/2024)
Chart: Total number and agreed tdoc numbers
| SA5#146Bis-e | SA5#147 | SA5#148-e | SA5#149 | SA5#150 | SA5#151 | SA5#152 | SA5#153
Total number of tdocs | 183 | 1131 | 524 | 1005 | 1085 | 989 | 1021 | 1092
Number of agreed tdocs | 45 | 496 | 203 | 405 | 467 | 378 | 453 | 447
Chart: Allocation of agreed tdocs
| SA5#146Bis-e | SA5#147 | SA5#148-e | SA5#149 | SA5#150 | SA5#151 | SA5#152 | SA5#153
R15 CR | 0 | 10 | 0 | 4 | 4 | 3 | 2 | 1
R16 CR | 0 | 30 | 0 | 20 | 37 | 9 | 18 | 13
R17 CR | 0 | 89 | 5 | 67 | 85 | 43 | 66 | 37
R18 CR | 0 | 76 | 6 | 114 | 167 | 148 | 182 | 215
others | 45 | 291 | 192 | 200 | 174 | 175 | 185 | 181

## Slide 7: SA5 progress highlights
Rel-15 corrections on TraceMDT.
Rel-16 corrections on TraceMDT, JSON patch, Charging Maintenance.
Rel-17 corrections on TraceMDT, General NRM, PM/KPI, MDAS, AIML, JSON patch, IMS Charging, Charging ASN.1 and Open API.
Progress on Rel-18 items:
  Altogether 35 studies, 40 work items are completed in Rel-18 including OAM(26 SIs/24 WIs) and CH(9 SIs/16 WIs)
  6 studies are completed since SA#102 (FS_ANLEVA/FS_FSEV/FS_MADCOL_ph2/FS_DCSA/FS_CHFSeg/FS_Ranging_SL_CH)
  27 work items are completed since SA#102 (RANSC/eMDAS_Ph2/AIML_MGT/eSBMA/5GMDT_Ph2/PM_KPI_5G_Ph3/AdNRM_ph2/eECM/MCVNF/ MANS_ph2/
  URLLC_Mgt/OAM_5GSATB/MSAC/OAM_NPN_Ph2/NSOEU/NETSLICE_CH_Ph2/NSSAA_CH/eNPN_CH/IDC_CH/
  5MBS_CH/TSN_CH/B2B_CH/5WWC_ Ph2/CHRACHF/5GSAT_ Ph2_CH/5GSATB_CH/eNS_Ph3_CH).
  1 new Rel-18 WID (Network Slice Replacement charging) is agreed and related technical work is completed.
  1 SA5 specification (TS 28.545) NOT automatically promoted to Release 18
21 Rel-19 topics: 17 studies and 4 work items, 6 topics made progress in first Rel-19 SA5 meeting. Charging Rel-19 topics are under moderator discussion.

## Slide 8: Overview of Rel-18 SA5 OAM WIs/SIs
Altogether 50 WIs/Sis are completed , including 26 SIs and 24 WIs. 4 studies and 15 OAM work items are completed after SA#102.
Rel-18 OAM&P Studies |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | (Completed) Study on enhancement of autonomous network levels | China Mobile, Huawei | FS_eANL | SP-211446
2 | (Completed) Study on evaluation of autonomous network levels | China Mobile, Huawei | FS_ANLEVA | SP-211445
3 | (Completed) Study on enhanced intent driven management services for mobile networks | Huawei, Ericsson | FS_eIDMS_MN | SP-211450
4 | (Completed) Study on intent-driven management for network slicing | Ericsson, Huawei | FS_NETSLICE_IDMS | SP-220278
5 | (Completed) Study on AI/ ML management | Intel, NEC | FS_AIML_MGMT | SP-211443
6 | (Completed) Study on Enhancement of the management aspects related to NWDAF | China Telecom | FS_MANWDAF | SP-211435
7 | (Completed) Study on Fault Supervision Evolution | China Mobile, Huawei | FS_FSEV | SP-220153
8 | (Completed)Study on measurement data collection to support RAN intelligence | Intel, China Mobile | FS_MEDACO_RAN | SP-220488
Management Architecture and Mechanisms |  |  |  | 
9 | (Completed) Study on Enhancement of service based management architecture | Huawei, Ericsson | FS_eSBMA | SP-211451
10 | (Completed) Study on Basic SBMA enabler enhancements | Nokia | FS_eSBMAe | S5-221506
11 | (Completed) Study on Management Aspects of URLLC | China Unicom | FS_URLLC_Mgt | SP-220146
12 | (Completed) Study on Management Aspects of 5GLAN | China Mobile | FS_5GLAN_Mgt | SP-220324
13 | (Completed) Study on Management of Cloud Native Virtualized Network Function | China Mobile | FS_MCVNF | SP-220150
14 | (Completed) Study on Management Aspects of 5G MOCN Network Sharing Phase2 | China Unicom | FS_MANS_ph2 | SP-220151
15 | (Completed) Study on continuous integration continuous delivery support for 3GPP NFs | Lenovo | FS_CICDNS | SP-211427
16 | (Completed) Study on Management of Trace/MDT phase 2 | Nokia | FS_5GMDT_Ph2 | SP-220152
17 | (Completed)Study on YANG PUSH (stopped at SA5#144e) | Ericsson | FS_YANG | SP-200765
18 | (Completed) Study on Management Aspects of IoT NTN Enhancements | China Unicom | FS_IOT_NTN | SP-220490
19 | (Completed) Study on Data management phase 2 | Nokia | FS_MADCOL_ph2 | SP-220842
Support of New Services |  |  |  | 
20 | (Completed)Study on enhancement of management of non-public networks | Huawei | FS_OAM_eNPN | SP-211436
21 | (Completed) Study on new aspects of EE for 5G networks Phase 2 | Huawei | FS_EE5G_Ph2 | SP-211440
22 | (Completed) Study on Network and Service Operations for Energy Utilities | Samsung | FS_NSOEU | SP-211622
23 | (Completed) Study on Key Quality Indicators(KQIs)for 5G service experience | Huawei | FS_KQI_5G | SP-211433
24 | (Completed) Study on Deterministic Communication Service Assurance | Huawei | FS_DCSA | SP-211442
25 | (Completed) Study on management aspects of network slice management capability exposure | Alibaba | FS_NSCE | SP-220142
26 | (Completed) Study on alignment with ETSI MEC for Edge computing management | Huawei | FS_MEC_ECM | SP-220147
Rel-18 Operations, Administration, Maintenance and Provisioning (OAM&P) |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | (Completed) Self-Configuration of RAN Nes | China Mobile, Huawei | RANSC | SP-211431
2 | (Completed) Management Data Analytics phase 2 | Intel, NEC | eMDAS_Ph2 | SP-220981
3 | (Completed) AI/ML management | Intel, NEC | AIML_MGT | SP-230335
4 | (Completed) Intent driven Management Service for Mobile Network phase 2 | Huawei, Ericsson | IDMS_MN_ph2 | SP-230180
Management Architecture and Mechanisms |  |  |  | 
5 | (Completed) Service based management architecture | Huawei, Ericsson, Nokia | eSBMA | SP-230174
6 | (Completed) Network slicing provisioning rules | Ericsson | NSRULE | SP-211449
7 | (Completed) Network slice provisioning enhancement | Samsung | eNETSLICE_PRO | SP-211434
8 | (Completed) Management of Trace/MDT phase 2 | Nokia | 5GMDT_Ph2 | SP-221163
9 | (Completed) 5G performance measurements and KPIs phase 3 | China Telecom, Intel | PM_KPI_5G_Ph3 | SP-220489
10 | (Completed) Enhancement of QoE Measurement Collection | Ericsson | eQoE | SP-200193
11 | (Completed) Additional NRM features phase 2 | Nokia | AdNRM_ph2 | SP-220351
12 | (Completed) Management Aspects related to NWDAF | China telecom | MANWDAF | SP-230181
13 | (Completed) Enhanced Edge Computing Management | Samsung, Intel | eECM | SP-220154
14 | (Completed) Management Aspect of 5GLAN | China Mobile Com. Corporation | 5GLAN_Mgt | SP-230175
15 | (Completed) Management Aspects of NTN | China Unicom,CATT | OAM_NTN | SP-230183
16 | (Completed) methodology for deprecation | Ericsson | OAM_MetDep | SP-220843
17 | (Completed) Management of cloud-native Virtualized Network Functions | China Mobile,Huawei,AsiaInfo | MCVNF | SP-230764
18 | (Completed) Management Aspect of 5G Network Sharing Phase2 | China Unicom, Ericsson | MANS_ph2 | SP-230629
19 | (Completed) Management Aspects of URLLC | China Unicom | URLLC_Mgt | SP-230631
20 | (Completed) Management aspects of 5G system supporting satellite backhaul (for SA approval) | China Telecom | OAM_5GSATB | SP-231445
Support of New Services |  |  |  | 
21 | (Completed) Access control for management service | Nokia | MSAC | SP-210859
22 | (Completed) Enhancements of EE for 5G Phase 2 | Huawei | EE5GPLUS_Ph2 | SP-211441
23 | (Completed) Management of non-public networks phase 2 | Huawei | OAM_NPN_Ph2 | SP-230184
24 | (Completed) Network and Service Operations for Energy Utilities | Samsung | NSOEU | SP-230632

## Slide 9: Overview of Rel-18 SA5 CH WIs/SIs
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
Rel-18 Studies |  |  |  | 
Charging |  |  |  | 
1 | (Completed) Study on Nchf charging services phase 2 | Ericsson LM | FS_NCHF_Ph2 | SP-210390
2 | (Completed) Study on CHF Segmentation | Nokia, Nokia Shanghai Bell | FS_CHFSeg | SP-221160
3 | (Completed) Study on charging aspects of Satellite in 5GS | CATT | FS_5GSAT_CH | SP-221162
4 | (Completed) Study on Charging Aspects of Ranging and Sidelink Positioning | China Telecom | FS_Ranging_SL_CH | SP-230622
5 | (Completed) Study on Charging Aspects for Network Slicing Phase 2 | MATRIXX Software | FS_NETSLICE_CH_Ph2 | SP-201082
6 | (Completed) Study on Time Sensitive Networking (TSN) Charging | Huawei | FS_TSNCH | SP-220979
7 | (Completed) Study on 5G roaming charging architecture for wholesale and retail scenarios | Ericsson LM | FS_CHROAM | SP-210391
8 | (Completed) Study on Charging Aspects for Enhanced Support of Non-Public Networks | China Mobile | FS_eNPN_CH | SP-211447
9 | (Completed) Study on Structure of Charging for Verticals | Huawei | FS_SCV | SP-230178
Altogether 24 WIs/Sis are completed, including 9 SIs and 16 WIs. 2 studies and 12 CH work items are completed after SA#102.
Rel-18 Normative Work |  |  |  | 
Charging |  |  |  | 
1 | (Completed) Charging Aspects of Network Slicing Phase 2 | MATRIXX Software | NETSLICE_CH_Ph2 | SP-231448
2 | (Completed) Charging Aspects for Charging Aspects for NSSAA | MATRIXX Software | NSSAA_CH | SP-230182
3 | (Completed) Charging Aspects for Enhanced Support of Non-Public Networks | China Mobile | eNPN_CH | SP-230177
4 | (Completed) Charging Aspects of IMS Data Channel | China Mobile | IDC_CH | SP-230621
5 | (Completed) Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services | China Mobile | 5MBS_CH | SP-231442
6 | (Completed) Charging Aspects of TSN | Huawei | TSN_CH | SP-231151
7 | (Completed) Charging Aspects of B2B | Huawei | B2B_CH | SP-231155
8 | (Completed) Charging Aspects of 5WWC phase 2 | China Unicom | 5WWC_ Ph2 | SP-231154
9 | (Completed) Charging for roaming and additional actor using CHF to CHF interface | Ericsson LM | CHRACHF | SP-231153
10 | (Completed) Charging Aspects of Satellite Access in 5GS | CATT | 5GSAT_ Ph2_CH | SP-231152
11 | (Completed) NEF Charging enhancement to support AI/ML in 5GS | Oppo | AIMLsysNEF_CH | SP-231434
12 | (Completed) CHF Distributed Availability | Nokia | DIST_CH | SP-230179
13 | (Completed) Multimedia Messaging Service Charging using service-based interface | Ericsson LM | MMS_CH_SBI | SP-220689
14 | (Completed) Charging enhancement for Network Slice based wholesale in roaming | MATRIXX Software | CHNSWO | SP-230625
15 | (Completed) charging aspects of Satellite Backhaul in 5GS | CATT | 5GSATB_CH | S5-240549
16 | (Completed) Network Slice Replacement charging (for SA approval) | MATRIXX Software | eNS_Ph3_CH | S5-241009

## Slide 10: Update of SA5 Rel-18 WI/SI progress
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020023 | Charging aspects of Satellite Backhaul in 5GS | 5GSATB_CH | 2024/3/3 | 0% | SP-231707 | 100% | 
1020029 | Management aspects of 5G system supporting satellite backhaul | 5GSATB_OAM | 2024/3/3 | 0% | SP-231708 | 100% | 
1010018 | Charging aspects of 5GSAT | 5GSAT_Ph2_CH | 2024/3/3 | 35% | SP-231152 | 100% | 
1000009 | Charging Aspects of Ranging and Sidelink Positioning | FS_Ranging_SL_CH | 2024/3/3 | 70% | SP-230622 | 100% | TS 28.845 for Approval
1010015 | Charging Aspects of B2B | B2B_CH | 2024/3/3 | 80% | SP-231155 | 100% | 
990119 | AI/ML management | AIML_MGT | 2023/12/12->03/03/2024 | 35% | SP-230335 | 100% | 
1020023 | NEF Charging enhancement to support AI/ML in 5GS | AIMLsysNEF_CH | 2023/12/12 | 0% | SP-231706 | 100% | Completed in SA#102
980025 | Charging Aspects of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 2024/3/3 | 75% | SP-231448 | 100% | TS 28.203 for approval
1000008 | Charging Aspects of IMS Data Channel | IDC_CH | 2024/3/3 | 40% | SP-230621 | 100% | 
990028 | Charging Aspects for Enhanced Support of Non-Public Networks | eNPN_CH | 2024/3/3 | 65% | SP-230177 | 100% | 
1010016 | Charging Aspects of 5WWC phase 2 | 5WWC_Ph2 | 2024/3/3 | 40% | SP-231154 | 100% | 
970031 | Management Data Analytics phase 2 | eMDAS_Ph2 | 2024/3/3 | 87% | SP-220981 | 100% | 
950031 | Additional NRM features phase 2 | AdNRM_ph2 | 2024/3/3 | 99% | SP-231440 | 100% | 
940030 | Self-Configuration of RAN Network Entities | RANSC | 2024/3/3 | 90% | SP-211431 | 100% | TS 28.317 to SA for information and approval
1000007 | Management of cloud-native Virtualized Network Functions | MCVNF | 2024/3/3 | 95% | SP-230764 | 100% | 
1000014 | Network and Service Operations for Energy Utilities | NSOEU | 2024/3/3 | 60% | SP-230632 | 100% | 
980026 | Study on CHF Segmentation | FS_CHFSeg | 2024/3/3 | 55% | SP-221160 | 100% | TR 28.840 for Information and Approval
980029 | Management of Trace/MDT phase 2 | 5GMDT_Ph2 | 2024/3/3 | 90% | SP-230777 | 100% | 
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | 2024/3/3 | 99% | SP-231710 | 100% | TS 28.558 to TSG SA for information and approval
950036 | Enhanced Edge Computing Management | eECM | 2024/3/3 | 70% | SP-230775 | 100% | 
930010 | Access control for management service | MSAC | 2024/3/3 | 75% | SP-231711 | 100% | TS 28.319 for information and approval
990026 | Service based management architecture | eSBMA | 2024/3/3 | 55% | SP-231443 | 100% | TS 32.161 for information and approval TS 28.111 for approval
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | 2024/3/3 | 92% | SP-211442 | 100% | TR 28.865 for information and approval
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | 2024/3/3 | 80% | SP-211445 | 100% | TR 28.909 for approval
1000012 | Management Aspects of 5G Network Sharing Phase2 | MANS_ph2 | 2024/3/3 | 60% | SP-230629 | 100% | 
950035 | Study on Fault Supervision Evolution | FS_FSEV | 2024/3/3 | 65% | SP-220153 | 100% | TR 28.830 for Information and Approval
1010017 | Charging for roaming and additional actor using CHF to CHF interface | CHRACHF | 2024/3/3 | 40% | SP-231153 | 100% | 
970029 | Study on Data management phase 2 | FS_MADCOL_ph2 | 2024/3/3 | 80% | SP-220842 | 100% | TR 28.842 Data Management (information and approval)
1010014 | Charging Aspects of TSN | TSN_CH | 2024/3/3 | 60% | SP-231151 | 100% | 
990032 | Charging Aspects for NSSAA | NSSAA_CH | 2024/3/3 | 80% | SP-230182 | 100% | 
990034 | Management of non-public networks phase 2 | OAM_NPN_Ph2 | 2024/3/3 | 65% | SP-230184 | 100% | 
1000010 | Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services | 5MBS_CH | 2024/3/3 | 65% | SP-231712 | 100% | TS 32.279 for approval
1000013 | Management Aspects of URLLC | URLLC_Mgt | 2024/3/3 | 20% | SP-230631 | 100% | 
1030024 | Network Slice Replacement charging (for SA approval) | eNS_Ph3_CH | 2024/3/3 | 0% | SP-240270 | 100% | This WI is created after SA#102

## Slide 11
New and Revised Rel-18 Study / Work Items
Tdoc | Type | Release | Title | Comment
SP-240267 | WID revised | Rel-18 | Revised WID Management Data Analytics phase 2 | OAM WID revised to downscope the Rel-18 objectives
SP-240269 | SID revised | Rel-18 | Revised SID on deterministic communication service assurance | OAM WID revised to downscope the Rel-18 objectives
SP-240271 | WID revised | Rel-18 | Revised WID on enhancements of 5G performance measurements and KPIs phase 3 | OAM WID revised to add UE level measurements related specifications
SP-240270 | New WID | Rel-18 | New WID Network Slice Replacement charging | New CH WID for approval and completion based on the approval of the 6 CRs
SP-240266 | WID Revised | Rel-18 | Revised WID on charging aspects of Satellite Backhaul in 5GS | CH WID revised with correction of UID and removed the unimpacted specifications.
SP-240268 | WID Revised | Rel-18 | Revised WID on Charging Aspects of TSN | CH WID revised with updating the new TS number and add new impacted specification.

## Slide 12: Rel-18 TRs / TSs to SA#103 for information/approval
Tdoc | Title | For
SP-240253 | TS 28.317 Management and orchestration;Self-configuration of Radio Access Network Entities (RAN NEs) | Information and approval
SP-240260 | TS 28.558 Management and orchestration; UE level measurements for 5G system | Information and approval
SP-240265 | TS 28.319 Management and orchestration; Access Control for Management services | Information and approval
SP-240252 | TS 32.161 Management and orchestration; JSON expressions (Jex) | Information and approval
SP-240259 | TS 28.111 Fault management | Approval
SP-240254 | TR 28.865 Study on Deterministic Communication Service Assurance (DCSA) | Information and approval
SP-240261 | TR 28.909 Study on evaluation of autonomous network levels | Approval
SP-240262 | TR 28.830 Study on Fault Supervision Evolution | Information and Approval
SP-240263 | TS 28.318: "Management and Orchestration; Network and services operations for energy utilities" | Information and Approval
SP-240264 | TR 28.842 Study on data management phase 2 | Information and approval
SP-240258 | TR 28.845 Study on charging aspects of ranging based services and sidelink positioning | Approval
SP-240255 | TS 28.203 Charging management; Network slice admission control charging in the 5G System (5GS) | Approval
SP-240256 | TS 32.279 Charging management; 5G Multicast-broadcast Services charging | Approval
SP-240257 | TR 28.840 Study on CHF segmentation | Information and Approval

## Slide 13: SA5 specification NOT automatically promoted to Release 18
Date of proposal | TS/TR (or functionality) to be withdrawn | Justification | TSG meeting at which decision will be taken | Decision
2/19/2024 | TS 28.545 from Rel-18 onwards | 3GPP TS 28.111 covers fully the scope of 28.545, and therefore is proposed to withdrawn to avoid duplication and confusion. | TSG SA#103 | 

## Slide 14: Rel-18 SA5 Stage 3 in forge
SA5 Stage3 includes OpenAPI (OAM and CH) and YANG (OAM only) solutions, there are 33 yaml files and 100 YANG files.
OpenAPI solution is captured in https://forge.3gpp.org/rep/all/5G_APIs (3GPP unified stage3 repository) and https://forge.3gpp.org/rep/sa5/MnS/-/tree/Rel-18/OpenAPI (SA5 stage3 repository)
YANG solution is captured in https://forge.3gpp.org/rep/sa5/MnS/-/tree/Rel-18/yang-models (SA5 stage3 repository)
Example of SA5 OpenAPI and YANG solutions

## Slide 15
Release 19 timeline
#101
#102
#103
#104
#105
#106
#107
#108
#109
#110
#111
#112
#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
RAN4_Perf
Stage 3 (CT & SA including SA5)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
#100
Jun.
2023
Now
100%
SA1 Stage 1 80%
TSGs
RAN Rel-19 workshop
SA Rel-19
Workshop
Management requirements (SA5)
Stage 2 (SA5) Normative supporting SA&RAN
OAM:
Sep 2024: finalize Rel-19 studies which plan to have corresponding normative work in Rel-19.
Sep 2025: finalize all Rel-19 work items, majority work items are preferable to be finalized in Jun 2025.
CH:
Dec 2024: finalize Rel-19 studies which plan to have corresponding normative work in Rel-19.
Sep 2025: finalize all Rel-19 work items
Release 19 timeline– figure with SA5 (For integrated to SA timeline)

## Slide 16: Overview of Rel-19 SA5 OAM topics
 |  | Abbr. | Acronym | Title | UID | rapp | Tdoc | Type
Intelligence and Automation | 1 | AIML | FS_AIML_MGT_Ph2 | Study on AI and ML management phase 2 | 1020007 | Intel, NEC | SP-231780 | SID
 | 2 | MDA | FS_eMDAS_Ph3 | Study on Management Data Analytics (MDA) – Phase 3 | 1020019 | Huawei | SP-231726 | SID
 | 3 | IDM | FS_IDMS_MN_Ph3 | Study on intent driven management services for mobile networks phase 3 | 1020008 | Huawei, Ericsson | SP-231737 | SID
 | 4 | CCL | FS_CCLM | Study on Closed Control loop management | 1020009 | Samsung, Nokia | SP-231735 | SID
 | 5 | NDT | FS_NDT | Study on Management aspect of Network Digital Twin | 1020018 | CMCC | SP-231727 | SID
Management Architecture and Mechanisms | 6 | CMO | FS_Cloud_OAM | Study on cloud aspects of management and orchestration | 1020010 | Microsoft,CMCC | SP-231781 | SID
 | 7 | MSEC | FS_SECM | Study on Enablers for Security Monitoring | 1020016 | Nokia | SP-231736 | SID
 | 8 | SBMA | FS_SBMA_Ph3 | Study on SBMA enhancement phase 3 | 1020011 | Huawei, Ericsson | SP-231725 | SID
 | 9 | PTM | FS_PlanM | Study on Plan management | 1020033 | Nokia, Ericsson | SP-231721 | SID
 | 10 | MADCOL | MADCOL_Ph2 | Data Management phase 2 | 1020025 | Nokia | SP-231746 | WID
 | 11 | SEPM | FS_Data_SREP | Study on data management, regarding subscriptions and reporting | 1020012 | Ericsson | SP-231732 | SID
 | 12 | PM | PM_KPI_5G_Ph4 | 5G performance measurements and KPIs phase 4 | 1020026 | China Telecom, ZTE | SP-231747 | WID
 | 13 | AdNRM | AdNRM_Ph3 | 5G Advanced NRM features phase 3 | 1020027 | Nokia, Huawei | SP-231745 | WID
 | 14 | TMQ | TraceQoE_OAM | Subscriber and Equipment Trace and QoE collection management | 1020028 | Ericsson | SP-231748 | WID
 | 15 | NTNM | FS_ NTN_OAM_Ph2 | Study on Management Aspects of NTN Phase 2 | 1020013 | China Unicom, CATT | SP-231733 | SID
 | 16 | IABM | FS_NR_mobile_IAB_OAM | Study on Management of IAB Nodes | 1020014 | Ericsson | SP-231729 | SID
 | 17 | RedcapM | FS_NR_RedCap_OAM | Study on management aspects of RedCap feature | 1020017 | China Unicom, Asiainfo | SP-231734 | SID
 | 18 | NWDAFM | FS_NWDAF_OAM_Ph2 | Study on Enhancement of Management Aspects related to NWDAF Phase 2 | 1020020 | China Telecom | SP-231724 | SID
 | 19 | NSM | FS_NetShare_OAM_Ph3 | Study on Management of Network Sharing Phase 3 | 1020015 | China Unicom | SP-231731 | SID
Support of New Services | 20 | EE | FS_Energy_OAM_Ph3 | Study on energy efficiency and energy saving aspects of 5G networks and services | 1020021 | Huawei, Samsung | SP-231723 | SID
 | 21 | Mexpo | FS_MExpo | Study on Enhanced OAM for management exposure to external consumers | 1020022 | Nokia | SP-231728 | SID
21 topics including: 13 OAM prime features and 8 OAM support to network features (in red background).

## Slide 17: Update of SA5 Rel-19 OAM ongoing WI/SI progress
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020021 | Study on energy efficiency and energy saving aspects of 5G networks and services | FS_Energy_OAM_Ph3 | 2024/9/9 | 0% | SP-231723 | 10% | 
1020007 | Study on AI/ML management - phase 2 | FS_AIML_MGT_Ph2 | 2024/9/9 | 0% | SP-231780 | 0% | 
1020008 | Study on intent driven management services for mobile network phase 3 | FS_IDMS_MN_Ph3 | 2024/9/9 | 0% | SP-231737 | 5% | 
1020009 | Study on closed control loop management | FS_CCLM | 2024/9/9 | 0% | SP-231735 | 5% | 
1020010 | Study on Cloud Aspects of Management and Orchestration | FS_Cloud_OAM | 2024/9/9 | 0% | SP-231781 | 2% | 
1020011 | Study on Service Based Management Architecture enhancement phase 3 | FS_SBMA_Ph3 | 2024/9/9 | 0% | SP-231725 | 0% | 
1020012 | Study on data management regarding subscriptions and reporting | FS_Data_SREP | 2024/9/9 | 0% | SP-231732 | 0% | 
1020013 | Study on Management Aspects of NTN Phase 2 | FS_NTN_OAM_Ph2 | 2024/9/9 | 0% | SP-231733 | 0% | 
1020014 | Study on management of IAB nodes | FS_NR_mobile_IAB_OAM | 2024/9/9 | 0% | SP-231729 | 0% | 
1020015 | Study on Management of Network Sharing Phase3 | FS_NetShare_OAM_Ph3 | 2024/9/9 | 0% | SP-231731 | 0% | 
1020016 | Study on Enablers for Security Monitoring | FS_SECM | 2024/9/9 | 0% | SP-231736 | 0% | 
1020017 | Study on management aspects of RedCap feature | FS_NR_RedCap_OAM | 2024/9/9 | 0% | SP-231734 | 0% | 
1020018 | Study on management aspects of Network Digital Twin | FS_NDT | 2024/9/9 | 0% | SP-231428 | 5% | 
1020019 | Study on Management Data Analytics (MDA) Phase 3 | FS_eMDAS_Ph3 | 2024/9/9 | 0% | SP-231726 | 0% | 
1020020 | Study on Enhancement of Management Aspects related to NWDAF Phase 2 | FS_NWDAF_OAM_Ph2 | 2024/9/9 | 0% | SP-231724 | 0% | 
1020033 | Study on Management of planned configurations | FS_PlanM | 2024/9/9 | 0% | SP-231721 | 0% | 
1020022 | Study on Enhanced OAM for management exposure to external consumers | FS_MExpo | 2024/9/9 | 0% | SP-231728 | 5% | 
1020025 | Data management phase 2 | MADCOL_Ph2 | 2025/6/6 | 0% | SP-231746 | 0% | 
1020026 | 5G performance measurements and KPIs phase 4 | PM_KPI_5G_Ph4 | 2025/6/6 | 0% | SP-231747 | 0% | 
1020027 | 5G Advanced NRM features phase 3 | AdNRM_Ph3 | 2025/6/6 | 0% | SP-231745 | 0% | 
1020028 | Subscriber and Equipment Trace and QoE collection management | TraceQoE_OAM | 2025/6/6 | 0% | SP-231748 | 0% | 
17 SIs to be completed by Sep.2024, 4 WIs to be completed by Jun.2025, 6 topics started in first Rel-19 SA5 meeting since SA#102.

## Slide 18: Rel-19 TU Budget for SA5 OAM
Assumptions for SA5 OAM :
  6 ordinary meeting per year.
  Rel-19 spans 21 months for SA5 (with early start of studies) = 10 meetings
  1 Session = 1.5 hour time window
  Max 5 sessions per meeting day
  1 Stream = 1 TU (Time Unit)
  1 TU is time (i.e., 1.5 hours) spent to discuss/handle technical contributions.
  Revisions/Drafting/offline conference call are not counted for the TU estimates.
  OAM revision sessions normally planned to be in Thursday Q4 and Q5 (initial assump.)
  1 parallel (OAM) stream per session => 18.5 TUs per meeting (incl. 2 TUs as buffer) = 185
  Assume Maintenance + Buffer = 33% => ~ 61 TU
  Resulting total TUs avail. f. SI/WI: 10 meetings x 18.5 sessions = 185 TU minus 61 => 124 TU
  With 20 SI/WI => Average 6 TU per SI/WI (0.6/meeting).
  => Recommended MAX no. of SI/WI = 20
  => Proposed max number of TUs allocated to any SI/WI in 1 meeting = 2
No update since SA#102

## Slide 19: SA5 Rel-19 OAM TU planning (Jan.2024~Sep.2025)
 | Maintenance+R18 | R19 | R20 preparation | Buffer (revision session)
Jan.2024~Mar.2024 SA5#153 (1 meeting) (Last meeting for Rel-18) | 1.5 TU (CR)+13 TU (Rel-18)=14.5 TU | 2 TU | NA | 2 TU
Apr. 2024~Dec.2024: SA5#154~#158 (5 meetings) | 2.5 TU*5 meetings = 12.5 TU (CRs) | 14 TU*5 meetings= 70 TU | NA | 2 TU*5=10 TU
Jan.2025~Sep.2025: SA5#159~#162 (4 meetings) | 1.5 TU*4 meetings= 6 TU (CRs) | 13 TU*4 meetings= 52 TU | 2 TU*4 meetings = 8 TU | 2 TU*4=8 TU
Total=185 TU | 33 TU | 124 TU | 8 TU | 20 TU
Assumptions:
Every meeting day = 5 quarters (= 5 TUs)
Total TUs per meeting = 18.5 TUs
  Buffer = 2 TUs
  OAM = 16.5 TUs
    Maintenance CRs + remaining Rel-18 work (TU allocation will decrease over time )
    Rel-20 preparation work (TU allocation will be zero at the beginning and will increase over time )
    All remaining time is available for Rel-19 SIDs / WIDs
Total TUs allocated to Rel-19 SIDs / WIDs = 120 TUs, implying:
  12 TUs allocated to Rel-19 SIDs / WIDs per meeting (= 120 TUs / 10 meetings)
  6 TUs allocated to each Rel-19 SID / WID in average (= 120 TUs / 20 Rel-19 SIDs/WIDs)
  0.6 TU allocated per Rel-19 SID / WID per meeting in average (= 12 TUs / 20 Rel-19 SIDs/WIDs)

## Slide 20: OAM TU planning and statistics
SA5#153 TU usage (2 TU):
0.35 TU spent on Rel-19 procedure discussion
1.IDMS(0.5TU/45m): submitted 12/treated 4
2.CCL(0.3TU/30m):submitted 6/treated 4
3.NDT(0.3TU/30m):submitted 13/treated 10
4. CMO(0.3TU/30m) submitted 5/treated 3
6 EE(0.15TU/15m) submitted 7/treated 6
7.Expo(0.1TU/10m):submitted 3/treated 3

## Slide 21: Rel-19 progress for SA5 CH
No. | Potential topics | Moderator
1 | Charging aspects of Integration of satellite components in the 5G architecture Phase III | Yingying Liu, CATT
2 | Charging aspects of System architecture for next generation real time communication services phase 2 | Chen Ai, China Mobile
3 | Charging aspects of 5GS Enhancement for Energy Efficiency and Energy Saving | Yimeng Deng, Huawei
4 | Charging aspects of Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | Maryse Gardella, MATRIXX Software
5 | Charging aspects of Architecture support of Ambient power-enabled Internet of Things | Yimeng Deng, Huawei
6 | Study on charging aspect of CAPIF | João Rodrigues, Nokia
7 | CHF Segmentation | João Rodrigues, Nokia
8 | Charging Aspects of Ranging and Sidelink Positioning | Zhiwei Mo, China Telecom
8 potential Rel-19 Charging topics have been identified until now.
Moderators initiated discussions, until April 2024.
Objective is to finalize the list of Rel-19 Charging topics by June 2024.
Based on the collection of opinions in CH SWG, so far there is no need to use TU for CH in Rel-19 because of no expected need for prioritization process. This may be re-evaluated once Rel-19 Charging topics are identified.

## Slide 22: 2024 meeting calendar
Meeting info | DateTime | Location | Release dates | Other WGs (potential colocation)
SA5#153 | 29 Jan 2024 – 2 Feb 2024 | Sevilla, ES |  | SA3 LI
SA#103 | 19 Mar 2024 - 22 Mar 2024 | Maastricht , NL | Rel-18 freeze | 
SA5#154 | 15 Apr 2024 - 19 Apr 2024 | Changsha , CN |  | CT WGs, SA WGs, RAN WGs
SA5#155 | 27 May 2024 - 31 May 2024 | Jeju, KR |  | SA WGs
SA#104 | 18 Jun 2024 - 21 Jun 2024 | China (TBC) , CN |  | 
SA5#156 | 19 Aug 2024 - 23 Aug 2024 | Maastricht , NL |  | CT WGs, SA WGs, RAN WGs
SA#105 | 10 Sep 2024 - 13 Sep 2024 | Melbourne , AU |  | 
SA5#157 | 14 Oct 2024 - 18 Oct 2024 | India , IN |  | SA WGs
SA5#158 | 18 Nov 2024 - 22 Nov 2024 | Orlando , US |  | CT WGs, SA WGs, RAN WGs
SA#106 | 10 Dec 2024 - 13 Dec 2024 | Madrid (TBC) , ES |  | 

## Slide 23: Thank you!

## Slide 24: List of SA5 CR pack to SA#103
List of Rel-18 CRs:
SP-240146 Rel-18 CRs on Management of Trace/MDT phase 2
SP-240147 Rel-18 CRs on Charging aspects of 5GSAT
SP-240148 Rel-18 CRs on Charging aspects of Satellite Backhaul in 5GS
SP-240149 Rel-18 CRs on Management aspects of 5G system supporting satellite backhaul
SP-240151 Rel-18 CRs on Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services
SP-240152 Rel-18 CRs on Support for Wireless and Wireline Convergence Phase 2
SP-240153 Rel-18 CRs on Additional NRM features phase 2
SP-240155 Rel-18 CRs on AI/ML management
SP-240156 Rel-18 CRs on Charging Aspects of B2B
SP-240157 Rel-18 CRs onCharging for roaming and additional actor using CHF to CHF interface
SP-240158 Rel-18 CRs on CHF Distributed Availability
SP-240159 Rel-18 CRs on Network Slice Replacement charging
SP-240161 Rel-18 CRs on Enhanced Edge Computing Management
SP-240163 Rel-18 CRs on Management Data Analytics phase 2
SP-240164 Rel-18 CRs on Network slice provisioning enhancement
SP-240165 Rel-18 CRs on Charging Aspects for Enhanced Support of Non-Public Networks
SP-240167 Rel-18 CRs on Enhancement of QoE Measurement Collection
SP-240168 Rel-18 CRs on Service based management architecture
SP-240169 Rel-18 CRs on Charging Aspects of IMS Data Channel
SP-240170 Rel-18 CRs on Intent driven Management Service for Mobile Network phase 2
SP-240171 Rel-18 CRs on Management Aspects of 5G Network Sharing Phase2
SP-240172 Rel-18 CRs on Management Aspects related to NWDAF
SP-240173 Rel-18 CRs on Multimedia Messaging Service Charging using service-based interface
SP-240174 Rel-18 CRs on Access control for management service
SP-240175 Rel-18 CRs on Charging Aspects of Network Slicing Phase 2
SP-240176 Rel-18 CRs on Network and Service Operations for Energy Utilities
SP-240177 Rel-18 CRs on Charging Aspects for NSSAA
SP-240178 Rel-18 CRs on Management of non-public networks phase 2
SP-240179 Rel-18 CRs on Management Aspects of NTN
SP-240180 Rel-18 CRs on 5G performance measurements and KPIs phase 3
SP-240181 Rel-18 CRs on Self-Configuration of RAN Network Entities
SP-240186 Rel-18 CRs on TEI batch 1
SP-240187 Rel-18 CRs on Charging Aspects of TSN
SP-240188 Rel-18 CRs on Management Aspects of URLLC
SP-240205 Rel-18 CRs on TEI batch 2
SP-240154 Rel-19 CRs on 5G Advanced NRM features phase 3
List of Rel-15/Rel-16/Rel-17 CRs:
SP-240141 Rel-16 CRs on Streaming trace reporting
SP-240150 Rel-17 CRs on IMS Charging in 5G System Architecture
SP-240160 Rel-17 CRs on Charging aspects of Edge Computing
SP-240162 Rel-17 CRs on Enhancements of Management Data Analytics Service
SP-240166 Rel-17 CRs on Enhancements of 5G performance measurements and KPIs
SP-240182 Rel-15 CRs on TEI
SP-240183 Rel-16 CRs on TEI batch 1
SP-240184 Rel-16 CRs on TEI batch 2
SP-240185 Rel-17 CRs on TEI

## Slide 25: Management and Orchestration

## Slide 26: Rel-19 OAM WIs/SIs

## Slide 27: Rel-19 - Study on intent driven management services for mobile network phase 3
Progress since SA#102:
  The skeleton and scope for TR 28.914 was discussed and agreed.
  Two new use cases (radio network traffic performance assurance and network support for UAV pre-flighting preparation) were discussed and not further discussion.
  7 contributions are not treated due to the time limitation.
  Impacts and dependencies on other WGs:
  Co-ordination with SA1 on service requirements
Next steps:
  focus on New scenarios for intent driven management for mobile network(WT-2) and New requirements for additional intent driven management functionalities(WT-3).
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020008 | Study on intent driven management services for mobile network phase 3 | FS_IDMS_MN_Ph3 | 2024/9/9 | 0% | SP-231737 | 5% | 
OAM Prime feature

## Slide 28: Rel-19 - Study on closed control loop management
Progress since SA#102:
  TR Skeleton and Structure are approved.
  Impacts and dependencies on other WGs:
  None
Next steps:
  Work on KIs.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020009 | Study on closed control loop management | FS_CCLM | 2024/9/9 | 0% | SP-231735 | 5% | 
OAM Prime feature

## Slide 29: Rel-19 - Study on Cloud Aspects of Management and Orchestration
Progress since SA#102:
  initial skeleton and structure of the TR are approved.
  Impacts and dependencies on other WGs:
  None
Next steps:
  development of technical content of the TR.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020010 | Study on Cloud Aspects of Management and Orchestration | FS_Cloud_OAM | 2024/9/9 | 0% | SP-231781 | 2% | 
OAM Prime feature

## Slide 30: Rel-19 - Study on management aspects of Network Digital Twin
Progress since SA#102:
  skeleton approved.
  Impacts and dependencies on other WGs:
  Coordination with SA1 on terminology.
Next steps:
  continue according to the plan.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020018 | Study on management aspects of Network Digital Twin | FS_NDT | 2024/9/9 | 0% | SP-231428 | 5% | 
OAM Prime feature

## Slide 31: Rel-19 - Study on energy efficiency and energy saving aspects of 5G networks and services
Progress since SA#102:
  TR structure has been agreed. It's aligned with the template adopted for all Rel-19 TRs (based on use cases, potential requirements, potential solutions).
  Two outgoing LSs have been discussed and approved:
    LS to SA1 on energy states
    LS to ETSI NFV on Containerized Network Functions
  The group decided that the two proposed corresponding key issues should be noted, preferring to wait for the replies to theses LSs
  The proposed key issue on carbon emission and renewable energy information could not be discussed due to lack of time.. .
  Impacts and dependencies on other WGs:
  The following WGs address aspects related to this study:
    SA1 and SA2, for aspects described in WT-2 and WT-5
    RAN1, RAN2 and RAN3, for aspects described in WT-3 and WT-5.
Next steps:
  wait for SA1 and ETSI NFV replies. Bring more use cases for discussion.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020021 | Study on energy efficiency and energy saving aspects of 5G networks and services | FS_Energy_OAM_Ph3 | 2024/9/9 | 0% | SP-231723 | 10% | 
OAM Prime feature

## Slide 32: Rel-19 - Study on Enhanced OAM for management exposure to external consumers
Progress since SA#102:
  skeleton was agreed. .
  Impacts and dependencies on other WGs:
  Identified modifications to CAPIF will require coordination with SA6, but would not be pursued unless a subsequent WI is approved..
Next steps:
  continue according to the plan.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020022 | Study on Enhanced OAM for management exposure to external consumers | FS_MExpo | 2024/9/9 | 0% | SP-231728 | 5% | 
OAM Prime feature

## Slide 33: Rel-18 OAM WIs/SIs Intelligence and Automation

## Slide 34: Rel-18 - AI/ML Management
Progress since SA#102:
  The meeting discussed use cases, requirements and/or solutions for AI/ML management for ML training data effectiveness, ML validation, AI/ML emulation, ML entity group loading, relation between AI/ML inference function and the AI/ML supported functions, and ML capabilities related to ML update and learning, inference condition, inference report, history inference outputs, and executed inference outputs. The meeting also addressed corrections and improvements of terms, descriptions and definitions on various parts. The group reached agreement on the following contributions as input to the Draft CR, and agreed to convert the DraftCR to CR and send it to SA plenary for approval:
    Add AIML support for legacy features
    Correction of References and definitions
    Corrections of Issues for Request IOCs
    AIML Inference Output
    Add relations for NRMs related to AI-ML inference functions
    Add relations for NRMs related to AI/ML inference capabilities
    Add new term for ML joint training
    Corrections for term of ML re-training
    Corrections for descriptions of performance indicator selection
    Add description of deploying a group of joint training models for ML entity deployment phase
    Enhancement on attributes description and definition
    Update NRMs stage3Cleanup of Training Phase
    Correction of NRM for ML training
    Correct IOCs related references
    Harmonize usage of ML model and entity
    Improvement of ML Context description
    Remove unused attributes from the attributes definition table
    Add missing management capabilities description
    AIML Inference History
Impacts and dependencies on other WGs:
  Intra SA: SA1, SA2, managing the AI/ML capabilities in 5GS
  Inter TSG: RAN3, managing the AI/ML capabilities in RAN
Next steps:
  Work item is completed..
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
990119 | AI/ML management | AIML_MGT | 03/03/2024 | 35% | SP-230335 | 100% | 
OAM Prime feature
OAM support for network features (5GC/NR)

## Slide 35: Rel-18 - Management Data Analytics phase 2
Progress since SA#102:
  Correction on configuration data used as enabling data,
  Correction on MDA request and reporting workflow,
  Add requirement for historical data used in resource analytics,
  Add solution for MDA assisted service failure recovery,
  Corrections for predictions of management,
  Update control plane congestion analysis description.
  An updated WID has also been discussed and agreed in S5-240628 to remove objectives that have not been addressed by the Rel-18 work item.
Impacts and dependencies on other WGs:
  Intra SA: SA2
  Inter TSG: RAN3
Next steps:
  Work item is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970031 | Management Data Analytics phase 2 | eMDAS_Ph2 | 2024/3/3 | 87% | SP-220981 | 100% | 
OAM Prime feature

## Slide 36: Rel-18 - Self-Configuration of RAN Network Entities
Progress since SA#102:
  Add concept, use case and requirements for network configuration data handling.
  Update TS 28.310 to reference to TS 28.317 for the RANSC management
  Make the normative yaml code in 3gpp forge
  The RANSC WI is completed in this meeting and TS 28.317 is sent SA for approval
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Work item is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940030 | Self-Configuration of RAN Network Entities | RANSC | 2024/3/3 | 90% | SP-211431 | 100% | TS 28.317 to SA for information and approval
OAM Prime feature

## Slide 37: Rel-18 - Study on evaluation of autonomous network levels
FS_ANLEVA:
Progress since SA#102:
  Add conclusion and make rapporteur clean up.
  Present TR 28.909 to TSG SA for information and approval.
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Study is completed..
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | 2024/3/3 | 80% | SP-211445 | 100% | TR 28.909 for approval
OAM Prime feature

## Slide 38: Rel-18 - Study on Fault Supervision Evolution
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950035 | Study on Fault Supervision Evolution | FS_FSEV | 2024/3/3 | 65% | SP-220153 | 100% | TR 28.830 for Information and Approval
OAM Prime feature
FS_FSEV:
Progress since SA#102:
  Agreed conclusion of issue1 and issue2, presentation sheet, rapporteur cleanup, and conclusion and recommendations..
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Study is completed.

## Slide 39: Rel-18 OAM WIs/SIs Management architecture and Mechanisms

## Slide 40: Rel-18 - Service based management architecture
Progress since SA#102:
  draft FM TS 28.111: The OpenApi file for FM is divided into two. Use-cases were fully reworked, mostly editorial changes.
  Agreed to update Annex F Usage of CRUD operations and NRM fragments to support management capabilities in SBMA.
  Agreed to add annex with example for advertising NRM properties
  Agreed new method for specifying the scope of subscriptions.
  Agreed to add design pattern for error responses
  Agreed to add new HTTP error response format (REST SS)
  Agreed to add dataNodeSelector to getMOIAttributes
  Agreed to send TS 32.161 for SA information and approval.
  Agreed to send TS 28.111 for SA approval.
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Work item is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
990026 | Service based management architecture | eSBMA | 2024/3/3 | 55% | SP-231443 | 100% | TS 32.161 for information and approval TS 28.111 for approval
OAM Prime feature

## Slide 41: Rel-18 - Study on Data management phase 2
Progress since SA#102:
  Conclusions for Key issues have been agreed
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Study is completed
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970029 | Study on Data management phase 2 | FS_MADCOL_ph2 | 2024/3/3 | 80% | SP-220842 | 100% | TR 28.842 Data Management (information and approval)
OAM Prime feature

## Slide 42: Rel-18 - Additional NRM features phase 2
Progress since SA#102:
  NRM enhancement for NfInfo and PcscfInfo agreed.
  Control NRM split implementation done.
  Enhancement to clarify Network slice SLA requirement for inter-packet delay variation and Slice Validity agreed.
  Adding MCE ID has been discussed and agreed
  A few corrections CR discussed and agreed.
Impacts and dependencies on other WGs:
  Intra SA: management resource model to support SA2, CT4
  Inter TSG: management resource model support to RAN3
Next steps:
  Work item is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950031 | Additional NRM features phase 2 | AdNRM_ph2 | 2024/3/3 | 99% | SP-231440 | 100% | 
OAM support for network features (5GC/NR)

## Slide 43: Rel-18 - 5G performance measurements and KPIs phase 3
Progress since SA#102:
  Sixteen contributions related to UE level measurements are submitted for discussion and approval. Since there are some CRs involves TSs (32.422, 32.423, 28.622 and 28.623) which were not listed as the impacted TSs in WID, the WID is revised to get these CRs for these TSs approved in SA plenary. This work item PM_KPI_5G_Ph3 has been progressed with completion 100% so far and the corresponding summary is expected, which will be submitted to SA#103(Mar 2024).
Impacts and dependencies on other WGs:
  Intra SA: PM and KPI, UE level measurements to support SA2
  Inter TSG: PM and KPI to support RAN2, LS to RAN2 with Packet Uu Loss Rate with delay threshold in the DL per DRB per UE
Next steps:
  Work item is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | 2024/3/3 | 99% | SP-231710 | 100% | TS 28.558 to TSG SA for information and approval
OAM support for network features (5GC/NR)

## Slide 44: Rel-18 - Management of Trace/MDT phase 2
Progress since SA#102:
  Changes to User consent procedures agreed
Impacts and dependencies on other WGs:
  Intra SA: Alignment with SA2
  Inter TSG: Alignment with RAN3
Next steps:
  Work item is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
980029 | Management of Trace/MDT phase 2 | 5GMDT_Ph2 | 2024/3/3 | 90% | SP-230777 | 100% | 
OAM support for network features (5GC/NR)

## Slide 45: Rel-18 - Enhanced Edge Computing Management
Progress since SA#102:
  Agreed on ECS sharing.
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Work item is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950036 | Enhanced Edge Computing Management | eECM | 03/03/2024 | 70% | SP-230775 | 100% | 
OAM support for network features (5GC)

## Slide 46: Rel-18 - Management of cloud-native Virtualized Network Functions
Progress since SA#102:
  Double check what can be done and finish the WID.
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Work item is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1000007 | Management of cloud-native Virtualized Network Functions | MCVNF | 03/03/2024 | 95% | SP-230764 | 100% | 
OAM support for network features (5GC)

## Slide 47: Rel-18 - Management Aspects of 5G Network Sharing Phase2
Progress since SA#102:
  Promote WoP#2 to approve and all bullets of WoP#2 including performance management of reliability and coexistence scenarios are completed.
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Work item is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1000012 | Management Aspects of 5G Network Sharing Phase2 | MANS_ph2 | 03/03/2024 | 60% | SP-230629 | 100% | 
OAM support for network features (NR)

## Slide 48: Rel-18 - Management aspects of 5G system with satellite backhaul
Progress since SA#102:
  S5-240858 Rel-18 CR TS 28.541 Add new attribute to describe the mapping relationship between DNAI and satellite ID
  S5-240859 Rel-18 CR 28.541 Add satellite backhaul information to AMFFunction
  S5-240860 Rel-18 CR 28.552 Rel-18 CR TS 28.552 Add satellite backhaul category for performance measurements for UPF.
Impacts and dependencies on other WGs:
  Intra SA: Network resource model support to SA2
  Inter TSG: None
Next steps:
  Work item is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020029 | Management aspects of 5G system supporting satellite backhaul | OAM_5GSATB | 03/03/2024 | 0% |  | 100% | 
OAM support for network features (NR)

## Slide 49: Rel-18 - Management Aspects of URLLC
Progress since SA#102:
  Promote WoP#2 to approve and all bullets of WoP#2 including performance management of reliability and coexistence scenarios are completed.
Impacts and dependencies on other WGs:
  Intra SA: align with SA2
  Inter TSG: align with RAN2
Next steps:
  Work item is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1000013 | Management Aspects of URLLC | URLLC_Mgt | 03/03/2024 | 20% | SP-230631 | 100% | 
OAM support for network features (NR)

## Slide 50: Rel-18 - Management of non-public networks phase 2
Progress since SA#102:
  Agreed the LS to 5G-ACIA on Management of non-public networks.
  Agreed the use case, reqs and solutions for shared and dedicated resources in NPN.
  Agree the solution for SLA monitoring and assurance in NPN.
  Rel-18 WI completed..
Impacts and dependencies on other WGs:
  Intra SA: support to SA1, SA2
  Inter TSG: support to RAN3
Next steps:
  Work item is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
990034 | Management of non-public networks phase 2 | OAM_NPN_Ph2 | 03/03/2024 | 65% | SP-230184 | 100% | 
OAM support for network features (NPN)

## Slide 51: Rel-18 OAM WIs/SIs Support to new services

## Slide 52: Rel-18 - Network and Service Operations for Energy Utilities
Progress since SA#102:
  Completion of stage 2 aspects
  Addition of stage 3 aspects
  Internal alignment of stage 2 and stage 3 aspects
  Configuration (of DNs and other identifiers needed by the management service consumer)
  Scope reduction and annex to describe need for non-standard configuration
  Clarification of use of UPS information from ETSI specifications
  Figures are now editable & source code is provided for the UML based figures
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Work item is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1000014 | Network and Service Operations for Energy Utilities | NSOEU | 03/03/2024 | 60% | SP-230632 | 100% | 
OAM Prime feature

## Slide 53: Rel-18 - Access control for management service
Progress since SA#102:
  MSAC_WoP#1: The information model (stage 3) for access control was finalized
  MSAC_WoP#2: It was clarified that authentication and authorization is SS specific and does not need stage 2 definitions.
  MSAC_WoP#3: The information model (stage 2) for access control was finalized
  MSAC_WoP#4: Summary of progress: The content agreed in previous meetings was moved to the new TS 28.319
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Work item is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
930010 | Access control for management service | MSAC | 03/03/2024 | 75% | SP-210859 | 100% | 
OAM Prime feature

## Slide 54: Rel-18 – Study on DCSA
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | 03/03/2024 | 92% | SP-211442 | 100% | 
OAM support for network features(NR)
FS_DCSA:
Progress since SA#102:
  revised SID, adding rapporteur cleanup, abbreviation and presentation.
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Study is completed.

## Slide 55: Charging

## Slide 56: Charging (CH) WIs/SIs

## Slide 57: Rel-18 Charging Aspects of Network Slicing Phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980025 | Charging aspects for enhancements of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 03/03/2024 | 75% | SP-230176 | 100 % | TS for approval
Progress since SA#102:
  4 pCRs for TS 28.203 were approved covering
    Refinement on NSACF Charging information
    Update triggers for ECUR, and flows
    applicability to NPN
  Draft TS 28.203 for approval to SA#103 (S5-240707)
  CRs were approved to:
    umbrella TS 32.240 to introduce new TS 28.203, NSACF in architecture and new Ref Point
    SBI TS 32.290 to introduce NSACF (New NF Nchf consumer)
    TS 32.255 to Introduce Business charging based on 5G data connectivity
    CRs to stage 3:
      OpenAPI TS 32.291 Nchf_ConvergedCharging extension for NSAC with data model and yaml.
      CHF CDR extension to NSAC in TS 32.298 with corresponding ASN.1
  Email approval for CR TS 32.255 Update Network slice charging into generic business charging
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed.

## Slide 58: Rel-18 Charging aspects for Charging Aspects for NSSAA
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990032 | Charging aspects for Charging Aspects for NSSAA | NSSAA_CH | 03/03/2024 | 80% | SP-230182 | 100 % | 
Progress since SA#102:
  CRs were approved to :
    umbrella TS 32.240 to introduce new TS 28.204, NSSAAF in architecture and new Ref Point
    SBI TS 32.290 to introduce NSSAAF (New NF Nchf consumer)
    stage 3:
      OpenAPI TS 32.291 Nchf_ConvergedCharging extension for NSSAA with data model and yaml.
      CHF CDR extension to NSSAA in TS 32.298 with corresponding ASN.1
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed.

## Slide 59: Rel-18 Charging Aspects for Enhanced support of Non-Public Networks
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990028 | Charging Aspects for Enhanced support of Non-Public Networks | eNPN_CH | 03/03/2024 | 65 % | SP-230177 | 100 % | 
Progress since SA#102:
  4 CRs were approved covering changes on
    TS 32.255 for Addition of charging principle for PNI-NPN
    TS 32.255 to Clarify the charging information for SNPN Charging
    TS 32.291 to Clarify the charging information for SNPN Charging
    TS 32.298 to Clarify the charging information for SNPN Charging
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed.

## Slide 60: Rel-18 Charging Aspects of IMS Data Channel
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1000008 | Charging Aspects of IMS Data Channel | IDC_CH | 03/03/2024 | 40 % | SP-230621 | 100 % | 
Progress since SA#102:
  1 CRs were approved covering
    Addition of signalling procedure description for IMS data channel
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed.

## Slide 61: Rel-18 Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1000010 | Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services | 5MBS_CH | 03/03/2024 | 65 % | SP-230623 | 100 % | TS for approval
Progress since SA#102:
  4 pCRs were approved covering
    Add bindings for 5G MBS Session charging
    Add MBS Session activation, deactivation, update and release procedures
    Add MB-UPF ID information
  7 CRs were approved covering
    Support of 5MBS PDU session charging in TS 32.255
    Support of 5MBS charging in TS 32.291 and TS 32.298
  TS 32.279 for Approval (S5‑240735)
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed.

## Slide 62: Rel-18 Charging Aspects of TSN
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010014 | Charging Aspects of TSN | TSN_CH | 03/03/2024 | 60 % | SP-231151 | 100 % | 
Progress since SA#102:
  11 CR were approved covering
    Architecture, principle and charging information for TSC traffic in TS 32.255
    TSN specific charging information in OpenAPI and CDR in TS 32.291 and TS 32.298
    Add Btsn reference point in TS 32.297
    Add TSN AF and TSCTSF as NF consumers in TS 32.290
    Update charging support for TSN service in TS 32.240
    Resolve the EN on SMF and NEF in TS 32.282
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed.

## Slide 63: Rel-18 Charging Aspects of B2B
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010015 | Charging Aspects of B2B | B2B_CH | 03/03/2024 | 80 % | SP-231155 | 100 % | 
Progress since SA#102:
  1 CR were approved covering
    Clarify the B2B charging architecture and principles in TS 32.240
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed.

## Slide 64: Rel-18 Charging Aspects of 5WWC phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010016 | Charging Aspects of 5WWC phase 2 | 5WWC_ Ph2 | 03/03/2024 | 40 % | SP-231154 | 100 % | 
Progress since SA#102:
  1 CR were approved covering
    Add TNGF User Location Information as optional input of ULI
  Discussion paper on charging enhancement for particular UEs (hosts, guests) using the RGs in case of trusted N3GPP access
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed.

## Slide 65: Rel-18 Charging for roaming and additional actor using CHF to CHF interface
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010017 | Charging for roaming and additional actor using CHF to CHF interface | CHRACHF | 03/03/2024 | 35 % | SP-231153 | 100 % | 
Progress since SA#102:
  9 CRs were agreed impacting for TS 32.255, TS 32.256, TS 32.290, TS 32.291, and TS 32.298:
    Addition of charging information, and CDRs
    Update of failure handling
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed.

## Slide 66: Rel-18 Charging aspects of Satellite Access in 5GS
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010018 | Charging aspects of Satellite Access in 5GS | 5GSAT_ Ph2_CH | 03/03/2024 | 35 % | SP-231152 | 100 % | 
Progress since SA#102:
  6 CRs for TS 32.240, TS 32.255, TS 32.256, TS 32.291 and TS 32.298 were approved covering:
    Introduce the support of 5G Satellite charging
    Add the charging information for the satellite access charging
    Add the charging information for the satellite access charging
    Extend the user location for the satellite access charging
    Add Data Type and Open API for 5G satellite access charging
    Add the support of 5G satellite access charging to CHF CDR
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed.

## Slide 67: Rel-18 Charging aspects of Satellite Backhaul in 5GS
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010018 | Charging aspects of Satellite Backhaul in 5GS | 5GSATB_CH | 03/03/2024 | 0 % | SP-231152 | 100 % | 
Progress since SA#102:
  4CRs for TS 32.255, TS 32.291 and TS 32.298 were approved covering:
    Add the message flow for the dynamic satellite backhaul charging
    Update the charging information for the satellite backhaul charging
    Add Data Type and Open API for satellite backhaul charging
    Add 5G satellite backhaul charging to CHF CDR
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed.

## Slide 68: Rel-18 New WID Network Slice Replacement charging (preliminary work before SA approval)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1030024 | Network Slice Replacement charging | eNS_Ph3_CH | 03/03/2024 | 0 % | SP-240270 | 100% | This WI is created after SA#102
Progress since SA#102:
  6 CRs for TS 32.255, TS 32.256, TS 32.291 and TS 32.298 were approved covering:
    Network slice replacement charging principle, triggers, message flows and charging information
    Alternative NSSAI in AMF charging information
    Network Slice replacement charging – SMF
    Network Slice replacement charging –AMF
    Network Slice Replacement – SMF
    Network Slice replacement charging -AMF
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed.

## Slide 69: Rel-18 Study (FS_CHFSeg)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980026 | Study on CHF Segmentation | FS_CHFSeg | 03/03/2024 | 55% | SP-221160 | 100 % | TR for approval
Progress since SA#102:
  25 pCRs for TR 28.840 were approved covering
    CHF Selection solutions review and update
    Evaluations and conclusions for :
      CHF Selection by NF Consumers Information;
      CHF Selection based on SUPI or Group ID;
      CHF Selection by a Tenant or Application;
      CHF Discovery by Charging Domains
    Editorial Changes
  TR 28.840 for Approval (S5‑240756)
RAN impacts and dependencies:
  None identified
Next steps:
  Study is completed, Draft for normative work.

## Slide 70: Rel-18 Study (FS_Ranging_SL_CH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080009 | Study on Charging Aspects of Ranging and Sidelink Positioning | FS_Ranging_SL_CH | 15/12/2023 | 70 % | SP-230622 | 100 % | TR for approval
Progress since SA#102 :
  7 pCRs for TR 28.845 were approved covering
    New solution for positioning charging using trusted AF
    Update Solution to resolve EN for 5GS charging of Ranging Sidelink Positioning UE Discovery
    Update Evaluation and Conclusion for 5GS charging of Ranging Sidelink Positioning UE Discovery
    Update Solution to resolve EN for 5GS charging of SL Positioning Service Exposure to the Client UE through 5GC network via NEF
    Add Evaluation and Conclusion for 5GS charging of Ranging and SL Positioning service exposure
    Add Conclusion and Recommendations for charging of Ranging Sidelink Positioning
  TR 28.845 for Approval (S5‑240776)
RAN impacts and dependencies:
  None identified
Next steps:
  Study is completed, Draft for normative work