## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#107
Frédéric Gabin
SA4 Chair (Dolby France SAS)
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meeting calendar and statistics
  Progress highlights
Work progress
  CRs to features in Release 17 and earlier
  CRs to Rel-18
  CRs to completed features in Rel-19
  Rel-19 Work Items
  Study Items
  New Work and Study Item(s)
SA4 Planning
IETF Dependencies
Summary of action items

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chair: Frédéric Gabin (Dolby France SAS, ETSI)
  Vice Chairs:
    Gilles Teniou (Tencent, CCSA)
    Jaeyeon Song (Samsung Electronics Co., Ltd, TTA)
  Secretary: Andrijana Brekalo (MCC Support)
Sub Working Groups and their leaders
Elections for SA4 Chair and one SA4 Vice-Chair scheduled SA4#132 (19-23 May 2025)
Audio SWG | Multicast-Broadcast-Streaming (MBS) SWG | Real Time Communications (RTC) SWG | Video SWG
Chair: Tomas Toftgård (Ericsson LM, ETSI) Vice-Chair: Stéphane Ragot (Orange, ETSI) | Frédéric Gabin (Dolby France SAS, ETSI) | Saba Ahsan (Nokia corporation, ETSI) | Gilles Teniou (Tencent, CCSA)
  SA4 SWG reports:
  SA4 Audio SWG reports: SP-250279
  SA4 MBS SWG reports: SP-250279
  SA4 Video SWG reports: SP-250279
  SA4 RTC SWG reports: SP-250279

## Slide 4: Meetings held since SA#106
AH conference calls (2 to 3 hours each)
  Audio SWG: 10 Jan., 17 Jan.
  MBS SWG: 19 Dec. 8-10 Jan., 6 Feb.
  Video SWG: 18 Dec., 14 Jan. , 4 Mar.
  RTC SWG: 17 Dec., 15 Jan., 5 Feb., 5 Mar.
SA4 plenary meetings
Meetings in 2024 | Dates | Venue and Host
SA4#131 | F2F: 17-21 Feb. 2025 | Host: EBU, Venue: Geneva, Switzerland

## Slide 5: Calendar of future meetings - 1
SWG AH conference calls
  Audio SWG: 10 Mar, 21 Mar., 31 Mar.
  MBS SWG: 20 Mar., 7 May
  Video SWG: 4 Mar, 18 Mar, 25 Mar.
  RTC SWG: 5 Mar. , 19 Mar., 26 Mar.
SA4 plenary meetings in next quarter
Meetings in 2025 | Dates | Venue and Host
SA4#131e-bis | E-meeting: 11-17 April 2025 | Host: MCC, Electronic meeting
SA4#132 | F2F: 19-23 May 2025 | Host: JAF3, Venue: Fukuoka, Japan

## Slide 6: Calendar of future meetings - 2
SA4 plenary meetings (2025): 3 F2F and 2 e-meetings
Meetings in 2025 | Dates | Venue and Host
SA4#131 | F2F: 17-21 Feb. 2025 | Host: EBU, Venue: Geneva, Switzerland
SA4#131e-bis | E-meeting: 11-17 April 2025 | Host: MCC, Electronic meeting
SA4#132 | F2F: 19-23 May 2025 | Host: JAF3, Venue: Fukuoka, Japan
SA4#133e | E-meeting: 21-25 Jul. 2025 | Host: MCC, Electronic meeting
SA4#134 | F2F: 17-21 Nov. 2025 | Host: ATIS, Venue: Dallas, Texas, USA

## Slide 7: Calendar of future meetings - 3
SA4 plenary meetings (2026): 3 F2F and 2 e-meetings
  * Only one of April or October bis meeting is expected to be needed.
Meetings in 2026 | Dates | Venue and Host
SA4#135 | F2F: 9-13 Feb. 2026 | Host: TBD, Venue: India
SA4#135e-bis* | E-meeting: 13-17 Apr. 2026 | Host: MCC, Electronic meeting
SA4#136 | F2F: 11-15 May 2026 | Host: Interdigital, Venue: Montreal
SA4#137e | E-meeting: 24-28 Aug. 2026 | Host: MCC, Electronic meeting
SA4#137e-bis* | E-meeting: 12-16 Oct. 2026 Note: dates TBC depending on MPEG#156 exact dates. | Host: MCC, Electronic meeting
SA4#138 | F2F: 16-20 Nov. 2026 | Host: ATIS, Venue: North-America

## Slide 8: SA4 meeting statistics
Note 1: the number of F2F participants at SA4#131 (85) is representative of a regular standalone SA4 F2F meeting.
Note 2: the number of Tdocs (533) per meeting at SA4#128 was at a record high

## Slide 9: SA4 progress highlights
Corrections of algorithmic description of EVS Codec (EVS_Codec) from Rel-12;
Corrections of XML for MBMS (PMA-MBS_Ext) from Rel-17;
Several Rel-18 Corrections on 5GMS_Audio_Ph2, 5GMS_Pro_Ph2, 5GMS3 OpenAPI, IBACS, IVAS_CODEC and 5MBP3.
Rel-19:
  CRs to Rel-19 completed features on 5G_MEDIA_MTSI_ext, NG_RTC_Ph2, AE_enTV-S4, FS_5G_RTP_Ph2 and FS_XRTraffic
  4 studies and 1 Work Item completed:
    Stage 2 for Advanced Media Delivery (AMD-ARCH-MED)
    Feasibility Study on Avatars for Real-Time Communication (FS_AVATAR)
    Study on Media enerGy consumption exposuRE and EvaluatioN framework (FS_MediaEnergyGREEN)
    Advanced Media Delivery (FS_AMD)
    FS_HapticsMedia
  Revised IVAS_Codec_Ph2 WID clarifying the work on enhanced conformance methods
  4 Work Items progressing as planned: VOPS, SR_IMS, IVAS_Codec_Ph2 and 5G_RTP_Ph2
  2 Work Items progressing slower than expected: ATIAS_Ph2 and DaCAS
  4 studies progressing as planned: FS_AI4Media, FS_ACAPI, FS_ARSpatial and FS_iRTCW_Ph2
  2 Studies progressing slower than expected: FS_MeMe and FS_Beyond2D
  4 CRs agreed on 5G Real-time Transport Protocol Configurations, Phase 2 (5G_RTP_Ph2)
New work
  Avatar Communications in AR Calls (AvCall-MED), Rel-19
  Stage 3 for Advanced Media Delivery (AMD_PRO-MED), Rel-19
  Study on Ultra Low Bitrate Speech Codec (FS_ULBC), Rel-20

## Slide 10: CRs to features in Release 17 and earlier
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250134 | CR Pack on EVS_codec-SA WG4 | SA WG4 | CR pack | Approval | 12 | Rel-12 CRs | Rel-12
SP-250140 | CR Pack on PMA-MBS_Ext, TEI17 | SA WG4 | CR pack | Approval | 17 | Rel-17 CRs | Rel-17

## Slide 11: CRs to Release 18
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250129 | CR Pack on 5GMS_Audio_Ph2 | SA WG4 | CR pack | Approval | 18.4 | SA WG4 Rel-18 CRs | Rel-18
SP-250130 | CR Pack on 5GMS_Pro_Ph2 | SA WG4 | CR pack | Approval | 18.4 | SA WG4 Rel-18 CRs | Rel-18
SP-250131 | CR Pack on 5GMS3, TEI18 | SA WG4 | CR pack | Approval | 18.4 | SA WG4 Rel-18 CRs | Rel-18
SP-250138 | CR Pack on IBACS | SA WG4 | CR pack | Approval | 18.4 | SA WG4 Rel-18 CRs | Rel-18
SP-250139 | CR Pack on IVAS_Codec | SA WG4 | CR pack | Approval | 18.4 | SA WG4 Rel-18 CRs | Rel-18
SP-250141 | CR Pack on 5MBP3, TEI18 | SA WG4 | CR pack | Approval | 18.4 | SA WG4 Rel-18 CRs | Rel-18

## Slide 12: CRs to Completed Release 19 features
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250127 | CR Pack on WIs 5G_MEDIA_MTSI_ext, NG_RTC_Ph2 | SA WG4 | CR pack | Approval | 19.4 | SA WG4 Rel-19 CRs | Rel-19
SP-250132 | CR Pack on AE_enTV-S4, TEI19 | SA WG4 | CR pack | Approval | 19.4 | SA WG4 Rel-19 CRs | Rel-19
SP-250135 | CR Pack on FS_5G_RTP_Ph2 | SA WG4 | CR pack | Approval | 19.4 | SA WG4 Rel-19 CRs | Rel-19
SP-250137 | CR Pack on FS_XRTraffic | SA WG4 | CR pack | Approval | 19.4 | SA WG4 Rel-19 CRs | Rel-19

## Slide 13: Overview of work progress Ongoing Rel-19 Work Items
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 6/6/2025 | 45% | SP-240060 | 70% | 
1030003 | Split Rendering over IMS | SR_IMS | 6/6/2025 | 45% | SP-240492 | 65% | 
1040021 | EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 | IVAS_Codec_Ph2 | 9/9/2025 | 20% | SP-241000 | 35% | Revised WID
1050113 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS_Ph2 | 9/9/2025 | 5% | SP-241314 | 25% | 
1060069 | Stage 2 for Advanced Media Delivery | AMD-ARCH-MED | 3/3/2025 | 0% | SP-241674 | 100% | Complete !
1060022 | Diverse audio Capturing System for UEs | DaCAS | 9/9/2025 | 0% | SP-241673 | 5% | 
1060021 | 5G Real-time Transport Protocol Configurations, Phase 2 | 5G_RTP_Ph2 | 9/9/2025 | 0% | SP-241672 | 35% | 

## Slide 14: Video Operating Points - Harmonization and Stereo MV-HEVC (VOPS)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 6/6/2025 | 45% | SP-240060 | 70% | 
Purpose
Harmonize and include as needed all the SA4 video operating points into a new specification that will be home to all such video operating points and upgrade HEVC-based levels based on industry practices.
Define the MV-HEVC capability in this new specification.
Then add and harmonize stereoscopic MV-HEVC operating points and capabilities for TS 26.511, TS 26.119 and TS 26.143
Progress in the last quarter
Reviewed and agreed the description of MV-HEVC interoperability aspects including integration into adaptive streaming and messaging.
Progressed a CR to 5GMS on MV-HEVC that is endorsed for the time being.
Agreed to limit the stereoscopic video capability to 4K.
Progress on the description of the system operation points, video operation points, frame packing stereoscopic support and signaling with SEI.
Draft TS 26.265 Media Delivery: Video Capabilities and Operation Points, progressed to v1.0.0.
Next steps
Progressing pCR on draft TS 26.265
Send new TS 26.265 to SA plenary for approval.
Agree CRs on TS 26.118, TS 26.511, TS 26.143, TS 26.119.
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250281 | TS 26.265 v1.0.0 | SA4 | draft TS | Information | 6.6.4 | SA WG4 Specifications for Information | Rel-19

## Slide 15: Split Rendering over IMS (SR_IMS)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030003 | Split Rendering over IMS | SR_IMS | 6/6/2025 | 45% | SP-240492 | 65% | 
Purpose
Identify functional entities for IMS-based split rendering and introduce a mapping to the IMS architecture. Identify interfaces and define network APIs for delivering media from 3GPP and non-3GPP services for split rendering of XR services. Define protocols, procedures, and codecs for delivery of split-rendered media and metadata for support of split rendered content including uplink (e.g., pose), and downlink (e.g., rendered pose) as part of a new specification.
Progress in the last quarter
Progressed draft TS 26.567 Split rendering over IMS to v1.0.0 with the following items: Updated the overview of media metadata format and message types for split rendering over IMS; Added split rendering configuration format, and message types including pose, action, etc.; Updated the procedures from split rendering session for asset delivery; Editorial corrections; Integrated all agreed pCRs
Initiated the work on MF capabilities for split rendering over IMS
Next steps
Progress and agree on TS 26.567 v1.0.0 to be sent to SA plenary for approval
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250287 | TS 26.567 v 1.0.0. | SA4 | draft TS | Information | 6.6.4 | SA WG4 Specifications for Information | Rel-19

## Slide 16: EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 (IVAS_Codec_Ph2)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1040021 | EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 | IVAS_Codec_Ph2 | 9/9/2025 | 20% | SP-241000 | 35% | Revised WID
Purpose
The overall objective of this work item is to provide an improved set of IVAS specifications with a fixed-point C-code to be part of TS 26.251; characterization of the IVAS codec based on the floating-point and fixed-point C-codes, and documentation of characterization results into TR 26.997; Enhancements to codec conformance test procedures and criteria; definition of relevant tiers of functionality to be implementable on a wide range of UEs with different capabilities, balancing user experience and implementation complexity/cost; enhancements to the RTP payload format and SDP negotiation, including split rendering operation; update relevant system and service specifications.
Progress in the last quarter
Revised WID clarifying the work on enhanced conformance methods.
Updates to the IVAS characterization test, processing plans, BASOP verification, overview.
In accordance with IVAS Characterization test plan, additional test material is likely required and may be contributed by 3GPP members. SA4 members aiming to contribute test material for consideration were asked to announce their interest.
Next steps
Verification of Encoder v2.1; Delivery of the fixed-point Encoder v3 and verification of FL-to-FX requirements; Finalization of IVAS characterization processing and test plans; CR to the RTP payload format and SDP negotiation, including split rendering operation.
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250262 | EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 | SA WG4 | WID revised | Approval | 6.3.4 | SA WG4 Revised Release 19 Work Item Descriptions | Rel-19

## Slide 17: Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2 (ATIAS_Ph2)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1050113 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS_Ph2 | 9/9/2025 | 5% | SP-241314 | 25% | 
Purpose
Consider additional requirements corresponding to the test methods in TS 26.260 and/or update requirements marked as TBD for sending and receiving characteristics of terminals in TS 26.261. Define new test methods and performance requirements/objectives, for the assessment of capture and playback of complex sound scenes. Define new test methods and performance requirements/objectives for the assessment of acoustic echo control. Define test methods and performance requirements/objectives for the assessment of binaural rendering in receive direction, including headtracking and motion-to-sound latency.
Progress in the last quarter
Candidate changes to TS 26.260 updated to describe a method on motion to sound latency.
Considerations on testing in ambience have been discussed. As a result, an LS to ETSI STQ (cc ITU-T SG12/Q5) has been sent.
Next steps
Progress changes to 26.259 (Subjective test methodologies), 26.260 (Objective test methodologies) and 26.261 (Performance requirements & objectives).

## Slide 18: Stage 2 for Advanced Media Delivery (AMD-ARCH-MED) – Complete !
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1060069 | Stage 2 for Advanced Media Delivery | AMD-ARCH-MED | 3/3/2025 | 0% | SP-241674 | 100% | Complete !
Purpose
Provide relevant extensions to TS 26.502 to extend the MBS User Service architecture (based on TR 26.802 Key Issues): Key Issue #8: In-session unicast repair for MBS Object Distribution; Key Issue #9: MBS User Service and Delivery Protocols for eMBMS; Key Issue #10: Selected MBMS Functionalities not supported in MBS
Provide relevant extensions to the Stage 2 5G Media Streaming architecture defined in TS 26.501 (based on TR 26.804 Key Issues); Common Media Client Data (CMCD)
  Multi-access media delivery; Media delivery from multiple service endpoints/locations; distributing encrypted and high-value content; Improved QoS support for Media Streaming services; Media Streaming aspects of Network Slicing
Progress in the last quarter
Agreed merged CRs to TS 26.501, TS 26.502 and TS 26.506 for all features in the Work Item objective
Sent an LS to CT3, CT4 (Cc. SA2) on stage 3 impacts for Rel-19.
Next steps
Stage 3 executed under a new WID (AMD_PRO-MED)
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250133 | CR Pack on AMD-ARCH-MED | SA WG4 | CR pack | Approval | 19.4 | SA WG4 Rel-19 CRs | Rel-19

## Slide 19: Diverse audio Capturing System for UEs (DaCAS)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1060022 | Diverse audio Capturing System for UEs | DaCAS | 9/9/2025 | 0% | SP-241673 | 5% | 
Purpose
The overall objective of this work item is to define minimum performance criteria suitable for immersive audio capture. Furthermore, example solutions that meet the minimum performance requirements/objectives are developed. To enable the execution of the work item and evaluation of solutions for immersive audio capture in a transparent manner, a representative set of target devices will be defined, and sufficient test signals are generated based on the devices.
Progress in the last quarter
Contributions on target devices, requirements, and SBA capturing examples have been discussed and noted. Offline editing of initial templates resulted agreed as basis for further work on template.
Clarifications on main goals of DaCAS were discussed.
Time plan was updated.
Next steps
Agree minimum performance requirement/objective criteria for raw microphone signals
Agree requirements for signals for common database for the first target devices based on the template. Especially, Legal framework must be finished if necessary.
Agree the definition of deliverables for example solutions

## Slide 20: 5G Real-time Transport Protocol Configurations, Phase 2 (5G_RTP_Ph2)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1060021 | 5G Real-time Transport Protocol Configurations, Phase 2 | 5G_RTP_Ph2 | 9/9/2025 | 0% | SP-241672 | 35% | 
Purpose
The work includes the following objectives for normative specification work on TS 26.522, TS 26.510 and TS 26.113 are in scope for RTC services based on the conclusions included in TR 26.822 of the study item FS_5G_RTP_Ph2: mitigate the potential inaccuracy of PDU Set Size information; include PDU Set Importance values; guidelines for handling of lone PDUs at the UPF; AL-FEC awareness; MDS AL-FEC coding schemes; network awareness of retransmitted PDUs; multiplexed RTP streams; burst size, time to next burst, data boosting indication; guidelines for marking PDU Sets.
Progress in the last quarter
Agreed 4 CRs to TS 26.522 on RTC provisioning enhancement for N6-unmarked PDUs, PSI Guidelines for HEVC tiles, Definition of Data Burst, RTP Header Extension for Dynamically Changing Traffic Characteristics, Guidelines for PDU Set Marking of Multiplexed Streams.
Next steps
Develop, discuss and agree solutions according to the WID objectives.
Prepare and submit CRs for Rel. 19 TS 26.522, TS 26.510 and TS 26.113 as needed.
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250128 | CR Pack on 5G_RTP_Ph2 | SA WG4 | CR pack | Approval | 19.4 | SA WG4 Rel-19 CRs | Rel-19

## Slide 21: Overview of work progress Ongoing Study Items targeting Rel-19
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 6/6/2025 | 82% | SP-220328 | 90% | 
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 3/3/2025 | 60% | SP-230544 | 100% | Complete !
1030004 | Study on Media enerGy consumption exposuRE and EvaluatioN framework | FS_MediaEnergyGREEN | 3/3/2025 | 60% | SP-240481 | 100% | Complete !
1030005 | Study on Media Messaging | FS_MeMe | 3/3/2025 ->6/6/2025 | 60% | SP-240477 | 65% | 
1030006 | Study on Advanced Media Delivery | FS_AMD | 3/3/2025 | 75% | SP-241011 | 100% | Complete !
1030008 | Study on Beyond 2D Video | FS_Beyond2D | 6/6/2025 -> 9/9/2025 | 28% | SP-240479 | 50% | 
1030009 | Study on Audio Codec APIs | FS_ACAPI | 6/6/2025 | 20% | SP-240480 | 40% | 
1040020 | Study on Haptics in 5G Media Services | FS_HapticsMedia | 3/3/2025 | 60% | SP-241121 | 100% | Complete !
1040022 | Study on Spatial Computing for AR Services | FS_ARSpatial | 6/6/2025 | 25% | SP-240927 | 45% | 
1050037 | Study on immersive Real-Time Communication for WebRTC, Phase 2 | FS_iRTCW_Ph2 | 6/6/2025 | 15% | SP-241374 | 35% | 

## Slide 22: Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media)
Purpose
The objectives of the study item are primarily to identify relevant interoperability requirements and implementation constraints of AI/ML in 5G media services.
Progress in the last quarter
On functional aspects: Progress on the draft TR 26.927 with editorial improvements, description of federated learning metadata, the signaling of AIML tasks in IMS. The conclusions were discussed. Anticipated normative work was documented.
On the evaluation aspects: reviewed text to speech and speech to text real time language results that need to be further refined. The incremental model delivery scenario evaluation is also refined into the evaluation TR.
Both TRs are to be sent to SA for information.
Next steps
Agree on TR 26.927 v2.0.0 to be sent to SA plenary for approval
Agree on TR 26.847 v2.0.0 to be sent to SA plenary for approval
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 6/6/2025 | 82% | SP-220328 | 90% | 
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250280 | TR 26.927 v 1.0.0 | SA4 | draft TR | Information | 6.6.4 | SA WG4 Specifications for Information | Rel-19
SP-250285 | TR 26.847 v1.0.0 | SA4 | draft TR | Information | 6.6.4 | SA WG4 Specifications for Information | Rel-19

## Slide 23: Feasibility Study on Avatars for Real-Time Communication (FS_AVATAR) – Complete !
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 3/3/2025 | 60% | SP-230544 | 100% | Complete !
Purpose
Based on relevant TR 22.856 use cases, the study item aims, among other objectives, to collect and document Avatar animation and representation approaches, document the requirements for an interoperable base Avatar format.
Progress in the last quarter
Updated the MPEG Avatar representation format. Documented existing representation formats such as Metahuman and VRM.
Documented new animation data formats beyond morph targets (namely blend shapes and joint animations).
On system integration, based on the SA2 latest architecture, we have addressed the support for Avatar into real time communication, including scene management.
Agreed conclusions inviting for normative work under release19.
Further study or work in release 20 may address avatar generation and interoperability between multiple formats.
TR 26.813 presented to SA for approval.
Next steps
None
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250288 | TR 26.813 v2.0.0 | SA4 | draft TR | Approval | 6.7.4 | SA WG4 Specifications for Approval / for Information and Approval | Rel-19

## Slide 24: Study on Media enerGy consumption exposuRE and EvaluatioN framework (FS_MediaEnergyGREEN) – Complete !
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030004 | Study on Media enerGy consumption exposuRE and EvaluatioN framework | FS_MediaEnergyGREEN | 3/3/2025 | 60% | SP-240481 | 100% | Complete !
Purpose
The study aims to identify sustainable media metrics, architectural impacts (APIs), functional extensions required for SA4 service enablers and evaluate the feasibility of an evaluation framework to facilitate efficient energy use and energy saving for media services.
Progress in the last quarter
Agreed pCRs to TR 26.942: Pseudo-CR on potential solution to KI1 based Energy Information Exposure Specification to configure the exposure of the UE, network and other entities energy related information to the UE Application; Text reference for Energy Information Function (EIF); Text reference from French Agency for Ecological Transition (ADEME); Potential solution to Key Issue #2 on UE application energy consumption measurement based on MTD technique; Clarifications and additions to Solution #5 on exposure of energy related information; potential solution to Key Issue #1 on UE energy metrics abstraction; Conclusions and next steps
Progressed TR 26.942 to v2.0.0 ready to be presented to SA for approval
Next steps
None
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250286 | TR 26.942 v2.0.0. | SA4 | draft TR | Approval | 6.7.4 | SA WG4 Specifications for Approval / for Information and Approval | Rel-19

## Slide 25: Study on Media Messaging (FS_MeMe)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030005 | Study on Media Messaging | FS_MeMe | 3/3/2025 ->6/6/2025 | 60% | SP-240477 | 65% | 
Purpose
Key topics to be studied: A) Integration of TS 26.143 Capabilities and Profiles into IETF MIMI, B) Support of advanced file format, C) Support of external body content and late binding, D) DRM and encrypted content, E) Additional media experiences. In particular how they relate to the system and data models in TS 26.143 and collect additional industry requirements according to F) Additional industry requirements as above. Identify gaps and recommend potential normative work to enhance interoperability in Messaging Services.
Progress in the last quarter
Two agreed pCRs on IETF MIMI and 3GPP Messaging and general updates to TR 26.841
Next steps
Complete the integration of TS 26.143 capabilities and profiles into IETF MIMI content formats
Complete the study on the suitability to enhance the specification of the MMBP Generator and MMBP Player in TS 26.143 by using the Media Service Enabler principles
Complete identifying gaps and recommend potential normative work to enhance interoperability in Messaging Services.
Agree TR 26.841 v2.0.0

## Slide 26: Advanced Media Delivery (FS_AMD) - Complete !
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030006 | Study on Advanced Media Delivery | FS_AMD | 3/3/2025 | 75% | SP-241011 | 100% | Complete !
Purpose
Study the following topics
0 | Specification Structure
1 | Common Client Metadata
2 | Common Server-and Network-Assisted Streaming.
3a | Multi-CDN and Multi-Access Media Delivery.
3b | Multi-Access with ATSSS
4 | Modem Usage Optimized Media Streaming.
5 | DRM and Conditional Access.
6 | In-session Unicast Repair for MBS Object Distribution.
7 | MBS User Service and Delivery Protocols for eMBMS.
8 | Selected MBMS Functionalities not supported in MBS.
9 | DASH/HLS Interoperability.
10 | Further harmonization of RTC and Streaming for Advanced Media Delivery.
11 | Issues identified by Market Representation Partners.
12 | Improved QoS support
13 | Impacts and opportunities of QUIC for segmented content delivery
Progress in the last quarter
Agreed integrated CRs for TR 26.802 and TR 26.804 with no immediate impacts to stage 2/3
Study is complete
Next steps
None
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250136 | CR Pack on FS_AMD | SA WG4 | CR pack | Approval | 19.4 | SA WG4 Rel-19 CRs | Rel-19

## Slide 27: Beyond 2D Video (FS_Beyond2D)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030008 | Study on Beyond 2D Video | FS_Beyond2D | 6/6/2025 -> 9/9/2025 | 28% | SP-240479 | 50% | 
Purpose
Identify and document beyond 2D formats, that are market-relevant within the next years, generated from established and emerging capturing systems (including cameras for spatial video capturing), contribution, and usable on display technologies (smartphones, VR HMDs, AR glasses, autostereoscopic and multiscopic displays). Establish and document a set of beyond 2D video end-to-end reference scenarios; Define concrete evaluation framework per scenario; Identify potential areas for normative work as the next phase and communicate with other 3GPP WGs regarding relevant aspects related to the study to the extent needed.
Progress in the last quarter
TR 26.956 progressed to version 0.3.0
Agreed some general improvements of the TR.
Agreed changes related to dynamic mesh, including test sequences and quality criteria.
On Stereoscopic Video, agreed test sequences and performance metrics for the evaluation.
On multi view, the scenarios on Multiview + depth content are refined
On point clouds, reviewed and agreed some test sequences description, and some updates on test conditions.
On other formats, 3D Gaussian spats are now better described as part of future formats.
Next steps
Complete work on evaluation and documentation
Identify potential related normative work and conclusions.
Agree on TR 26.956 to be sent to SA plenary for information

## Slide 28: Audio Codec APIs (FS_ACAPI)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030009 | Study on Audio Codec APIs | FS_ACAPI | 6/6/2025 | 20% | SP-240480 | 40% | 
Purpose
The overall objective of this study item is to study APIs to provide support for 3GPP's speech and audio codecs in TS 26.114 and TS 26.117 for enhanced Web-based applications over 3GPP networks.
Progress in the last quarter
Updates to the draft TR 26.858 were agreed with information on WebRTC libraries and RTP Transport
TR 26.858 was progressed to v0.3.1
Next steps
Complete TR to be presented for approval to TSG SA
Provide recommendations for interfaces and adapters to WebRTC and WebCodec.
Provide recommendations for potential normative work in 3GPP and/or other organizations, for example W3C and IETF.

## Slide 29: Study on Haptics in 5G Media Services (FS_HapticsMedia)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1040020 | Study on Haptics in 5G Media Services | FS_HapticsMedia | 3/3/2025 | 60% | SP-241121 | 100% | Complete !
Purpose (updated)
The study aims to investigate and identify the integration of haptics media in 3GPP communication and streaming services, including the identification of haptics input and representation formats, potential compression formats of haptics media, the integration into delivery systems, as well as QoE aspects.
Progress in the last quarter
Agreed on new pCRs and agreed to TR 26.854 with analysis and conclusions to close the study
Next steps
None
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250282 | TR 26.854, v 2.0.0 | SA4 | draft TR | Action | 6.7.4 | SA WG4 Specifications for Approval / for Information and Approval | Rel-19

## Slide 30: Study on Spatial Computing for AR Services (FS_ARSpatial)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1040022 | Study on Spatial Computing for AR Services | FS_ARSpatial | 6/6/2025 | 25% | SP-240927 | 45% | 
Purpose
Study how spatial computing functions such as relocalization, mapping, and semantic perception are realized and identify the necessary set of spatial mapping information. Collect and document the different formats for spatial descriptions as well as interoperability requirements for such descriptions. Identify where spatial computing functions run and which media, metadata, and description formats are used for exchange between these elements based on the architecture defined in the TS 26.506.
Progress in the last quarter
Agreed to update the draft TR with architecture mapping on IMS and the associated call flow for spatial computing session
Relevant standardization work outside of 3GPP is also updated into the Draft TR.
The TR is not seen mature enough for a presentation for information to the next SA meeting. But is still expected to be send directly for approval in May.
Next steps
Mapping of spatial computing functions to the architecture defined in TS 26.506.
Identify gaps to support XR spatial description handling, with a focus on real-time scenarios.
Study interactions and cross-operation between with other media service enablers and architectures.
Finalize conclusions of the TR.
Agree new TR 26.819 v2.0.0 and send to SA for approval.

## Slide 31: Study on immersive Real-Time Communication for WebRTC, Phase 2 (FS_iRTCW_Ph2)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1050037 | Study on immersive Real-Time Communication for WebRTC, Phase 2 | FS_iRTCW_Ph2 | 6/6/2025 | 15% | SP-241374 | 35% | 
Purpose
Document the following key issues in detail, and in particular how they relate to the existing RTC architecture and protocols specified in TS 26.506 and TS 26.113:
Media capabilities, profiles and codecs for RTC
Signalling and metadata to support immersive media capabilities
Support of tethered cases in RTC system
Identify solutions for each of the key issues; Identify suitable one for key issues requiring solutions and recommend potential normative work to relevant specifications.
Progress in the last quarter
TR 26.830 Study on the enhancement for Immersive Real-Time communication for WebRTC; Phase 2; progressed to version 0.1.0
Updates on media capabilities for RTC, compiling the relevant works from TS 26.114 and TS 26.119 for potential use
Next steps
Update potential solutions for KI#1, KI#2, KI#3
Gap Analysis b/w RTC Specs & Key Findings in TR 26.830
Update & Draft potential solutions for Key Issues (all)
Draft recommendation for normative work
Finalize TR 26.830 and Endorse work item summary

## Slide 32: New Work and Study Item(s)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1070055 | Study on Ultra Low Bitrate Speech Codec | FS_ULBC | 6/6/2026 | - | SP-250263 |  | Rel-20 SID
1070056 | Avatar Communications in AR Calls | AvCall-MED | 9/9/2025 | - | SP-250286 |  | Rel-19 WID
1070057 | Stage 3 for Advanced Media Delivery | AMD_PRO-MED | 9/9/2025 | - | SP-250265 |  | Rel-19 WID

## Slide 33: Study on Ultra Low Bitrate Speech Codec (FS_ULBC)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1070055 | Study on Ultra Low Bitrate Speech Codec | FS_ULBC | 6/6/2026 | - | SP-250263 |  | Rel-20 SID
Purpose
This study aims to develop recommendations for an ultra-low bit rate voice codec for GEO (Geostationary Earth Orbit) communications. The main objectives include:
  Documenting application scenarios for ultra-low bit rate communication services
  Studying GEO channel characteristics and their service dependencies
  Identifying design constraints (bit rates, sample rate, frame length, complexity, etc.)
  Providing evidence that design criteria can be met
  Defining performance requirements and test methods for speech quality
  Developing objective measures for verifying design constraints
  Identifying reference codecs for comparison
  Coordinating with other 3GPP groups
  Defining potential normative work objectives and timeline

## Slide 34: Avatar Communications in AR Calls (AvCall-MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1070056 | Avatar Communications in AR Calls | AvCall-MED | 9/9/2025 | - | SP-250264 |  | Rel-19 WID
Purpose
The AvCall work item in Rel-19 focuses exclusively on enabling avatar communication in IMS-based AR calls, with three main areas of focus:
Receiver-driven avatar features:
  Extending TS 26.264 to specify formats, protocols, and signaling for base avatars and animation streams;
  In collaboration with SA2 and SA3, developing a management interface for Base Avatar Repository (BAR);
Sender-based avatar features:
  Using existing TS 26.264 capabilities for avatar animation;
  Considering potential pose data exchange extensions for viewer-dependent rendering;
Network-based avatar features:
  Extending TS 26.264 for avatar communication specifications;
  Adding signaling and format negotiation for MF-based animation and rendering;
The work item aims to establish standards and protocols for avatar communication within IMS-based AR call systems.

## Slide 35: Stage 3 for Advanced Media Delivery (AMD_PRO-MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1070057 | Stage 3 for Advanced Media Delivery | AMD_PRO-MED | 9/9/2025 | - | SP-250265 |  | Rel-19 WID
Purpose
Main objective: Address recommendations from FS_AMD and FS_MS_NS_Ph2 studies in TS 26.510, TS 26.512, and TS 26.517
MBS Protocol Extensions:
  In-session unicast repair for MBS Object Distribution
  Address MBMS functionalities not supported in MBS
  Time synchronization adaptations
5G Media Streaming Protocol Updates:
  Implement Common Media Client Data (CMCD)
  Enable multi-access media delivery
  Support media delivery from multiple endpoints
Content Protection & Distribution:
  Support Content Protection Information Exchange Format
  Implement encryption and high-value content features
QoS Improvements:
  Integrate ECN marking for L4S
  Add QoS monitoring features
  Network Slicing Support:
  Implement PolicyTemplate resource model changes
  Enable support for multiple Network Slices
  Technical Implementation Requirements:
  Specify protocols and extensions
Define APIs and OpenAPI YAML specifications
  Collaborate with organizations like SVTA, CTA WAVE, ISO/IEC
  API and Protocol Development:

## Slide 36: SA4 planning

## Slide 37: Dependencies on IETF drafts in SA4
No new dependency introduced
No dependency removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments

## Slide 38: Summary of action items
Action Points from SA#106 to SA4:
SA4 should provide the workload split between Rel-20 5GA/FS_6G at TSG SA#107 (March 2025)
  SA4#131 agreed to set the best estimate work split as 75% for 5GA and 25% for FS_6G
Action items from SA4 to SA#107:
  Approve all Rel-12 to Rel-19 SA4 agreed CRs
  Approve the following TS/TRs: TR 26.854, TR 26.942, TR 26.813.
  Approve New Work Item Description on Study on Ultra Low Bitrate Speech Codec (FS_ULBC)
  Approve New Work Item Description on Avatar Communications in AR Calls (AvCall-MED)
  Approve New Work Item Description on Stage 3 for Advanced Media Delivery (AMD_PRO-MED)

## Slide 39: Big thanks to the European Broadcasting Union (EBU) for hosting SA4#131 in Geneva in February 2025 !