## Slide 1: Status Report of TSG RAN#109
Source: TSG RAN Chair
Agenda Item: 4.7
SP-251269

## Slide 2: Outline
Administrative Aspects
TSG RAN project update
ITU matters
Other matters

## Slide 3: Administrative Aspects

## Slide 4: Administrative Aspects
MCC TF 160 report in RP-251903: TSG RAN endorsed the 2026 TTCN Tasks List in slides 15 & 16, and to request for the 3GPP TTCN funding of 58 person-months at PCG#55 / OP#54
Progress update and next steps for the CA database: Summarized in RP-252617

## Slide 5: TSG RAN Project Update

## Slide 6: Rel-19 5G-Adv
RAN1/RAN2/RAN3/RAN4 Rel-19 aspects are functionally frozen

## Slide 7: Rel-20 5G-Adv RAN4 Package
Following RAN4 work/study items for Rel-20 were approved in RAN#109
  RP-252952 New WID: UE RF enhancements for NR FR1, Phase 5
  RP-252905 New WID: NR base station (BS) RF requirement evolution for FR1/FR2 and testing Phase 2
  RP-252903 New WID: Enhancement of UE OTA test method and requirements for NR
  RP-252955 New WID: NR RRM enh Phase 6
  RP-252957 New WID: NR demodulation performance: Phase 6
  RP-252956 New SID: Study on spatial channel model for demodulation performance requirements for NR: Phase 2
  RP-252962 New WID: Enhanced requirements for NR NTN and IoT NTN Phase 2
  RP-252953 New WID: Enhancement of low NR band carrier aggregation via switching
  RP-252954 New WID: UAV

## Slide 8: RAN Study on 6G Scenarios and Requirements
Status report for Study on 6G Scenarios and requirements in RP-252082
RAN#109 focused on the following areas in RAN#109:
  Deployment scenarios
  Key performance indicators
  Requirements for architecture and migration
  Requirements of new and existing services
TR 38.914 v0.2.0 for Study on 6G Scenarios and requirements in RP-252882 was agreed
  All pCRs approved in RAN#109 were reflected in v0.2.0

## Slide 9: RAN WG Study Item on 6G – Migration
The following was agreed for additional migration options (other than standalone, MRSS and inter-RAT mobility between NR-6G)
  RAN plenary starts this study in March 2026 and will make a decision by September 2026 whether to expand WG SI scope to cover additional migration option(s)
  This includes decision on additional 6G-6G aggregation beyond 6G CA: 6G-6G DC.
  RAN plenary will task relevant RAN WGs for any specific technical analysis, as needed.
RAN WG SID was revised to reflect the above agreement
  Revised SID: Study on 6G Radio was approved in RP-252912

## Slide 10: RAN WG Study Item on 6G – Security
To ensure timely alignment of security requirements between RAN and SA (particularly SA3 and RAN2), RAN approved an LS to SA (in RP-252891)
  ACTION: RAN invites SA to consider adding a June 2026 check point (in SA3’s SID on 6G security S3-252973) for the alignment between SA3 and RAN2 on any security requirements that impact the AS protocol design.

## Slide 11: RAN WG Study Item on 6G – Diverse Device Types
RAN endorsed two RAN1 agreements (which required RAN confirmation) for further study on minimum spectrum allocation in which 6G can operate
  Details can be found in Proposal 1 of RP-252873
RAN also endorsed two proposals for further study in RAN-level
  Details can be found in Proposal 3 and Proposal 4 of RP-252873

## Slide 12: ITU Matters

## Slide 13: ITU Matters
DRAFT LTI on alignment of timing of future updates to IMT-2020 Recommendation ITU-R M.2150 and ITU-R M.[IMT-2020-SAT.SPECS] after year 2025
  LS in RP-252877
Draft Reply LS to ITU-R_WP5D_TEMP_167 = RP-243202 on Minimum requirements related to technical performance for IMT-2030
  LS in RP-252946

## Slide 14: Other Matters

## Slide 15: Aerial UE usage in MFCN harmonised bands
In response to SA2 LS in RP-251918, RAN discussed and concluded that no additional RAN work should be pursued for Rel-19 (stage-3 frozen)
  RP-251918 LS to request guidance on "Reply LS on harmonised standard of relevant components of ECC Decision (22)07 on “Harmonised framework on aerial UE usage in MFCN” harmonised bands"
  LS to SA in RP-252865 for potential reply to CEPT ECC

## Slide 16: Dataset and model parameters exchange
RAN has received LSs from SA2 and SA5 in RP-251919 and RP-251920, respectively
  In response, RAN respectfully asks SA to coordinate the completion of the study of dataset / model parameter exchange in Rel-20 in SA2 and SA5 and provide information to RAN#110 if feasible
    LS to SA in RP-252966

## Slide 17: 3GPP / O-RAN
RAN made the following agreement for 6G fronthaul (RP-252881)
  Above outcome was captured in LS to SA (RP-252967) for response to O-RAN Alliance
3GPP shall capture the following text in italic in a normative Annex of TSxx.401 or TSxx.300 (RAN3): 6G NodeB architecture includes a distinct logical Radio Unit (RU). The functions hosted by the RU as well as the interface between RU and other parts of 6G NodeB are not specified in 3GPP. Note-1: This interface can be implemented according to O-RAN ALLIANCE specifications for multi-vendor interoperability. Note-2: This interface can be implemented according to e.g. (e)CPRI-based or fully proprietary solution(s)

## Slide 18: Questions?

## Slide 19: Additional Info – 6G Diverse Device Types (Endorsement in RAN#109)
Proposal 1: Endorse the following two RAN1 agreements (with the clarification that the 2nd agreement is applicable to FR1). Companies are invited to bring contributions regarding the minimum spectrum allocation in RAN#110, while RAN1 is requested to continue the study on both the minimum spectrum allocation and the smallest maximum UE bandwidth from the 6GR design perspective. Revisit in RAN#110.
Agreement
  For the study of RAN1 6GR design, consider the minimum spectrum allocation in which 6G can operate, subject to further discussion and confirmation in RAN.
    Note: RAN4 involvement is necessary.
Agreement
  Study the following smallest maximum supported RF and BB UE BW without spectrum aggregation for at least one low-tier device type supported by 6GR framework from physical layer perspective, subject to further discussion and confirmation in RAN
    Opt1: 3MHz
    Opt2: 5MHz
    Opt3: 10MHz
    Opt4: 20MHz
    FFS: the UL bandwidth may be different to the DL bandwidth
    FFS: the bandwidth value may be different for different SCS, duplex modes, and bands.
    FFS: whether RF and BB UE BW are same or different

## Slide 20: Additional Info – 6G Diverse Device Types (Endorsement in RAN#109)
(Endorsed for RAN only) Proposal 3: To investigate further:
  Motivations/justifications behind the proposed diverse device types, which should be a limited set
  Whether/how to have one or more device types for eMBB or 6G IoT
  Whether/how to have other device types for, e.g., XR/immersive experiences, FWA, VUE, wearables/RedCap, sensing, NTN-specific, AI agents, collaborative robots, etc.
  Whether/how to explicitly standardize device types
  Ensuring forward compatibility
  Minimizing/avoiding potential market fragmentation
Note: the terminology “device type” is subject to further discussion and possible refinement.

## Slide 21: Additional Info – 6G Diverse Device Types (Endorsement in RAN#109)
  (Endorsed for RAN only) Proposal 4: In terms of diverse device types, study further:
  Possible parameters/factors, e.g.:
      Number of Tx antennas/chains
      Number of Rx antennas/chains
      Power classes
      Maximum UE bandwidth (DL/UL)
      Peak data rate (DL/UL)
      Maximum MIMO layers (DL/UL)
      Duplex mode
      Max modulation order (DL/UL)
      CA/spectrum aggregation (DL/UL)
      UE processing capabilities
      Coverage
      Energy efficiency
      Mobility/speed
      Sensing
      AI
  Note: some of the above parameters/factors may be related with form factor
  Note: aim to have a focused/limited set of parameters/factors for a device type
  The value(s) for the identified parameters for a device type