3GPP TSG-SA Meeting #110	SP-251498

Baltimore, United States, 9 - 12 December, 2025	(was SP-251xxx)

Source:	KDDI CORPORATION, SK Telecom, Softbank Corp., Telefónica, Orange

Title:	Discussion on 6G Study Progress and 5G SA Market Maturity

Document for:	Discussion

Agenda Item:	5.5

Work Item / Release:	FS_6G_ARC/ Rel-20

Abstract of the contribution: The 6G Study in SA2 finally concluded the discussions on WTs and KIs at SA2#172; however, having taken longer than expected, it seems unlikely that the Study will be concluded by December 2026. Given the widespread adoption of 5G SA, early 6G deployment should not only maintain but surpass 5G features by leveraging market feedback for continuous refinement. To address these challenges, proposals include completing the 6G SA2 Study by March 2027 and prioritizing the integration of 5G capabilities into 6G Day 1. Additionally, feedback from existing 5G deployments should inform the necessity and potential enhancement of features, ensuring that 6G advances effectively while aligning with market needs and technological complexities.

1.	Discussion

As endorsed in TSG-SA#107, the completion date of the 6G Study in SA2 is going to be decided in TSG-SA#110. The timeline can be found in [1]. Since it was initiated in June 2025, SA2 finally completed its discussions with WTs and KIs in November 2025. The discussions on WTs and KIs have taken considerably longer than anticipated. The scope and complexity of these debates have resulted in extended deliberations across multiple sessions. It is not difficult to imagine that technical discussions based on scenarios and solution proposals will require a significant amount of time, including discussions on new capabilities such as AI and computing, discussions on data frameworks where even the definition of terminology has been postponed, and the definition of the 6G Core Network, on which various companies still have different views. At the current pace, it is unlikely that the Study will be finalized within December 2026 timeframe, which is one of the proposed options.

Observation 1: Prolonged discussions on WTs and KIs make it unlikely to finalize 6G Study in SA2 by December 2026, with potential impacts on subsequent normative work preparation.

5G Stand-alone (SA) has entered a global deployment and adoption phase. According to one research report, 78 operators had launched 5G SA in 42 countries, while another 96 had announced launch plans by September 2025. Global 5G subscriptions are projected to reach 6.4 billion by 2031, of which approximately two-thirds will be SA [2]. This demonstrates that 5G SA is no longer experimental but has reached a clear stage of global commercialization and market maturity.

Observation 2: 5G SA is no longer experimental but has reached a clear stage of global commercialization and market maturity.

As shown in Observation 2, commercial deployment of 5G Stand-alone will become increasingly widespread, and each feature provided by 5GC is expected to be further refined based on market feedback. Operators must continue to meet customer expectations by making full use of these features. Therefore, in the early stages of 6G deployment, operators must maintain and even exceed the experience value of each feature provided by 5GC.

Observation 3: Early 6G deployment must sustain and surpass 5GC feature experience, leveraging market feedback to refine capabilities and meet evolving customer expectations.

2. Proposal

Based on the observations above, we propose the following points;

Proposal 1: The 6G SA2 Study should be completed by March 2027.

Proposal 2: Discussions on incorporating 5G capabilities into 6G Day 1 should be prioritized.

Proposal 3: For 5G features already commercially deployed, market feedback (Lessons Learned) should be taken into account to assess the necessity of the functions and whether enhancements are required.

3. Reference

[1]	3GPP: “3GPP Work Plan Review at Plenary #109” SP-251279

[2]	telecomlead: " How Telecom Operators Are Accelerating 5G Core Deployments in the Era of 5G SA, 5G-Advanced and AI" How Telecom Operators Are Accelerating 5G Core Deployments in the Era of 5G SA, 5G-Advanced and AI - TelecomLead