## Slide 1: SA1 Report to TSG SA#64 SP-140221
Mona Mustapha
SA1 Chairman, Vodafone
Alain Sultan
SA1 Secretary

## Slide 2: General information and statistics

## Slide 3: SA1 Officials
Chairman:
  Mona Mustapha (Vodafone)1
Vice Chairmen:
  Antonella Napolitano (Telecom Italia)1
  Mark Younge (T-Mobile US)1
Secretary:
  Alain Sultan (MCC)
1 Re-elected for second term November 2013

## Slide 4: Meetings
SA1#66: 12 – 16 May 2014, Sapporo, Japan
  Hosted by Japanese Friends of 3GPP
Drafting sessions held / session chairs:
  SEES: Antonella Napolitano (Telecom Italia)
  MCPTT: Mark Younge (T-Mobile US)
  IOPS: Mark Younge (T-Mobile US)
  FS_ACDC: Mona Mustapha (Vodafone)
  FS_GUSH: Antonella Napolitano (Telecom Italia)
  FS_FMSS: Mona Mustapha (Vodafone)
  FS_ECIP: Antonella Napolitano (Telecom Italia)

## Slide 5: Statistics
 | Q1 2013* | Q2 2013* | Q3 2013 | Q4 2013 | Q1 2014 | Q2 2014
Attended delegates | 116 | 78 | 81 | 104 | 94 | 94
Docs at meeting end | 467 | 488 | 158 | 288 | 310 | 531**
Docs at meeting start | 231 | 245 | 86 | 150 | 149 | 271
Incoming LS | 15 | 18 | 20 | 10 | 16 | 29
Outgoing LS | 7 | 7 | 5 | 4 | 5 | 6
Agreed CRs | 48 | 44 | 11 | 11 | 5 | 31
Agreed alignment CRs | 4 | 8 | 4 | 5 | 2 | 8
New Study Items | 0 | 1 | 3 | 3 | 2 | 2
New Work Items | 3 | 1 | 1 | 2 | 2 | 5
Revised WID/SID | 2 | 1 | 1 | 1 | 0 | 1
TR/TS for Information | 0 | 0 | 0 | 0 | 4 | 4
TR/TS for Approval | 1 | 2 | 0 | 0 | 0 | 4
Meeting time (hours) | 62 | 57.5 | 22 | 40 | 32.5 | 45
* Includes docs & time of more than one meeting. Delegate count is for meeting with highest attendance
** Largest number of documents handled since Oct 2007 (Rel-8 Stage 1 freeze)

## Slide 6: Documents per quarter
* Includes docs of more than one meeting

## Slide 7: Meeting time usage [hours]
Note: Work Items with usage of 1 hour or less not shown

## Slide 8: Meeting Calendar
Meeting | Date | Location
SA1#66bis on MCPTT and GCSE* | 15 – 17 July 2014 | Dublin, Ireland
SA1#67 | 18 – 22 Aug 2014 | Sophia Antipolis, France
SA1#68 | 17 – 21 Nov 2014 | San Francisco, CA, USA
SA1#69 | 02 – 06 Feb 2015 | China (TBC)
SA1#70 | 13 – 17 Apr 2015 | North America (TBD)
SA1#71 | 17 – 21 Aug 2015 | Belgrade, Serbia (TBC)
SA1#72 | 16 – 20 Nov 2015 | North America (TBD)
* New meeting agreed at SA1#66

## Slide 9: Previous SA1 reports
TSG Meeting & location | Tdoc number / hyperlink | SA1 meeting(s) covered & location
SA#63 Fukuoka | SP‑140063 | SA1#65 Taipei
SA#62 Busan | SP-130591 | SA1#64 San Francisco
SA#61 Porto | SP-130409 | SA1#63 Zagreb
SA#60 Aruba | SP-130193 | SA1#62 New Delhi SA1#61bis on GCSE_LTE and ProSe, San Diego
SA#59 Vienna | SP-130103 | SA1#61 Prague SA1 ProSe and GCSE_LTE Ad Hoc , Prague
SA#58 Barcelona | SP-120863 | SA1#60 Edinburgh SA1 GCSE_LTE Ad Hoc , Edinburgh
SA#57 Chicago | SP-120518 | SA1#59 Chicago
SA#56 Ljubljana | SP-120283 | SA1#58 Seville
SA#55 Xiamen | SP-120100 | SA1#57 Kyoto

## Slide 10: Work Summary

## Slide 11: Work Summary: Alignment with Stage 2/3 and Rel-12 and earlier corrections

## Slide 12: Alignment with Stage 2/3 for Rel-8
Rel-8 CRs (TISMMTEL-R8) : Agenda item 8.5. Agreed CRs: |  |  |  |  | 
SP-140222 | S1-141025 | Removal of CDIVN service | 22.173 | 0094 | Rel-8
 | S1-141026 | Removal of CDIVN service | 22.173 | 0095 | Rel-9
 | S1-141027 | Removal of CDIVN service | 22.173 | 0096 | Rel-10
 | S1-141028 | Removal of CDIVN service | 22.173 | 0097 | Rel-11
 | S1-141029 | Removal of CDIVN service | 22.173 | 0098 | Rel-12
Remarks: Due to problems completing the work in IETF, CT1 decided to remove the option to subscribe for a notification of a diversion occurrence Stage 1 specifications were updated to remove this option, to align with the CT1 decision Based on LS from CT1 in S1-141200 / C1-140742 “Removal of option to subscribe for a notification of diversion occurrence” Reply LS sent in S1-141382 |  |  |  |  | 

## Slide 13: Alignment with Stage 2/3 for Rel-12
IMS_WebRTC: Agenda item 12.2. Agreed CRs: |  |  |  |  | 
SP-140223 | S1-141428 | Alignment of IMS WebRTC stage 1 with stage 2 | 22.228 | 0200r1 | Rel-12
 | Removed requirements not implemented by Stage 2/3 from Rel-12 version Requirements to be retained in Rel-13 |  |  |  | 
 | S1-141429 | Alignment of IMS WebRTC stage 1 Authentication with stage 2 | 22.228 | 0201r1 | Rel-12
 | Alignment with Stage 2 |  |  |  | 
MTCe (MTCe-SRM): Agenda item 12.22. Agreed CR: |  |  |  |  | 
SP-140224 | S1-141427 | End of Release 12 alignment of M2M service requirements | 22.368 | 0153r1 | Rel-12
 | Removed requirements not implemented by Stage 2/3 from Rel-12 version Requirements to be retained in Rel-13 |  |  |  | 

## Slide 14: Rel-12 corrections
IMS_WebRTC: Agenda item 12.2. Agreed CRs: |  |  |  |  | 
SP-140225 | S1-141599 | Clarification on the use of codecs by the WebRTC IMS client | 22.228 | 0203r2 | Rel-12

## Slide 15: Work Summary: New Rel-12 work

## Slide 16: Rel-12: IMS_Corp2
Agenda item 12.13
Remarks: Draft TS 22.519 presented for information at this plenary SP-140226 == S1-141398 (TS); S1-141600 (Cover page) Progress: Agreed initial technical specification transfer Several references need to be resolved
Work Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Transfer of ETSI business trunking specifications | SA#64 (06/2014)  SA#65 (09/2014) | 95% | - | WID approved 03/2014 Work in progress

## Slide 17: Work Summary: Rel-12 “leftover” requirements – consideration for Rel-13

## Slide 18: Overview: Rel-12 “leftover” requirements considered for Rel-13
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
* WI title and code may change as a result of company contributions
Updates in RED
Work Item | WI Code | 06/2014 | 03/2014 | SA1 Status
Service Requirements Maintenance for Machine-Type Communications (MTC) | SRMMTC | 0% | 0% | WID approved 12/2013
Enhancements to WebRTC interoperability | eWebRTCi | 90% | 0% | WID approved 03/2014 Work in progress See slide 25
Proximity-based Services Maintenance* | ProSeM | 0% | - | New WID
Service Requirements Maintenance for Group Communication System Enablers for LTE* | SRM_GCSE_LTE | 0% | - | New WID

## Slide 19: Rel-13: ProSeM
Work Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Proximity-based Services Maintenance | SA#65 (09/2014) | 0% | - | New WID
Agenda item 15:
Remarks: New Work Item presented to this plenary (SP-140227 == S1-141569) Objectives: to support stage 2/3 development during Release 13 to bring forward ProSe requirements with no Stage 2/3 to Rel-13, which includes: ProSe E-UTRA Communication between two ProSe-enabled UEs Restricted discovery Public safety out of coverage discovery UE-to-Network & UE-to-UE Relays Requesting Discovery Range Class etc This WID will not introduce new requirements

## Slide 20: Rel-13: SRM_GCSE_LTE
Work Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Service Requirements Maintenance for Group Communication System Enablers for LTE | SA#65 (09/2014) | 0% | - | New WID
Agenda item 15:
Remarks: New Work Item presented to this plenary (SP-140228 == S1-141571) Objectives: to support stage 2/3 development during Release 13 to bring forward GCSE_LTE requirements with no Stage 2/3 to Rel-13, which includes: UE-to-Network relay Interworking (with non-3GPP networks) User interaction etc This WID will not introduce new requirements

## Slide 21: Work Summary: Stage 1 Rel-13 Work Items

## Slide 22: Overview: Stage 1 Rel-13 Work Items
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Updates in RED
Work Item | WI Code | 06/2014 | 03/2014 | SA1 Status
RAN Sharing Enhancements | RSE | 100% | 100% | WID approved 06/2013 Completed 12/2013
Service Exposure and Enablement Support | SEES | 80% | 60% | WID approved 09/2013 Work in progress
Mission Critical Push To Talk over LTE | MCPTT | 50% | 8% | WID approved 12/2013 Work in progress
Enhancements to WebRTC interoperability | eWebRTCi | 90% | 0% | WID approved 03/2014 Work in progress
Isolated E-UTRAN Operation for Public Safety | IOPS | 60% | 0% | WID approved 03/2014 Work in progress
Application specific Congestion control for Data Communication | ACDC | 90% | - | New WID
Co-ordinated P-GW change for SIPTO | CSIPTO | 0% | - | New WID
Voice over E-UTRAN Paging Policy Differentiation | VoE-UTRAN_PPD | 100% | - | New WID Completed 05/2014 (SA1)

## Slide 23: Rel-13: SEES
Agenda item 13.1
Remarks: Draft TR 22.853 presented for approval at this plenary SP-140229 == S1-141510 (TR); S1-141553 (Cover page) Study phase (TR 22.853) progress: Agreed clarification to existing use cases and requirements Added information on relationship with GSMA oneAPI and 3GPP presence feature Added generic requirements section Consolidated potential requirements Added conclusions and recommendations
Work Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Service Exposure and Enablement Support | SA#65 (09/2014) | 80% | 60% | WID approved 09/2013 Work in progress

## Slide 24: Rel-13: MCPTT
Agenda item 13.4
Remarks: LS received from ETSI TCCE in S1-141225 and OMA in S1-141227 with their PTT requirements – to be considered in following meetings Reply to OMA sent in S1-141590 Progress of TS 22.179: Added service description Agreed new requirements for the following (several items based on TIA requirements): Broadcast group calls Dynamic group management, PTT priority Emergency alert, emergency group calls and “Imminent Peril” group calls (Device) Personality management and location requirements Interworking with LMR systems and inter-system operations
Work Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Mission Critical Push To Talk over LTE | SA#65 (09/2014)  SA#66 (12/2014) | 50% | 8% | WID approved 12/2013 Work in progress

## Slide 25: Rel-13: eWebRTCi
Work Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Enhancements to WebRTC interoperability | SA#65 (09/2014) | 90% | 0% | WID approved 03/2014 Work in progress
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Agenda item 13.5. Agreed CRs: |  |  |  |  | 
SP-140230 | S1-141531 | Use case for end to end WebRTC bearer support over IMS | 22.228 | 0197r2 | Rel-13
 | S1-141532 | Support for end to end WebRTC bearer support over IMS | 22.228 | 0198r2 | Rel-13
Remarks: SA3 and SA3-LI may need to consider end to end security/LI aspects for this work item |  |  |  |  | 

## Slide 26: Rel-13: IOPS
Work Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Isolated E-UTRAN Operation for Public Safety | SA#65 (09/2014) | 60% | 0% | WID approved 03/2014 Work in progress
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Agenda item 13.6. Agreed CRs: |  |  |  |  | 
SP-140231 | S1-141432 | Definitions and abbreviation | 22.278 | 0202r1 | Rel-13
 | S1-141433 | Service description | 22.278 | 0203r1 | Rel-13
 | S1-141556 | General, subscriber and service management | 22.278 | 0204r2 | Rel-13
 | S1-141435 | Initiation of Isolated E-UTRAN operation | 22.278 | 0205r1 | Rel-13
 | S1-141557 | Ongoing Isolated E-UTRAN operation | 22.278 | 0206r2 | Rel-13
Remarks: WID updated to place requirements in a new TS instead of TS 22.278 (SP-140232 == S1-141558): If WID update approved, SA1 will submit new TS for one-step approval at next meeting; and SA1 requests SA plenary to note CRs above If WID update not approved, SA1 requests SA plenary to approve CRs above |  |  |  |  | 

## Slide 27: Rel-13: ACDC
Work Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Application specific Congestion control for Data Communication | SA#65 (09/2014) | 90% | - | New WID
Agenda item 15. Agreed CR: |  |  |  |  | 
SP-140233 | S1-141306 | Access control mechanism for operator-identified applications | 22.011 | 0203r2 | Rel-13
Remarks: New Work Item presented to this plenary (SP-140234 == S1-141523) This work follows on from FS_ACDC, see slide 33 Objective is to specify requirements to allow/prohibit communication initiation of particular applications defined by operator. The requirements are intended to prevent/mitigate high overload of the access network and/or the core network before/under situation defined by operators |  |  |  |  | 

## Slide 28: Rel-13: CSIPTO
Work Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Co-ordinated P-GW change for SIPTO | SA#65 (09/2014) | 0% | - | New WID
Agenda item 15
Remarks: New Work Item presented to this plenary (SP-140235 == S1-141566) This work follows on from FS_CSIPTO, see slide 36 Objective is to specify requirements for coordinated selective IP traffic offload that minimises service disruption due to P-GW relocation by taking into account UE’s knowledge of the IP flow characteristics (e.g. requiring IP address preservation or not). This includes ability to establish two PDN connections with the same PDN, where: both PDN connections are retained temporarily until all traffic is consolidated on one connection; or one connection is used for flows requiring IP address preservation, and the other connection used for remaining flows

## Slide 29: Rel-13: VoE-UTRAN_PPD
Work Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Voice over E-UTRAN Paging Policy Differentiation | SA#64 (06/2014) | 100% | - | New WID Completed 05/2014 (SA1)
Agenda item 15. Agreed CRs: |  |  |  |  | 
SP-140236 | S1-141575 | Use of differentiated paging for incoming voice over E-UTRAN services | 22.228 | 0199r2 | Rel-13
 | S1-141576 | Differential paging for voice over E-UTRAN vs. other services using the IMS signalling bearer | 22.278 | 0201r2 | Rel-13
Remarks: New Work Item presented to this plenary (SP-140237 == S1-141573) Objective is to specify requirements to allow a differentiated E-UTRAN paging policy for voice compared with non-voice IMS services |  |  |  |  | 

## Slide 30: Work Summary: Study Items

## Slide 31: Overview: Study Items (1)
Study Item | WI Code | 06/2014 | 03/2014 | SA1 Status
Application specific Congestion control for Data Communication | FS_ACDC | 90% | 70% | Study approved 09/2012 Work in progress
Isolated E-UTRAN Operation for Public Safety | FS_IOPS | 100% | 90% | Study approved 06/2013 Completed 05/2014 (SA1)
Need for multiple APNs | FS_MAPN | 58% | 50% | Study approved 09/2013 Work in progress
Co-ordinated P-GW change for SIPTO | FS_CSIPTO | 100% | 65% | Study approved 09/2013 Completed 05/2014 (SA1)
Enhancements for infrastructure based data communication between devices | FS_eICBD | 70% | 40% | Study approved 09/2013 Work in progress
Flexible Mobile Service Steering | FS_FMSS | 70% | 30% | Study approved 12/2013 Work in progress
Updates in RED

## Slide 32: Overview: Study Items (2)
Study Item | WI Code | 06/2014 | 03/2014 | SA1 Status
Multimedia Broadcast Supplement for PWS | FS_MBSP | 59% | 40% | Study approved 12/2013 Work in progress
Enhanced Calling Information Presentation | FS_ECIP | 70% | 40% | Study approved 12/2013 Work in progress
RAN Sharing Enhancements on GERAN and UTRAN | FS_GUSH | 80% | 0% | Study approved 03/2014 Work in progress
Service aspects for dealing with User Control over spoofed calls | FS_UC_SPOOF | 15% | 0% | Study approved 03/2014 Work in progress
Enhancements to User Location Reporting Support | FS_eULRS | 0% | - | New study
Control of Applications when Third party Servers encounter difficulties | FS_CATS | 0% | - | New study
Updates in RED

## Slide 33: FS_ACDC
Agenda item 14.13
Remarks: Draft TR 22.806 presented for approval at this plenary SP-140238 == S1-141512 (TR); S1-141601 (Cover page) Normative work agreed (see slide 27) Progress of TR 22.806: Clarified potential requirements related to network sharing and idle/connected mode Added ACDC background information Consolidated requirements Remaining item to be resolved: number of categories needed
Study Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Application specific Congestion control for Data Communication | SA#64 (06/2014)  SA#65 (09/2014) | 90% | 70% | Study approved 09/2012 Work in progress

## Slide 34: FS_IOPS
Agenda item 13.6
Remarks: Draft TR 22.897 presented for approval at this plenary SP-140239 == S1-141513 (TR); S1-141560 (Cover page) See slide 26 for related normative work Progress of TR 22.897: Updated Security requirements Updated Operational requirements Introduced ‘Minimum set of services’
Study Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Isolated E-UTRAN Operation for Public Safety | SA#64 (06/2014) | 100% | 90% | Study approved 06/2013 Completed 05/2014 (SA1)

## Slide 35: FS_MAPN
Agenda item 14.1
Progress of TR 22.802: Added the following: Network-based solution for the “In-vehicle UE” and “Provision of an International M2M Service for a Business Customer” use cases Conclusions section: UICC-based solution Device Management-based solution
Study Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Need for multiple APNs | SA#65 (09/2014)  SA#66 (12/2014) | 58% | 50% | Study approved 09/2013 Work in progress

## Slide 36: FS_CSIPTO
Agenda item 14.2
Remarks: Draft TR 22.828 presented for approval at this plenary SP-140240 == S1-141515 (TR); S1-141521 (Cover page) Normative work agreed (see slide 28) Progress of TR 22.828: Added new requirement to address APN-AMBR Removed IMS use case and requirement Completed consolidation of potential requirements Identified items for considerations on charging; security; evolution and rollout; IMS
Study Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Co-ordinated P-GW change for SIPTO | SA#64 (06/2014) | 100% | 65% | Study approved 09/2013 Completed 05/2014 (SA1)

## Slide 37: FS_eICBD
Agenda item 14.3
Remarks: Draft TR 22.807 presented for information at this plenary SP-140241 == S1-141516 (TR); S1-141563 (Cover page) Progress of TR 22.807: Added use case on charging Added use case on offloading Updated use cases for security, service discovery, global IP address, IP connection, fallback to ProSe direct communication
Study Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Enhancements for infrastructure based data communication between devices | SA#65 (09/2014) | 70% | 40% | Study approved 09/2013 Work in progress

## Slide 38: FS_FMSS
Agenda item 14.4
Remarks: Draft TR 22.808 presented for information at this plenary SP-140242 == S1-141604 (TR); S1-141605 (Cover page) Progress of TR 22.808: Agreed overview Added use cases and potential requirements to describe: traffic steering in MNVO scenario dynamic traffic steering policy modification during the connection steering based on bearer QoS information, destination network, time/location, and MNO’s policies Started consolidating potential requirements
Study Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Flexible Mobile Service Steering | SA#65 (09/2014) | 70% | 30% | Study approved 12/2013 Work in progress

## Slide 39: FS_MBSP
Agenda item 14.5
Progress of TR 22.815: Agreed use cases and requirements covering initiation, broadcast area, linking, and backwards compatibility
Study Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Multimedia Broadcast Supplement for PWS | SA#65 (09/2014) | 59% | 40% | Study approved 12/2013 Work in progress

## Slide 40: FS_ECIP
Agenda item 14.6
Remarks: Draft TR 22.810 presented for information at this plenary SP-140243 == S1-141593 (TR); S1-141603 (Cover page) It was understood that it is better to focus on improving CAT and CRS instead of developing a new service. The proposed use cases and potential requirements need to be reviewed and re-confirmed with this in mind Progress of TR 22.810: Agreed several updates to existing use cases: to harmonise terminology for calling and called party to define media types used and clarify content can be a single or multiple media types to define timing of information transfer to clarify reception of information can be blocked by recipient to allow text for “subject” of communication to be set on a per call basis
Study Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Enhanced Calling Information Presentation | SA#64 (06/2014) | 70% | 40% | Study approved 12/2013 Work in progress

## Slide 41: FS_GUSH (1)
Study Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
RAN Sharing Enhancements on GERAN and UTRAN | SA#65 (09/2014) | 80% | 0% | Study approved 03/2014 Work in progress
Agenda item 14.7. Agreed CRs: |  |  |  |  | 
SP-140244 | S1-141460 | Update to Section 1 (Scope) | 22.852 | 0001r1 | Rel-13
 | S1-141461 | Update to Section 3 (Definitions, Symbols & Abbreviations) | 22.852 | 0002r1 | Rel-13
 | S1-141462 | Update to Section 4.1.2 (What Constitutes a Shared RAN) | 22.852 | 0003r1 | Rel-13
 | S1-141463 | Update to Section 4.2 (Scenario and use case 1, RAN Sharing Monitoring) | 22.852 | 0004r1 | Rel-13
 | S1-141464 | Update to Section 4.6 (Scenario and use case 5.a, Asymmetric RAN Resource Allocation) | 22.852 | 0005r1 | Rel-13
 | S1-141465 | Update to Section 4.9 (Scenario and use case 7, On-demand Automated Capacity Brokering) | 22.852 | 0006r1 | Rel-13
 | S1-141365 | Update to PLMN selection enhancements towards a shared RAN | 22.852 | 0007r1 | Rel-13

## Slide 42: FS_GUSH (2)
Study Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
RAN Sharing Enhancements on GERAN and UTRAN | SA#65 (09/2014) | 80% | 0% | Study approved 03/2014 Work in progress
Agenda item 14.7. Agreed CRs: |  |  |  |  | 
SP-140244 (cont) | S1-141366 | Update to Section 4.14 (Scenario and use case 12, PLMN selection enhancements towards a shared RAN) | 22.852 | 0008r2 | Rel-13
 | S1-141367 | Add new Section 4.16 (Scenario and use case 14, Common Network Shared by Multiple Operators) | 22.852 | 0009r2 | Rel-13
 | S1-141468 | Update to Section 5 (Considerations) | 22.852 | 0010r1 | Rel-13
 | S1-141368 | Update to Section 6 (Potential Requirements) | 22.852 | 0011r2 | Rel-13
 | S1-141369 | Update to Section 7 (Conclusion and recommendations) | 22.852 | 0012r2 | Rel-13

## Slide 43: FS_UC_SPOOF
Agenda item 14.8
Progress of TR 22.898: Agreed Introduction and Scope Agreed use cases on: User reporting a spoofed call User reporting a call incorrectly identified as spoofed call User retrieval of spoofed call history
Study Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Service aspects for dealing with User Control over spoofed calls | SA#66 (12/2014) | 15% | 0% | Study approved 03/2014 Work in progress

## Slide 44: FS_eULRS
Agenda item 16
Remarks: New study presented to this plenary (SP-140245 == S1-141577) Objective is to study scenarios and use cases where there is a need of enhanced user location reporting, which includes: enhancement to location reporting granularity for UTRAN support for flexible and controllable location reporting policy (e.g. restrict location reporting to chosen times during the day); consideration on tailored location reporting (e.g. to report number of users with certain common characteristics in the area).
Study Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Enhancements to User Location Reporting Support | SA#68 (06/2015) | 0% | - | New study

## Slide 45: FS_CATS
Agenda item 16
Remarks: New study presented to this plenary (SP-140246 == S1-141579) Objective is to study use cases where the 3GPP network is able to detect or receive an indication from a third party server of its congestion status or failure status, and then based on this information, selectively control individual applications on UEs
Study Item | Target Completion | 06/2014 | 03/2014 | SA1 Status
Control of Applications when Third party Servers encounter difficulties | SA#66 (12/2014) | 0% | - | New study

## Slide 46: Action Items from SA: None

## Slide 47
www.3gpp.org
More Information about 3GPP:
contact@3gpp.org
Thank You !