## Slide 1: SP-150121 TSG GERAN#65 STATUS REPORT
TSG GERAN Chair
Olof Liberg
Ericsson LM
3GPP TSG SA#67
Shanghai, PR China
9th-13th March, 2015

## Slide 2: TSG GERAN ORGANISATION
TSG GERAN officials
  Chairman:
    Mr Olof Liberg (Ericsson LM / ETSI)
  Vice chairs:
    Mr Davide Sorbara (Telecom Italia S.p.A / ETSI)
    Mr Xinhui Wang (ZTE Corporation / CCSA)
    Mr Zhixi Wang (Huawei Technologies Co Ltd / ETSI)
  MCC support: Mr Paolo Usai
TSG GERAN WGs officials
  TSG GERAN WG1
    Chairman: Mr Olof Liberg (Ericsson LM / ETSI)
    MCC support: Mr Paolo Usai
  TSG GERAN WG2
    Chairlady: Ms Yang Zhao (Huawei Technologies Co., Ltd / CCSA)
    MCC support: Gert Thomasen
  TSG GERAN WG3new
    Chairman: Mr Rémi Lascoux (Sierra Wireless, S.A. / ETSI)
    MCC support: Mr Ingbert Sigovich

## Slide 3: GERAN#65 OVERVIEW
In total 206 documents was dealt with.
  7 incoming & 7 outgoing liaisons
  41 Change Requests approved
    3 from WG1
    8 from WG2
    30 from WG3new
  Most input submitted under agenda item Cellular System Support for Ultra Low Complexity and Low Throughput Internet of Things (FS_IoT_LC).
8 work items ongoing
  3 Features/Building blocks/Work tasks
  5 study items
TSG Elections
  TSG Chair Olof Liberg, TSG Vice chair Davide Sorbara, Zhixi Wang, Xinhui Wang re-elected.
At closing plenary 47 delegates participated.
WG reports (chairman & MCC reports)
  WG1 in 0308 & 0309.
  WG2 in 0314 & 0315.
  WG3new (electronic meeting) in 0045 & 0046.

## Slide 4: EVOLUTION OF WORKLOAD FROM GERAN#54 TO GERAN#65
Notice that an adhoc meeting on FS_IoT_LC was held between G#64 and G#65 with 88 input documents.
Chart: 
| G#54 | G#55 | G#56 | G#57 | G#58 | G#59 | G#60 | G#61 | G#62 | G#63 | G#64 | G#65
Tdocs | 354 | 375 | 244 | 303 | 236 | 329 | 245 | 245 | 183 | 292 | 271 | 206
Approved CRs | 119 | 106 | 63 | 75 | 55 | 73 | 66 | 68 | 41 | 38 | 78 | 41
Delegates | 61 | 62 | 47 | 55 | 46 | 45 | 35 | 38 | 34 | 39 | 69 | 47

## Slide 5: ONGOING WORK ITEMS NAME [ACRONYM] / RESPONSIBLE GROUP(S) / COMPLETION LEVEL
Study items |  |  | 
Solutions for GSM/EDGE BTS Energy Saving [BTSEnergy] |  | WG1 | 95%
Downlink MIMO [FS_DOMIMO] |  | WG1 | 65%
Study of Power Saving for MTC Devices [FS_uPoD] |  | WG2 | 60%
Uplink MU-MIMO [FS_UL_MU-MIMO] |  | WG2 | 20%
Cellular System Support for Ultra Low Complexity and Low Throughput Internet of Things [FS_IoT_LC] |  | WG1 | 60%
Features/Building Blocks/Work Tasks |  |  | 
Downlink Multi Carrier GERAN – MS Conformance Testing [DMCG_Mstest] | WG3new |  | 100%
Support for BeiDou Navigation Satellite System (BDS) for LCS in GERAN3new [LCS_BDS_GERAN-GERAN3new] | WG3new |  | 100%
RAN aspects for improvements to CS/PS coordination in GERAN Shared Networks [CSPS_Coord_GERAN] | WG2 |  | 0%

## Slide 6: APPROVED CHANGE REQUESTS
NewToN
  WG1 approved 2 CRs, WG2 approved 2 CRs
DMCG
  WG3New approved 7 CRs
MSRD_VAMOS
  WG1 approved 1 CRs
LCS_BDS_GERAN
  WG2 approved 1 CRs, WG3new approved 2 CRs
GELTE
  WG3new approved 4 CRs
Pre-release 13
  WG2 approved 5 CRs, WG3New approved 17 CRs

## Slide 7: LIASIONS
Incoming
  LS on work split for Study on Cellular IoT, source SA3
  Response LS on work split for Study on Cellular IoT, source G2
  Reply LS on paging for MTC, source SA2
  LS on MBMS for Message delivery to Group of devices, source SA2
  LS on Unnecessary IRAT Handover Detection, source SA3
  Reply LS on Security Framework for Cellular IoT, source SA3
Outgoing
  LS on Introduction of extended EARFCN value range in GERAN (To: TSG CT WG1), Source: GERAN WG2
  LS on Introduction of extended EARFCN value range in GERAN (To: TSG RAN WG4), Source: GERAN WG2
  LS on extended DRX in idle mode (To: TSG SA WG2), Source: G2
  LS on MBMS for Message delivery to Group of devices (To: TSG SA WG2), Source: G2
  Reply LS on Test Case Optimization - removal of GERAN test cases (To: GCF CAG, Cc: TSG RAN WG5, PTCRB)
  LS on New WID on RAN aspects for improvements to CS/PS coordination in GERAN Shared Networks (To: TSG SA WG2), Source: TSG GERAN
  Reply LS on paging for MTC (To: TSG SA WG2), Source: TSG GERAN

## Slide 8: GENERAL INFORMATION WG1 & WG2 FEATURES/BUILDING BLOCKS/WORK TASKS
REL 13
  New WI (BB) on improvements to CS/PS coordination in GERAN Shared Networks
REL 12 and earlier
  EARFCN extension
    CRs to 48.060 and 48.018 to support extended EARFCN approved.
    Draft CR to 24.008 endorsed. LS sent to CT1.
  NewToN
    CRs to 44.018, 44.060, 45.002 and 45.050 approved.
  BDS
    CR to 44.031 approved.
  MSRD for VAMOS
    Correction CR to TS 45.005 approved.
  TEI12
    CR on Galilieo to TS 44.031 approved.

## Slide 9: GENERAL INFORMATION WG1 & WG2 STUDY ITEMS
BTSEnergy
  BTS energy savings performance evaluation presented, along with TR 45.926 update.
FS_DOMIMO
  Workplan presented.
FS_UL_MU-MIMO
  MS energy consumption modelled agreed along with TR 45.876 updated
FS_uPoD
  Discussion papers on accelerated system access, eDRX, event triggered measurements , MS energy consumption and paging presented.
  TR 45.876 v1.0.0 presented for information.

## Slide 10: GENERAL INFORMATION WG1 & WG2 STUDY ITEMS: FS_IoT_LC
Technical report
  TR 45.820 v1.0.0 presented for information.
  Three candidate proposals are currently captured in the TR.
At GERAN#65, in total six competing candidate techniques were presented.
  Narrowband M2M,
  Narrowband OFDMA,
  Narrowband Hybrid Modulation,
  EC-GSM (earlier presented as GSM Evolution),
  Cooperative Ultra Narrowband
  Combined Narrowband and Chirp Spread Spectrum
Updated work plan presented where GERAN have scheduled two ad-hoc meetings in April and June/July.

## Slide 11: GENERAL INFORMATION WG1 & WG2 STUDY ITEMS: FS_IoT_LC cont.
Narrowband M2M
  Discussion papers on pilot & CBS design, coverage, interference and L2S modelling, system level/coexistence evaluations, synchronization & cell search, FH hopping, measurement design, power control, battery life was presented.
  TR was updated to capture progress.
Narrowband OFDMA
  Discussion papers on TPSK, frame structure, link budget, synchronization, channel hopping, resource block, paging, system information presented.
  TR was updated to capture progress.

## Slide 12: GENERAL INFORMATION WG1 & WG2 STUDY ITEMS: FS_IoT_LC cont.
EC-GSM
  A Concept description and discussion papers on synchronization, EC-SCH, sensitivity to frequency offset, system access, paging, battery life, BCCH, CCCH mapping, IR and chase combining, device aspects, L2S mapping, system simulations, latency presented.
  TR was updated to capture progress
Narrowband Hybrid Modulation
  Discussion papers on coexistence with GPRS, NB-SCH, NB-PDTCH, link layer aspects presented.
  Combined narrowband and chirp spread spectrum
  Concept paper, and discussion paper on coverage and capacity presented.
Cooperative ultra narrowband
  Discussion papers on performance and physical layer presented.

## Slide 13: GENERAL INFORMATION WG1 & WG2 STUDY ITEMS: FS_IoT_LC cont.
Architecture & Security
  GERAN 2 agreed on a way forward;
    Evaluations on legacy Gb, legacy S1 is necessary
    Evaluations on optimized Gb/S1 is optional
    Request SA2’s view on optimized Gb/S1 to help GERAN conclude the architecture selection before SI completion.
CN
  Various input on paging devices in extended coverage presented.

## Slide 14: GENERAL INFORMATION GERAN3new
G3new held a electronic meeting.
DMCG_Mstest and LCS_BDS_GERAN-GERAN3new buidling blocks completed.
Incoming/outgoing LSs:
  One incoming LS “Test Case Optimisation – removal of GERAN test cases” from GCF was dealt with.
  Reply found in “Reply LS on Test Case Optimization - removal of GERAN test cases” (To: GCF CAG, Cc: TSG RAN WG5, PTCRB)

## Slide 15: FUTURE PLANNED MEETINGS PLENARY AND AD-HOC MEETINGS
Adhoc on FS_IoT_LC#2, 20-23 April 2015, Sophia Antipolis, France
GERAN#66, 25-29 May 2015, Vilnius, Lithuania
Adhoc on FS_IoT_LC#3, June 29 – July 2, 2015, Stockholm, Sweden
GERAN#67, 10-14 Aug 2015, Yin Chuan, China
GERAN#68, 16-20 Nov 2015, Anaheim, USA [Co-located with RAN WGs]

## Slide 16: SA GUIDANCE & INFORMATION
Guidance
  None
Information
  The GERAN chairman was tasked to ask PCG/OP for advice on how to proceed with the GERAN ToR, considering that GERAN may approve a WID on a ”clean slate” candidate proposal at GERAN#67.
  GERAN WG1 & 2 have elections scheduled at GERAN#66.

## Slide 17: THANK YOU
Olof Liberg
3GPP TSG GERAN Chairman