## Slide 1
Work Prioritization

## Slide 2
目录：
The situation
Options
Proposal
Backup - SA2#134 draft agenda

## Slide 3
The situation
Freeze data for Rel-17 is: September 2020
SA2 currently plan
  42 available time slots (Monday, Tuesday, Wed)
    27 are 1.5 hrs, 15 are 2hrs
  6 confirmed meetings (SA2#135,136,137,138,139,140), 2 proposed adhocs
  252 total timeslots based on current SA2 schedule
There are 20+ Rel-17 SA2 WIDs/SIDs being proposed, possible more due to SA1 work later in Rel-17 development
Time slots are required for
  Maintenance, RAN alignment
4-7 Free time slots in SA2#134 (see last slide for green cells)
Notes: 10.9 times slots per SID or maybe 2 TS per meeting assuming no maintenance.
Lot of proposed work (more to come) and no time to do it all in.

## Slide 4
The situation
SIDs have a proposed end date
No time planning information in an SA2 SIDs
  Time planning is done after the fact
  SA2 works on to many W/SIDs
  Meetings get officially longer 9am start->8:00am; 5:30pm end->7:30pm
    Drafting time -> official discussion time
      Competition for offline time increases (more SIDs) when available time is less

## Slide 5
目录：
The situation
Options
Proposal
Backup - SA2#134 draft agenda

## Slide 6
Options
SA
  Micromanagement - SA determines what SIDs SA2 should do and how much time they should be given
  Macro management - SA determines a priority for SIDs and then SA2 fits then into available time units
SA2
  Create more available time
  Use existing tools (conference calls, offline work, adhoc small sessions etc)
Notes: Item A will consume to much time in Plenary. SA2 chair can identify items on the agenda for a meeting and then adjust the schedule to fit the tdocs submitted. Business as usual.
Sure you can have more meetings, however we all know work will expand to fill the time. Its up to SA2 if they want more meetings, adhocs, email meetings etc.

## Slide 7
Options
SA – Prioritize SIDS
  Is there an immediate market need
  Is it an optimization or is it fixing a problem
  Is it
    postponed Rel-16 SID
    continuation of Rel-16 work or
    new work
  Is their corresponding RAN work (cross co-ordination).
Notes: Can SA2 really do 23+ SIDs? There still outstanding work from Rel-16 that was suspended:

## Slide 8
目录：
The situation
Options
Proposal
Backup - SA2#134 draft agenda

## Slide 9
Proposal
Modify the SID template to include time required for a SID
  All rapporteurs update their SIDs
SA2#134 concentrates on finishing Rel-16 work
SA2#134 free time slot
  SA#84 decides 3-4 SIDs for SA2#134 that are not “follow up items”. i.e. concentrate on new topics
    Better to choose SIDs that also will impact RAN or other groups
    SA2 chair allocates remaining SA2#134 free TUs to items prioritized by SA#84
SA#85/6 prioritize rest of the WID/SIDs
  Leave a buffer
  Are any of the proposed SIDs more application specific (move work from SA2 to another SWG).
Notes: Time unit planning
How can you decide what to prioritize if you have no idea if the project is small or large in the eyes of the rapporteur.
Company A may have different view to Company B and prioritize differently depending on TU’s.
Chair faces the need to reduce offline time in favor of officially scheduled time
SA2 always had work that started at 8:00am or ran after 5:30pm, just those days it was drafting sessions.
The more SID/WID you allocate the less drafting time and more competition for any available drafting time.
SA should not tell SA2 how to allocate their TU’s, SA2 chair should be given a list of items to project management to completion and manage them accordingly.
No point in scheduling “follow up items” for SA#134 when the majority of the REL-16 work has asked for an exception.

## Slide 10
Proposal – vivo SID preference for SA2#134
Index | Tdoc Number | Rel17 SID | Summary / Motivation | Rapport-eur
1 | SP-190248 SP#83 SA2#130 | Study on system enablers for multi-USIM devices (FS_MUSIM) | Originally Approved SA#82 (SP-181251) RAN co-ordination required after groundwork done Applicable to 5GS and EPS Significant number multi-SIM devices in market, Immediate market need Scope of work is limited New SID – already approved | Intel
2 | SP-190443 | Study on System enhancement for Proximity based Services in 5GS（FS_5G_ProSe） | Originally Approved SA#83 (SP-190186) RAN co-ordination required Uses V2X as baseline starting point. New SID | CATT OPPO
3 | SP-181114 SP-82 SA2#129 | Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking (FS_ID_UAS-SA2) | Originally Approved SA#82 RAN co-ordination required Synergy with FS_5G_ProSe Requires co-ordination with SA6 Immediate market need as governments need interdronal communications and no 3GPP solution exists. New SID – already approved | Qualcomm
Propose an equal TU split for SA2#134. Recommended 1TU per item but SA#2 chairs final decision.

## Slide 11
目录：
The situation
Options
Proposal
Backup - SA2#134 draft agenda

## Slide 12
SA2#134 – draft agenda
 | Monday | Tuesday | Wednesday | Thursday revisions only unless stated differently | Friday (revisions only)
08:00 Q1 10:00 | ********************************** 09:00 – 10:30 ♠ Opening (1), Agenda (2), Reports (3), Common issues (4.1), WIDs (7.1), Future Meetings (7.3) | ♠ Vertical_LAN (6.15.2) TSN | ♠ Vertical_LAN (6.15.3) type a/b + revs on 6.15 |  | 
 |  | 5G (6.5.8) Services Support | 3GPP maintenance (5.1, 6.1) |  | 
 |  | ATSSS (6.8) | 5G (6.5.10) non-3GPP specific 5G (6.5.3) SM/SC) |  | 
10:30 Q2 12:30 | 11:00: 5G (6.5.9) IW & Migrate | ♠ Vertical_LAN (6.15.1) 5G-LAN | 5WWC (6.7) + revs |  | 
 | 11:00: eV2XARC (6. 6) | FS_RACS (6.28) | 5G_CIoT (6.9) |  | 
 | 11:00: 5WWC (6.7) | 5G (6.5.6) PCC PCC/QoS Maintenance (5.2/6.2) | IMS & related maint (5.4, 6.4) eIMS5G_SBA (6.14) |  | 
Lunch |  |  |  |  | 
14:00 Q3 15:30 | ♠ 5G_URLLC (6.20) | ♠ 5G (6.5.11) Framework 5G_eSBA (6.19) | ♠ (6.5.2) AC/MM/CM |  | 13:00 List of agreed tdocs for block approval ♠ Revisions
 | 3GPP maintenance (5.1, 6.1) | FS_5GSAT_ARCH (6.24) | eNA (6.11) |  | 
 | ATSSS (6.8) | eV2XARC (6.6) | TBD |  | 
16:00 Q4 17:30 | ♠ TBD | ♠ 5G (6.5.4) Security, (6.5.5) QoS (6.5.7) 3GPP specific | ♠ 5G_eSBA (6.19) |  | 15:00 block approval of agreed tdocs Agreed tdocs not available by the time of the block approval may be turned to status OPEN on request. ♠ Revisions AOB (8) 16:00 Close of meeting (9)
 | eV2XARC (6.6) | eNA (6.11) | 5G_CIoT (6.9) |  | 
 | 5WWC (6.7) | ATSSS (6.8) | TBD |  | 
18:00 Q5 19:30 | 5G (6.5.1) slicing and non-slicing | TBD | Reserved | ♠ Work planning (7.2) | Approved tdocs not available after the meeting may be unapproved and go for email approval instead.
 | 5G_CIoT (6.9) | ETSUN (6.12) + TBD | Reserved |  | 
 | 5G_eLCS (6.13) | 5G_eLCS (6.13) + Revs | Reserved |  |