## Slide 1: SA3 Status Report
Noamen Ben Henda, SA3 Chairman, Ericsson
Mirko Cano Soveri, SA3 Secretary, MCC
Alex Leadbeater, SA3-LI Chairman, BT
Carmine Rizzo, SA3-LI Secretary, MCC

## Slide 2: Highlights!
SA3#98 drama
  First planned in China
  Then relocated in ETSI
  Finally replaced by an electronic meeting SA3#98e
SA3#98e
  Reduced scope
  Very little progress on Rel-16
  10 Exception sheets
Completed Rel-16 WIDs
  URLLC security (5G_URLLC_SEC)
    CR in SP-200142
  Cypto maintenance (CryptPr)
    CRs in SP-200143
  Vertical security (VERTICAL_LAN_SEC)
    CRs in SP-200140
  User Plane security over N9 (UPGF)
    CRs in SP-200255

## Slide 3: Summary
Specifications/Reports for approval
  None
Specifications/Reports for information
  TS 33.536, Security aspects of 3GPP support for advanced Vehicle-to-Everything (V2X) services (Release 16), version 0.3.0 in SP-200161
WIDs/SIDs for approval
  New WID for 5G SCAS Enhancement in SP-200149
  New WID on Security Assurance Specification for Non-3GPP InterWorking Function (N3IWF) in SP-200146
  Work Item on Security Assurance Specification for 5G NWDAF in SP-200147
  New WID on Security Assurance Specification for Service Communication Proxy (SECOP) in SP-200148

## Slide 4: Summary
Exceptions
  Rel-16 Work Item Exception for MCXSec in SP-200160
  WI exception request for eV2X in SP-200150
  Rel-16 Work Item Exception for 5G_eSBA in SP-200151
  Rel-16 Work Item Exception for Security for NR IAB in SP-200152
  Rel-16 Work Item Exception for SEAL security aspects in SP-200153
  Exception sheet for Authentication and key management for applications based on 3GPP credential in 5G (AKMA) in SP-200155
  exception sheet for 5WWC in SP-200156
  Rel-16 Work Item Exception for CIoT security in SP-200157
  Rel-16 Network Slice security Exception sheet in SP-200158
  Rel-16 Work Item Exception for Security of the enhancement to the 5GC Location Services in SP-200159

## Slide 5: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Normative work on Lawful Interception Rel-16 | Alex Leadbeater (BT) | LI16 | 55% | 60% | Mar 20 |  |  |  | 16
Study on authentication and key management for applications based on 3GPP credential in 5G IoT | Xiaoting Huang (China Mobile) | FS_AKMA | 95% |  | Dec 19 |  | SP-180443 | TR 33.835 | 16
Study on evolution of Cellular IoT security for the 5G System | Henrik Normann (Ericsson) | FS_CIoT_sec_5G | 95% |  | Mar 20 |  | SP-180440 | TR 33.861 | 16
eMCSec R16 security | Tim Woodward (Motorola) | MCXSec | 55% | 75% | Mar 20 |  | SP-180439 | CRs to TS 33.180 | 16
Study on Security Aspects of the 5G Service Based Architecture | Christine Jost (Ericsson) | FS_SBA-Sec | 85% |  | Mar 20 |  | SP-180441 | TR 33.855 | 15  16
Security of URLLC for 5GS | Rong Wu (Huawei) | 5G_URLLC_SEC | 80% | 100% | Mar 20 |  | SP-190351 | CRs to 33.501 | 16
Security for 5GS Enhanced support of Vertical and LAN Services | Anja Jerichow (Nokia) | Vertical_LAN_SEC | 95% | 100% | Mar 20 |  | SP-190352 | CRs to 33.501 | 16
3GPP profiles for cryptographic algorithms and security protocols | Christine Jost (Ericsson) | CryptPr | 0% | 100% | Mar 20 |  | SP-191129 | CRs to TS 33.210 TS 33.310 TS 33.501 | 16
User Plane Gateway Function for Inter-PLMN Security | Steve Kohalmi (Juniper) | UPGF | 90% | 100% | Dec 19 |  | SP-191124 | CRs to TS 33.501 | 16

## Slide 6: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
eV2X security | Dongjoo Kim (LG Electronics) | eV2X | 10% | 70% | Mar 20 | Jun 20 | SP-191125 | TS 33.536 CRs to TS 33.220 | 16
Security Assurance Specification for IMS | Bo Zhang (Huawei) | SCAS_IMS | 0% |  | Dec 20 |  | SP-191128 | TS 33.xyz CRs to TR 33.926 | 17
Study on 5G security enhancements against false base stations | Ivy Guo (Apple) | FS_5GFBS | 75% |  | Mar 20 |  | SP-180690 | TR 33.809 | 1617
Study on Security for 5GS Enhanced support of Vertical and LAN Services | Jerichow Anja (Nokia) | FS_Vertical_LAN_SEC | 92% |  | Dec 19 |  | SP-180697 | TR 33.819 | 16
SECAM and SCAS for 3GPP virtualized network products | Minpeng Qi (China Mobile) | FS_VNP_SECAM_SCAS | 35% |  | Mar 20 |  | SP-180696 | TR 33.818 | 1617
Study on Security aspects of Enhancement of Network Slicing | Suresh Nair (Nokia) | FS_eNS_SEC | 85% |  | Mar 20 |  | SP-180692 | TR 33.813 | 16
Security aspects of Enhanced Network Slicing | Suresh Nair (Nokia) | eNS_SEC | 30% | 30% | Mar 20 | Jun 20 | SP-190712 | CRs to TS 33.501 | 16

## Slide 7: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
User Plane Integrity Protection | Tim Evans (Vodafone) | FS_UP_IP_Sec | 65% |  | Mar 20 |  | SP-181035 | TR 33.853 | 1617
Study on Security Impacts of Virtualisation | Alex Leadbeater (BT) | FS_SIV | 45% |  | Mar 20 |  | SP‑181236 | TR 33.848 | 1617
Study on LTKUP Detailed solutions | Tim Evans (Vodafone) | FS_LTKUP_Detail | 60% |  | Mar 20 |  | SP-181038 | TR 33.935 | 1617
Study on authentication enhancements in 5GS | Vlasios Tsiatsis (Ericsson) | FS_AUTH_ENH | 40% |  | Mar 20 |  | SP-190713 | TR 33.846 | 1617
Study on Security for NR Integrated Access and Backhaul | Rajavelsamy Rajadurai (Samsung) | FS_NR_IAB_Sec | 65% |  | Mar 20 |  | SP-190106 | TR 33.824 | 16
Study on Security Aspects of 3GPP support for Advanced V2X Services | Dongjoo Kim (LGE) | FS_eV2X_Sec | 75% |  | Mar 20 |  | SP-190108 | TR 33.836 | 16
integrating GBA to 5GC | Vlasios Tsiatsis (Ericsson) | GBA_5G | 0% |  | Sep 20 |  | SP-190714 | CRs to TS 33.220 TS 33.222 TS 33.223 TS 33.501 | 17

## Slide 8: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Security of Cellular IoT for 5GS | Henrik Normann (Ericsson) | 5G_CIoT | 50% | 90% | Mar 20 | Jun 20 | SP-190897 | CRs to TS 33.501 | 16
Security of the Wireless and Wireline Convergence for the 5G system architecture | He Li (Huawei) | 5WWC | 90% | 95% | Mar 20 | Jun 20 | SP-190898 | CRs to TS 33.501 | 16
Security of the enhancement to the 5GC Location Services | Wei Zhou (CATT) | 5G_eLCS | 75% | 75% | Mar 20 | Jun 20 | SP-190900 | CRs to TS 33.501 | 16
Study on storage and transport of 5GC security parameters for ARPF authentication | Tim Evans (Vodafone) | FS_5GC_SEC_ARPF | 30% |  | Mar 20 |  | SP-190708 | TR 33.845 | 16
Security aspects of Service Enabler Architecture Layer for Verticals | Rajavelsamy Rajadurai (Samsung) | SEAL | 40% | 65% | Mar 20 | Jun 20 | SP-190901 | TS 33.434 | 16
Security for enhancements to the Service Based 5G System Architecture | Nagendra Bykampadi (Nokia) | 5G_eSBA | 45% | 70% | Mar 20 | Jun 20 | SP-190899 | CRs to TS 33.501 | 16
Security for NR Integrated Access and Backhaul | Rajavelsamy Rajadurai (Samsung) | NR_IAB | 50% | 65% | Mar 20 | Jun 20 | SP-190902 | CRs to TS 33.501 TS 33.401 | 16
Authentication and key management for applications based on 3GPP credential in 5G | Xiaoting Huang (China Mobile) | AKMA | 20% | 60% | Mar 20 | Jun 20 | SP-190711 | TS 33.535 | 16

## Slide 9: 3GPP SA3 and SA3-LI officials
SA3 Officials
  Chair: Noamen Ben Henda (Ericsson)
  Vice-chairs:
    Rajavelsamy Rajadurai (Samsung)
    Minpeng Qi (China Mobile)
  Secretary: Mirko Cano Soveri (MCC)
SA3 LI Officials
  Chair: Alex Leadbeater (BT)
  Vice-chair: Maurizio Iovieno (Ericsson)
  Secretary: Carmine Rizzo (MCC)

## Slide 10: Meetings since previous SA
SA3
  SA3#98e: 2nd – 6th March 2020, online.
SA3-LI
  SA3-LI#76: 28th – 31st January, Sophia Antipolis, France.

## Slide 11: Next SA3 and SA3-LI meetings
SA3
  SA3#99: 11th – 15th May 2020, Dubrovnik, Croatia; EF3.
  SA3#100: 6th – 10th July 2020, Bath, UK; EF3.
  SA3#100-Bis: 17th – 21st August 2020, TBD, Canada; NAF.
SA3-LI
  SA3-LI#77: 21st – 24th April 2020, West Palm Beach, USA. – Cancelled.
  SA3-LI#77e: 21st – 24th April 2020, Limited e-meeting, optional co-location
  SA3-LI#78: 14th – 17th July 2020, Berlin, Germany.

## Slide 12: Electronic meeting experience Leadership perspective
In the form it was conducted (only via emails) SA3#98e:
  Was more stressful than face-to-face meetings
  Was less productive than face-to-face meetings
  Lacked the means to overcome deadlock situations
    No show of hands
  Required more involvement from and dependency on the rapporteurs
  Could not benefit from the usual MCC support capabilities
    No daily HTML file showing status
    No minutes
  Required more preparation and administrative overhead

## Slide 13: Electronic meeting experience Questionnaire results
Chart: How would you rate your experience in this e-meeting?
| Neither productive nor unproductive | Somewhat productive | Somewhat unproductive | Very unproductive | Very productive
Total | 2 | 15 | 15 | 8 | 1
Chart: How would you rate the instructions provided before the e-meeting?
| Clear | Very clear | Very Unclear
Total | 24 | 11 | 6
Chart: How would you rate the way the e-meeting was conducted?
| Excellent | Good | OK | Poor | Very good
Total | 2 | 8 | 16 | 5 | 10
Chart: How likely would you recommend e-meetings?
| Likely | Unlikely | Very Likely | Very unlikely
Total | 14 | 7 | 1 | 19

## Slide 14: Status Report on SA3-LI

## Slide 15: Lawful Interception (LI) General
Stage 1 - TS 33.126
  R16 Complete.
  R17 now starting.
Stage 2 - TS 33.127 & 33.107.
  R16
    85% complete at SA#87
      Re-alignment of requirements
    Target completion Jun 2020
Stage 3 – TS 33.128 & 33.108.
  R16
    Target completion Sep 2020.
LI R16 completion slipping
  Slipping schedule of other WGs.
  Loss of March SA3-LI ad-hoc.
  LI always trails and is dependent on completion of stage 2 /3 in other groups.
  Does not materially impact other groups.

## Slide 16: Lawful Interception (LI) SA3-LI#76
Packs of agreed CRs submitted to SA#87-e:
  SP-2000030 Rel-15
  SP-2000031 Rel-16
Produced TR 33.929 v0.0.3, available on portal, and as Tdoc S3i200070
  Lawful Interception (LI) implementation guidance

## Slide 17: Status Report on SA3 Work Items

## Slide 18: 5G System Security (5GS_Ph1-SEC)
Rel-15
  1 CR to TS 33.501 submitted for approval in SP-200134
    Related to an LS on interworking from CT1 (C1-199003):
Rel-16
  AMF re-allocation: No agreement
    It is very unlikely that the issue related to AMF re-allocation via RAN will be solved for Rel-16

## Slide 19: Mission Critical (MCXSec)
Completion rate:
  55%  75%
Target:
  Mar 20  Jun 20
Documents:
  Rel-16 CRs to TS 33.180 for approval in SP-200135
    Procedures for MC gateway security and location service authorization
Status
  Exception in SP-200160
    Security for MC location server access and communications.
    Security for MCData message store server access and communications.
    Security for off-network signalling and communications.
    Security for Interworking key management.

## Slide 20: Security aspects of Service Enabler Architecture Layer for Verticals (SEAL)
Completion rate:
  40%  65%
Target:
  Dec 19  Mar 20
Documents:
  (draft) TS 33.434 Service Enabler Architecture Layer for Verticals (SEAL); Security Aspects
Status
  Exception in SP-200153
    Security Key management procedures

## Slide 21: 3GPP profiles for cryptographic algorithms and security protocols (CryptPr)
Completion rate:
  0%  100%
Target:
  Mar 20
Documents:
  Rel-16 CRs to TS 33.310, TS 33.210 and TS 33.501 for approval in SP-200143

## Slide 22: Security of URLLC for 5GS (5G_URLLC_SEC)
Completion rate:
  90%  100%
Target:
  Mar 20
Documents:
  Rel-16 CR to TS 33.501 in SP-200142

## Slide 23: Security of URLLC for 5GS - Overview
Mainly two security issues:
  Which keys to used for protecting the redundant PDU Sessions
  Management of the UP Security Policy for redundant PDU Sessions
TR 33.825
B
MN
G
UPF1
G
UPF2
B
SN
DC architecture
1. If the same key stream is used then an attacker can identify redundatnt transmissions
2. Use of different security policies, e.g. encryption enabled for one session and disabled for redundant session, defeats the purpose and gives false sense of security
5GC
User data
Redundant user data

## Slide 24: Security for 5GS Enhanced support of Vertical and LAN Services (VERTICAL_LAN_SEC)
Completion rate:
  95%  100%
Target:
  Mar 20
Documents:
  Rel-16 CR to TS 33.501 for approval in SP-200140

## Slide 25: Security for 5GS Enhanced support of Vertical and LAN Services - Overview
Example of the security issues being addressed:
  Primary authentication in standalone NPNs
  Management of the UP Security policy for group communication
TR 33.819
S
AUSF
S
SEAF
S
AAA
Same group members
NPN owner authentication infrastructure
Authentication and security establishment
?
S
SMF
G
UPF1
G
UPF2
B
gNB
Primary Authentication architecture
UP security setup
User data
2. Use of different security policies for sessions pertaining to same group communication, e.g. encryption enabled for one member and disabled for other members, defeats the purpose and gives false sense of security
1. How to enable the use of existing credentials and supported authentication methods by the verticals

## Slide 26: Cellular IoT security for the 5G System (5G_CIoT)
Completion rate:
  50%  90%
Target:
  Mar 20  Jun 20
Documents:
  Progress is being recorded in a draft CR
  Rel-15 CR to TS 33.401 for approval in SP-200139
    Addressing the UE capability transfer exception for CP optimization in NB-IoT Rel-15
Status
  Exception in SP-200157
    Protection of UE capability transfer procedure for UEs using Control plane CIoT optimization in Rel-16.
    Input parameters to the calculation of shortResumeMAC-I when UE is resuming the RRC connection from a suspended RRC connection.

## Slide 27: Cellular IoT security for the 5G System - Overview
Example of security issues studied:
  Protection of the user data in the infrequent data CIoT feature (similar to DoNAS)
  Protection of the user data in the frequent data feature (similar to the Suspend / Resume mechanism)
TR 33.861
B
gNB
G
UPF
Small data
S
AMF
DN
1. Small data transported over the NAS protocol (control plane between UE and Core Network
2. Small data transported over PDCP (User Plane between the UE and the base station)
Small data
5GC

## Slide 28: Security Aspects of the 5G Service Based Architecture (eSBA)
Completion rate:
  45%  70%
Target
  Mar 20  Jun 20
Documents
  Rel-16 CR to TS 33.501 for approval in SP-200133
Status
  Exception in SP-200151
    Authentication of service requests over indirect communication,
    Token based authorization for Model D,
    Access token verification by the producer, and
    Authorization for Subscribe/Notify scenario

## Slide 29: Security Aspects of the 5G Service Based Architecture - Overview
This work addresses mainly the security procedures to support the introduction of the Service Communication Proxy
TR 33.855
S
NF
S
NF
s g
SCP
S
NRF

## Slide 30: User Plane Gateway Function for Inter-PLMN Security (UPGF)
Completion rate:
  90%  100%
Target
  Dec 19
Documents
  Rel-16 CR to TS 33.501 for approval in SP-200255

## Slide 31: User Plane Gateway Function for Inter-PLMN Security - Overview
This work addresses Security of the N9 interface in roaming scenarios
TR 33.855
S
SMF
G
UPF
s g
SEPP
s g
SEPP
S
SMF
G
UPF
N9
N32
Visited PLMN
Home PLMN
N4
N4
s g
UPGW
s g
UPGW
?
?
?
?
?
?
?

## Slide 32: Security of the WWC for the 5G system architecture - 5WWC
Completion rate:
  90%  95%
Target:
  Mar 20  Jun 20
Documents:
  Rel-16 CR to TS 33.501 in SP-200145
Status
  Exception in SP-200156
    ERP use in TNAP mobility procedure

## Slide 33: Security of the WWC for the 5G system architecture - Overview
remits
Work addresses mainly two groups of issues:
  Security establishement over trusted access
  Authentication and security establishment over WWC
TR 33.807
S
AMF
S
AUSF
TNAN
Access Key
Registration
5GC
F
5G-G(C)AN
S
AMF
S
AUSF
G
UPF
5GC
N2
N3
Residential Area

## Slide 34: Security of the enhancement to the 5GC Location Services (5G_eLCS)
Completion rate:
  75%
Target:
  Mar 20  Jun 20
Documents:
  Progress is being recorded in a draft CR
Status
  Exception in SP-200159
    Specify the final requirements to achieve the best balance between privacy protection and flexible deployment

## Slide 35: Security of the enhancement to the 5GC Location Services - Overview
Mainly two security issues related to privacy enhancements:
  Mass collection of measurements (e.g. WLAN, Bluetooth)
  Privacy settings for location information reporting
TR 33.814
B
gNB
5GC
W
W
B
B
B
gNB
5GC
W
W
B
B

## Slide 36: Security aspects of Enhancement of Network Slicing - eNS
Completion rate:
  30%
Target:
  Mar 20  Jun 20
Documents:
  Progress is being recorded in a draft CR
Status:
  Exception in SP-200158
    Role of AUSF in Network Slice specific authentication and authorization
    Sending of NSSAI to external AAA-S for Network Slice specific authentication and authorization

## Slide 37: Security aspects of Enhancement of Network Slicing - Overview
One of the new security feature is the support of an additional slice specific authentication
TR 33.813
S
AUSF
S
AMF
S
AAA
Slice specific authentication infrastructure
Primary Authentication
?
5G System
Slice Specific Authentication

## Slide 38: Security for NR Integrated Access and Backhaul (NR_IAB)
Completion rate:
  50%  65%
Target:
  Mar 20  Jun 20
Documents:
  CRs to TS 33.510 and 33.401 for approval in SP-200144
Status
  Exception in SP-200152
    F1 interface security set-up procedure

## Slide 39: Security for NR Integrated Access and Backhaul - Overview
The security aspects for this new architecture include:
  Authentication, AS, and NAS security of UE.
  Security of backhaul-link between Child-node and Parent-node.
  Authentication, AS, and NAS security of MT part of IAB-node.
  Security between IAB-node and IAB-donor.
TR 33.824
B
IAB donor gNB
B
gNB
S
CU
B
DU
5GC
B
IAB node
B
IAB node
IAB architecture
N2/N3
N2/N3
Xn
F1
F1
F1
Uu
Uu
Uu
Non-Access Stratum Security
Access Stratum Security
1. Security between UE and network
3. Security between IAB node and network
B
IAB node
Uu
F1
2. Security between IAB nodes
4. Security between IAB donor and node

## Slide 40: Security Aspects of 3GPP support for Advanced V2X Services (eV2X)
Completion rate:
  10%  70%
Target:
  Mar 20  Jun 20
Documents:
  (draft) TS 33.536 Security Aspect of 3GPP Support for Advanced V2X Services
Status
  Exception in SP-200150
    Finalize the handling of UP security policy for unicast bearers
    Decide on the solution (if any) to add for groupcast privacy

## Slide 41: Security Aspects of 3GPP support for Advanced V2X Services - Overview
V2X App
V2X App
V2X App
V2X App
Many security topics being addressed:
  Privacy protection and security for unicast messages over the sidelink
  Privacy protection and security for multicast messages over the sidelink
  Security for authorization and configuration of V2X communication
TR 33.836
DN
5G Core
B
gNB
N6
N2/N3
Uu
Uu
PC5
PC5
PC5
V2X App
V1
V5
N1
3. Authorization and configuration
1. Secure unicast communication
2. Secure multicast communication

## Slide 42: Authentication and key management for applications based on 3GPP credential in 5G (AKMA)
Completion rate:
  20%  60%
Target:
  Mar 20  Jun 20
Documents:
  (draft) TS 33.535 Authentication and key management for applications based on 3GPP credentials in the 5G System (5GS)
Status
  Exception in SP-200155
    AKMA key identifier generation and routing related procedures
    Application key derivation and management procedures

## Slide 43: Authentication and key management for applications based on 3GPP credential in 5G - Overview
Two main security topics:
  Architecture
    There is a need for an authentication anchor in the 5GC (like the BSF in GBA)
  Bootstrapping procedure
    Two types of solutions have been provided: UP-(like GBA) and CP-based
TR 33.835
s d
UDM
S
AUSF
S
AMF
G
UPF
S
AApF
S
AAnF
5GC
UP
CP
?
?
1. What is the anchor function (a.k.a. BSF in GBA)?
2. In UP based solutions, the bootsrapping procedure is performed over the UP like in GBA
3. In CP based solutions, the bootsrapping procedure is performed over NAS
?
?

## Slide 44: Other CRs for approval
Security Assurance Specifications (SCAS_5G, eNB)
  Rel-16 CRs and Rel-15 CRs for approval in SP-200136 and SP-200137
    Few corrections and updates, example related to the key re-use in gNB
Security aspects of single radio voice continuity from 5GS to UTRAN (5GS_UTRAN_SEC)
  Rel-16 CR to TS 33.501 for approval in SP-200223
    Editorial
Rel-16 maintenance (TEI16)
  Rel-16 CRs to TS 33.501 and TS 33.401 in SP-200139
    Clarificatins aand corrections related to key handling for conditional handover

## Slide 45: New/Revised WIDs
New WIDs for approval:
  New WID for 5G SCAS Enhancement in SP-200149
  New WID on Security Assurance Specification for Non-3GPP InterWorking Function (N3IWF) in SP-200146
  Work Item on Security Assurance Specification for 5G NWDAF in SP-200147
  New WID on Security Assurance Specification for Service Communication Proxy (SECOP) in SP-200148

## Slide 46: Thank You!
Noamen Ben Henda
3GPP SA3 Chairman
mail: noamen.ben.henda@ericsson.com
phone: +46 725 074 574