## Slide 1: SA3 Status Report
Noamen Ben Henda, SA3 Chairman, Ericsson
Mirko Cano Soveri, SA3 Secretary, MCC
Alex Leadbeater, SA3-LI Chairman, BT
Carmine Rizzo, SA3-LI Secretary, MCC

## Slide 2: Highlights!
SA3 meeting schedule
  Q3 meeting schedule impacted by the June plenary shift
  Q4 meetings are converted to e-meetings
Completed Rel-16 WIDs
  Study on authentication and key management for applications based on 3GPP credential in 5G IoT
  Study on Security Aspects of the 5G Service Based Architecture
  Study on evolution of Cellular IoT security for the 5G System
  Security of Cellular IoT for 5GS
  Study on Security aspects of Enhancement of Network Slicing
  Study on LTKUP Detailed solutions

## Slide 3: Highlights!
Completed Rel-16 WIDs
  Security aspects of Service Enabler Architecture Layer for Verticals
  Security for NR Integrated Access and Backhaul
  Normative updates of User Plane Integrity Protection for Release 16
  Security of the Wireless and Wireline Convergence for the 5G system architecture
  Security of the enhancement to the 5GC Location Services

## Slide 4: Summary
Specifications/Reports for approval
  TR 33.855 "Study on security aspects of the 5G Service Based Architecture (SBA)“ in SP-200384
  TS 33.434 "Service Enabler Architecture Layer (SEAL); Security aspects for Verticals“ in SP-200383
  TR 33.813 "Study on security aspects of network slicing enhancement“ in SP-200382
  TS 33.535 "Authentication and key management for applications based on 3GPP credentials in the 5G System (5GS)“ in SP-200381
  TR 33.836 "Study on Security Aspects of 3GPP support for Advanced V2X Services“ in SP-200380
  TS 33.536 "Security aspects of 3GPP support for advanced Vehicle-to-Everything (V2X) services“ in SP-200379
  TR 33.935 "Detailed long term key update solutions“ in SP-200378
  TR 33.861 "Study on evolution of Cellular IoT security for the 5G System“ in SP-200376

## Slide 5: Summary
Specifications/Reports for information
  TR 33.853 "Key issues and potential solutions for Integrity protection of the user plane“ in SP-200377

## Slide 6: Summary
WIDs/SIDs for approval
  Study on security for enhanced support of Industrial IoT in SP-200355
  Study on enhanced security support for Non-Public Networks in SP-200353
    Sent for approval with 3 sustained objections
  Study on security aspects of Unmanned Aerial Systems (UAS) in SP-200352
  Study on Security Aspects of Enhancements for 5G Multicast-Broadcast Services in SP-200351
  Study on Security Aspects of Enhancement for Proximity Based Services in 5GS in SP-200350
  Study on security aspects of the Disaggregated gNB Architecture in SP-200349
    Sent for approval with 1 sustained objection
  Study on Security Aspects of Enhancement of Support for Edge Computing in 5GC in SP-200347
  New WID on Security Assurance Specification for Inter PLMN UP Security (IPUPS) in SP-200348
  New WID on User Plane Integrity Protection in SP-200354

## Slide 7: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Normative work on Lawful Interception Rel-16 | Alex Leadbeater (BT) | LI16 | 60% | 85% | Mar 20 | Sep 20 |  |  | 16
Study on authentication and key management for applications based on 3GPP credential in 5G | Xiaoting Huang (China Mobile) | FS_AKMA | 95% | 100% | Dec 19 |  | SP-180443 | TR 33.835 | 16
Study on evolution of Cellular IoT security for the 5G System | Henrik Normann (Ericsson) | FS_CIoT_sec_5G | 95% | 100% | Mar 20 |  | SP-180440 | TR 33.861 | 16
MCXSec R16 security | Tim Woodward (Motorola) | MCXSec | 75% | 80% | Jun 20 |  | SP-180439 | CRs to TS 33.180 | 16
Study on Security Aspects of the 5G Service Based Architecture | Christine Jost (Ericsson) | FS_SBA-Sec | 85% | 100% | Mar 20 |  | SP-180441 | TR 33.855 | 16
Normative updates of User Plane Integrity Protection for Release 16 | Tim Evans (Vodafone) | UPIP_SEC | 0% | 100% | Jun 20 |  | SP-200354 | CRs to TS 33.501, TS 33.401 | 16
Security Assurance Specification for 5G NWDAF | Minpeng Qi (China Mobile) | SCAS_5G_NWDAF | 0% | 10% | Mar 21 |  | SP-200147 | TS 33.521 CRs to TR 33.926 | 17
Security Assurance Specification for Service Communication Proxy | Wei Lu (Nokia) | SCAS_5G_SECOP | 0% | 10% | Mar 21 |  | SP-200148 | TS 33.522 CRs to TR 33.926 | 17

## Slide 8: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Security Aspects of eV2XARC | Dongjoo Kim (LG Electronics) | eV2XARC | 70% | 95% | Jun 20 |  | SP-191125 | TS 33.536 CRs to TS 33.220 | 16
Security Assurance Specification for IMS | Bo Zhang (Huawei) | SCAS_IMS | 0% | 15% | Dec 20 |  | SP-191128 | TS 33.226 CRs to TR 33.926 | 17
Study on 5G security enhancements against false base stations | Ivy Guo (Apple) | FS_5GFBS | 75% | 80% | Mar 20 | Dec 20 | SP-180690 | TR 33.809 | 17
Study on Security for 5GS Enhanced support of Vertical and LAN Services | Jerichow Anja (Nokia) | FS_Vertical_LAN_SEC | 92% | 100% | Dec 19 |  | SP-180697 | TR 33.819 | 16
SECAM and SCAS for 3GPP virtualized network products | Minpeng Qi (China Mobile) | FS_VNP_SECAM_SCAS | 35% | 60% | Mar 20 | Dec 20 | SP-180696 | TR 33.818 | 17
Study on Security aspects of Enhancement of Network Slicing | Suresh Nair (Nokia) | FS_eNS_SEC | 85% | 100% | Mar 20 |  | SP-180692 | TR 33.813 | 16
Security aspects of Enhanced Network Slicing | Suresh Nair (Nokia) | eNS_SEC | 30% | 95% | Jun 20 |  | SP-190712 | CRs to TS 33.501 | 16
Security Assurance Specification for Non-3GPP InterWorking Function (N3IWF) | Feng Gao (China Unicom) | SCAS_5G_N3IWF | 0% | 10% | Mar 21 |  | SP-200146 | TS 33.520 CRs to TR 33.926 | 17

## Slide 9: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Study on User Plane Integrity Protection | Tim Evans (Vodafone) | FS_UP_IP_Sec | 65% | 75% | Mar 20 | Dec 20 | SP-181035 | TR 33.853 | 17
Study on Security Impacts of Virtualisation | Alex Leadbeater (BT) | FS_SIV | 45% |  | Mar 20 | Dec 20 | SP‑181236 | TR 33.848 | 17
Study on LTKUP Detailed solutions | Tim Evans (Vodafone) | FS_LTKUP_Detail | 60% | 100% | Mar 20 |  | SP-181038 | TR 33.935 | 16
Study on authentication enhancements in 5GS | Vlasios Tsiatsis (Ericsson) | FS_AUTH_ENH | 40% | 50% | Mar 20 | Dec 20 | SP-190713 | TR 33.846 | 17
Study on Security for NR Integrated Access and Backhaul | Rajavelsamy Rajadurai (Samsung) | FS_NR_IAB_Sec | 65% |  | Mar 20 | Sep 20 | SP-190106 | TR 33.824 | 16
Study on Security Aspects of 3GPP support for Advanced V2X Services | Dongjoo Kim (LGE) | FS_eV2X_Sec | 75% | 100% | Mar 20 |  | SP-190108 | TR 33.836 | 16
integrating GBA to 5GC | Vlasios Tsiatsis (Ericsson) | GBA_5G | 0% | 5% | Sep 20 |  | SP-190714 | CRs to TS 33.220 TS 33.222 TS 33.223 TS 33.501 | 17
Security Assurance Specification Enhancements for 5G | Rong Wu (Huawei) | eSCAS_5G | 0% | 5% | Mar 21 |  | SP-200149 | CRs to TR 33.926, TS 33.117, TS 33.511, TS 33.512, TS 33.513, TS 33.514, TS 33.515, TS 33.516, TS 33.517, TS 33.518, TS 33.519 | 17

## Slide 10: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Security of Cellular IoT for 5GS | Henrik Normann (Ericsson) | 5G_CIoT | 90% | 100% | Jun 20 |  | SP-190897 | CRs to TS 33.501 | 16
Security of the Wireless and Wireline Convergence for the 5G system architecture | He Li (Huawei) | 5WWC | 95% | 100% | Jun 20 |  | SP-190898 | CRs to TS 33.501 | 16
Security of the enhancement to the 5GC Location Services | Wei Zhou (CATT) | 5G_eLCS | 75% | 100% | Jun 20 |  | SP-190900 | CRs to TS 33.501 | 16
Study on storage and transport of 5GC security parameters for ARPF authentication | Tim Evans (Vodafone) | FS_5GC_SEC_ARPF | 30% | 60% | Mar 20 | Sep 20 | SP-190708 | TR 33.845 | 16  17
Security aspects of Service Enabler Architecture Layer for Verticals | Rajavelsamy Rajadurai (Samsung) | SEAL | 65% | 100% | Jun 20 |  | SP-190901 | TS 33.434 | 16
Security for enhancements to the Service Based 5G System Architecture | Nagendra Bykampadi (Nokia) | 5G_eSBA | 70% | 95% | Jun 20 |  | SP-190899 | CRs to TS 33.501 | 16
Security for NR Integrated Access and Backhaul | Rajavelsamy Rajadurai (Samsung) | NR_IAB | 65% | 100% | Jun 20 |  | SP-190902 | CRs to TS 33.501 TS 33.401 | 16
Authentication and key management for applications based on 3GPP credential in 5G | Xiaoting Huang (China Mobile) | AKMA | 60% | 95% | Jun 20 |  | SP-190711 | TS 33.535 | 16

## Slide 11: 3GPP SA3 and SA3-LI officials
SA3 Officials
  Chair: Noamen Ben Henda (Ericsson)
  Vice-chairs:
    Rajavelsamy Rajadurai (Samsung)
    Minpeng Qi (China Mobile)
  Secretary: Mirko Cano Soveri (MCC)
SA3 LI Officials
  Chair: Alex Leadbeater (BT)
  Vice-chair: Maurizio Iovieno (Ericsson)
  Secretary: Carmine Rizzo (MCC)

## Slide 12: Meetings since previous SA
SA3
  SA3#98bis-e: 14th – 17th April 2020, online.
  SA3#99-e: 11th – 15th May 2020, online.
SA3-LI
  SA3-LI#77-e 21st – 24th April 2020, online
  SA3-LI#77-e-bis 5th – 6th May 2020, online
  SA3-LI#77-e-ter 19th – 20th May 2020, online
  SA3-LI#77-e-quater 2nd – 3rd June 2020, online

## Slide 13: Next SA3 and SA3-LI meetings
SA3
  SA3#100-e: 17th – 28th August 2020, Online.
SA3-LI
  SA3-LI#78-LI-e-a 14th – 17th July 2020, Online.
  SA3-LI#78-LI-e-b 28th – 29th July 2020, Online.
  SA3-LI#78-LI-e-c 11th – 12th August 2020, Online.
  SA3-LI#78-LI-e-d 25th – 26th August 2020, Online.

## Slide 14: SA3 statistics
SA3#98bis-e: 14th – 17th April 2020, Online
  Registered 35 delegates
  235 temporary documents
  14 incoming LS
  4 outgoing LS
  0 agreed CRs (not in scope of agenda)
SA3#99-e: 11th – 15th May 2020, Online
  Registered 92 delegates
  580 temporary documents
  36 incoming LS
  15 outgoing LS
  67 agreed CRs

## Slide 15: Document statistics
Meetings
Chart: 
| SA3 #71 | SA# #72 | SA3 #73 | SA3 #74 | SA3 #74bis | SA3 #75 | SA3 #76 | SA3 #77 | SA3 #78 | SA3 #79 | SA3#79bis | SA3 #80 | SA3#81 | SA3#82 | SA3#83 | SA3#84 | SA3#84Bis | SA3#85 | SA3#86 | SA3#86 ad-hoc | SA3#87 | SA3#88 | SA3#88 ad-hoc | SA3#89 | SA3#90 | SA3#90Bis | SA3#91 | SA3#91Bis | SA3#92 | SA3#92 ad-hoc | SA3#93 | SA3#94 | SA3#94 ad-hoc | SA3#95 | SA3#95-BIS | SA3#96 | SA3#96 ad-hoc | SA3#97 | SA3#98-e | SA3#98bis-e | SA3#99-e
Number of Documents | 264 | 284 | 288 | 298 | 272 | 347 | 356 | 230 | 212 | 324 | 94 | 418 | 396 | 329 | 441 | 390 | 224 | 509 | 495 | 340 | 557 | 477 | 376 | 507 | 445 | 446 | 481 | 477 | 585 | 370 | 616 | 548 | 436 | 685 | 646 | 683 | 550 | 772 | 481 | 235 | 580
CRs Agreed | 27 | 10 | 13 | 17 | 0 | 39 | 78 | 62 | 22 | 35 | 0 | 42 | 52 | 26 | 59 | 17 | 0 | 26 | 14 | 2 | 24 | 26 | 17 | 23 | 10 | 14 | 58 | 68 | 116 | 0 | 110 | 64 | 0 | 44 | 30 | 54 | 0 | 67 | 44 | 0 | 67

## Slide 16: Delegate statistics
Number of delegates
Meetings
For electronic meetings only registrations are tracked
Chart: 
| SA3 #71 | SA3 #72 | SA3 #73 | SA3#74 | SA3#74bis | SA3#75 | SA3#76 | SA3#77 | SA3#78 | SA3#79 | SA3#79bis | SA3#80 | SA3#81 | SA3#82 | SA3#83 | SA3#84 | SA3#84Bis | SA3#85 | SA3#86 | SA3#86 ad-hoc | SA3#87 | SA3#88 | SA3#88 ad-hoc | SA3#89 | SA3#90 | SA3#90Bis | SA3#91 | SA3#91Bis | SA3#92 | SA3#92 ad-hoc | SA3#93 | SA3#94 | SA3#94 ad-hoc | SA3#95 | SA3#95-BIS | SA3#96 | SA3#96 ad-hoc | SA3#97 | SA3#98-e | SA3#98bis-e | SA3#99-e
Number of Delegates | 55 | 62 | 95 | 56 | 45 | 69 | 52 | 88 | 77 | 54 | 14 | 58 | 52 | 54 | 48 | 51 | 53 | 65 | 61 | 58 | 57 | 66 | 54 | 125 | 95 | 52 | 67 | 58 | 68 | 59 | 106 | 73 | 67 | 67 | 154 | 97 | 57 | 175 | 78 | 35 | 92

## Slide 17: Status Report on SA3-LI

## Slide 18: Lawful Interception (LI) General
Stage 1 - TS 33.126
  R16 Complete.
  R17 now starting.
Stage 2 - TS 33.127 & 33.107.
  R16
    95% complete at SA#88
      Only minor fixes left to complete.
Stage 3 – TS 33.128 & 33.108.
  R16
    On target for completion Sep 2020.
LI R16 completion slipping
  No further slip since SA#87.
  All CAT Bs and Cs by SA#89.
  Does not materially impact other groups.

## Slide 19: Lawful Interception (LI) SA3-LI#77
Packs of agreed CRs submitted to SA#87-e:
  SP-2000407 Rel-16
TR 33.929 v0.0.4, available on portal
  Lawful Interception (LI) implementation guidance
  Expected for R17 Approval.

## Slide 20: SA3-LI Processes Update
New CR process based on ETSI / 3GPP Forge under discussion.
Formal recommendations expected by SA#89.
Ideally Forge will be used within SA3-LI to handle all ASN.1 and XML code applicable to TS 33.128.
SA3-LI Forge repository already being used in parallel with normal CR processes.
SA3-LI Forge includes automated ASN.1 quality checks.
Proposals being discussed jointly with SA6 and CT groups.
Ideally SA3-LI looking to remove all code handling from TS 33.128, subject to regional access to Forge and Regulatory Requirements.

## Slide 21: Status Report on SA3 Work Items

## Slide 22: 5G System Security (5GS_Ph1-SEC)
5 CR to TS 33.501 submitted for approval in SP-200370
  Corrections to SUPI privacy and secondary authentication and other SBA related corrections

## Slide 23: Mission Critical (MCXSec)
Completion rate:
  75%  80%
Target:
  Jun 20
Documents:
  Rel-16 CRs to TS 33.180 for approval in SP-200362
    General corrections

## Slide 24: Security aspects of Service Enabler Architecture Layer for Verticals (SEAL)
Completion rate:
  65%  100%
Target:
  Jun 20
Documents:
  TS 33.434 Service Enabler Architecture Layer for Verticals (SEAL); Security Aspects for approval in SP-200383

## Slide 25: Cellular IoT security for the 5G System
SI code:
  FS_CIoT_sec_5G
Completion rate:
  95%  100%
Target:
  Mar 20
Documents:
  TR 33.861 Study on evolution of Cellular IoT security for the 5G System for approval in SP-200376
WI code:
  5G_CIoT
Completion rate:
  90%  100%
Target:
  Jun 20
Documents:
  Rel 16 CRs to TS 33.401 and TS 33.501 in SP-200366
    Resolved the UE capability transfer protection issue for CP optimization in LTE and 5G

## Slide 26: Security Aspects of the 5G Service Based Architecture
SI code:
  FS_SBA-Sec
Completion rate:
  85%  100%
Target:
  Mar 20
Documents:
  TR 33.855 Study on Security Aspects of the 5G Service Based Architecture for approval in SP-200384
WI code
  eSBA
Completion rate:
  70%  95%
Target
  Jun 20
Documents
  Rel-16 CR to TS 33.501 for approval in SP-200365 and as a company contribution for approval in SP-200584
    Resolved issues related to authentication over indirect communication

## Slide 27: Security of the WWC for the 5G system architecture (5WWC)
Completion rate:
  95%  100%
Target:
  Jun 20
Documents:
  Rel-16 CR to TS 33.501 in SP-200372
    No ERP procedure for TNAP mobility

## Slide 28: Security of the enhancement to the 5GC Location Services (eLCS)
Completion rate:
  75%  100%
Target:
  Jun 20
Documents:
  Rel-16 CR to TS 33.501 in SP-200373
    No agreement on a new privacy mechanism

## Slide 29: Security aspects of Enhancement of Network Slicing
SI code:
  FS_eNS_SEC
Completion rate:
  85%  100%
Target:
  Mar 20
Documents:
  TR 33.813 Study on Security aspects of Enhancement of Network Slicing for approval in SP-200382
WI code:
  eNS_SEC
Completion rate:
  30%  95%
Target:
  Jun 20
Documents:
  Rel-16 CR to TS 33.501 submitted as a company contribution for approval in SP-200553
    Resolved issue related to role of AUSF

## Slide 30: Security for NR Integrated Access and Backhaul
SI code:
  FS_NR_IAB_Sec
Completion rate:
  65%
Target:
  Mar 20  Sep 20
Documents:
  TR 33.824 Study on Security for NR Integrated Access and Backhaul
Status of TR 33.824:
  5 Key issues
  4 Solutions
  3 Conclusions
WI code:
  NR_IAB
Completion rate:
  65%  100%
Target:
  Jun 20
Documents:
  CRs to TS 33.501 and 33.401 for approval in SP-200368
    Resolved issues related to F1 interface security setup

## Slide 31: Security Aspects of 3GPP support for Advanced V2X Services
SI code:
  FS_eV2X_Sec
Completion rate:
  75%  100%
Target:
  Mar 20
Documents:
  TR 33.836 Study on Security Aspects of 3GPP support for Advanced V2X Services for approval in SP-200380
WI code:
  eV2XARC
Completion rate:
  70%  95%
Target:
  Jun 20
Documents:
  TS 33.536 Security Aspect of 3GPP Support for Advanced V2X Services for approval in SP-200379
  CR to TS 33.356 for approval in SP-200364
    FC values allocation

## Slide 32: Authentication and key management for applications based on 3GPP credential in 5G
SI code:
  FS_AKMA
Completion rate:
  95%  100%
Target:
  Dec 19
Documents:
  CR to TR 33.835 for approval in SP-200375
    Cleanup
WI code:
  AKMA
Completion rate:
  60%  95%
Target:
  Jun 20
Documents:
  TS 33.535 Authentication and key management for applications based on 3GPP credentials in the 5G System for approval in SP-200381
  CR to TS 33.501 for approval in SP-200369

## Slide 33: User Plane Integrity Protection (1/2)
Background:
  During SA#87-e SA3 was given the following tasks following the discussion on the LS from GSMA (SP-200021)
    SA tasks SA3 to determine how to mitigate identified security problems associated with user plane integrity from Release 16 onwards for UEs supporting Standalone NR connected to 5GC, including the proposal to mandate the support of full rate user plane integrity protection for those UEs, and report their progress at the next plenary.
    SA3 should make necessary arrangements including coordination with other groups to complete the work in R16.
Outcome:
  No agreement on mandating the support of full rate user plane integrity protection
  Agreement on new mechanisms for DNS and ICMP to mitigate identified attacks in SP-200367

## Slide 34: User Plane Integrity Protection (2/2)
SI code:
  FS_UP_IP_Sec
Completion rate:
  65%  75%
Target:
  Mar 20  Dec 20
Documents:
  TR 33.853 Technical report on key issues and potential solutions for Integrity protection of the User Plane for information in SP-200377
TR 33.853:
  6  7 Key issues
  10  13 Solutions
  1 Conclusions
WI code:
  UPIP_Sec
Completion rate:
  100%
Target:
  Jun 20
Documents:
  New WID on User Plane Integrity Protection in SP-200354
  Rel-16 CRs to TS 33.501 and TS 33.401 in SP-200367

## Slide 35: Other CRs for approval
Security Assurance Specificationsfor 5G (SCAS_5G)
  Rel-16 CRs for approval in SP-200358
    Corrections and clarifications, example related to the authentication failure handling
Security Assurance Specification for eNB network product class (SCAS_eNB)
  Rel-15 CRs for approval in SP-200375
Security aspects of eCAPIF (eCAPIF)
  Rel-16 CR to TS 33.122
    TLS profile reference clarification
MC Security Enhancements (MCSec)
  Rel-15 CRs to TS 33.180 in SP-200361
Security of MCPTT (MCPTT)
  Rel-13 CRs to TS 33.179 in SP-200360
Rel-16 maintenance (TEI16)
  Rel-16 CRs to TS 33.501 in SP-200356
    Test data, clarifications and editorial corrections
GPP profiles for cryptographic algorithms and security protocols (CryptPr)
  Rel-16 CRs to TS 33.110 and 33.210 in SP-200363
User Plane Gateway Function for Inter-PLMN Security (UPGF)
  Rel-16 CR to TS 33.501 in SP-200371
Study on Security for 5GS Enhanced support of Vertical and LAN Services
  Rel-16 CRs to TR 33.819 for approval in SP-200374

## Slide 36: Rel-17 Integration of GBA into 5GC (GBA_5G)
Completion rate:
  0%  5%
Target:
  Sep 20
Documents:
  Progress recorded in draft CRs to TS 33.223 and TS 33.220

## Slide 37: Rel-17 Security Assurance Specification for IMS (SCAS_IMS)
Completion rate:
  0%  15%
Target:
  Dec 20
Documents:
  Draft TS 33.226 Security assurance for IP Multimedia Subsystem (IMS)

## Slide 38: Rel-17 Security Assurance Specification Enhancements for 5G (eSCAS_5G)
Completion rate:
  0%  5%
Target:
  Mar 21
Documents:
  Progress recorded in a draft CR to TS 33.117

## Slide 39: Rel-17 Security Assurance Specification for N3IWF (SCAS_5G_N3IWF)
Completion rate:
  0%  10%
Target:
  Mar 21
Documents:
  Draft TS 33.520 Security Assurance Specification for Non-3GPP InterWorking Function (N3IWF)

## Slide 40: Rel-17 Security Assurance Specification for 5G NWDAF (SCAS_5G_NWDAF)
Completion rate:
  0%  10%
Target:
  Mar 21
Documents:
  Draft TS 33.521 Security Assurance Specification (SCAS) for the Network Data Analytics Function (NWDAF) network product class

## Slide 41: Rel-17 Security Assurance Specification for Service Communication Proxy (SCAS_5G_SECOP)
Completion rate:
  0%  10%
Target:
  Mar 21
Documents:
  Draft TS 33.522 5G Security Assurance Specification (SCAS) Service Communication Proxy (SCP)

## Slide 42: New/Revised WIDs
New WIDs for approval:
  New WID on Security Assurance Specification for Inter PLMN UP Security (IPUPS) in SP-200348
  New WID on User Plane Integrity Protection in SP-200354

## Slide 43: Status Report on SA3 Study Items
Note: Study items associated with specific work item are reported under work item

## Slide 44: Study on 5G security enhancements against false base stations
WI code:
  FS_5GFBS
Completion rate:
  75%  80%
Target:
  Mar 20  Dec 20
Documents:
  TR 33.809 Study on 5G security enhancements against false base stations
TR 33.809:
  7 Key issues
  19  20 Solutions
  2 Conclusions

## Slide 45: Study on authentication enhancements in 5GS - Status
WI code:
  FS_AUTH_ENH
Completion rate:
  40%  50%
Target:
  Mar 20  Dec 20
Documents:
  TR 33.846 Study on authentication enhancements in 5GS
TR 33.846:
  4 Key issues
  7 Solutions
  0 Conclusions

## Slide 46: Study on Security Impacts of Virtualisation
WI code:
  FS_SIV
Completion rate:
  45%
Target:
  Mar 20  Dec 20
Documents:
  TR 33.848 Study on Security Impacts of Virtualisation
TR 33.848:
  21 Key issues
  2 Solutions
  0 Conclusions
Study on hold as it has been de-priorisied in SA3 and moved to R17

## Slide 47: New SID on SECAM and SCAS for 3GPP virtualized network products
WI code:
  FS_VNP_SECAM_SCAS
Completion rate:
  35%  60%
Target:
  Mar 20  Dec 20
Documents:
  TR 33.818 Security Assurance Methodology (SECAM) and Security Assurance Specification (SCAS) for 3GPP virtualized network products
TR 33.818:
  Different type of skeleton to accomodate process description rather than technical features
  35  39 Editor’s Notes

## Slide 48: Study on storage and transport of 5GC security parameters for ARPF authentication
WI code:
  FS_5GC_SEC_ARPF
Completion rate:
  30%  60%
Target:
  Mar 20  Sep 20
Documents:
  TR 33.845 Study on storage and transport of 5GC security parameters for ARPF authentication
TR 33.845:
  3  9 Key issues
  0  3 Solutions
  0 Conclusions

## Slide 49: Thank You!
Noamen Ben Henda
3GPP SA3 Chairman
mail: noamen.ben.henda@ericsson.com
phone: +46 725 074 574