## Slide 1: TSG SA WG6 (SA6) Status Report at TSG SA#97
Alan Soloway
SA6 Chair (Qualcomm Technologies Inc)
(Agenda Item 4.6)

## Slide 2: Executive Summary
Two e-meetings in 3Q2022
  SA6#49-Bis-e, 22 June – 1 July, 2022
  SA6#50-e, 22 – 31 August, 2022
Rel-15/Rel-16/Rel-17 corrections
  Very limited, only essential CRs to align with Stage 3 or correct critical FASMOs
Rel-18 activities
  Progress on Rel-18 SID/WIDs (12 SIDs + 12 WIDs), Delays on some studies
    Expect multiple Working Agreements to be sent to SA#98 should companies not reach compromise solutions in the TRs
    Sent for Information: TR 23-700-34 (FS_SEALDD), TR 23-700-55 (FS_eUASAPP), TR 23-700-97 (FS_ACE_IoT)
    Sent for Approval: TR 23-700-36 (FS_ADAES), TR 23-700-99 (FS_NSCALE)
  Participation continues to increase (104 companies registered, Over 100 individual participants attended)
  Workload continues to increase (~20% increase in submissions to SA6#50-e)
  Revised SIDs/WIDs – EDGEAPP_EXT
  New SIDs/WIDs – ADAES, SEALDD, UASAPP_Ph2, eV2XAPP_Ph2, EDGEAPP_Ph2

## Slide 3: SA6 leadership and subgroups
Chair:
  Mr. Alan Soloway Qualcomm Incorporated / ATIS1
Vice-chairs:
  Mr. Jukka Vialen Airbus DS SLC / ETSI2
  Mr. Basavaraj (Basu) Pattan Samsung Electronics Ind. Co., Ltd. / TTA3
Secretary:
  Bernt Mattsson (MCC)
1 Elected February 2022
2 Re-elected April 2021
3 Elected June 2022

## Slide 4: SA6#49-Bis-e Statistics
SA6#49-Bis-e 22 June – 1 July 2022
  Online e-meeting
  5 formal conference calls, 8 informal conference calls
Statistics at SA6#49-Bis-e:
  256 Tdocs initially submitted, 489 Tdocs at end of meeting (>900 including DRAFT revisions)
  100 CRs (including revisions)
    40 agreed (6 for Rel-15/Rel-16/Rel-17, 34 for Rel-18), 11 postponed
  347 pCRs (including revisions)
    102 approved, 7 merged, 63 postponed
  11 incoming LSs, 5 Approved outgoing LSs
  Time allocation: Pre-Rel-18:~10%; Rel-18: ~90%
Conference calls (pre-SA6#49-Bis-e)
  5 informal conference calls

## Slide 5: SA6#50-e Statistics
SA6#50-e 22 – 31 August 2022
  Online e-meeting
  5 formal conference calls, 8 informal conference calls
Statistics at SA6#50-e:
  306 Tdocs initially submitted, 589 Tdocs at end of meeting (>1000 including DRAFT revisions)
  125 CRs (including revisions)
    46 agreed (4 for Rel-15/Rel-16/Rel-17, 42 for Rel-18), 8 postponed
  393 pCRs (including revisions)
    115 approved, 11 merged, 69 postponed
  12 incoming LSs, 8 Approved outgoing LSs
  Time allocation: Pre-Rel-18:~5%; Rel-18: ~95%
Conference calls (pre-SA6#50-e)
  8 informal conference calls

## Slide 6: Number of Tdocs in SA6
Rel-15
Rel-16
Rel-17
Rel-18

## Slide 7
Rel-15
Rel-16
Rel-17
Number of approved pCRs & agreed CRs
Rel-18

## Slide 8
Future SA6 meetings (To be updated based on DM#4)
Meeting | Date | Location
2022 |  | 
SA6#51-e | 10 – 19 October 2022 | Online
SA6#52 | 14 – 18 November 2022 | Europe, Toulouse, FR
2023 |  | 
SA6#52-BIS | 16 – 20 January 2023 | Location, TBC
SA6#53 | 27 Feb – 03 Mar 2023 | Europe, Location, TBC
SA6#54 | 17 – 21 April 2023 | North America, Location, TBC
SA6#55 | 22 – 26 May 2023 | Asia, Location, TBC
SA6#56 | 21 – 25 August 2023 | Europe, Location, TBC
SA6#57 | 09 – 13 October 2023 | Asia, Location, TBC
SA6#58 | 13 – 17 November 2023 | North America, Location, TBC
2024 |  | 
SA6#59-Adhoc-e | 22 – 31 January 2024 | Online, TBC
SA6#59 | 26 Feb – 01 Mar 2024 | Location, TBC
SA6#60 | 15 – 19 April 2024 | Location, TBC
SA6#61 | 20 – 24 May 2024 | Location, TBC
SA6#62 | 19 – 23 August 2024 | Location, TBC
SA6#63 | 14 – 18 October 2024 | Location, TBC
SA6#64 | 18 – 22 November 2024 | Location, TBC

## Slide 9: Overview: Ongoing Studies
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940020 | Study on sharing of administrative configuration between interconnected MC service systems | FS_MCShAC | Rel-18 | S6 | Mar-2023 | 25% | 25% | 
940022 | Study on Mission Critical ad hoc group communications | FS_MCAHGC | Rel-18 | S6 | Sep-2022 | 75% | 90% | New target: Dec-2022
910022 | Study on Network Slice Capability Exposure for Application Layer Enablement | FS_NSCALE | Rel-18 | S6 | Sep-2022 | 85% | 95% | TR sent for Approval
920014 | Study on application enablement aspects for subscriber-aware northbound API access | FS_SNAAPP | Rel-18 | S6 | Jun-2022 | 85% | 90% | 
920016 | Study on Application Capability Exposure for IoT Platforms | FS_ACE_IoT | Rel-18 | S6 | Jun-2022 | 60% | 75% | TR sent for Information
920015 | Study on 5G-enabled fused location service capability exposure | FS_5GFLS | Rel-18 | S6 | Sep-2022 | 55% | 75% | 
920017 | Study on enhanced Application Architecture for enabling Edge Applications | FS_eEDGEAPP | Rel-18 | S6 | Jun-2022 | 75 | 90% | New WID submitted in SP-220917
930012 | Study on enhanced architecture for UAS applications | FS_eUASAPP | Rel-18 | S6 | Sep-2022 | 50% | 80% | New target: Dec-2022 TR sent for Information, New WID submitted in SP-220915
930013 | Study on SEAL data delivery enabler for vertical applications | FS_SEALDD | Rel-18 | S6 | Sep-2022 | 60% | 85% | TR sent for Information, New WID submitted in SP-220914
930014 | Study on enhancements to application layer support for V2X services; Phase 2 | FS_eV2XAPP2 | Rel-18 | S6 | Sep-2022 | 65% | 85% | New WID submitted in SP-220916
940019 | Study on Application Data Analytics Enablement Service | FS_ADAES | Rel-18 | S6 | Sep-2022 | 55% | 95% | TR sent for Information and Approval, New WID submitted in SP-220913
940021 | Study on Application layer support for Personal IoT Networks | FS_PINAPP | Rel-18 | S6 | Dec-2022 | 50% | 60% | New target: Dec-2022

## Slide 10: FS_MCShAC
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940020 | Study on sharing of administrative configuration between interconnected MC service systems | FS_MCShAC | Rel-18 | S6 | Mar-2023 | 25% | 25% | 
Progress since SA#94-e:
  Contentious Issue:
  No agreement on 4 pCRs proposing solutions for KI#1, #2, #3 and #6 during SA6#49-bis-e and SA6#50-e. pCRs were postponed.
RAN impacts and dependencies:
  None identified
Next steps:
  To progress on the postponed pCRs/solutions.
  Introduction of solutions and evaluation for the identified KIs.

## Slide 11: FS_MCAHGC
Progress since SA#96:
  9 pCRs for TR 23.700-76 approved.
  Overall evaluation added for 3 of the 5 KIs in the TR.
  Contentious Issue:
    Overall evaluation and conclusion for KI#1
RAN impacts and dependencies:
  None identified
Next steps:
  Solution proposals for Key issue#5.
  Complete overall evaluation for KI#1
  Complete conclusions for all the key issues.
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940022 | Study on Mission Critical ad hoc group communications | FS_MCAHGC | Rel-18 | S6 | Sept-2022 | 75% | 90% | New target: Dec-2022

## Slide 12: FS_NSCALE
Progress since SA#96:
  27 pCRs for TR 23.700-99 were approved.
  Solution and overall evaluation added for 4 KIs in the TR.
  Conclusions updated for 4 solutions in the TR.
  TR sent for approval.
RAN impacts and dependencies:
  None identified
Next steps:
  Conclusions for solution #9 based on received LS reply from SA1.
  Unsolved EN and relationship to other Study Groups are going to be solved during the normative work.
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
910022 | Study on Network Slice Capability Exposure for Application Layer Enablement | FS_NSCALE | Rel-18 | S6 | Sep-2022 | 85% | 95% | TR sent for approval

## Slide 13: FS_SNAAPP
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920014 | Study on application enablement aspects for subscriber-aware northbound API access | FS_SNAAPP | Rel-18 | S6 | Jun-2022 | 85 | 90% | 
Progress since SA#96-e:
  2 pCRs for TR 23.700-95 were approved.
  A LS is sent to SA3 to ask for feedback on CAPIF authorization roles related to FS_SNAAPP
RAN impacts and dependencies:
  None identified
Next steps:
  Resolve the remaining Editor’s Notes based on feedback (to be received) from SA3
  Conclude the study by SA6#52 and shift to normative work

## Slide 14: FS_ACE_IoT
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920016 | Study on Application Capability Exposure for IoT Platforms | FS_ACE_IoT | Rel-18 | S6 | June-2022 | 60 | 75% | 
Progress since SA#96-e:
  8 pCRs for TR 23.700-97 were approved.
  Concluded 4 out of 6 key issues
  Partially concluded 1 key issue, identified need for SA2 feedback
  Presently sent to SA for information,
RAN impacts and dependencies:
  None identified
Next steps:
  Two key issues to be concluded, including a contentious one requiring SA2 feedback
  The target is to conclude the study in SA6#51-e, to be able to shift focus to normative work.

## Slide 15: FS_5GFLS
Progress since SA#96:
  7 pCRs for TR 23.700-96 approved.
  1 new solution for KI#1 approved.
  Solution update and evaluation added for 5 of the 6 KIs in the TR.
  KI#4 agreed to be removed in the TR.
  Contentious Issue:
    None
RAN impacts and dependencies:
  None identified
Next steps:
  Start the overall evaluation and conclusion for the KI#1，#2，#3，#5
  Finalize the study and initiate normative work
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920015 | Study on 5G-enabled fused location service capability exposure | FS_5GFLS | Rel-18 | S6 | Sept-2022 | 55% | 75% | 

## Slide 16: FS_eEDGEAPP
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920017 | Study on enhanced Application Architecture for enabling Edge Applications | FS_eEDGEAPP | Rel-18 | S6 | Jun-2022 | 75 | 90% | SA6 agreed related WID is sent for approval in SP-22xxxx
Progress since SA#96-e:
  79 pCRS for TR 23.700-98 were approved
  Concluded 7 KIs during SA6#50-e apart from the 5 KIs that were concluded during SA6#49-bis-e
    Enhancements to service continuity, Supporting NAT deployments, EAS selection synchronization, Application traffic influence, EEL service differentiation
    Updates to multiple solutions for finalizing solution evaluations, overall evaluation
  A LS is sent to SA plenary for consolidating SA6 inputs on LS from GSMA OPAG - Network federation interface for Telco edge consideration (S6-222543)
RAN impacts and dependencies:
  None identified
Next steps:
  Several key issues to be concluded, including a few contentious ones (e.g. Common EAS)
  The target is to conclude the study in SA6#51-e, to be able to shift focus to normative work.

## Slide 17: FS_eUASAPP
Progress since SA#96:
  7 pCRs for TR 23.700-55 approved.
  Solution and overall evaluation added for 2 of the 4 KIs in the TR.
  Conclusions added for 3 of the 4 KIs in the TR.
  TR sent for information.
  Contentious Issue:
    None
RAN impacts and dependencies:
  None identified
Next steps:
  Consider requirements for the recently approved solution.
  Introduction of proposed solution(s), requirements, evaluation and conclusion for the remaining KI.
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
930012 | Study on enhanced architecture for UAS applications | FS_eUASAPP | Rel-18 | S6 | Sept-2022 | 50% | 80% | New target: Dec-2022 TR sent for Information

## Slide 18: FS_SEALDD
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
930013 | Study on SEAL data delivery enabler for vertical applications | FS_SEALDD | Rel-18 | S6 | Sep-2022 | 60 | 85% | TR for information (Sep 2022) and New WID submitted to SA#97-e
Progress since SA#96-e:
  16 pCRs for TR 23.700-34 were approved.
  Focus on solution updates, new solutions, solution evaluation, overall evaluation and conclusion.
RAN impacts and dependencies:
  None identified
Next steps:
  Complete the solutions, overall evaluations and conclusions.
  Normative WID submitted for KIs and solutions concluded in the study.

## Slide 19: FS_eV2XAPP2
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
930014 | Study on enhancements to application layer support for V2X services; Phase 2 | FS_eV2XAPP2 | Rel-18 | S6 | Sep-2022 | 65 | 85% | New WID submitted to SA#97-e
Progress since SA#96-e:
  7 pCRs for TR 23.700-64 were approved.
  Focus on New solutions to KIs, solution evaluation, overall evaluation and conclusion.
RAN impacts and dependencies:
  None identified
Next steps:
  Complete the solutions, overall evaluations and conclusions and close the study in Q4.
  Normative work to be initiated in Q4 for KIs and solutions already concluded in the study. WID is submitted.

## Slide 20: FS_ADAES
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940019 | Study on Application Data Analytics Enablement Service | FS_ADAES | Rel-18 | S6 | Sep-2022 | 55% | 95% | TR sent for approval New WID agreed in S6-222427
Progress since SA#96-e:
  ADAE architecture requirements have been added
  Solution #7 has been added for KI #6 on slice configuration recommendation support
  Solution #8 has been added for KI #7 on Location Accuracy analytics
  Solution #9 has been added for KI #8 on Service API analytics
  Solutions 1-3 updates and remaining solutions’ evaluations were added
  Overall Evaluation and Conclusion was added
RAN impacts and dependencies:
  None identified
Next steps:
  Resolution of remaining EN and addition of evaluations of solutions #7 and #9

## Slide 21: FS_PINAPP
Progress since SA#96:
  30 pCRs for TR 23.700-78 were approved.
  Contentious Issue:
    KI #5 : no solutions are approved in SA6 50e, and how to deal with the service continuity in PIN
    KI #3 & KI#5 : PINAPP Enablement Layer versus Application Layer
RAN impacts and dependencies:
  None identified
Next steps:
  KI#1, KI#2, KI#4, KI#6 move into evaluation and conclusion.
  KI#3 and KI#5: Contents in PINAPP enabler layer that needs to move into normative should be identified.
  KI#5: decide whether the KI#5 should be promoted in R18 TR phase and ask SA1 for requirements.
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940021 | Study on Application layer support for Personal IoT Networks | FS_PINAPP | Rel-18 | S6 | Dec-2022 | 50% | 60% | New target: Dec. 13

## Slide 22: Overview: Ongoing Work Items
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
930016 | Mission Critical Services over 5MBS | MCOver5MBS | Rel-18 | S6 | Mar-2022 | 85% | 98% | <No slide>
940023 | Mission Critical Services over 5GProSe | MCOver5GProSe | Rel-18 | S6 | Mar-2023 | 87% | 100% | Work is completed
950043 | Gateway UE function for Mission Critical Communication | MCGWUE | Rel-18 | S6 | Jun-2022 | 90% | 100% | Work is completed
940025 | Enhanced Mission Critical Push-to-talk architecture phase 4 | enh4MCPTT | Rel-18 | S6 | Mar-2023 | 30% | 55% | 
950025 | Interconnection and Migration Aspects for Railways | IRail | Rel-18 | S6 | Dec-2022 | 40% | 60% | Work is ongoing
930015 | Application layer support for Factories of the Future (FF) | FFAPP | Rel-18 | S6 | Dec-2022 | 50% | 55% | Work is delayed, Way forward not determined
940024 | Enhanced Service Enabler Architecture Layer for Verticals Phase 2 | eSEAL2 | Rel-18 | S6 | Dec-2022 | 20% | 35% | Target completion date likely to be moved to Mar-2023
950026 | Message Service within the 5G system (MSGin5G) Phase 2 | 5GMARCH_Ph2 | Rel-18 | S6 | March-2023 | 30% | 55% | 
960012 | Application enablement aspects for subscriber-aware northbound API access | SNAAPP | Rel-18 | S6 | Mar-2023 | 0% | 0% | 
960013 | Network Slice Capability Exposure for Application Layer Enablement | NSCALE | Rel-18 | S6 | Mar-2023 | 0% | 10% | 
xxxxxx | Application Architecture for enabling Edge Applications Phase 2 | EDGEAPP_Ph2 | Rel-18 | S6 | Mar-2023 | NA | 5% | New WID in SP-220917
960011 | Edge Application Standards in 3GPP and alignment with External Organizations | EDGEAPP_EXT | Rel-18 | S6 | Jun-2023 | NA | 5% | Revised WID in SP-220912

## Slide 23: MCOver5GProSe
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940023 | Mission Critical Services over 5GProSe | MCOver5GProSe | Rel-18 | S6 | Mar-2023 | 87% | 100% | Work is completed
Progress since SA#96-e:
  1 CR for TS 23.289 was agreed.
  Focus on configurations.
RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance.

## Slide 24
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950043 | Gateway UE function for Mission Critical Communication | MCGWUE | Rel-18 | S6 | Jun-2022 | 90 | 100 | complete
Progress since SA#94-e:
  2 CRs for TS 23.280 were approved in SA6#49-bis-e.
  No paper in SA6#50-e.
RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance
MCGWUE

## Slide 25: enh4MCPTT
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940025 | Enhanced Mission Critical Push-to-talk architecture phase 4 | enh4MCPTT | Rel-18 | S6 | March-2023 | 30 | 55 | - on track
Progress since SA#96-e:
  20 input documents
  13 CRs agreed for TS 23.379/ TS 23.280/ TS 23.281/ TS 23.282
RAN impacts and dependencies:
  None identified
Next steps:
  Continue work until completion

## Slide 26: IRail
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950025 | Interconnection and Migration Aspects for Railways | IRail | Rel-18 | S6 | Dec-2022 | 40 | 60 | ongoing
Progress since SA#94-e:
  5 CRs for TS 23.280/TS 23.281/23.379 were approved in SA6#49-bis-e.
  5 CRs for TS 23.280/TS 23.281/23.379 were approved in SA6#50-e.
RAN impacts and dependencies:
  None identified
Next steps:
  Continue work as planned.

## Slide 27: FFAPP
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
930015 | Application layer support for Factories of the Future (FF) | FFAPP | Rel-18 | S6 | Dec-2022 | 50 | 55% | Delay and forward puzzled
Progress since SA#96-e:
  1 pCR for TS 23.545 was approved.
  1 CR for TS 23.434 was agreed
RAN impacts and dependencies:
  None identified
Next steps:
  Discuss how to finish or withdraw

## Slide 28: eSEAL2
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940024 | Enhanced Service Enabler Architecture Layer for Verticals Phase 2 | eSEAL2 | Rel-18 | S6 | Dec-2022 | 20 | 35% | Target completion date likely to be moved to Mar-2023
Progress since SA#96-e:
  13 CRs for TS 23.434 were agreed
  Agree CRs are for:
    Adding new SEAL service - Notification Management Service
    Adding usage of 5MBS within SEAL NRM service
    Updated Network Resource Monitoring API
  Endorsed documentation process for extension of SEAL services to multiple TSes (S6-221695)
RAN impacts and dependencies:
  None identified
Next steps:
  The target is to work on general objectives applicable to all SEAL services
    Refinement of the SEAL services with service-based interface representation
    Additional deployment models

## Slide 29: 5GMARCH_Ph2
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950026 | Message Service within the 5G system (MSGin5G) Phase 2 | 5GMARCH_Ph2 | Rel-18 | S6 | March-2023 | 30 | 55% | 
Progress since SA#96-e:
  22 CRs for TS 23.554 were approved.
  A LS is sent to SA3 for asking the Security aspects for the MSGin5G Service which have not been covered in TS33.501.
RAN impacts and dependencies:
  None identified
Next steps:
  Develop or update application layer solutions where it is necessary to solve the remaining technical issues.
  Maintenance

## Slide 30: SNAAPP
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960012 | Application enablement aspects for subscriber-aware northbound API access | SNAAPP | Rel-18 | S6 | Mar-2023 | 0 | 0% | 
Progress since SA#96-e:
  None
RAN impacts and dependencies:
  None identified
Next steps:
  Update the existing specification based on the conclusion of FS_SNAAPP

## Slide 31: NSCALE
Progress since SA#96:
  TS Skeleton agreed
  9 pCRs for TS 23.435 approved.
RAN impacts and dependencies:
  None identified
Next steps:
    Normative work based on the conclusions of TR 23.700-99.
  NSCE architecture update based on TR 23.700-99.
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960013 | Network Slice Capability Exposure for Application Layer Enablement | NSCALE | Rel-18 | S6 | Mar-2023 | 0% | 10% | 

## Slide 32: EDGEAPP_Ph2
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
xxxxxx | Application Architecture for enabling Edge Applications Phase 2 | EDGEAPP_Ph2 | Rel-18 | S6 | Mar-2023 | NA | 5% | New WID in SP-22xxxx
Progress since SA#96:
  Both EDGEAPP_Ph2 WID proposal and associated CRs discussed during SA6#50-e meeting, as per the guidance from SA#96
  EDGEAPP_Ph2 WID agreed in SA#50-e, to be based on agreed conclusions in TR 23.700-98
  3 CRs for TS 23.558 were agreed
    Procedures for EDGE-5 API (exposed by EEC)
    Updated EDGEAPP architecture to support Edge Notification Service
    Added related procedures for Notification Service based on SEAL specification.
RAN impacts and dependencies:
  None identified
Next steps:
  To progress on normative work based on the agreed study conclusions (refer to TR 23.700-98 v1.2.0)

## Slide 33: EDGEAPP_EXT
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960011 | Edge Application Standards in 3GPP and alignment with External Organizations | EDGEAPP_EXT | Rel-18 | S6 | Jun-2023 | NA | 5% | Revised WID in SP-220912
Progress since SA#96:
  TR Skeleton and Scope is approved.
RAN impacts and dependencies:
  None identified
Next steps:
  To progress on alignment work of EDGEAPP with ETSI MEC and GSMA OP based on the agreed normative work in TS 23.558.

## Slide 34: For TSG SA information and action

## Slide 35: For TSG SA information and action (1/3)
Action: CRs for approval – 12 CR packs
    SP-220918 Rel-15 CRs to TS23222 for CAPIF
    SP-220919 Rel-17 CRs to TS23558 for EDGEAPP
    SP-220920 Rel-17 CRs to TS23434 for eSEAL
    SP-220921 Rel-18 CRs to TS23554 for 5GMARCH_Ph2
    SP-220922 Rel-18 CRs to TS23558 for EDGEAPP_PH2
    SP-220923 Rel-18 CR to TS23379 for eMONASTERY2
    SP-220924 Rel-18 CR to TS23280, TS23281, TS23282 and TS23379 for enh4MCPTT
    SP-220925 Rel-18 CRs to TS23434 for eSEAL2
    SP-220926 Rel-18 CRs to TS23280, TS23281 and TS23379 for IRail
    SP-220927 Rel-18 CRs to TS23280 for MCGWUE
    SP-220928 Rel-18 CRs to TS23289 for MCOver5GProSe
    SP-220929 Rel-18 CRs to TS23289 for MCOver5MBS

## Slide 36: For TSG SA information and action (2/3)
Information: Technical Reports/Specifications
  SP-220908 Presentation of TR 23.700-34 v1.0.0 for Information (FS_SEALDD)
  SP-220910 Presentation of TR 23.700-55 v1.0.0 for Information (FS_eUASAPP)
  SP-220946 Presentation of TR 23.700-97 v1.0.0 for Information (FS_ACE_IoT)
Action: Technical Reports/Specifications
  SP-220909 Presentation of TR 23.700-36 v1.0.0 for Approval (FS_ADAES)
  SP-220911 Presentation of TR 23.700-99 v2.0.0 for Approval (FS_NSCALE)

## Slide 37: For TSG SA information and action (3/3)
Action: New/Revised WIDs
  SP-220912 Revised WID on Alignment of EDGEAPP, ETSI MEC and GSMA OP Architectures (EDGEAPP_EXT)
  SP-220913 New WID for application data analytics enablement service (ADAES)
  SP-220914 New WID on SEAL data delivery enabler for vertical applications (SEALDD)
  SP-220915 New WID on architecture for UAS Applications, Phase 2 (UASAPP_Ph2)
  SP-220916 New WID on enhancements to application layer support for V2X services; Phase 2 (eV2XAPP_Ph2)
  SP-220917 New WID on Architecture for enabling Edge Applications Phase 2 (EDGEAPP_Ph2)

## Slide 38: Thank You!