## Slide 1: SA WG6 status report to TSG SA#91-e
Suresh Chitturi
SA6 Chairman
SAMSUNG

## Slide 2: SA6 Officials
Chairman:
  Mr. Suresh Chitturi Samsung Electronics Co. Ltd / TTA1
Vice Chairmen:
  Mr. Alan Soloway Qualcomm Incorporated / ATIS2
  Mr. Jukka Vialen Airbus DS SLC / ETSI3
Secretary:
  Bernt Mattsson (MCC)
1 Re-elected by acclamation in February 2020
2 Elected for the first term in April 2018 (election to be held at SA6#42-BIS-e)
3 Elected for the first term in February 2019 (election to be held at SA6#42-BIS-e)

## Slide 3
Executive Summary – Q1/2021
Two e-meetings in Q1/2021
  SA6#41-e, 18th – 26th January (7 working days, 12 conference calls)
  SA6#42-e, 01st – 09th March (7 working days, 13 conference calls)
Good progress continues on all Rel-17 activities
  Work-items (10 active WIDs)
    eMONASTERY2 and MCIOPS remain 100% complete. Steady progress on all remaining WIDs
    MCOver5GS (65% complete) – TS 23.289 sent for information
    EDGEAPP (95% complete) – TS 23.558 for approval
    Working agreement established for approval of pCR in S6-210730 (EDGEAPP)
      Show of hands result: 11 vs. 5. Any challenge to be handled at next SA6 meeting (April 12-20).
  Studies (5 active SIDs)
    FS_UASAPP (100%) – TR 23.755 sent for approval
    FS_5GMARCH (95%) – TR 23.700-24 sent for approval
Updated SA6 ToR in SP-210172 (S6-210332)
Rel-18 discussions initiated
  Agreed to new SID (FS_NSCALE) in SP-210177, to be scheduled only in Q3/2021

## Slide 4
SA6#41-e 18-26 January 2021
  Online e-meeting
  4 formal conference calls, 8 informal conference calls
Statistics at SA6#41-e:
  190 Tdocs initially submitted, 369 Tdocs at end of meeting (~680 including DRAFT revisions)
  40 CRs (including revisions)
    15 agreed (0 for Rel-16, 15 for Rel-17), 5 postponed, 2 not pursued
  277 pCRs (including revisions)
    102 approved, 2 merged, 30 postponed
  10 incoming LSs, 6 outgoing LSs
  Time allocation: Rel-16: none; Rel-17: 100%
Conference calls (pre-SA6#41-e)
  1 informal conference call (Jan 07 – EDGEAPP)
SA6 meetings -1/2

## Slide 5
SA6#42-e 01-09 March 2021
  Online e-meeting
  4 formal conference calls, 9 informal conference calls
Statistics at SA6#42-e:
  207 Tdocs initially submitted, 364 Tdocs at end of meeting (~650 including DRAFT revisions)
  48 CRs (including revisions)
    16 agreed (0 for Rel-16, 16 for Rel-17), 10 postponed, 0 not pursued
  270 pCRs (including revisions)
    105 approved, 15 merged, 29 postponed
  5 incoming LSs, 3 outgoing LSs
  Time allocation: Rel-16: none; Rel-17: 100%
Conference calls (pre-SA6#42-e)
  3 informal conference calls (Feb 04 – EDGEAPP, Feb 08 – MC/5GMARCH, Feb 10 – FS_NSCALE/EDGEAPP)
SA6 meetings -2/2

## Slide 6: Number of Tdocs in SA6
Rel-14
Rel-15
Rel-16
Rel-17
* Statistics do not account for DRAFT revisions during e-meetings

## Slide 7
Rel-14
Rel-15
Rel-16
Rel-17
Numbers of approved pCRs & agreed CRs

## Slide 8
Future SA6 meetings
Meeting | Date | Location | Remarks
SA6#42-BIS-e | 12 – 20 April 2021 | Online | 
SA6#43-e | 24 May – 02 June 2021 | Online | 
SA6#44-e | 12 – 20 July 2021 | Online | Converted to online
SA6#45-e | 30 Aug – 07 Sep 2021 | Online | Converted to online
SA6#45-BIS | 11 – 15 Oct 2021 | Tallinn, Estonia | 
SA6#46 | 15 – 19 Nov 2021 | North America | 
2022 Calendar – to be prepared! |  |  | 

## Slide 9: Overview: Rel-17 Work Items – 1/2
Work Item | WI Code | WID Approved | SA#90 | SA#91 | Target Completion | Remarks
Enhancements to Application Architecture for the Mobile Communication System for Railways Phase 2 | eMONASTERY2 | SA#84 (06/2019) | 100% | 100% | SA#89 (09/2020) | CR PACK - SP-210179
MC services support on IOPS mode of operation | MCIOPS | SA#84 (06/2019) | 100% | 100% | SA#89 (09/2020) | None
Enhanced Mission Critical Push-to-talk architecture phase 3 | enh3MCPTT | SA#87 (03/2020) | 45% | 60% | SA#92 (06/2021) | CR PACK - SP-210180
Enhancements for functional architecture and information flows for Mission Critical Data | eMCData3 | SA#86 (12/2019) | 85% | 90% | SA#92 (06/2021) | CR PACK - SP-210178
Architecture for enabling Edge Applications | EDGEAPP | SA#86 (12/2019) | 85% | 95% | SA#90 (12/2020) | TS for approval in SP-210175

## Slide 10: Overview: Rel-17 Work Items – 2/2
Work Item | WI Code | WID Approved | SA#90 | SA#91 | Target Completion | Remarks
Enhanced application layer support for V2X services | eV2XAPP | SA#89 (09/2020) | 35% | 55% | SA#92 (06/2021) | CR PACK - SP-210182
Application Architecture for MSGin5G Service | 5GMARCH | SA#89 (09/2020) | 5% | 25% | SA#92 (06/2021) | None
Mission Critical Services over 5GS | MCOver5GS | SA#89 (09/2020) | 30% | 65% | SA#92 (06/2021) | TS for information in SP-210176
Enhanced Service Enabler Architecture Layer for Verticals | eSEAL | SA#90 (12/2020) | 10% | 35% | SA#92 (06/2021) | CR PACK - SP-210181
Application layer support for Unmanned Aerial System (UAS) | UASAPP | SA#90 (12/2020) | 0% | 25% | SA#92 (06/2021) | None

## Slide 11: Overview: Studies
Study Item | WI Code | SID Approved | SA#90 | SA#91 | Target Completion | Remarks
Study on Mission Critical Services support over 5G System | FS_MCOver5GS | SA#80 (06/2018) | 65% | 70% | SA#93 (09/2021) | Rel-18 study
Study on application layer support for Factories of the Future in 5G NW | FS_FFAPP | SA#82 (12/2018) | 80% | 90% | SA#92 (06/2021) | Changed completion to SA#92
Study on application layer support for Unmanned Aerial System (UAS) | FS_UASAPP | SA#82 (12/2018) | 75% | 100% | SA#91 (03/2021) | TR for approval in SP-210174
Study on support of the 5GMSG Service | FS_5GMARCH | SA#84 (06/2019) | 80% | 95% | SA#90 (12/2020) | TR for approval in SP-210173
Study of Gateway UE function for Mission Critical Communication | FS_MCGWUE | SA#88 (06/2020) | 30% | 40% | SA#93 (09/2021) | Rel-18 study
Study of Interconnection and Migration Aspects for Railways | FS_IRail | SA#88 (06/2020) | 10% | 15% | SA#93 (09/2021) | Rel-18 study
Study on Network Slice Capability Exposure for Application Layer Enablement | FS_NSCALE | New SID | - | - | SA#95 (03/2022) | Rel-18 study New SID in SP-210177

## Slide 12: Non-Inclusive Language – NONE!
Specification Number | Type | Title | Status | Non-Inclusive Language?
23.180 | TS | Mission critical services support in the Isolated Operation for Public Safety (IOPS) mode of operation | Under change control | NO
23.222 | TS | Common API Framework for 3GPP Northbound APIs | Under change control | NO
23.255 | TS | Application layer support for Unmanned Aerial System (UAS); Functional architecture and information flows; | Draft | NO
23.280 | TS | Common functional architecture to support mission critical services; Stage 2 | Under change control | NO
23.281 | TS | Functional architecture and information flows to support Mission Critical Video (MCVideo); Stage 2 | Under change control | NO
23.282 | TS | Functional architecture and information flows to support Mission Critical Data (MCData); Stage 2 | Under change control | NO
23.283 | TS | Mission Critical Communication Interworking with Land Mobile Radio Systems | Under change control | NO
23.286 | TS | Application layer support for Vehicle-to-Everything (V2X) services; Functional architecture and information flows | Under change control | NO
23.289 | TS | Mission critical services using 5GS; Stage 2 | Draft | NO
23.379 | TS | Functional architecture and information flows to support Mission Critical Push To Talk (MCPTT); Stage 2 | Under change control | NO
23.434 | TS | Service Enabler Architecture Layer for Verticals (SEAL); Functional architecture and information flows | Under change control | NO
23.554 | TS | Application architecture for MSGin5G Service; Stage 2 | Draft | NO
23.558 | TS | Architecture for enabling Edge Applications (EA) | Draft | NO
23.700-24 | TR | Study on support of the 5GMSG (Message Service for MIoT over 5G System) Service | Draft | NO
23.744 | TR | Study on location enhancements for mission critical services | Under change control | NO
23.758 | TR | Study on application architecture for enabling Edge Applications | Under change control | NO
23.764 | TR | Study on enhancements to application layer support for V2X services | Under change control | NO
23.774 | TR | Study on mission critical services over 5G multicast broadcast system | Under change control | NO
23.783 | TR | Study on Mission Critical (MC) services support over the 5G System (5GS) | Draft | NO
23.774 | TR | Study on mission critical services over 5G multicast broadcast system | Under change control | NO
23.745 | TR | Study on application layer support for Factories of the Future in 5G network | Under change control | NO

## Slide 13: For TSG SA information and action

## Slide 14: For TSG SA information and action (1/2)
Action
  CRs for approval – 6 CR packs
    Rel-17 CRs to TS 23.379 for eMONASTERY2 in SP-210179
    Rel-17 CRs to TS 23.280 and 23.379 for enh3MCPTT in SP-210180
    Rel-17 CRs to TS 23.282 for eMCData3 in SP-210178
    Rel-17 CRs to TS 23.434 for eSEAL in SP-210181
    Rel-17 CRs to TS 23.286 for eV2XAPP in SP-210182
    Rel-17 CRs to TS 23.222 for TEI17 in SP-210183

## Slide 15: For TSG SA information and action (2/2)
Information
  Technical Reports/Specifications
    MCOver5GS - Presentation of TS 23.289 v1.0.0 for information in SP-210176
Action
  Technical Reports/Specifications
    FS_5GMARCH - Presentation of TR 23.700-24 v2.0.0 for approval in SP-210173
    FS_UASAPP - Presentation of TR 23.755 v2.0.0 for approval in SP-210174
    EDGEAPP - Presentation of TS 23.558 v2.0.0 for approval in SP-210175
  Study-item (s)
    FS_NSCALE - New SID Study on Network Slice Capability Exposure for Application Layer Enablement in SP-210177 for approval
  SA6 ToR update
    SA6 ToR for approval in SP-210172

## Slide 16: Annex

## Slide 17: TEI17
Work-Item | Number of CRs | Description | CRs to SA#91
eCAPIF (23.222) | 1 | Clarification of Service-based interfaces interaction within CAPIF | SP-210183

## Slide 18: Rel-16 Corrections
None

## Slide 19: Thank You!