## Slide 1
Puneet Jain
SA2 Chair, Intel
Maurice Pope
SA2 Support, MCC
SA2 Status Report to
TSG SA#92-e

## Slide 2: Contents
1) General aspects (events since SA#91-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#91-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#91-e
  SA2#144E: 12 April – 16 April 2021
    Electronic meeting in place of SA2#144 focusing on Rel-17 study/work items and essential LS/CRs.
  SA2#145E: 17 May – 28 May 2021
    Electronic meeting in place of SA2#145 with full agenda.
Future SA2 meetings
  SA2#146E: 16 Aug – 27 Aug 2021
  SA2#147E: 18 Oct – 22 Oct 2021
  SA2#148E: 15 Nov – 19 Nov 2021

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership
  Chair: Puneet Jain (Intel)
  Vice Chair: Tao Sun (CMCC), Andrew Bennett (Samsung)
  Secretary: Maurice Pope (MCC)
SA2 WG leadership elections were held at SA2#145E
  Puneet Jain (Intel) was elected by acclamation for a second term as SA2 Chair.
  Tao Sun (CMCC) and Andrew Bennett (Samsung) were elected by acclamation for a second term as SA2 Vice Chairs.
Many thanks to Maurice Pope and vice chairs, Andrew Bennett and Tao Sun for their outstanding support!
NOTE: SA2 formally awarded Maurice Pope (MCC) with SA2 Excellence Award in recognition of his outstanding and indispensable contributions to 3GPP SA2. Please see S2-2104788.

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #144-e (12-16 April 2021):
336 delegates ‘attended’ (registered) for SA WG2 #144-e
  ~6450 e-mails were sent to the list during the e-meeting
  1193 documents (including revisions), 1186 documents handled including:
    662 CRs (including revisions)
    49 Incoming LSs, of which 14 were postponed
    19 Outgoing LSs Approved
  93 documents postponed
Total CRs agreed: 145 (216 agreed, 71 of which were revised again and agreed at SA WG2#145-e)
Statistics at SA WG2 #145-e (17-28 May 2021):
366 delegates ‘attended’ (registered) for SA WG2 #145-e
  ~8550 e-mails were sent to the list during the e-meeting
  1449 documents (including revisions), 1448 documents handled including:
    808 CRs (including revisions)
    56 Incoming LSs, of which 23 were postponed
    16 Outgoing LSs Approved
  104 documents postponed
Total CRs agreed: 292
911 people registered on the SA WG2 e-mail reflector on 08 June 2021

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance

## Slide 8: 1) General Aspects (5/7) Resource usage
SA2 meetings
Number of Sessions
Chart: 
| 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e
maintenance | 5 | 6 | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3 | 4.5 | 3.8 | 4 | 4 | 1.5 | 1.2 | 3 | 1.5 | 0.9 | 0.9 | 2 | 0.9 | 3.5 | 2.1 | 1.6 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 5GS / maintenance | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25 | 19 | 19 | 15 | 15 | 13.7 | 11.5 | 9 | 9.3 | 8.2 | 7.2 | 6 | 8.9 | 7.7 | 5 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 work | 3.7 | 13.5 | 12 | 19.5 | 20 | 26.4 | 28.6 | 31.2 | 34.9 | 34.9 | 34.4 | 35.3 | 37.7 | 33 | 21 | 23.2 | 14.5 | 16 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 work | 10.8 | 11 | 12.5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0

## Slide 9: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Chart: 

## Slide 10: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Number of CRs
Chart: 
| 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | REL-12 FREEZE: 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | REL-13 FREEZE: 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | REL-14 FREEZE: 116-bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e
Rel-12 CR | 2 | 2 | 4 | 11 | 8 | 19 | 21 | 35 | 50 | 38 | 64 | 55 | 39 | 35 | 34 | 21 | 11 | 10 | 9 | 1 | 9 | 3 | 3 | 3 | 1
Rel-13 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 10 | 19 | 13 | 14 | 6 | 9 | 56 | 25 | 58 | 73 | 41 | 11 | 35 | 29 | 25 | 25 | 9 | 11 | 2 | 5 | 2 | 4 | 2 | 5 | 3 | 1 | 1 | 1 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-14 CR | 4 | 21 | 69 | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10 | 8 | 10 | 8 | 1 | 7 | 2 | 1 | 2 | 5 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102 | 78 | 74 | 50 | 40 | 17 | 6 | 10 | 3 | 4 | 6 | 2 | 5 | 6 | 0 | 3 | 2 | 1
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197 | 248 | 31 | 123 | 79 | 9 | 74 | 8 | 29
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0 | 0 | 348 | 407 | 356 | 276 | 158 | 113 | 146
Rel-17 CR | 12 | 0 | 0 | 0 | 209 | 135 | 262

## Slide 11: Contents
1) General aspects (events since SA#91-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 12: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: none
  R14: none

## Slide 13: Contents
1) General aspects (events since SA#91-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2 Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 14: 2.2) Rel-15 Work and Maintenance (1/2)
Work Progress on Corrections, excluding 5GS_Ph1 (Category A CRs are not counted)
  R15: None

## Slide 15: 2.2) Rel-15 Work and Maintenance (2/2)
Progress since SA#91-e (Category A CRs are not counted):
  Rel 15: 3 CRs (to TS 23.501, TS 23.502 and TS 23.503) agreed
  Rel-16: 11 CRs (to TS 23.288, TS 23.501, TS 23.502 and TS 23.503) agreed.
  Rel-17: 10 CRs (to TS 23.501, TS 23.502 and TS 23.503) agreed
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
5GS_Ph1 | 5G System – Phase 1 | 100% | Dec, 17 | SP-160958

## Slide 16: Contents
1) General aspects (events since SA#91-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 17: 2.3) Rel-16 Work and Maintenance (1/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_PARLOS_SA2 | Study on System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 100 -> 100% | Sep, 18 | SP-180501
PARLOS | System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 100 -> 100% | Mar, 19 | SP-180738
Progress since SA#91-e (Category A CRs are not counted) :
  No change.
  RAN impacts or dependencies:
  None identified
Next steps:
  FASMO corrections

## Slide 18: 2.3) Rel-16 Work and Maintenance (2/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5WWC | Study on the Wireless and Wireline Convergence for the 5G system architecture | 100 -> 100% | Dec, 18 | SP-170380
5WWC | Wireless and Wireline Convergence for the 5G system architecture | 100 -> 100% | Jun, 19 | SP-181117
Progress since SA#91-e(Category A CRs are not counted):
  Maintenance work ongoing, 5 CRs (3 CR to TS 23.501, 2 CR to TS 23.502) were agreed.
  RAN impacts or dependencies:
  None Identified
Next steps:
  FASMO corrections

## Slide 19: 2.3) Rel-16 Work and Maintenance (3/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 100 -> 100% | Dec, 18 | SP-180732
ATSSS | Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 100 -> 100% | Jun,19 | SP-181124
Progress since SA#91-e(Category A CRs are not counted):
  No change.
  RAN impacts and dependencies:
  None identified
Next steps:
  FASMO corrections

## Slide 20: 2.3) Rel-16 Work and Maintenance (4/17)
Progress since SA#91-e(Category A CRs are not counted):
  No change.
RAN impacts or dependencies:
  Nothing new identified.
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC | Study on architecture enhancements for 3GPP support of advanced V2X services (FS_eV2XARC) | 100 -> 100% | Dec, 18 | SP-180733
eV2XARC | Architecture enhancements for 3GPP support of advanced V2X services (eV2XARC) | 100 -> 100% | Jun, 19 | SP-181121

## Slide 21: 2.3) Rel-16 Work and Maintenance (5/17)
Progress since SA#91-e(Category A CRs are not counted):
  Maintenance work ongoing, 3 CRs (1 CRs to TS 23.288, 1 CRs to TS 23.502, 1 CRs to TS 23.503) were agreed.
RAN impacts or dependences:
  None identified
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA | Study of enablers for Network Automation for 5G | 100 -> 100% | Dec, 18 | SP-180792
eNA | Enablers for Network Automation for 5G | 100 -> 100% | Jun, 19 | SP-181123

## Slide 22: 2.3) Rel-16 Work and Maintenance (6/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_CIoT_5G | Study on Cellular IoT support and evolution for the 5G System | 100 -> 100% | Dec, 18 | SP-180614
5G_CIoT | Cellular IoT support and evolution for the 5G System | 100 -> 100% | Jun, 19 | SP-181118
Progress since SA#91-e(Category A CRs are not counted):
  Maintenance work ongoing, 2 CRs (1 CRs to TS 23.501, 1 CRs to TS 23.502) were agreed.
  RAN impacts or dependencies:
  None identified
Next steps:
  FASMO corrections

## Slide 23: 2.3) Rel-16 Work and Maintenance (7/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_ETSUN | Study on Enhancing Topology of SMF and UPF in 5G Networks | 100 -> 100% | Dec, 18 | SP-180731
ETSUN | Enhancing Topology of SMF and UPF in 5G Networks | 100 -> 100% | Jun, 19 | SP-181116
Progress since SA#91-e(Category A CRs are not counted):
  Maintenance work ongoing, 1 CR to TS 23.502 was agreed.
  1 CR to TS 23.502 along with eNS WI code (Add NG-RAN N3 Tunnel information in SM context) was agreed.
  RAN impacts and dependencies:
  None identified
Next steps:
  FASMO corrections

## Slide 24: 2.3) Rel-16 Work and Maintenance (8/17)
Progress since SA#91-e(Category A CRs are not counted):
  Maintenance work ongoing, 2 CRs (2 CRs to 23.273) was agreed.
RAN impacts or dependencies:
  None identified.
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS | Study on Enhancement to Service Based Architecture for Location Services | 100 -> 100% | Mar, 19 | SP-180734
5G_eLCS | Enhancement to Service Based Architecture for Location Services | 100 -> 100% | Jun, 19 | SP-181119

## Slide 25: 2.3) Rel-16 Work and Maintenance (9/17)
Progress since SA#91-e(Category A CRs are not counted):
  Maintenance work ongoing, 2 CRs (1 CR to 23.501, 1 CR to 23.502) were agreed.
RAN impacts or dependencies:
  None Identified.
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_RACS | Study on optimisations on UE radio capability signalling | 100 -> 100% | Dec, 18 | SP-180599
RACS | Optimisations on UE radio capability signalling | 100 -> 100% | Jun, 19 | SP-190180

## Slide 26: 2.3) Rel-16 Work and Maintenance (10/17)
Progress since SA#91-e(Category A CRs are not counted):
  Maintenance work ongoing, 3 CRs (1 CRs to TS 23.501, 2 CR to 23.502) were agreed.
RAN impacts or dependencies:
  None
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_Vertical_LAN | Study on 5GS Enhanced support of Vertical and LAN Services | 100 -> 100% | Dec, 18 | SP-180507
Vertical_LAN | 5GS Enhanced support of Vertical and LAN Services | 100 -> 100% | Jun, 19 | SP-181120

## Slide 27: 2.3) Rel-16 Work and Maintenance (11/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_URLLC | Study on enhancement of URLLC supporting in 5GC | 100 -> 100% | Jun, 19 | SP-180118
5G_URLLC | Enhancement of URLLC supporting in 5GC | 100 -> 100% | Jun, 19 | SP-181122
Progress since SA#91-e(Category A CRs are not counted):
  Maintenance work ongoing, 4 CR (1 CRs to TS 23.501, 2 CR to 23.502, 1 CR to 23.503) were agreed.
RAN impacts and dependencies:
  None Identified.
Next steps:
  FASMO corrections

## Slide 28: 2.3) Rel-16 Work and Maintenance (12/17)
Progress since SA#91-e(Category A CRs are not counted):
  Maintenance work ongoing, 1 CRs to TS 23.502 was agreed.
RAN impacts or dependencies:
  None identified
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_eSBA | Study on Enhancements to the Service-Based 5G System Architecture | 100 -> 100% | Dec, 18 | SP-180231
5G_eSBA | Enhancements to the Service-Based 5G System Architecture | 100 -> 100% | Jun, 19 | SP-181125

## Slide 29: 2.3) Rel-16 Work and Maintenance (13/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS | Study on Enhancement of Network Slicing | 100 > 100% | Dec. 18 | SP-180503
eNS | Enhancement of Network Slicing | 100 > 100% | Jun. 19 | SP-181232
Progress since SA#91-e(Category A CRs are not counted):
  Maintenance work ongoing, 4 CRs (1 CRs to TS 23.501, 3 CRs to TS 23.502) were agreed.
  1 CR to TS 23.502 along with ETSUN WI code (Add NG-RAN N3 Tunnel information in SM context) was agreed.
  RAN impacts and dependencies:
  None
Next steps:
  FASMO corrections

## Slide 30: 2.3) Rel-16 Work and Maintenance (14/17)
Progress since SA#91-e(Category A CRs are not counted):
  No Change.
RAN impacts or dependencies:
  None identified
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_UDICoM | Study on User data interworking, Coexistence and Migration | 100 > 100% | Jun, 19 | SP-190148
UDICoM | User data interworking, Coexistence and Migration | 100 > 100% | Jun, 19 | SP-190182

## Slide 31: 2.3) Rel-16 Work and Maintenance (15/17)
Progress since SA#91-e(Category A CRs are not counted):
  No Change.
RAN impacts or dependencies:
  None identified
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
xBDT | 5GS Transfer of Policies for Background Data Transfer | 100 -> 100% | Dec, 19 | SP-180509

## Slide 32: 2.3) Rel-16 Work and Maintenance (16/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eIMS5G | Study on Enhanced IMS to 5GC Integration | 100 ->100% | Jun, 19 | SP-180736
eIMS5G_SBA | SBA aspects of enhanced IMS to 5GC integration | 100 -> 100% | Jun, 19 | SP-190181
Progress since SA#91-e(Category A CRs are not counted):
  No Change.
  RAN impacts and dependencies:
  None
Next steps:
  FASMO corrections

## Slide 33: 2.3) Rel-16 Work and Maintenance (17/17)
WI Code | Work Item Title | WP | Target Date | WID#
IABARC | Architecture enhancements for the support of Integrated access and backhaul (IAB) | 100 -> 100% | Dec, 19 | SP-190627
Progress since SA#91-e(Category A CRs are not counted):
  Maintenance work ongoing, 1 CR to TS 23.501 was agreed.
  RAN impacts and dependencies:
  None
Next steps:
  FASMO corrections

## Slide 34: Contents
1) General aspects (events since SA#91-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 35: 2.4) Rel-17 Study/Work (1/16)
Progress since SA#91-e:
  9 CRs on TS 23.167/23.501/23.502/23.503 approved.
  1 LS response is sent back to RAN2.
  WI Exception Sheet submitted to SA#92-e for the remaining normative work.
RAN impacts or dependencies:
  No RAN impact identified.
  Possible NAS timer extension depends on CT1 outcomes.
  Mobility management: SA2 work on multiple TACs depends on CT1 feasibility feedback.
Next steps:
  Maintenance
  Finalize the remaining normative work if WI exception is approved.
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | 75% -> 98% | Jun, 2021 -> Sep, 2021 | SP-200445

## Slide 36
WI Code | Work Item Title | WP | Target Date | WID#
FS_enh_EC | Study on enhancement of support for Edge Computing in 5GC | 100% -> 100% | Dec, 20 | SP-200093
eEdge_5GC | Enhancement of support for Edge Computing in 5G Core network | 35% -> 75% | Jun, 2021 -> Sep, 2021 | SP-201107
Progress since SA#91-e:
  TS 23.548 v0.3.0 is sent to SA#92-e for information.
  64 pCRs for TS 23.548 and 33 CRs for TS 23.501, 23.502, 23.503 were approved. All solutions concluded in study phase were addressed in the TS.
  1 LS response was sent to SA.
  WI Exception Sheet submitted to SA#92-e for the remaining normative work.
RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance
  Finalize the remaining normative work if WI exception is approved.
2.4) Rel-17 Study/Work (2/16)

## Slide 37: 2.4) Rel-17 Study/Work (3/16)
Progress since SA#91-e:
  37 normative CRs approved for stage 2 specifications - TS 23.501/23.502/23.503
  Introducing new TSC TSF function to support Time Synchronization (BMCA, PMIC/BMIC creation etc), QoS related and TSC Assistance container functionality for both trusted and untrusted AF (resolved exposure related open items for both trusted and untrusted AF). Impacts to TS 23.501/23.502/23.503 as a result of new NF were addressed
  Progressed (g)PtP Time synchronization, AF influenced Time Synchronization activation and deactivation.
  WI Exception Sheet submitted to SA#92-e for the remaining normative work.
RAN impacts or dependencies:
  Considering RAN2 LS response on Time Synchronization assistance parameters for AF influencing Time Synchronization accuracy error budget, 5G reference time distribution to NG-RAN
Next steps:
  Maintenance and alignment via coordination with RAN2.
  Finalize the remaining normative work if WI exception is approved
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial IoT - TSC/URLLC enhancements | 98% -> 100% | Mar, 21 | SP-200298
IIoT | Study on enhanced support of Industrial Internet of Things | 35% -> 90% | Jun, 2021 -> Sep, 2021 | SP-200973

## Slide 38: 2.4) Rel-17 Study/Work (4/16)
Progress since SA#91-e:
  38 pCRs agreed to TS 23.304, 2 CRs agreed to TS 23.501, 1 CR agreed to TS 23.502, and 3 CRs agreed to TS 23.503 related to the concluded key issues.
  SA2 decided that UE-to-UE Relay is not pursued in Rel-17.
  TS 23.304 is 85% complete and sent to SA#92-e for information.
  WI Exception Sheet submitted to SA#92-e for the remaining normative work.
RAN impacts or dependencies:
  LS to RAN2 was agreed to ask feedback on RAN dependency issues.
Next steps:
  Maintenance and alignment via coordination with RAN2.
  Finalize the remaining normative work if WI exception is approved.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 98% -> 100% | Mar, 21 | SP-190443
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | 30% > 85% | Jun, 2021 -> Sep, 2021 | SP-201132

## Slide 39: 2.4) Rel-17 Study/Work (5/16)
WI Code | Work Item Title | WP | Target Date | WID#
FS_MUSIM | Study on system enabler for Multi-USIM devices | 95% -> 100% | Mar, 21 | SP-200091
MUSIM | System enablers for Multi-USIM devices | 20% -> 90% | Jun, 2021 -> Sep, 2021 | SP-200978
Progress since SA#91-e:
  SID: 1 pCR approved to close Editor’s notes on KI#3, TR 23.761 v1.5.0 sent to SA#92e plenary for approval
  WID:
    8 CRs on 23.401/23.501/23.502 submitted to SA#92e for approval
    Two of the CRs (S2-2105148, S2-2105149) were approved as a Working Agreement
    WI Exception Sheet submitted to SA#92-e for the remaining normative work.
  RAN impacts and dependencies:
  Alignment needed with RAN2 conclusions.
  SA2#146e and RAN2#115e meetings have fully overlapping dates (16 - 27 Aug 2021). The successful completion of MUSIM in Q3 requires early decisions during RAN2#115e meeting impacting the MUSIM work in SA2.
Next steps:
  Maintenance and alignment via coordination with RAN2. Check SA2 working assumptions against SA3 study conclusions.
  Finalize the remaining normative work if WI exception is approved.

## Slide 40: 2.4) Rel-17 Study/Work (6/16)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 100% -> 100% | Mar, 21 | SP-200690
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 20% > 75% | Jun, 2021 -> Sep, 2021 | SP-201106
Progress since SA#91-e:
  Totally 84 documents were agreed in 144E/145E meeting.
  TS 23.247 v0.3.0 is sent to SA#92-e for information.
  WI Exception Sheet submitted to SA#92-e for the remaining normative work.
  RAN impacts and dependencies:
  RAN impacts as per agreed pCRs.
Next steps:
  Maintenance and alignment via coordination with RAN2. Potential dependencies with SA4 and SA6 to complete Public safety and Media services.
  Finalize the remaining normative work if WI exception is approved.

## Slide 41: 2.4) Rel-17 Study/Work (7/16)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 100% -> 100% | Mar, 21 | SP-190931
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | 5% -> 85% | Jun, 2021 -> Sep, 2021 | SP-200976
Progress since SA#91-e:
  Normative work on KI #1, #2, #3, #4, #5, #6 and #7 are progress well. 30 CRs are approved.
  Open issues remain for KI #1, #2, #4, #5 and #7.
  WI Exception Sheet submitted to SA#92-e for the remaining normative work.
  Contentious Issue - How to enable/disable the early notification control in AMF.
  RAN impacts and dependencies:
  The completion of KI#7 depends on further RAN2 and RAN3 response on additional information provided from AMF to NG-RAN. SA2#146E is overlapping with RAN2#115E and early decisions is required during RAN2#115e.
Next steps:
  Maintenance and alignment via coordination with RAN2 and RAN3.
  Finalize the remaining normative work if WI exception is approved.

## Slide 42: 2.4) Rel-17 Study/Work (8/16)
Progress since SA#91-e:
  74 CRs agreed for 23.288, 13 CRs agreed for 23.501, 21 CRs agreed for 23.502, 1 CR agreed for 23.503 and 4 LSs agreed to be sent.
  Normative work is complete for all KIs except KI#2, KI#12 and KI#15.
  WI Exception Sheet submitted to SA#92-e for the remaining normative work.
RAN impacts or dependencies:
  None
Next steps:
  Maintenance. Alignment with SA3.
  Finalize the remaining normative work if WI exception is approved.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 100% -> 100% | Dec, 20 | SP-200098
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | 40% -> 90% | Jun, 2021 -> Sep, 2021 | SP-201133

## Slide 43: 2.4) Rel-17 Study/Work (9/16)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 100% -> 100% | Mar, 21 | SP-200094
eNPN | Enhanced support of Non-Public Networks | 20% -> 85% | Jun, 2021 -> Sep, 2021 | SP-200980
Progress since SA#91-e:
  LS reply on PWS to SA1 and SA indicating SA2 is not impacted by stage 2 work on PWS
  12 CRs agreed to TS 23.501, 5 CRs agreed to TS 23.502 related to KI#1; 3 CRs agreed to TS 23.501 related to KI#2; 2 CRs agreed to TS 23.501, 2 CRs agreed to TS 23.228, 1 CR agreed to 23.167 related to KI#3; 10 CRs agreed to TS 23.501, 2 CRs agreed to TS 23.502, 1 CR agreed to 23.503 related to KI#4
  WI Exception Sheet submitted to SA#92-e for the remaining normative work.
  RAN impacts and dependencies:
  Impacts are SIB related for changes related to Key issues 1, 3 and 4; new RRC indication for solutions related to Key issues 4 and potentially additional NGAP impacts for solutions related to Key issue 4
Next steps:
  Maintenance, including addressing any issues and questions raised by other WGs.
  Finalize the remaining normative work if WI exception is approved (SA3 feedback expected for some items).

## Slide 44: 2.4) Rel-17 Study/Work (10/16)
Progress since SA#91-e:
  ID_UAS is captured in TS 23.256 v0.3.0
  21 CRs were approved
  WI Exception Sheet submitted to SA#92-e for the remaining normative work.
  Contentious issues: Use of NEF services for delivering PDU session policing information for C2 traffic and for UAV controller replacement (including USS triggered procedures).
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance. Alignment with SA3.
  Finalize the remaining normative work if WI exception is approved.
WI Code | Work Item Title | WP | Target Date | WID#
FS_ID_UAS_SA2 | Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking | 100% -> 100% | Dec, 20 | SP-200097
ID_UAS | Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | 15% -> 80% | Jun, 2021 -> Sep, 2021 | SP-200979

## Slide 45: 2.4) Rel-17 Study/Work (11/16)
Progress since SA#91-e:
  3 CRs agreed to TS 23.287 based on the study conclusions regarding NR PC5 DRX operations.
  WI Exception Sheet submitted to SA#92-e for the remaining normative work.
RAN impacts or dependencies:
  Sidelink DRX related operation
Next steps:
  Finalize normative work via coordination with RAN2, when the requested exception is granted.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC_Ph2 | Study on architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 100% -> 100% | Mar, 21 | SP-190631
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 0% -> 70% | Jun, 21 -> Sep, 21 | SP-210090

## Slide 46: 2.4) Rel-17 Study/Work (12/16)
Progress since SA#91-e:
  All tasks are completed. 20 CRs approved against TS 23.501/502/503
  The details of the "correlation information" are still not agreed but this is expected to be completed at the next meeting. Two proposals already discussed but further consideration is still needed.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance, complete the definition of the "correlation information"
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 100% -> 100% | Mar, 21 | SP-200095
ATSSS_Ph2 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 55% -> 97% | Jun, 21 | SP-200977

## Slide 47: 2.4) Rel-17 Study/Work (13/16)
Progress since SA#91-e:
  5 CRs were agreed (4 CRs to TS 23.501, 1 CR to TS 23.503)
  4 CRs related to both IIoT and 5G_AIS are approved under IIoT work item.
  LS exchanged with RAN1 and SA4.
RAN impacts or dependencies:
    None.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
5G_AIS | 5G System Enhancement for Advanced Interactive Services | 40% -> 100% | Jun, 21 | SP-190564

## Slide 48: 2.4) Rel-17 Study/Work (14/16)
Progress since SA#91-e:
  11 CRs have been approved, includes: Multiple QoS Class, Assistance Data Delivery in 5G-MO-LR, and etc;
  WI Exception Sheet submitted to SA#92-e for the remaining normative work.
RAN impacts or dependencies:
    Waiting for RAN feedback to “LS on Scheduling Location in Advance to reduce Latency”.
Next steps:
  Finalize the remaining normative work if WI exception is approved.
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 40% -> 70% | Jun, 21 -> Sep, 21 | SP-200082

## Slide 49: 2.4) Rel-17 Study/Work (15/16)
Progress since SA#91-e:
  6 CRs (2 CRs to TS 23.203, 1 CR to TS 23.401, 1 CR to TS 23.501, 2 CR to TS 23.503) were Approved.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 98% -> 99% | Jun, 21 | SP-200519

## Slide 50: 2.4) Rel-17 Study/Work (16/16)
WI Code | Work Item Title | WP | Target Date | WID# | Remarks
TEI17_GEM | Dynamic management of group-based event monitoring | 0% -> 100% | Jun, 21 | SP-200455 | 2 CRs (1 CRs to 23.502, 2 CRs to 23.682) were approved.
TEI17_NIESGU | N7/N40 Interfaces Enhancements to Support GERAN and UTRAN | 0% -> 100% | Jun, 21 | SP-200457 | 3 CRs (1 CR to 23.501, 1 CR to 23.502, 1 CR to 23.503) were approved.
TEI17_SE_RPS | System enhancement for Redundant PDU Session | 0% -> 100% | Jun, 21 | SP-200448 | 3 CRs (1 CR to 23.501, 1 CR to 23.502, 1 CR to 23.503) were approved.
Work on the following TEI17 items was completed.

## Slide 51: Contents
1) General aspects (events since SA#91-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF and External SDO Normative Reference Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 52: 2.5) IETF and External SDO Normative Reference Update (1/1)
None.

## Slide 53: Contents
1) General aspects (events since SA#91-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 54: 3) SA2 Work Planning
Rel-17 work items are 70% – 100% complete. Please see slide#35 - #50 for more details.
12 Rel-17 Work Item exception sheet have been submitted to SA#92-e (see slide# 58). Some remaining Rel-17 normative work is due to dependency on RAN and other WGs.
SA2 Q3 and Q4 e-meeting dates (for Q3 and Q4 2021) were endorsed in S2-2104765.
At SA2#144E and SA2#145E, several LSs related to Rel-17 topics were sent to RAN WGs and SA3. SA2#146e and RAN2#115e meetings have fully overlapping dates (16 - 27 Aug 2021). The successful completion of few Rel-17 WI exception in Q3 requires early response to these LSs during RAN2#115e meeting.
39 new Rel-18 SID proposals (for Information) were submitted to SA2#145E. SA2 will further discuss Rel-18 study/work item proposals in Q3, 2021.
Action to SA#92-e:
  TSG SA to discuss the Rel-17 WI exception sheets (slide #58) and provide guidance to SA WG2 on whether to continue the Rel-17 WI exception in Q3, 2021.

## Slide 55: Contents
1) General aspects (events since SA#91-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 56: 4) Documents for Information and Approval (1/3)
Rel-17 TS coversheets for Information
SA-TD | Title | TR | WI Code
SP-210365 | Presentation of TS 23.548 for information | 23.548 | eEDGE_5GC
SP-210366 | Presentation of TS 23.256 for information | 23.256 | ID_UAS
SP-210367 | Presentation of TS 23.304 for information | 23.304 | 5G_ProSe
SP-210368 | Presentation of TS 23.247 for information | 23.247 | 5MBS
Rel-17 TR coversheets for Approval
SA-TD | Title | TR | WI Code
SP-210369 | Presentation of TR 23.761 for approval | 23.761 | FS_MUSIM

## Slide 57: 4) Documents for Information and Approval (2/3)
Rel-17 WID(s) for Approval
SA-TD | Type | WI Code | Title
SP-210364 | WID REVISED | TEI17_GEM | Revised WID on Dynamic management of group-based event monitoring

## Slide 58: 4) Documents for Information and Approval (3/3)
Rel-17 Exception Sheets for Approval
TSG SA TD# | Type | Title | WI Code
SP-210311 | WI EXCEPTION REQUEST | Rel-17 Work Item Exception for eV2XARC_Ph2 | eV2XARC_Ph2
SP-210312 | WI EXCEPTION REQUEST | Rel-17 Work Item Exception for eNPN | eNPN
SP-210313 | WI EXCEPTION REQUEST | Rel-17 Work Item Exception for MUSIM | MUSIM
SP-210314 | WI EXCEPTION REQUEST | Rel-17 Work Item Exception for IIoT | IIoT
SP-210315 | WI EXCEPTION REQUEST | Rel-17 Work Item Exception for eEDGE_5GC | eEDGE_5GC
SP-210316 | WI EXCEPTION REQUEST | Rel-17 Work Item Exception for eNS_Ph2 | eNS_Ph2
SP-210317 | WI EXCEPTION REQUEST | Rel-17 Work Item Exception for 5G_ProSe | 5G_ProSe
SP-210318 | WI EXCEPTION REQUEST | Rel-17 Work Item Exception for 5G_eLCS_ph2 | 5G_eLCS_ph2
SP-210319 | WI EXCEPTION REQUEST | Rel-17 Work Item Exception for eNA_Ph2 | eNA_Ph2
SP-210320 | WI EXCEPTION REQUEST | Rel-17 Work Item Exception for 5GSAT_ARCH | 5GSAT_ARCH
SP-210321 | WI EXCEPTION REQUEST | Rel-17 Work Item Exception for ID_UAS | ID_UAS
SP-210322 | WI EXCEPTION REQUEST | Rel-17 Work Item Exception for 5MBS | 5MBS

## Slide 59: Contents
1) General aspects (events since SA#91-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 60: 5) Collected Items requiring action from SA
1) Approval of Rel-17 TR(s) (Please see slide# 56)
2) Approval of revised Rel-17 WID(s) (Please see slide# 57)
3) TSG SA to discuss the Rel-17 WI exception sheets (slide #58) and provide guidance to SA WG2 on whether to continue the Rel-17 WI exception in Q3, 2021.

## Slide 61: Thank You !
Puneet Jain
Chair of 3GPP SA2
puneet.jain@intel.com
www.3gpp.org