TSG-SA Working Group 1 (Services) meeting #4	TSG S1#4 (99)503

Quebec City, Quebec, Canada 5th-9th, July 1999 	 Agenda Item: 5.3 1

Title : 	S1 Release 2000 Planning

Source : 	Lucent Technologies

1. Introduction

This contribution will consider the future work of TSG SA WG1 in relation to the development of R2000.

2. Release 2000 Planning

It is important when developing the service requirements for R2000 that S1 build upon the work of R99, and also take advantage of this.

- In R99 a number of Work Items were initiated that were not pursued, often this occurred due to a lack of alignment with other group such as S2. The QoS work and the development of TS22.105 are a good example of this.

It is therefore proposed that once S1/SMG1 and S2/SMG12 have developed their work plans there is a joint adhoc to align this work. This process would include identifying any Stage 1’s that S1/SMG1 are required to produce to capture requirements for S2’s work. The output from this could be sent directly to SA#5 in accordance with S1#4 (99)408.

- The 22.xxx series contains requirements that will not form part of Release 99.

It should be the working assumption that those requirements not met in R99 are included in R2000. A review of the 22.xxx series should be undertaken to identify any requirements that no longer apply.

- Modifications to 22.100 to incorporate the changes for R2000 would result in the loss of this useful reference point for R99. Furthermore, the motivation for developing 22.100 was that all of the requirements within the 22.xxx series were not feasible in the R99 time-frame.

It is therefore proposed that a single reference specification in the style of 22.100 is not developed for R2000 at this time. Contributions should focus on developing the existing 22.xxx series and any new specifications that may be required. A version numbering system similar to that used in SMG to differentiate releases could be adopted, with the current 22.xx series be “upped” in release number to a unique version number. 

Following feedback from other groups S1 may then wish to develop such a specification similar to 22.100 if it is discovered that not all of these requirements can be met in the time-frame of R2000. Alternatively the version numbers of the specifications could be raised again to contain the R2001 requirements.

3. Proposal

It is proposed that the requirements documents are held as joint SMG1 / S1 responsibility so that there is a single source of requirements for Release 2000. These should be fulfilled irrespective of whether these are met using an enhanced GSM BSS (e.g. EDGE Phase II) which is the responsibility of SMG or UTRA which is the responsibility of 3GPP.