## Slide 1: FS_eICBD Status Update
Toon Norp
KPN
FS_eICBD Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #65
Taipei, Taiwan, 20-24 January 2014
Notes: 1

## Slide 2: FS_eICBD Status
Is this a new WI? No
This WI has been approved at SP#61
  Approved WID is in tdoc SP-130418
Notes: 1

## Slide 3: FS_eICBD Progress
Progress made at this meeting
  3 use cases on IP connectivity updated and potential requirements added
  Use case on discovery
  Use case on security
  Overview of eICBS
Work/Study Item Completion: 40%
Draft TR 22.807 Completion: 40%
Notes: 1

## Slide 4: FS_ICBD Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 3
Number of Drafting session participants: 14
Notes: 1

## Slide 5: FS_eICBD Completion Date
Target completion date in WID: 08/2014 SP#65
Current target completion date: 08/2014 SP#65
Will target completion date be met? Yes
Expected date to send TR to SA plenary:
  For information: SA1#66 (05/2014)
  For approval: SA1#67 (08/2014)
Notes: 1

## Slide 6: FS_eICBD Planning/Progress
Topics to focus on at SA1#66 (May 2014):
    Finalise use cases and potential requirements
      Relation with ProSe
      Identities / groups
      bootstrapping
    Consolidated potential requirements
    Overview material
Planning for subsequent meetings
  SA1#67 (Aug 2014)
    Consolidated potential requirements
    Conclusions
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Alignments of contributions
  Tentative start date: <01/03/2014>
Notes: 1

## Slide 8: FS_eICBD Progress Estimate
Estimated percentage completion:
  SA1#66 (May 2014): 70%
  SA1#67 (Aug 2014): 100%
Notes: 1

## Slide 9: FS_eICBD Agreed documents
List of agreed documents at this meeting:
S1-140212 | LG Electronics, Inc. | Proposal for Some Forms of Data Paths in eICBD
S1-140215 | Intel | Updates to eICBD use case: "Automated IP Connection Establishment for UEs with Private IP Addresses"
S1-140216 | Intel | Updates to eICBD use case: "UE requests its MNO to help create IP connection to another UE”
S1-140217 | KPN | Service discovery use case for FS_eIBSC
S1-140310 | Intel | Updates to eICBD use case: "UE requests a public IP Address from its MNO"
S1-140311 | Rapporteur | TR22.807v0.4.0
S1-140318 | InterDigital | Proposed eICBD Security use case
Notes: 1