## Slide 1: FS_SMARTER-CRIC Status Update Study on SMARTER Critical Communications
Mikko KANERVA
Nokia Networks
FS_SMARTER-CRIC Rapporteur
3GPP TSG-SA WG1 Meeting #74
Venice, Italy, 9-13 May 2016
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_SMARTER-CRIC Status
Is this a new WI? no
This WI has been approved at SP#70
  Approved WID is in tdoc SP-150818
Notes: 1

## Slide 3: FS_SMARTER-CRIC Progress
Progress made at this meeting
  Clean-up of descriptions agreed
  Mission critical services rewritten
  Considerations on charging and security agreed
  Consolidation of requirements agreed
  Conclusion and recommendations agreed
Study Item Completion: 95 %
Draft TR 22.862 Completion: 95 %
Controversial issues
  None
S1-161296
Notes: 1

## Slide 4: FS_SMARTER-CRIC Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 4
Number of slots requested for next meeting
  sum of plenary and drafting slots: [1]
Number of Drafting session participants: 50
S1-161296
Notes: 1

## Slide 5: FS_SMARTER-CRIC Completion Date
Target completion date in WID: 06/2016 SP#72
Is current completion date the same as above? yes
Will target completion date be met? yes
Expected date to send TR to SA plenary:
  For approval: SA1#74 05/2016
S1-161296
Notes: 1

## Slide 6: FS_SMARTER-CRIC Planning/Progress
Topics to focus on at next SA1 meeting:
  Clean-up
  [Higher accuracy positioning, Mission critical services]
Planning for subsequent meetings
  N/A
S1-161296
Notes: 1

## Slide 7: Work plan between meetings
Prepare contributions on
  Clean-up
  [Higher accuracy positioning, Mission critical services]
S1-161296
Notes: 1

## Slide 8: FS_SMARTER-CRIC Progress Estimate
Estimated percentage completion:
  now: 95 %
  Next meeting: 100 %
S1-161296
Notes: 1