3GPP TSG SA WG2 Meeting #169	S2-2504828

19th – 23rd May, 2025, Fukuoka, Japan	(revision of S2-220xxxx)

Source:	Apple, Deutsche Telekom

Title:	Rel-20 Sensing Work Organisation in SA2

Document for:	Discussion

Agenda Item:	30.2

Work Item / Release:	FS_Sensing_ARC / Rel-20

Abstract: This paper discusses the work organisation of Rel-20 Sensing in SA2 considering both 5G-A and 6G aspects, with several proposals being provided for discussion in SA2#169 and agreement at SA#108.

# 1. Discussion

This paper discusses the work organisation of Rel-20 Sensing in SA2, considering both 5G-A and 6G aspects.

## 1.1	FS_Sensing_ARC background

The FS_Sensing_ARC SID for Rel-20 5G-A in [1] was approved at SA#107 with a generic scope and no agreed TU’s. SA provided guidance to SA2 in [2] on how to conduct the study during Q2 focusing on common aspects only and leaving UE/RAN impact considerations for SA#108 in alignment with TSG RAN. The study started at SA2#168 and initial agreements were reached on scope, terminology, architecture assumptions and requirements, and six key issue descriptions; all of which were documented in [3] without making assumptions on the specific underlying Core Network or the supported sensing modes. Therefore, the current TR in [3] already provides a technical framework valid for SA2 to carry out study work on 5G-A and Sensing.

Observation 1: The current TR for FS_Sensing_ARC in [3] already provides a technical framework valid for SA2 to carry out study work on both 5G-A and 6G Sensing.

## 1.2	Rel-20 potential normative work for FS_Sensing_ARC

TU’s for normative work are TBD in [1], and whether there’ll be normative work on FS_Sensing_ARC in Rel-20 will depend on a number of factors including the study conclusions and RAN progress. However, two factors are worth highlighting: i) it is important not to introduce additional risk to the possibility of having Rel-20 5G-A normative work by prematurely taking up resources with dedicated 6G sensing study aspects, and ii) in case there’s indeed normative work, it is reasonable to argue that the scope of the work item will need to be restricted to fit into the general 5G-A Rel-20 timeline. It would then follow that such restrictions should be aligned with the scope of the Rel-20 Sensing work item in RAN WG for 5G-A.

Observation 2: Additional risks to 5G-A Rel-20 normative work should not be introduced, and if there’s indeed normative work for FS_Sensing_ARC, the scope of the corresponding work item should be restricted to the Rel-20 Sensing work item scope in RAN WG for 5G-A.

## 1.3	SA2 6G study considerations

Firstly, it seems reasonable to allow the 6G SID to start discussing fundamental aspects of the architecture (a.k.a. ‘Phase 1’) before immediately starting 6G sensing detailed discussions. Secondly, based on the results of the moderated discussion on NWM and the draft SID provided by the moderator, it seems there’s extensive support to study Sensing in 6G as an independent work area. In addition, a majority of companies indicated the need to avoid parallel work on 5G-A and 6G Sensing in SA2 given their strong dependency from the Core Network point of view. Furthermore, from a session plan point of view, the Sensing experts working on 5G-A and 6G are expected to be the same, so parallel tracks on 5G-A and 6G Sensing would complicate the session plan scheduling.

Observation 3: Some time should be allowed for the 6G SID to progress before dedicated 6G study discussions start. In addition, most companies support Sensing in 6G as an independent work area but parallel work for 5G-A and 6G Sensing should be avoided because of technical and organisational reasons.

## 1.4	RAN expected study scope and work organisation

Based on the outcome of RAN#107, it is expected that the RAN scope for R20 5G-A sensing will focus on gNB-based mono-static, potentially bi-static, with no UE or RAN1 specifications impacts [4]. RAN WG scope for Sensing in 6G is currently open and may be determined based on use cases and high level requirements to be discussed at RAN plenary level [5]. Therefore, while a scope alignment is indeed needed, the Sensing work organisation for 5G-A and 6G may be different in SA2 and RAN WG.

Observation 4: While SA2 and RAN WG scopes for Sensing should be aligned, how the work is organised for 5G-A/6G Sensing in SA2 and RAN WG need not be the same.

# 2. Proposals

Based on the above observations, we provide the following proposals for discussion at SA2#169:

Proposal 1: The FS_Sensing_ARC SID should be updated including 6G Sensing in the scope as captured in the 6G SID, but without necessarily adding dedicated WT’s. A dependency with the 6G SID for relevant 6G Core Network aspects should also be acknowledged.

Proposal 2: The update to the FS_Sensing_ARC SID should include the restrictions on potential normative work for 5G-A based on the RAN WG scope for 5G-A Sensing.

Proposal 3: The study of 6G sensing aspects should start after a checkpoint (e.g. in Q4 2025) to allow progress of the 5G-A study aspects as well as the 6G SID.

Proposal 4: Allocate the maximum number of available TU’s (14) to the SID, leaving 6G study TU’s TBD until the checkpoint.

Proposal 5: If above proposals can be endorsed, update and (re-)approve the FS_Sensing_ARC SID at SA#108 alongside the RAN 5G-A package and RAN WG 6G SID.

# 3. References

[1] SP-250401, New SID on Study on Architecture Enhancement to support Integrated Sensing and Communication.

[2] SP-250418, TSG SA Guidance to SA WG2 on 5GA Rel-20 items.

[3] TR 23.700-14, Study on Integrated Sensing and Communication, Stage 2.

[4] RP-250812, Summary for RAN Release 20 5G-Adv.

[5] RP-250810, Revised SID: Study on 6G Scenarios and requirements.