## Slide 1: 3GPP SA2 6G System study planning
NOKIA
S2-2505421

## Slide 2: 6G System study timeline considerations
Target completion of Key issues by Q4 2025, latest by Q1 2026 (e.g. postponed KIs only in Q1 2026)
Strive for interim milestones for critical cross TSG work areas (e.g. migration & interworking)
Strive for interim conclusions on an ongoing basis to make continuous progress
Strive for approval of 6G WID by Q42026.
S2-2505421

## Slide 3: 6G System study timeline
SA2#169
SA2 6G SID approved
SA2#170
TR ToC, Key issues, arch. assumptions
SA2#172
Key Issues (prioritized) + solutions
SA2#171
Key Issues + solutions
SA2#173
Solutions
TSG SA#108
SA2 6G SID approved
SA2#174
Solutions only
SA2#175
Interim conclusion for Migration
Strive for consensus on Overall architecture – baseline
SA2#176
Interim conclusions continues, progress overall architecture
SA2#177, SA2#178
Conclusions for main key issues, overall arch. finalized, WID approved
SA2#179
Remaining KI finalized.
Work item started – TS ToC, architecture related aspects.
TSG SA#114
SA2 6G TR + SA2 6G WID approved
June 2025
Sep 2025
Dec
2025
March2026
June 2026
Sep
2026
Dec
2026
March2027
Note: SA2#179 onwards not listed in official 3GPP calendar https://portal.3gpp.org/Home.aspx?tbid=375&SubTB=385#/
S2-2505421