## Slide 1: VMR_Ph2 Status Report
Sony, Qualcomm Incorporated
S2-2508061

## Slide 2
Progress since SA#108:
  5 CRs to TS 23.501 were agreed,
    Clarification and updates to: PDU session establishment, MWAB mobility (use of new logical gNB), Release of UE due to MWAB authorization change, slicing clarification.
Impacts and dependencies on other WGs:
  OAM support is expected to be handled by SA5, and security to be handled by SA3
Next steps:
  Other Alignment based on work progressed in other working groups
  Maintenance work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020067 | Study on Vehicle Mounted Relays Phase 2 | FS_VMR_Ph2 | 09/09/2024 | 100% | SP-240493 | 100% | 
1040031 | Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 12/12/2024 | 100% | SP-240989 | 100% | 
VMR_Ph2 status at SA#109

## Slide 3
Progress in SA2#170:
  5 CRs to TS 23.501 were agreed,
    Clarification and updates to: PDU session establishment, MWAB mobility (use of new logical gNB), Release of UE due to MWAB authorization change, slicing clarification.
Impacts and dependencies on other WGs:
  OAM support is expected to be handled by SA5, and security to be handled by SA3
Controversial issues:
  None
Next steps:
  Other Alignment based on work progressed in other working groups
  Maintenance work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020067 | Study on Vehicle Mounted Relays Phase 2 | FS_VMR_Ph2 | 09/09/2024 | 100% | SP-240493 | 100% | 
1040031 | Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 12/12/2024 | 100% | SP-240989 | 100% | 
VMR_Ph2 status after SA2#170

## Slide 4: Annex
Status report for SA2#168,169 and SA#108

## Slide 5
Progress since SA#107:
  8 CRs to TS 23.501 and TS 23.502 were agreed,
    Updates to: Principles, Configuration of MWAB-gNB, PWS references and documentation, Additional ULI support.
  2 CRs to TS 23.273 agreed.
    Updates to: 5GC-MT-LR procedure involving MWAB (figure update).
    Inter PLMN GMLC communication via NEF removal.
  3 LS replies
    to SA5: Answers on OAM configurations of the MWAB-gNB
    to CT1: Confirmation on PWS description in TS 23.501 and TS 23.502
    to RAN3: Confirmation of support of additional ULI for NTN backhaul
Impacts and dependencies on other WGs:
  OAM support is expected to be handled by SA5, and security to be handled by SA3
Next steps:
  Other Alignment based on work progressed in other working groups
  Maintenance work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020067 | Study on Vehicle Mounted Relays Phase 2 | FS_VMR_Ph2 | 09/09/2024 | 100% | SP-240493 | 100% | 
1040031 | Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 12/12/2024 | 100% | SP-240989 | 100% | 
VMR_Ph2 status at SA#108

## Slide 6
Progress in SA2#168:
  8 CRs to TS 23.501 and TS 23.502 were agreed,
    Updates to: Principles, Configuration of MWAB-gNB, PWS references and documentation, Additional ULI support.
  1 CRs to TS 23.273 agreed.
    Updates to: 5GC-MT-LR procedure involving MWAB (figure update).
  3 LS replies
    to SA5: Answers on OAM configurations of the MWAB-gNB
    to CT1: Confirmation on PWS description in TS 23.501 and TS 23.502
    to RAN3: Confirmation of support of additional ULI for NTN backhaul
Impacts and dependencies on other WGs:
  OAM support is expected to be handled by SA5, and security to be handled by SA3
Controversial issues:
  None
Next steps:
  Other Alignment based on work progressed in other working groups
  Maintenance work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020067 | Study on Vehicle Mounted Relays Phase 2 | FS_VMR_Ph2 | 09/09/2024 | 100% | SP-240493 | 100% | 
1040031 | Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 12/12/2024 | 100% | SP-240989 | 100% | 
VMR_Ph2 status after SA2#168

## Slide 7
Progress in SA2#169:
  1 CRs to TS 23.273 agreed.
    Inter PLMN GMLC communication via NEF removal.
Impacts and dependencies on other WGs:
  OAM support is expected to be handled by SA5, and security to be handled by SA3
Controversial issues:
  None
Next steps:
  Other Alignment based on work progressed in other working groups
  Maintenance work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020067 | Study on Vehicle Mounted Relays Phase 2 | FS_VMR_Ph2 | 09/09/2024 | 100% | SP-240493 | 100% | 
1040031 | Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 12/12/2024 | 100% | SP-240989 | 100% | 
VMR_Ph2 status after SA2#169